3GPP TSG-RAN WG3 Meeting #101bis	R3-185737

Chengdu, China, Oct. 8th – 12th, 2018

Agenda item:		23.1.

Source:	LG Electronics Inc., Huawei

Title:	RAN3 Work Plan on NR V2X SI

Document for:		Discussion

1. Introduction

A new Study Item on NR V2X was approved in RAN #80 and updated in RAN #81 [1] and the corresponding time budget was allocated for this Study Item with completion date of March 2019 [2].

A skeleton of TR 38.885 (R1-1808942) was endorsed in RAN1, and will potentially be updated in next RAN1 meeting.

As rapporteurs, in this contribution, we propose a work plan of RAN3 for this SI.

2. Discussion

The following table gives the work plan in terms of tasks for the upcoming three meetings in RAN3:

| Meetings | Date | TU | Possible Objectives |
| --- | --- | --- | --- |
| RAN3 #101bis | Oct. 8~ 12, 2018 | 0.5 | Preliminary considerations on the scenarios and potential impacts/issues in RAN3 such as: - Service Authorization in NG-RAN for eV2X communications over PC5 - PC5 UE AMBR in NG-RAN - RAT/Interface selection for operation: on whether LTE PC5, NR PC5, LTE Uu or NR Uu |
| RAN3 #102 | Nov. 12~ 16, 2018 | 0.5 | Potential solutions of the impacts/issues identified in RAN3 |
| RAN3 #103 | Feb. 25~ Mar.1, 2019 | 0.5 | Conclusion on the issues to be included in WID |

3. References

- RP-182111, “Study on NR V2X”, LG Electronics

- RP-182040, “RAN3 current time budget planning”, RAN3 Chairman