3GPP TSG-RAN WG3 #110-e	R3-206895

Online, 2-12 November 2020

Agenda Item:	15.1

Source:	China Unicom

Title:	Summary of Offline Discussion on NR QoE SI Time Plan

Document for:	Approval

# Introduction

This contribution provides the summary of offline discussion for the following:

CB: # NRQoE1-Timeplan

- check time plan, revise R3-206491 if needed

(CU - moderator)

Summary of offline disc R3-206895

# For the Chairman’s Notes

Propose the following:

Propose to capture the following:

# Discussion

The following contributions are captured in this section.

| R3-206491 | time plan update for NR QoE SI (China Unicom) | Work Plan |
| --- | --- | --- |

## Work Plan

In R3-206491 [1], the schedule is updated as follows to be consistent with the TU allocation of RAN2. Note that no official TU was allocated before the last meeting in RAN2 during SI stage.

| Meeting | Description |
| --- | --- |
| RAN3#106 ( November, 2019) | - Agreement on SI in RAN3 |
| RAN#86 (December 2019) | - Approval of SID in RAN |
| RAN3#109 (August 2020) | - Discussion on the scope, time plan and TR skeleton - Consider technical input contributions on - Discussion on the high-level solution(s) for NR QoE framework - Key QoE metrics of 5G services for network management and optimization. - Candidate solution (i.e. CP solution). Study CP solution or study other solution to relieve the load of SRB. - Discussion on new solution to fulfill new service and new metrics. Some key metrics could be defined as new IE, which can be beneficial for resource allocation and optimization. |
| RAN#89 (September 2020) | - Update the status of project progress |
| RAN3#110 (November 2020) | - Discussion on technical input contributions on - Discussion on slicing-related issues - framework for triggering, configuring, collection and reporting of NR QoE measurement - Potential impact on existing protocols and interfaces. |
| RAN#90 (December 2020) |  |
| RAN2#113 (January 2021) | - Discussion on technical input contributions on - RAN2 related work based on RAN3 conclusion |
| RAN3#111 (January 2021) | - Discussion on technical input contributions on - TPs for TR 38.890. finalizing the open issues and capture the agreements in TR |
| RAN#91 (March 2021) | Approve TR |

Regarding the updated time plan, please provide comments in the following table, if any,

| Company | Comment |
| --- | --- |
| Huawei | Fine with the time plan |
| ZTE | Support the plan. |

## LS to RAN2

At last RAN3 #109 meeting, LS [2] was sent to RAN2 to inform them that UP solution is precluded and the NR QoE reports are carried over CP from RAN3 point of view.

It is predictable that more conclusions will be made in this meeting and much of them will be closely related to RAN2. Therefore, one more LS to RAN2 with specific issues is essential to achieve high-efficient discussion since only 0.5 TU is available at next RAN2 meeting, which may be the last one during SI stage.

Regarding the LS, please provide comments in the following table, if any.

| Company | Comment |
| --- | --- |
| China Unicom | To promote high-efficient discussion in RAN2, RAN3 should send one more LS to RAN2 with specific issues. The specific issues are based on the conclusion of discussion. |
| Huawei | Yes, an LS is helpful for RAN2 to have targeted discussions. |
| ZTE | The offline discussion output can be merged (if necessary) and send to RAN2. |

# Conclusion, Recommendations

# References

- R3-206491: time plan update for NR QoE SI (China Unicom)

- R3-205785: " LS on Transport of NR QoE Reports in the RAN "