3GPP TSG-RAN WG3 #115-e								R3-222264

21th Feb -3rd Mar, Feburary, 2022

Agenda Item:	23.1

Source:	CMCC,OPPO

Title:	Updated Work planning of R17 Sidelink Relay WI

Document for:	Discussion, Decision

Introduction

This is for the discussion working planning of R17 Sidelink Relay WI. It is mainly updated by adding the open issues for the last meeting and the updated BL CR assignment.

The aim of this document is to establish a work plan for Work Item Sidelink relay as agreed in [1]. The following objectives need to be addressed:

Work item objectives on aspects common to both L2 and L3:

- Specify mechanisms for U2N relay discovery and (re)selection for L3 and L2 relaying [RAN2, RAN4]

  - Re-use LTE relay discovery and (re)selection as baseline

- Specify mechanisms for Relay and Remote UE authorization for L3 and L2 relaying [RAN3]

  - Re-use LTE as baseline

Work Item objectives specific to Layer-2 (L2) relaying:

- Specify mechanisms for E2E, i.e. PC5 and Uu, QoS management [RAN2]:

- Specify mechanisms for service continuity

  - Limited to intra-gNB cases [RAN2]

- Specify mechanisms for U2N Adaptation layer design [RAN2]

  - For bearer mapping and Remote UE identification, incl. RAN related security aspects if any

- Specify Control Plane procedures for U2N, including RRC connection management, system information delivery, paging mechanism and access control for Remote UE [RAN2, RAN3]

Secondly, the objective of this work item also covers the non-relay discovery (i.e. 5G ProSe Direct Discovery)

- Specify mechanisms for 5G ProSe Direct Discovery [RAN2, RAN3, RAN4];

Work Planning

Table 1 introduces a Work Planning for Sidelink relay WI.

| Quarter | Meeting # | TU | Work Plan |
| --- | --- | --- | --- |
| Q1, 2022 | RAN2#117 | 2 | NOTE: Finish work on the following bullets.. - Specify mechanisms for E2E, i.e. PC5 and Uu, QoS management [RAN2]: - Specify mechanisms for service continuity - Limited to intra-gNB cases [RAN2] - Specify mechanisms for U2N Adaptation layer design [RAN2] - For bearer mapping and Remote UE identification, incl. RAN related security aspects if any - Specify Control Plane procedures for U2N, including RRC connection management, system information delivery, paging mechanism and access control for Remote UE [RAN2, RAN3] NOTE: solve left stage-3 issues if any for the following bullet. - Specify mechanisms for U2N relay discovery and (re)selection for L3 and L2 relaying [RAN2, RAN4] |
|  | RAN3#115 | 0.5 | NOTE: Finish work on the following objective - Specify mechanisms for Relay and Remote UE authorization for L3 and L2 relaying [RAN3] NOTE: Based on RAN2 progress, finish work on RAN3 aspects if any for the following objectives - Specify Control Plane procedures for U2N, including RRC connection management, system information delivery, paging mechanism and access control for Remote UE [RAN2, RAN3] - Specify mechanisms for 5G ProSe Direct Discovery [RAN2, RAN3, RAN4]; |

- Way forward

With the progress in past meetings, we still have the following open issues to handle the RAN3#105-e meeting.

Open issues:

- the local ID of remote UE can be notified to gNB-DU before initial access of remote UE

- Inclusion of Relay UE ID in INITIAL UL RRC MESSAGE

- Notification of local ID of remote UE before initial access?

- Lower layer configuration for remote UE in INITIAL UL RRC MESSAGE TRANSFER message and indication of rejection to remote UE

- Impact caused by service continuity

- FFS for stage 2 and stage 3

The impact on TS 38.470 has been raised by some companies, so, the BL CR assignment is updated as follow:

| 38.413 | CMCC |
| --- | --- |
| 38.423 | Ericsson |
| 38.473 | Huawei |
| 38.401 | Samsung |
| 38.470 | Nokia |

Proposal 1: Chairman to capture the updated BL CR assignment in the minutes.

Reference

- 3GPP RP-RP-212819 " WID on NR sidelink relay".