3GPP TSG RAN meeting #102	RP-232786

Edinburgh, GB, December 11 – 15, 2023

## Status Report to TSG

Agenda item:	9.3.1.5

| WI / SI Name | NR sidelink evolution |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_SL_enh2 |  |  |  |  |
| Unique ID | 940097 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-230077 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: mm/yyyy | Core part: 12/2023 | Performance part: 06/2024 | Testing part: mm/yyyy |  |
| Overall Completion level | Study Item: xx % | Core part: 100% | Performance Part: 15% | Testing part: xx % |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN1 |
| --- | --- | --- |
| Rapporteur | Name | Kevin Lin |
|  | Company | OPPO |
|  | Email | Kevin.Lin@oppo.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

NR sidelink CA operation

- Maintenance in RAN1#114bis

Agreement

Text Proposal 1 (I) in Section 4.1.1 of R1-2309243 is endorsed for TS 38.213 clause 16.2.5.

Agreement

Text Proposal 2 (I) in Section 4.1.2 of R1-2309243 is endorsed for TS 38.213 clause 16.2.5.

Agreement

Endorse following higher layer parameters for NR SL CA:

| Parameter name in the text | Description | Value range | Default value aspect | Per (UE, cell, TRP, …) | UE-specific or Cell-specific |
| --- | --- | --- | --- | --- | --- |
| sl-SyncFreqList | Indicates a list of candidate carrier frequencies that can be used for the synchronisation of NR sidelink communication. | SEQUENCE (SIZE (1…maxNrofFreqSL-r16)) OF [ARFCN-ValueNR] | N/A | per cell | UE-specific or Cell-specific |
| sl-SyncTxDisabled | Indicates that the carrier, even though equipped with synchronisation resources, cannot be used as a synchronisation carrier frequency to transmit S-SSB. | ENUMERATED {true} | N/A | Per carrier | UE-specific or Cell-specific |
| sl-SyncTxMultiFreq | Indicates that the UE transmits S-SSB on multiple carrier frequencies for NR sidelink communication. If this field is absent, the UE transmits S-SSB only on the synchronisation carrier frequency. | ENUMERATED {true} | N/A | per cell | UE-specific or Cell-specific |

Agreement

Text Proposal 4 (I) in Section 4.1.3 of R1-2309243 is endorsed for TS 38.214 clause 8.1.4.

Agreement

Adopt following red changes to the value range of sl-SyncFreqList:

| Parameter name in the text | Description | Value range | Default value aspect | Per (UE, cell, TRP, …) | UE-specific or Cell-specific |
| --- | --- | --- | --- | --- | --- |
| sl-SyncFreqList | Indicates a list of candidate carrier frequencies that can be used for the synchronisation of NR sidelink communication. | SEQUENCE (SIZE (1…maxNrofFreqSL-r16)) OF [ARFCN-ValueNRSL-FreqConfig-r16] | N/A | per cell | UE-specific or Cell-specific |

- Maintenance in RAN1#115

Conclusion

There is no consensus in RAN1 to endorse Text Proposal 3 (I) in Section 4.1.3 of R1-2312262 (for TS 38.213 clause 16.2.5), for clarification of ensuring the same power of PSFCH transmissions in SL CA, and the TP is not pursued in Rel-18.

Agreement

Text Proposal 4 (I) in Section 4.1.4 of R1-2312262 (for TS 38.213 clause 16.2.5) is endorsed.

Agreement

Text Proposal 5 (I) in Section 4.1.5 of R1-2312262 is endorsed for TS 38.213 clause 16.2.5.

Conclusion

There is no consensus in RAN1 to endorse Text Proposal 6 (I) in Section 4.1.6 of R1-2312262 (for TS 38.213 clause 16.2.5), for clarification of SL resource allocation mode in SL CA, and the TP is not pursued in Rel-18.

Agreement

Text Proposal below is endorsed for TS 38.213 clause 16.2.5

- Reason for change:

- It is not clear how to ensure alignment of PSFCH time resources across SL aggregated carriers.

- Summary of change:

  - Clarify that a UE expects to be provided with a (pre)configuration to have time resource alignment for each of PSFCH transmissions on SL aggregated carriers.

- Consequences if not approved:

- It is ambiguous how time resources for PSFCH are aligned across SL aggregated carriers from the UE’s perspective.

---------------- Start of Text Proposal for TS 38.213 ----------------------------- ### 16.2.5 SL Carrier Aggregation <Unchanged part omitted> If a UE would simultaneously transmit PSFCHs and receive PSFCHs on multiple carriers, the UE performs the procedures in Clause 16.2.4.2 by considering all the PSFCHs for transmission and all the PSFCHs for reception in order to determine either PSFCHs to transmit or PSFCHs to receive. If a UE would simultaneously transmit PSFCHs on multiple carriers, the UE performs the procedures for single carrier in Clause 16.2.3 by considering all the PSFCHs for transmission using a corresponding PCMAX in order to determine PSFCHs to transmit and a corresponding power per PSFCH transmission. The UE expects to determine be provided with a (pre)configuration to ensure time resource alignment a same time resource and a same power for each of the PSFCH transmissions on those multiple carriers. ---------------- End of Text Proposal for TS 38.213 ------------------------------

NR Sidelink operation in FR1 unlicensed spectrum

- Maintenance in RAN1#114bis

Agreement

- RAN1 to provide the following response to RAN2’s questions in the received LS (R1-2308832/R2-2309157)

- RAN1 response: SL-U RB set is indexed in the same manner as defined for NR-U in clause 7 of TS 38.214 for the purpose of C-LBT failure report, and the RB set index is unique within a SL BWP.

Agreement

Draft LS reply in R1-2310433 is endorsed. Final LS R1-2310434.

Agreement

Update the following WA made in RAN1#113:

Working assumption (RAN1#113) For Type 1 LBT block issue (inter-UE case), the following option 2 and option 1 are supported separately based on UE capability - Option 2: If transmission in slot(s) before a reserved resource is able to share its initiated COT to the reservation [when the L1 SL priority value for the transmission is higher than the L1 SL priority value of the reserved resource] [with high L1 SL priority], UE may prioritize/select resource(s) in the slot(s) for transmission. - FFS: details of applying this prioritization, which layer to perform above prioritization behaviour, and if the reserved resource belongs to a MCSt, the COT initiating UE should be able to share the COT to cover the whole MCSt - (pre)configuring enabling/disabling option 2 is supported - Option 1: - UE may avoid selection of N consecutive resource(s) before a reserved resource when the L1 SL priority value for the transmission is higher than the L1 SL priority value of the reserved resource. - The value of N can be selected from {0, 1, 2} - The selection of the value of N is up to UE implementation - FFS: unless (pre-)configured or indicated by UE reserved resource in SCI - UE may avoid selection of M consecutive resource(s) after a reserved resource when the transmitting symbols of the reserved resource overlap with LBT of the selected resource. - M is determined based on UE implementation (at least including 0) - FFS: Which layer to perform above behaviour - FFS: any restriction of M - (pre)configuring enabling/disabling option 1 is supported - FFS: Whether the above high priority is determined according to a (pre)configured threshold - Note: both option1 and option2 are optional UE features

Agreement

TP#5 in section 4.5 is endorsed for TS38.214 clause 8.1.4.

Agreement

Endorse the higher layer parameters below:

| Param Name | Description | Value range | Default value aspect | Per (UE, cell, TRP, …) | UE-specific or cell-specific |
| --- | --- | --- | --- | --- | --- |
| CPEStartingPositionsPSCCH-PSSCH-InitiateCOT | A set of selected indices that correspond to multiple candidate CPE starting positions to be used for PSCCH/PSSCH transmission when UE initiating a COT. The set of selected indices can be a full set or a subset of the indices of all candidate CPE starting positions specified in Table 5.3.1-3 [16, TS38.211], according to the SCS of the SL BWP. One or multiple of the selected indices is associated per L1 priority of PSSCH. One of the selected indices or a different candidate CPE starting position index is assigned as the default CPE starting position. * Note, it is up to RAN2 to decide on whether the same RRC parameter or a separate RRC parameter should be introduced for assigning the default CPE starting position for the case of UE initiating a COT for PSCCH/PSSCH transmission. | SEQUENCE (SIZE (1..N)) OF integer 1 to X | N/A | Per resource pool | UE-specific or Cell-specific |
| CPEStartingPositionsPSCCH-PSSCH-WithinCOT | A set of one or multiple selected indices that correspond to one or multiple candidate CPE starting positions to be used by UE for PSCCH/PSSCH transmission within a COT. By default, only one index (which is the default CPE starting position) is selected from the set of all candidate CPE starting positions specified in Table 5.3.1-3 [16, TS38.211], according to the SCS of the SL BWP. When multiple indices are selected, one or multiple of the selected indices is associated per L1 priority of PSSCH. One of the selected indices or a different candidate CPE starting position index is assigned as the default CPE starting position. * Note, it is up to RAN2 to decide on whether the same RRC parameter or a separate RRC parameter should be introduced for assigning the default CPE starting position for the case of PSCCH/PSSCH transmission within a COT. | SEQUENCE (SIZE (1..N)) OF integer 1 to X | N/A | Per resource pool | UE-specific or Cell-specific |
| CPEStartingPositionPSFCH | A CPE starting position within the GP symbol before PSFCH transmission. The value is an index of the set of all candidate CPE starting positions specified in Table 5.3.1-3 of [16, TS38.211] for Ci=1 and the corresponding SCS of the SL BWP. | INTEGER (1..X) | N/A | Per resource pool | UE-specific or Cell-specific |
| CPEStartingPositionS-SSB | A CPE starting position within the GP symbol before S-SSB transmission. The value is an index of the set of all candidate CPE starting positions specified in Table 5.3.1-3 of [16, TS38.211] for Ci=1 and the corresponding SCS of the SL BWP. | INTEGER (1..X) | N/A | Per SL BWP | UE-specific or Cell-specific |

Agreement

Endorse the higher layer parameters below:

| Param Name | Description | Value range | Default value aspect | Per (UE, cell, TRP, …) | UE-specific or cell-specific |
| --- | --- | --- | --- | --- | --- |
| type1-LBT-Blocking-Option2 | When enabled, if UE’s transmission in slot(s) before a reserved resource is able to share its initiated COT to the reservation [when the L1 SL priority value for the transmission is higher than the L1 SL priority value of the reserved resource], UE may prioritize/select resource(s) in the slot(s) for transmission. | {enabled, disabled} | N/A | Per resource pool | UE-specific or Cell-specific |
| type1-LBT-Blocking-Option1 | When enabled, UE may avoid selection of N consecutive resource(s) before a reserved resource when the L1 SL priority value for the transmission is higher than the L1 SL priority value of the reserved resource. UE may also avoid selection of M consecutive resource(s) after a reserved resource when the transmitting symbols of the reserved resource overlap with LBT of the selected resource. The selection of the value N is up to UE implementation from {0, 1, 2}. M is determined based on UE implementation (at least including 0). | {enabled, disabled} | N/A | Per resource pool | UE-specific or Cell-specific |

Agreement

Remove the square brackets in the following TP for TS 37.213.

### 4.5.4 Contention window adjustment procedures for SL transmissions If a UE transmits a SL transmission(s) including PSSCH(s) using Type 1 channel access procedures associated with the channel access priority class p on a channel and the SL transmission(s) is enabled with explicit HARQ-ACK feedback including ‘ACK’/‘NACK’, the UE maintains the contention window value CWp and adjusts CWp before step 1 of the procedure described in clause 4.5.1 for the SL transmission(s) applying the following procedures: 1) For every priority class p∈1,2,3,4, set CWp=CWmin,p. 2) If a HARQ-ACK feedback corresponding to the PSSCH(s) for unicast SL transmission(s) in the reference duration for the latest channel occupancy initiated by the UE, is available: - If the HARQ-ACK feedback includes only ‘ACK’, go to step 1; otherwise go to step 4. 3) If a HARQ-ACK feedback corresponding to the PSSCH(s) for groupcast SL transmission(s) in the reference duration for the latest channel occupancy initiated by the UE, is available: - If HARQ-ACKFeedbackRatioforContentionWindowAdjustment-GC-Option2 is provided by higher layers: - The UE calculates the ratio between the number of received ‘ACK’ in the HARQ-ACK feedback and [the number of UE(s) from which the corresponding ‘ACK’/’NACK’ in the HARQ-ACK feedback is expected]. If the calculated ratio is equal to or larger than HARQ-ACKFeedbackRatioforContentionWindowAdjustment-GC-Option2, go to step 1; otherwise go to step 4. - Otherwise: - If the HARQ-ACK feedback includes at least an ‘ACK’, go to step 1; otherwise go to step 4.

Agreement

- In SCI format 1-A, if higher layer parameter transmissionStructureForPSCCHandPSSCH in SL-BWP-Config is configured:

Table X: 2nd-stage SCI formats for SL operation in shared spectrum

| Value of 2nd-stage SCI format field | 1 reserved bit (1st stage SCI) | 2nd-stage SCI format |
| --- | --- | --- |
| 00 | 0 | SCI format 2-A (existing) |
|  | 1 | SCI format 2-A (COT-SI fields are provided) |
| 01 (Reserved) | 0 | Reserved |
|  | 1 | Reserved |
| 10 | 0 | SCI format 2-C (existing) |
|  | 1 | Reserved |
| 11 (Reserved) | 0 | Reserved |
|  | 1 | Reserved |

Note: it is up to the TS 38.212 spec editor on how to capture the above intention.

Agreement

Endorse the TP below for TS37.213

| Reason for change: | The current specification only mandates the UE to use the highest CAPC value among the associated CAPC values with the multiple TBs for performing the Type 1 channel access procedure. This does not include the case when S-SSB / PSFCH is transmitted within the same channel occupancy. |
| --- | --- |
| Summary of change: | It is clarified that within a channel occupancy initiated by Type 1 channel access procedure, the highest CAPC value among the associated CAPC values with the multiple SL transmissions is used for the Type 1 channel access procedure. |
| Consequences if not approved: | The cases of PSFCH and S-SSB transmissions and stop-resume transmissions are not considered when determining the CAPC value for Type 1 channel access procedure. |

< Start of text proposal > ## 4.5 Sidelink Channel access procedures A UE operating in sidelink resource allocation mode 1 or mode 2 and performing SL transmission(s) on channel(s) shall perform the procedures described in this clause for the UE to access the channel(s) on which the transmission(s) are performed. <Unchanged part omitted> When a UE applies Type 1 channel access procedure to initiate a channel occupancy for multiple SL transmissions over one slot or multiple consecutive slots, the highest CAPC value among the associated CAPC values with the multiple SL transmissions is used for performing the Type 1 channel access procedure. <End of text proposal>

Agreement

TP#3 Proposal v2 in section 4.3.2 of R1-2310292 is endorsed for TS37.213 clause 4.5.6.3

Agreement

After UE successfully performed a multi-channel access procedure for a set of RB sets,

- A channel occupancy is initiated for the set of RB sets and the UE can use the initiated channel occupancy for own subsequent transmissions (including all S-SSB, PSFCH, PSCCH/PSSCH) when the channel access procedures described in clause 4.5.6.3 is used.

- When a channel occupancy is initiated using the channel access procedures described in clause 4.5.6.3 to transmit SL transmission(s), the channel occupancy can be shared to other UEs when the initiating UE transmits PSCCH/PSSCH in the SL transmission(s), and the channel occupancy time of each channel is the same in this case.

Agreement

TP#7 in section 4.7 of R1-2310292 is endorsed for TS 38.214 clause 8.1.4.

Agreement

Update the WA made in RAN1#114bis as follows.

Working assumption (RAN1#113) For Type 1 LBT block issue (inter-UE case), the following option 2 and option 1 are supported separately based on UE capability - Option 2: If transmission in slot(s) before a reserved resource is able to share its initiated COT to the reservation, UE may prioritize/select resource(s) in the slot(s) for transmission. - FFS: details of applying this prioritization, and if the reserved resource belongs to a MCSt, the COT initiating UE should be able to share the COT to cover the whole MCSt - (pre)configuring enabling/disabling option 2 is supported - Option 1: - UE may avoid selection of N consecutive resource(s) before a reserved resource when the L1 SL priority value for the transmission is higher than the L1 SL priority value of the reserved resource. - The value of N can be selected from {0, 1, 2} - The selection of the value of N is up to UE implementation - FFS: unless (pre-)configured or indicated by UE reserved resource in SCI - UE may avoid selection of M consecutive resource(s) after a reserved resource when the transmitting symbols of the reserved resource overlap with LBT of the selected resource. - M is determined based on UE implementation (at least including 0) - FFS: any restriction of M - (pre)configuring enabling/disabling option 1 is supported - FFS: Whether the above high priority is determined according to a (pre)configured threshold - Note: both option1 and option2 are optional UE features

Agreement

| Param Name | Description | Value range | Default value aspect | Per (UE, cell, TRP, …) | UE-specific or cell-specific |
| --- | --- | --- | --- | --- | --- |
| type1-LBT-Blocking-Option2 | When enabled, if UE’s transmission in slot(s) before a reserved resource is able to share its initiated COT to the reservation, UE may prioritize/select resource(s) in the slot(s) for transmission. | {enabled, disabled} | N/A | Per resource pool | UE-specific or Cell-specific |

Agreement

For a UE transmitting CPE between two consecutive SL transmissions by the same UE, when the gap between the two transmissions before applying CPE is one symbol in 15kHz and up to two symbol(s) in 30kHz and 60kHz,

- At least when the first of the two transmissions is PSCCH/PSSCH/PSFCH and the latter of the two transmissions is PSFCH/S-SSB, the UE follows the (pre-)configured CPE starting position for the PSFCH/S-SSB.

- When the latter of the two transmissions is PSCCH/PSSCH,

  - the CPE starting position index Δi from [4, TS 38.211] for the PSCCH/PSSCH transmission

    - In one symbol gap: the index is always 1

    - In two symbols gap: the index is always 3 in 30kHz and 2 in 60kHz

Agreement

For the CWp autonomous update to the next higher allowed value when the same CWp≠CWmax,p value is consecutively used for X times for generation of Ninit,

- The (pre-)configuration provides 1 value for X among a value range of {1, 8, 16, 32, ‘infinity’}.

- This operation is restricted only to PSCCH/PSSCH transmission with HARQ feedback indicator in SCI-2 is set to disabled, regardless of PSFCH resources being configured in a resource pool.

Agreement

Regarding “Within a slot including PSFCH, for each RB set, the (pre-)configured PRBs for PSFCH transmission on this RB set are divided into N different PRB sets (denoted as set#1, set#2, …, set#N), which are associated with N candidate PSFCH occasion(s)”:

- use N bitmaps to indicate resource for N candidate PSFCH occasion(s), respectively

  - It shall be (pre-)configured such that N candidate PSFCH occasion(s) are associated with N different PRB sets

Agreement

Regarding frequency locations of S-SSB repetitions within anchor RB set:

- the S-SSB indicated by sl-AbsoluteFrequencySSB is the lowest S-SSB in anchor RB set

Agreement

Regarding frequency locations of S-SSB repetitions within a non-anchor RB set:

- the lowest S-SSB in the non-anchor RB set is indicated by new RRC parameters, where each RRC parameter corresponds to one non-anchor RB set

Agreement

Regarding PRBs within intra-cell guard band:

- Such PRBs are not used for PSFCH transmission

- Such PRBs are not used for S-SSB transmission

Note: spec impact (if any) can be discussed.

Agreement

- DCI format 3_0 is updated to include the field of “lowest index of the RB set allocation to the initial PSSCH transmission”.

- For interlace RB-based PSSCH transmission, Sidelink configured grant Type 1 configuration provides a new RRC parameter sl-StartRBsetCG-Type1 to indicate starting RB set index of the initial PSSCH transmission of the sidelink configured grant Type 1

Agreement

In “Alt 2-3a: each PSFCH transmission occupies 1 dedicated interlace”:

- The power for a PSFCH transmission is equally allocated over the occupied PRBs.

Agreement

TP#4-5 in Section 4.2.5 of R1-2310350 is endorsed for TS 38.213 clause 16.3.0.

Agreement

TP#1-1 in Section 4.2.1 of R1-2310350 is endorsed for TS 38.214 clause 7, and clause 8.1.4.

Agreement

For SL-U PHY, following higher layer parameters are endorsed.

| row | Parameter name in the text | Description | Value range | Default value aspect | Per (UE, cell, TRP, …) |
| --- | --- | --- | --- | --- | --- |
| 1 | startRBResourcePool | Indicates the lowest RB index in the resource pool with respect to the lowest RB index of a SL BWP. UE expects that the lowest RB in the resource pool is not within intra-cell guard band. | INTEGER (0..224) | N/A | Per resource pool |
| 2 | numInterlacePerSubchannel | Indicates the number of interlaces per sub-channel within a resource pool, i.e. 1 sub-channel =K interlace(s). The applicable values are related to the subcarrier spacing as below: For SCS = 15 kHz: K=1 or 2 For SCS = 30 kHz: K=1 | ENUMERATED{1, 2} | N/A | Per resource pool |
| 3 | intraCellGuardBandsSL-List | List of intra-cell guard bands for operation with shared spectrum channel access. If not configured, the guard bands are defined according to 38.101-1 [15], see TS 38.214 [19], clause 7. For operation in licensed spectrum, this field is absent, and no UE action is required. | SEQUENCE (SIZE (1..maxSCSs)) OF IntraCellGuardBandsPerSCS-r16 | N/A | Per SL BWP |
| 4 | startingSymbolFirst | Indicates the location of 1st starting symbol within a slot | ENUMERATED {sym0, sym1, sym2, sym3, sym4, sym5, sym6} | sym0 | Per SL BWP |
| 5 | startingSymbolSecond | Indicates the location of 2nd starting symbol within a slot Note： o the number of symbols used for PSCCH/PSSCH transmission from 2nd starting symbol is not smaller than 6 o within a slot, the 2nd starting symbol is later than the 1st starting symbol • PSCCH/PSSCH transmission starting from 1st or 2nd starting symbol shall have the same ending symbol within a slot | ENUMERATED {sym3,sym4,sym5,sym6,sym7} | N/A | Per SL BWP |
| 6 | numRefSymbolLength | Indicates a reference number of symbols for TBS determination | ENUMERATED {sym7, sym8, sym9, sym10, sym11, sym12, sym13, sym14} | N/A | [Per SL BWP or per resource pool] |
| 7 | transmissionStructureForPSCCHandPSSCH | Indicate a SL-BWP is (pre-)configured with contiguous RB-based or interlace RB-based PSCCH/PSSCH transmission. Note: Legacy PSCCH/PSSCH are applicable in region with no OCB requirement, or with OCB exemption | ENUMERATED {contigousRB, interlaceRB} | N/A | Per SL BWP |
| 8 | numRefPRBOfInterlace | Indicate reference number of PRBs of one interlace within 1 RB set | ENUMERATED {10, 11} | N/A | [Per SL BWP or per resource pool] |
| 9 | transmissionStructureForSSSB | Indicate use legacy S-SSB or repetition for S-SSB transmission. Note: Legacy S-SSB are applicable in region with no OCB requirement, or with OCB exemption. | ENUMERATED {nonRepetitionSSB, repetitionSSB} | N/A | Per SL BWP |
| 10 | numOfSSSBrepetition | Indicate the number of S-SSB repetitions in frequency domain in one RB set Note: Legacy S-SSB are applicable in region with no OCB requirement, or with OCB exemption. | INTEGER (2,3,…,9) | N/A | Per SL BWP RB set |
| 11 | gapBetweenSSSBrepetition | Indicate the gap between two adjacent S-SSB repetitions in frequency domain in one RB set, and the gap is between the lowest subcarrier of the upper PSBCH and the highest subcarrier of the lower PSBCH. | INTEGER([0], 1,2,3,…, 84) PRBs | N/A | Per SL BWP RB set |
| 12 | numOfAdditionalSSSBOccasion | Indicate the number of additional candidate S-SSB occasion(s) for each R16/R17 NR SL S-SSB slot | INTEGER (0,1,2,3,4) | [N/A or 0] | Per SL BWP |
| 13 | gapOfAdditionalSSSBOccasion | Indicate the gap between each R16/R17 NR SL S-SSB slot and its first corresponding additional candidate S-SSB occasion, and the gap between adjacent two additional candidate S-SSB occasion corresponding to a R16/R17 NR SL S-SSB slot | INTEGER (0,1,2,…,639) slot | N/A | Per SL BWP |
| 14 | transmissionStructureForPSFCH | Indicate each PSFCH transmission occupies "1 common interlace and K3 dedicated PRB(s)", or "1 dedicated interlace". | ENUMERATED {common interlace, dedicated interlace} | N/A | Per resource pool |
| 15 | numDedicatedPRBsForPSFCH | Indicates the value of K3 when each PSFCH transmission occupies "1 common interlace and K3 dedicated PRB(s)" | ENUMERATED {1,2,5} | N/A | Per resource pool |
| 16 | numPSFCHOccasions | Indicates one PSCCH/PSSCH transmission has N associated candidate PSFCH occasion(s) | ENUMERATED {1,2,3,4} | 1 | Per resource pool |
| 17 | PSFCHCommonInterlaceIndex | Indicate the index of common interlace to meet OCB requirements when transmissionStructureForPSFCH is set to common interlace, e.g., value 0 means interlace 0 is used as common interlace | INTEGER (0,1,2,...,9) | N/A | Per resource pool |
| 18 | SSSBPowerOffsetOfAnchorRBSet | Indicate the power offset for one S-SSB transmission on anchor RB set. anchor RB set refers to the RB set where S-SSB indicated by sl-AbsoluteFrequencySSB-r16 locates N is the number of S-SSB repetitions within the anchor RB set, W is the maximum total number of S-SSB repetitions on RB sets within the SL-BWP | EMUNERATED{{10lg(N), [10lg(N)+2, 10lg(N)+4, …,]10lg(W)}} | N/A | Per SL BWP |

Working assumption

- In “Alt 1-1b: each PSFCH transmission occupies 1 common interlace and K3 dedicated PRB(s)”:

  - Assume the UE transmits N PSFCH

    - Denote the final Tx power on one common PRB is P_common

    - Denote the final Tx power on one dedicated PRB is P_dedicated

    - P_common <= P_dedicated

      - (pre-)configure an offset between P_common and P_dedicated

  - Send an LS to RAN4 asking whether there is any difficulty for supporting the following cases

    - P_common < P_dedicated

    - P_common = P_dedicated

Agreement

The draft LS to RAN4 is endorsed in R1-2310594. Final LS in R1-2310595.

Agreement

For the contiguous RB-based PSCCH/PSSCH,

- For the case where the highest sub-channel of a candidate resource overlaps with a single RB set and intra-cell guardband PRBs

  - a reference number of PRBs of one sub-channel is used for TBS determination, and it is equal to the (pre-)configured sub-channel size.

    - TP#3-1 in Section 4.7.1 of R1-2310354 is endorsed for TS 38.214 clause 8.1.3.2.

  - Note: the above sub-channel “cannot be used for PSCCH transmission, and can be used for PSSCH transmission” as per previous agreement

Agreement

For SL-U PHY, following higher layer parameters are endorsed.

| row | Parameter name in the text | Description | Value range | Default value aspect | Per (UE, cell, TRP, …) |
| --- | --- | --- | --- | --- | --- |
| 19 | sl-PSFCH-RB-SetList | The n-th value in the list indicates the set of PRBs that are actually used for PSFCH transmission and reception of n-th PSFCH occasion of a PSCCH/PSSCH transmission. It shall be (pre-)configured such that N candidate PSFCH occasion(s) are associated with N different PRB sets. | FFS | N/A | Per resource pool |
| 20 | sl-AbsoluteFrequencySSBNonAnchorList | Each parameter in this list indicates the lowest S-SSB in a non-anchor RB set. Note: anchor RB set refers to the RB set where S-SSB indicated by sl-AbsoluteFrequencySSB-r16 locates. Note: NonAnchorRBsetsNum refers to the number of non-anchor RB sets within this SL BWP. | SEQUENCE (SIZE (1…NonAnchorRBsetsNum)) OF ARFCN-ValueNR | N/A | Per SL BWP |
| 21 | sl-StartRBsetCG-Type1 | Indicates starting RB set index of the initial PSSCH transmission of the sidelink configured grant Type 1 for interlace RB-based PSSCH transmission Note: M is the number of RB sets within this [SL resource pool]. | INTEGER (0,1,2,...,M-1) | N/A | [Per Configured Grant] |

Agreement

Support:

- Alt A: R17 SL inter-UE coordination Scheme 2 (conflict indication) at least for sl-PSFCH-Occasion = '0' uses the same transmission scheme (Alt 1-1b and Alt 2-3a) as HARQ-ACK in R18 SL-U

  - For Alt 1-1b,

    - Alt A2: Common interlace index for conflict indication and HARQ-ACK within the same RB set are the same

  - Note: Alt 1-1b and Alt 2-3a in previous agreements are as below

    - Alt 1-1b: each PSFCH transmission occupies 1 common interlace and K3 dedicated PRB(s)

    - Alt 2-3a: each PSFCH transmission occupies 1 dedicated interlace

Agreement

TP#3-2 in Section 4.9.1 of R1-2310355 is endorsed for TS 38.213 clause 16.4.

Agreement

Adopt following red change to RAN1#114’s agreement:

Agreement In “one PSCCH/PSSCH transmission has N associated candidate PSFCH occasion(s)”, regarding Rx UE behaviour on receiving PSFCH for a PSCCH/PSSCH transmission, support: - For unicast: - FFS: Monitor: - Rx UE attempts to monitor candidate PSFCH occasion(s) until one PSFCH is detected or all candidate PSFCH occasion(s) are monitored. - If one PSFCH is detected, Rx UE can omit monitoring following candidate PSFCH occasion(s). - Report: - If Rx UE receives PSFCH, Rx UE reports same value as a value of HARQ-ACK information that the UE determines from the PSFCH reception to higher layers, otherwise re-ports NACK to higher layer. - FFS: For groupcast option 1 (NACK only): - FFS: Monitor: - Rx UE attempts to monitor all candidate PSFCH occasions. - If NACK is detected, Rx UE can omit monitoring following candidate PSFCH occasion(s). - Report: - If Rx UE does not detect any PSFCH in all candidate PSFCH occasions, Rx UE reports ACK to higher layers; otherwise, reports NACK to higher layers. - For groupcast option 2 (ACK/NACK): - FFS: Monitor: - Rx UE attempts to monitor PSFCH transmission occasions until PSFCH from all transmitters have been detected or all candidate PSFCH occasions are monitored. - If Rx UE detects PSFCH from one PSFCH transmitter, it can omit PSFCH detection for following PSFCH transmission occasions for this PSFCH transmitter. - Report: - If ACK has been detected from at least one PSFCH occasion of each of all expected PSSCH receivers, Rx UE reports ACK to higher layers; otherwise, reports NACK to higher layers.

Agreement

Adopt following red change to RAN1#114’s agreement:

Agreement Regarding “UE may transmit S-SSB repetition in more than one RB set”: - At least the power for S-SSB transmission on anchor RB set does not change due to the number of used RB sets - On anchor RB set, there is a (pre-)configured offset Poffset_anchor to limit the maximum power as below (changes to legacy NR SL is marked in red) - PS-SSB_anchor(i)=minPCMAX-Poffset_anchor,PO,S-SSB+10log102μ∙MRBS-SSB+αS-SSB⋅PL [dBm], where i is slot index as in legacy - value range of Poffset_anchor is: {10lg(N), [10lg(N)+2, 10lg(N)+4, …],10lg⁡(W)} - On non-anchor RB set - UE first allocates power to S-SSB repetitions on anchor RB set, assume the power of each S-SSB repetition is PS-SSB_anchor - Then, UE allocates remaining power Pleft equally to other S-SSB repetitions on all other used RB sets, where Pleft=PCMAX-N*PS-SSBanchor, where PCMAX and PS-SSB_anchor are converted to linear unit (i.e, Watt) in this formula - Note: for both anchor RB set and non-anchor RB set transmission, the same DL pathloss is taken into account - M is the total number of RB sets within this SL-BWP, N is the number of S-SSB repetitions within the anchor RB set, W is the maximum total number of S-SSB repetitions on RB sets within the SL-BWP - Note: the above power for S-SSB transmission refers to power of one S-SSB repetition - UE at least attempts to transmit on anchor RB set - Note: anchor RB set refers to the RB set where S-SSB indicated by sl-AbsoluteFrequencySSB-r16 locates - For above Alts, PCMAX is determined according to TS 38.101-1 for transmission of all S-SSB repetitions on all used RB sets

Agreement

In “one PSCCH/PSSCH transmission has N associated candidate PSFCH occasion(s)”, regarding “the minimum time gap Z=a+b between any two selected resources of a TB in case PSFCH is configured for this resource pool”:

- Alt 2: Z = a’ + b, where

  - For unlicensed operation, a’ is defined as: a’ is the time gap between the end of the last symbol of a PSSCH transmission of the first resource and the start of the first symbol of the last corresponding PSFCH reception determined by sl-MinTimeGapPSFCH and sl-PSFCH-Period for the pool of resources; and

  - b remains the same as legacy NR SL

- Note: the meaning of a and b in legacy NR SL is

  - a is the time gap between the end of the last symbol of a PSSCH transmission of the first resource and the start of the first symbol of the corresponding PSFCH reception determined by sl-MinTimeGapPSFCH and sl-PSFCH-Period for the pool of resources

  - b is the time required for PSFCH reception and processing plus sidelink retransmission preparation including multiplexing of necessary physical channels and any TX-RX/RX-TX switching time.

Agreement

In “one PSCCH/PSSCH transmission has N associated candidate PSFCH occasion(s)”, regarding “the reference slot n for PUCCH transmission to report HARQ in Mode 1”:

- slot n is updated as the slot containing the last candidate PSFCH occasion

  - FFS: whether the specifications are already aligned with this

- Maintenance in RAN1#115

Agreement

Introduce the following new RRC parameter for the agreement on CWp autonomous update to the next higher allowed value when the same CWp≠CWmax,p value is consecutively used for X times for generation of Ninit.

| Param Name | Description | Value range | Default value aspect | Per (UE, cell, TRP, …) | UE-specific or cell-specific |
| --- | --- | --- | --- | --- | --- |
| CWSforPsschWithoutHarqAck | The latest CW_p is autonomously increased to the next higher allowed value for every priority class p∈{1,2,3,4} if the same CW_p ≠ CW_(max,p) is consecutively used for general of N_init in SL Type 1 LBT for a number of times indicated by this parameter. This operation is restricted only to PSCCH/PSSCH transmission(s) with "HARQ feedback enabled/disabled indicator" in the 2nd stage SCI set to disabled, regardless of PSFCH resources being configured in a resource pool. | {1, 8, 16, 32, ‘infinity’} | N/A | Per SL BWP | UE-specific or Cell-specific |

Agreement

| Param Name | Description | Value range | Default value aspect | Per (UE, cell, TRP, …) |
| --- | --- | --- | --- | --- |
| absenceOfAnyOtherTechnology | Presence of this field indicates absence on a long term basis (e.g. by level of regulation) of any other technology sharing the carrier; absence of this field indicates the potential presence of any other technology sharing the carrier, as specified in TS 37.213 [48] clauses X.X.X 4.5. | ENUMERATED {true} | N/A | Per cell / carrier |
| energyDetectionConfig | Indicates whether to use the maxEnergyDetectionThreshold or the energyDetectionThresholdOffset (see TS 37.213 [48], clause X.X.X 4.5.5). | CHOICE {maxEnergyDetectionThreshold, energyDetectionThresholdOffset} | N/A | [Per cell / carrier] |
| energyDetectionThresholdOffset | Indicates the offset to the default maximum energy detection threshold value. Unit in dB. Value -13 corresponds to -13dB, value -12 corresponds to -12dB, and so on (i.e. in steps of 1dB) as specified in TS 37.213 [48], clause X.X.X 4.5.5. | INTEGER (-13..20) | N/A | [Per cell / carrier] |
| maxEnergyDetectionThreshold | Indicates the absolute maximum energy detection threshold value. Unit in dBm. Value -85 corresponds to -85 dBm, value -84 corresponds to -84 dBm, and so on (i.e. in steps of 1dBm) as specified in TS 37.213 [48], clause X.X.X 4.5.5. | INTEGER (-85..-52) | N/A | [Per cell / carrier] |
| HARQ-ACKFeedbackRatioforContentionWindowAdjustment-GC-Option2 | Ratio threshold for contention window adjustment for SL groupcast option 2 as specified in TS 37.213 [48], clause X.X.X 4.5.4. Unit is percentage. | [INTEGER (10..100)] | N/A | [Per cell / carrier] |
| CPEStartingPositionPSFCH | A CPE starting position within the GP symbol before PSFCH transmission. The value is an index of the set of all candidate CPE starting positions specified in Table 5.3.1-3 of [16, TS38.211] for Ci=1 and the corresponding SCS of the SL BWP. | [INTEGER (1..X)] | N/A | Per resource pool |
| CPEStartingPositionS-SSB | A CPE starting position within the GP symbol before S-SSB transmission. The value is an index of the set of all candidate CPE starting positions specified in Table 5.3.1-3 of [16, TS38.211] for Ci=1 and the corresponding SCS of the SL BWP. | [INTEGER (1..X)] | N/A | Per SL BWP |

Agreement

Confirm the below working assumption on Type 1 LBT blocking with following modifications.

Working assumption (RAN1#114bis) For Type 1 LBT block issue (inter-UE case), the following option 2 and option 1 are supported separately based on UE capability - Option 2: If transmission in slot(s) at least Tproc,0SL before a reserved resource is able to share its initiated COT to the reservation, UE may prioritize/select resource(s) in the slot(s) for transmission. - (pre)configuring enabling/disabling option 2 is supported - Option 1: - UE may avoid selection of N consecutive resource(s) before a reserved resource when the L1 SL priority value for the transmission is higher than the L1 SL priority value of the reserved resource. - The value of N can be selected from {0, 1, 2} - The selection of the value of N is up to UE implementation - UE may avoid selection of M consecutive resource(s) after a reserved resource when the transmitting symbols of the reserved resource overlap with LBT of the selected resource. - The value of M can be selected from {0, 1, 2} - M is determined based on UE implementation - (pre)configuring enabling/disabling option 1 is supported - Note: both option1 and option2 are optional UE features

Agreement

Confirm the working assumption with the following modifications

Working assumption (RAN1#113) - For UE-to-UE COT sharing in SL-U, a parameter “ue-toUE-COT-SharingED-Threshold” is (pre-)configured per SL carrier/cell to be used in the energy detection threshold adaptation procedure - The UE that performs channel access procedures to initiate a channel occupancy to be shared to other UE(s), and another UE that shares the initiated channel occupancy shall use the (pre-)configured “ue-toUE-COT-SharingED-Threshold” for accessing the channel(s).

Agreement

Modify higher layer parameter “ue-toUE-COT-SharingED-Threshold” according to the following.

| Param Name | Description | Value range | Per (UE, cell, TRP, …) | Required for initial access or IDLE/INACTIVE |
| --- | --- | --- | --- | --- |
| ue-toUE-COT-SharingED-Threshold | Maximum The energy detection threshold that the is to be used by a UE to initiate a channel occupancy to be shared to other UE(s), and another UE that shares the initiated channel occupancy shall use this configured parameter for accessing the channel(s) with another UE for SL transmission as specified in TS 37.213 [48], clause X.X.X 4.5.5 for sidelink channel access. Unit in dBm. Value -85 corresponds to -85 dBm, value -84 corresponds to -84 dBm, and so on (i.e. in steps of 1dBm). | [INTEGER (-85..-52)] | [Per cell / carrier] | [UE-specific or Cell-specific] |

Agreement

The TP below for TS 37.213 is endorsed.

| Reason for change: | Time required for the COT initiator to detect a responder UE’s PSFCH and S-SSB transmission(s) for resuming its own channel occupancy is expected to be longer than 1-symbol gap. In order for the initiator to resume using its own COT immediately after responder’s PSFCH and S-SSB, it is necessary to detect responder’s PSFCH and S-SSB transmissions based on an expected manner. |
| --- | --- |
| Summary of change: | To match the same wordings used in NR-U to resolve the “expected” behaviour. |
| Consequences if not approved: | The COT initiator UE cannot immediately resume transmission in its own COT using Type 2B and 2C channel access procedures after responder’s PSFCH and S-SSB transmissions. |

< Start of text proposal > ### 4.5.3 SL channel access procedures in a shared channel occupancy <Unchanged part omitted> When a UE uses channel access procedures to initiate a channel occupancy to transmit SL transmission(s) and shares the corresponding channel occupancy with another UE that transmits a SL transmission(s), the UE that initiated the channel occupancy may transmit a SL transmission(s) within its channel occupancy that follows the SL transmission(s) from the other UE as the following. - If the UE determines a transmission gap from the other UE’s SL transmission(s), the followings are applicable: - If the transmission gap is at least 25μs, the UE can transmit the SL transmission on the channel after performing Type 2A channel access procedures as described in clause 4.5.2.1. - If the transmission gap is 16μs, the UE can transmit the SL transmission on the channel after performing Type 2B channel access procedures as described in clause 4.5.2.2. - If the transmission gap is up to 16μs, the UE can transmit the SL transmission on the channel after performing Type 2C channel access as described in clause 4.5.2.3. - Otherwise, the UE can transmit the SL transmission on the channel after performing Type 2A channel access procedures as described in clause 4.5.2.1. <End of text proposal>

Agreement

TP#7 in Section 4.7.1 of R1-2312250 for TS 38.214 is endorsed.

Agreement

Endorse the TP below for TS 37.213.

| Reason for change: | Currently UE-to-UE COT sharing energy detection threshold is determined by a UE based on the UE’s transmit power. But a responder UE could use different transmit power to the power used by the COT initiator UE. |
| --- | --- |
| Summary of change: | The UE-to-UE COT sharing energy detection threshold that should be used by both the initiator UE and the responder UE should be (pre-)configured per carrier/cell. A condition is added to clarify that the UE that performs channel access procedures to initiate a channel occupancy to be shared to other UE(s), and another UE that shares the initiated channel occupancy shall use the (pre-)configured “ue-toUE-COT-SharingED-Threshold” for accessing the channel(s). |
| Consequences if not approved: | The responder’s UE transmit power may not complied to the “ue-toUE-COT-SharingED-Threshold” calculated based on initiator’s transmit power. |

< Start of text proposal >

4.5.5	Energy detection threshold adaptation procedure

<Unchanged part omitted>

If the higher layer parameter sl-absenceOfAnyOtherTechnology-r18 is not configured to a UE, the UE that performs channel access procedures to initiate a channel occupancy to be shared to other UE(s), and another UE that shares the initiated channel occupancy as described in section 4.5.3 shall use the (pre-)configured “ue-toUE-COT-SharingED-Threshold” for accessing the channel(s).

For the case where a UE performs channel access procedures as described in clause 4.5.1 for SL transmission(s) and indicates channel occupancy sharing information, XThresh_max is set equal to the value provided by the higher layer parameter ue-toUE-COT-SharingED-Threshold.

<End of text proposal>

Agreement

TP#4 in Section 4.4.1 of R1-2312251 for TS 37.213 is endorsed.

Agreement

TP#3 in Section 4.3.1 of R1-2312251 for TS 37.213 is endorsed.

Agreement

TP#5 in Section 4.5.1 of R1-2312251 for TS 38.214 is endorsed.

Agreement

Endorse the TP below for TS 37.213.

| Reason for change: | In NR-U and LAA, channel access procedures are supported for consecutive UL transmissions and UL transmissions with multiple starting positions. Such behaviour is also a common understanding for SL-U operation. |
| --- | --- |
| Summary of change: | Added description to support UE performing channel access procedures for continuous SL transmissions and multiple starting positions in a slot. |
| Consequences if not approved: | Since the behaviour is captured for NR-U and LAA specification, if these are not captured for SL-U, it may be interpreted that these are not supported in SL-U. |

< Start of text proposal > ## 4.5 Sidelink Channel access procedures A UE operating in sidelink resource allocation mode 1 or mode 2 and performing SL transmission(s) on channel(s) shall perform the procedures described in this clause for the UE to access the channel(s) on which the transmission(s) are performed. <Unchanged part omitted> For contiguous SL transmission(s), the following are applicable: - If a UE is scheduled or autonomous selected to transmit a set of SL transmissions using one or more selected SL grant(s), and - if the UE cannot access the channel for a transmission in the set prior to the last transmission according to Type 1 or Type 2 SL channel access procedures, the UE shall attempt to transmit the next transmission according to Type 1 or Type 2 SL channel access procedures. - if the UE cannot access the channel for a transmission in the set prior to the last transmission according to Type 2B SL channel access procedure, the UE shall attempt to transmit the next transmission according to Type 2A SL channel access procedure. For SL transmission(s) with multiple starting positions in a slot, the following are applicable: - If a UE intends to transmit PSCCH/PSSCH in sidelink resource allocation mode 1 or mode 2 using a Type 1 channel access procedure, and if the UE cannot access the channel for the transmission from the 1st starting symbol of a slot, the UE shall attempt to transmit PSCCH/PSSCH from the 2nd starting symbol in the same slot according to Type 1 channel access procedure. There is no limit on the number of attempts the UE can make using Type 1 channel access procedure. - If a UE intends to transmit PSCCH/PSSCH in sidelink resource allocation mode 1 or mode 2 using a Type 2 channel access procedure, and if the UE cannot access the channel for the transmission from the 1st starting symbol of a slot, the UE may attempt to transmit PSCCH/PSSCH from the 2nd starting symbol in the same slot and according to Type 2 channel access procedure. <End of text proposal>

Agreement

TP#2 in Section 4.2.2 of R1-2312253 for TS 37.213 is endorsed.

Agreement

The TP below is endorsed for TS 37.213.

< Start of text proposal > ### 4.5.6 Channel access procedures for transmission(s) on multiple channels <Unchanged part omitted> the followings are applicable: - Type A or Type B procedures described in clause 4.5.6.1 and 4.5.6.2, respectively, can be used for accessing multiple channels only for PSFCH or S-SSB transmissions. - A UE can access multiple channels on which SL transmissions are performed, according to the procedures described in clause 4.5.6.3. #### 4.5.6.1 Type A multi-channel access procedures for PSFCH or S-SSB transmissions The procedures described in this clause are applicable for PSFCH/S-SSB transmissions. A UE shall perform channel access on each channel ci∈C, according to the procedures described in clause 4.5.1, where C is a set of channels on which the UE intends to transmit, and i=0,1,…q-1, and q is the number of channels on which the UE intends to transmit. The counter N described in clause 4.5.1 is determined for each channel ci and is denoted as Nci. Nci is maintained according to clause 4.5.6.1.1 or 4.5.6.1.2. CWpcici <Unchanged part omitted> #### 4.5.6.2 Type B multi-channel access procedures for PSFCH or S-SSB transmissions The procedures described in this clause are applicable for PSFCH/S-SSB transmissions. <Unchanged part omitted> For the procedures in this clause, the channels of the set of channels C selected by the UE for PSFCH transmissions, is a subset of the RB sets in the (pre-)configured sidelink resource pool. ##### 4.5.6.2.1 Type B1 multi-channel access procedure A single CWp value is maintained for the set of channels C. CWpcici∈C ##### 4.5.6.2.2 Type B2 multi-channel access procedure A CWp value is maintained independently for each channel ci∈C using the procedure described in clause 4.5.4. CWpcici∈C For determining Ninit for channel cj, CWp value of channel cj1∈C is used, where cj1 is the channel with largest CWp among all channels in set C. <End of text proposal>

| Reason for change: | Currently, the Type A and Type B multi-channel procedures are supported only for PSFCH transmissions, but not for other SL channels and signals. And the initiated channel occupancy cannot be used for any subsequent SL transmissions. |
| --- | --- |
| Summary of change: | To enable the support for S-SSB transmissions using Type A and Type B multi-channel access procedures, and enabling the support for own subsequent PSFCH and S-SSB transmissions within the initiated channel occupancy. |
| Consequences if not approved: | Type A and Type B multi-channel procedures are not supported for S-SSB transmissions, and the initiated channel occupancy cannot be used for any subsequent SL transmissions. |

Agreement

The TP below is endorsed for TS38.214

< Start of text proposal >

8.1.4	UE procedure for determining the subset of resources to be reported to higher layers in PSSCH resource selection in sidelink resource allocation mode 2

In resource allocation mode 2, the higher layer can request the UE to determine a subset of resources from which the higher layer will select resources for PSSCH/PSCCH transmission. To trigger this procedure, in slot n, the higher layer provides the following parameters for this PSSCH/PSCCH transmission:

<Unchanged part omitted>

7a)	If sidelink DRX active time of RX UE is provided by the higher layer and there is no candidate single-slot or multi-slot resource remained within the sidelink DRX active time in the set SA, the UE based on its implementation additionally selects and includes at least one candidate single-slot resource or at least one candidate multi-slot resource within the sidelink DRX active time in the set SA.

<End of text proposal>

Agreement

Support:

- R17 SL inter-UE coordination Scheme 2 (conflict indication) for sl-PSFCH-Occasion = '1' uses the same transmission scheme (Alt 1-1b and Alt 2-3a) as HARQ-ACK in R18 SL-U

  - For Alt 1-1b, common interlace index for conflict indication and HARQ-ACK within the same RB set are the same

  - Note: Alt 1-1b and Alt 2-3a in previous agreements are as below

    - Alt 1-1b: each PSFCH transmission occupies 1 common interlace and K3 dedicated PRB(s)

    - Alt 2-3a: each PSFCH transmission occupies 1 dedicated interlace

Agreement

Support:

- “One PSCCH/PSSCH transmission has N associated candidate PSFCH occasion(s)” applies to R17 SL inter-UE coordination Scheme 2 (conflict indication) for both sl-PSFCH-Occasion = '0' and sl-PSFCH-Occasion = '1', and applies to PSFCH format 0

  - UE behaviour of PSFCH transmission and reception on such N occasion(s) of IUC scheme 2 is the same as HARQ-ACK

Agreement

When UE intends to transmit PSFCH, after performing PSFCH prioritization:

- if LBT fails on all RB set(s) where the UE attempts to transmit PSFCH:

  - UE drops PSFCH transmission

    - No RAN1 specification impact

- if TypeA and TypeB LBT fails on part of RB set(s) where the UE attempts to transmit PSFCH:

  - The UE may transmit PSFCH on RB set(s) where LBT was successful

Agreement

When a UE does not support PSFCH transmission over non-contiguous RB sets, the following belongs to PSFCH prioritization:

- UE selects contiguous RB set(s) including PSFCH(s) with smallest SL priority value. If there are more than one contiguous RB set(s) including PSFCH(s) with the same smallest priority value, it is up to UE implementation to select one contiguous RB set among them.

Agreement

For SL-U PHY, following higher layer parameters are endorsed.

| index | Parameter name in the text | Description | Value range | Default value aspect | Per (UE, cell, TRP, …) |
| --- | --- | --- | --- | --- | --- |
| 3 | intraCellGuardBandsSL-List | List of intra-cell guard bands for operation with shared spectrum channel access. If not configured, the guard bands are defined according to 38.101-1 [15], see TS 38.214 [19], clause 7. For operation in licensed spectrum, this field is absent, and no UE action is required. | SEQUENCE (SIZE (1..maxSCSs)) OF IntraCellGuardBandsPerSCS-r16 FFS: whether to exclude 0 from the value range of nrofCRBs. | N/A | Per SL BWP |
| 6 | numRefSymbolLength | Indicates a reference number of symbols for TBS determination | ENUMERATED {sym7, sym8, sym9, sym10, sym11, sym12, sym13, sym14} | N/A | Per resource pool |
| 11 | gapBetweenSSSBrepetition | Indicate the gap between two adjacent S-SSB repetitions in frequency domain in one RB set, and the gap is between the lowest subcarrier of the upper PSBCH and the highest subcarrier of the lower PSBCH. | INTEGER(1,2,3,…, 84) PRBs | N/A | Per RB set |
| 12 | numOfAdditionalSSSBOccasion | Indicate the number of additional candidate S-SSB occasion(s) for each R16/R17 NR SL S-SSB slot | INTEGER (0,1,2,3,4) | N/A | Per SL BWP |
| 18 | SSSBPowerOffsetOfAnchorRBSet | Indicate the power offset for one S-SSB transmission on anchor RB set. anchor RB set refers to the RB set where S-SSB indicated by sl-AbsoluteFrequencySSB-r16 locates N is the number of S-SSB repetitions within the anchor RB set, W is the maximum total number of S-SSB repetitions on RB sets within the SL-BWP | EMUNERATED{{10lg(N), 10lg(W)}} | N/A | Per SL BWP |
| 19 | sl-PSFCH-RB-SetList | The n-th value in the list indicates the set of PRBs that are actually used for PSFCH transmission and reception of n-th PSFCH occasion of a PSCCH/PSSCH transmission. It shall be (pre-)configured such that N candidate PSFCH occasion(s) are associated with N different PRB sets. PRBs within intra-cell guard band are not used for PSFCH transmission. N is given by numPSFCHOccasions. | SEQUENCE (SIZE (1..N)) OF sl-PSFCH-RB-Set Note: some companies think that signalling overhead can be optimized by RAN2 | N/A | Per resource pool |
| 21 | sl-StartRBsetCG-Type1 | Indicates starting RB set index of the initial PSSCH transmission of the sidelink configured grant Type 1 for interlace RB-based PSSCH transmission Note: M is the number of RB sets within this SL resource pool. | INTEGER (0,1,2,...,M-1) | N/A | Per Configured Grant |
| 22 | sl-RB-SetPSFCHList | The n-th value in the list indicates the set of PRBs that are actually used for inter-UE coordination information transmission and reception in Scheme 2. It shall be (pre-)configured such that N candidate PSFCH occasion(s) are associated with N different PRB sets. PRBs within intra-cell guard band are not used for PSFCH transmission. N is given by numPSFCHOccasions. | SEQUENCE (SIZE (1..N)) OF sl-RB-SetPSFCH Note: some companies think that signalling overhead can be optimized by RAN2 | N/A | Per resource pool |
| 23 | PSFCHPowerOffset | Indicates the power offset between Tx power on one common PRB (P_common) and Tx power on one dedicated PRB (P_dedicated) when transmissionStructureForPSFCH is (pre-)configured as common interlace, i.e., P_common = P_dedicated - offset. UE expects the same (pre-)configured value of PSFCHPowerOffset across all resource pools. The unit is dB. | INTEGER (0,1,2,…,10) Note: this value range may need to be updated based on RAN4 reply LS | N/A | Per resource pool |
| 24 | RBSetIndexOfResourcePool | For interlace RB based PSCCH/PSSCH, indicates the RB set index(s) included in the resource pool. Contiguous RB sets are (pre-)configured for a resource pool. is the (pre-)configured number of RB sets within the SL BWP. is the number of RB sets within the resource pool. | SEQUENCE (SIZE (1..)) OF INTEGER (0..) | N/A | Per resource pool |
| 25 | sl-NumRBSetOfResourcePool | Indicates the number of RB set(s) within one resource pool. | INTEGER (0,1,2,3,4,5) | N/A | Per resource pool |
| 14 | transmissionStructureForPSFCH | Indicate each PSFCH transmission occupies "1 common interlace and K3 dedicated PRB(s)", or "1 dedicated interlace". UE expects the same (pre-)configured value of transmissionStructureForPSFCH across all resource pools. | ENUMERATED {common interlace, dedicated interlace} | N/A | Per resource pool |
| 15 | numDedicatedPRBsForPSFCH | Indicates the value of K3 when each PSFCH transmission occupies "1 common interlace and K3 dedicated PRB(s)" UE expects the same (pre-)configured value of numDedicatedPRBsForPSFCH across all resource pools. | ENUMERATED {1,2,5} | N/A | Per resource pool |

Agreement

Regarding “SL-U PSFCH occupies more than 1 PRB”:

- refers to the target power on one dedicated PRB for a PSFCH transmission.

Agreement

TP#5-2 in Section 4.1.8 of R1-2312328 is endorsed for TS 38.213 clause 16.1.

Agreement

TP#1-1 in Section 4.1.1 of R1-2312328 is endorsed for TS 38.214 Clause 8.

Agreement

The TP below is endorsed for TS 38.214 Clause 8.1.2.1.

| Reason for change: | 1. The starting symbol for PSCCH/PSSCH transmission in a slot with PSFCH symbols is unclear. 2. It’s inaccurate to say that UE shall not use the second starting symbol in slots with PSFCH symbols since there is only one candidate starting symbols for PSCCH/PSSCH transmission in such slots. |
| --- | --- |
| Summary of change: | 1. Clarify the starting symbol for transmission in a slot with PSFCH symbols. 2. Delete the sentence “The UE shall not use the second starting symbol in slots with PSFCH symbols”. |
| Consequences if not approved: | 1. The starting symbol for transmission in a slot with PSFCH symbols is undefined. 2. It’s unclear where to transmit PSCCH/PSSCH in slots with PSFCH symbols. |

------------------------ Start of Text Proposal for TS 38.214----------------------------

8.1.2.1	Resource allocation in time domain

The UE shall transmit the PSSCH in the same slot as the associated PSCCH.

The minimum resource allocation unit in the time domain is a slot.

The UE shall transmit the PSSCH in consecutive symbols within the slot, subject to the following restrictions:

-	The UE shall not transmit PSSCH in symbols which are not configured for sidelink. A symbol is configured for sidelink, according to higher layer parameters sl-StartSymbol and sl-LengthSymbols, where sl-StartSymbol is the symbol index of the first symbol of sl-LengthSymbols consecutive symbols configured for sidelink.

-	Within the slot, PSSCH resource allocation starts at symbol sl-StartSymbol+1, except when startingSymbolFirst and startingSymbolSecond are provided for a SL-BWP. If startingSymbolFirst and startingSymbolSecond are provided for the SL-BWP, there are 2 candidate starting symbols, given by startingSymbolFirst and startingSymbolSecond respectively, for PSSCH transmission for slots without PSFCH symbols; and there is 1 starting symbol, given by startingSymbolFirst, for PSSCH transmission for slots with PSFCH symbols. PSSCH resource allocation starts at the next symbol after each candidate starting symbol. In a slot, the UE may use the second candidate starting symbol, provided by startingSymbolSecond, only if it fails to access the channel prior to the first candidate starting symbol provided by startingSymbolFirst.

< Unchanged parts are omitted >

---------------------------------- End of Text Proposal ---------------------------------

Agreement

TP#3-1 in Section 4.1.3 of R1-2312328 is endorsed for TS 38.214 Clause 8.

Conclusion

RAN1 does not pursue specific enhancements to avoid COT interruption due to PSFCH occasion(s) in R18 NR SL.

Conclusion

Regarding “UE may transmit S-SSB repetition in more than one RB set”, no optimization in Rel-18 for reducing PAPR.

Agreement

When interlace RB based PSCCH/PSSCH transmission is used, R17 SL inter-UE coordination Scheme 1 (preferred/non-preferred resources) is supported

- SCI format 2C is updated to include RB set related information

Conclusion

Considering PSD limit in unlicensed spectrum regulation, a UE meets the PSD limits by UE implementation, e.g. by scaling down the power of SL transmissions or dropping some of the PSFCH transmissions, etc.

Agreement

For TS 38.213 Clause 16.2.0, adopt the following TP:

- “…, the UE equally allocates power  remaining from , if any, for transmission of each S-SS/PSBCH block in all non-anchor RB-sets within the SL BWP”

| Reason for change: | When UE transmits S-SSB in more than one RB set, how to allocate remaining power from to non-anchor RB set(s) is unclear. |
| --- | --- |
| Summary of change: | Clarify that the UE equally allocates power remaining from , if any, for transmission of each S-SS/PSBCH block in all non-anchor RB-sets within the SL BWP” |
| Consequences if not approved: | When UE transmits S-SSB in more than one RB set, how to allocate remaining power from to non-anchor RB set(s) is unclear. |

Agreement

TP#3-2 in Section 4.1.4 of R1-2312531 is endorsed for TS 38.214 Clause 8.1.5.

Agreement

The TP below is endorsed for TS 38.213 Clause 16.5.

| Reason for change: | In SL-U, the “candidate” PSFCH transmission occasions are defined in TS 38.213. The current specification indicates the last PSFCH reception occasion is used as a reference slot in determining the PUCCH or PUSCH transmission slot for reporting sidelink HARQ-ACK information to gNB, which is not accurate. According to RAN1 #114bis agreement, the last “candidate” PSFCH reception occasion is used as a reference slot in determining the PUCCH or PUSCH transmission slot for reporting sidelink HARQ-ACK information to gNB. |
| --- | --- |
| Summary of change: | When numPSFCHOccasion is (pre-)configured, the last “candidate” PSFCH reception occasion is used as a reference slot in determining the PUCCH or PUSCH transmission slot for reporting sidelink HARQ-ACK information to gNB. |
| Consequences if not approved: | There is ambiguity on which PSFCH reception occasion is used as reference slot in determining the PUCCH or PUSCH transmission slot for reporting HARQ-ACK information to gNB. |

------------------------ Start of Text Proposal for TS 38.213---------------------------

16.5	UE procedure for reporting HARQ-ACK on uplink

*** Unchanged parts are omitted ***

A UE does not expect to be provided PUCCH resources or PUSCH resources to report HARQ-ACK information that start earlier than   after the end of a last symbol of a last PSFCH reception occasion if numPSFCHOccasions is not (pre-)configured or of a last candidate PSFCH reception occasion if numPSFCHOccasions is (pre-)configured, from a number of PSFCH reception occasions if numPSFCHOccasions is not (pre-)configured or a number of candidate PSFCH reception occasions if numPSFCHOccasions is (pre-)configured, that the UE generates HARQ-ACK information to report in a PUCCH or PUSCH transmission, where

*** Unchanged parts are omitted ***

With reference to slots for PUCCH transmissions and for a number of PSFCH reception occasions if numPSFCHOccasions is not (pre-)configured or candidate PSFCH reception occasions if numPSFCHOccasions is (pre-)configured, ending in slot , the UE provides the generated HARQ-ACK information in a PUCCH transmission within slot , subject to the overlapping conditions in clause 9.2.5, where  is a number of slots indicated by a PSFCH-to-HARQ feedback timing indicator field, if present, in a DCI format indicating a slot for PUCCH transmission to report the HARQ-ACK information, or  is provided by sl-PSFCH-ToPUCCH for a transmission scheduled by a DCI format or for a SL configured grant type 2, or by sl-PSFCH-ToPUCCH-CG-Type1 for a SL configured grant type 1.  corresponds to a last slot for a PUCCH transmission that would overlap with the last PSFCH reception occasion if numPSFCHOccasions is not (pre-)configured or the last candidate PSFCH reception occasion if numPSFCHOccasions is (pre-)configured, assuming that the start of the sidelink frame is same as the start of the downlink frame [4, TS 38.211].

*** Unchanged parts are omitted ***

Co-channel coexistence for LTE sidelink and NR sidelink

- Maintenance in RAN1#114bis

Agreement

Text Proposal 1 (I) in Section 4.1.1 of R1-2309240 is endorsed for TS 38.214 clause 8.1.4.

Agreement

Text Proposal 3 (II) in Section 4.1.3 of R1-2309240 for TS 38.214 clause 8.1.4 is endorsed with the following change:

- The UE shall perform the procedures in 5LTE1, 5LTE3 and 6LTE based on the information for these LTE subframes which is known to the NR radio access at the latest T msec prior to slot n.

Agreement

Endorse the TP below

- Reason for change:

  - The agreement of “The starting symbol of the first of the overlapping NR SL slots is assumed to be aligned with the first symbol of the LTE SL subframe” is not specified.

- Summary of change:

  - The first symbol of the earlier overlapping NR SL slot and the first symbol of the overlapping LTE SL subframe are aligned in boundary.

- Consequences if not approved:

  - It may result in an AGC issue and performance degradation of LTE SL reception for the case when the SCS of NR SL is 30kHz.

---------------- Start of Text Proposal for TS 38.214 ----------------------------- 8. Physical sidelink shared channel related procedures < Unchanged parts are omitted > A UE is not expected to use the last NPRB mod nsubCHsize PRBs in the resource pool. In case of dynamic co-channel coexistence of LTE sidelink and NR sidelink, for NR sidelink transmissions in 30kHz SCS, the UE expects that the start of the first symbol of the earlier overlapping NR SL slot is aligned with the start of the first symbol of the overlapping LTE SL subframe. < Unchanged parts are omitted > ---------------- End of Text Proposal for TS 38.214 ------------------------------

Agreement

Text Proposal 4-2 (I) in Section 4.1.4 of R1-2309240 is endorsed for TS 38.213 clause 16.7.

Agreement

To enable or disable the NR SL resource (re)selection with the dynamic resource pool sharing,

- Add following red changes to the description of sl-NRPSSCH-EUTRA-ThresRSRP-List:

  - Indicates a list of 64 thresholds, and a threshold should be selected based on the priority in the decoded EUTRA SCI and the priority in the NR SCI to be transmitted. A NR SL resource is excluded if it is indicated or reserved by the decoded EUTRA SCI and EUTRA PSSCH RSRP in the associated data resource is above the threshold. If the field is present, the UE shall perform the dynamic co-channel coexistence of LTE sidelink and NR sidelink as specified in TS 38.214; otherwise it shall not perform it.

Agreement

Endorse the TP below:

- Reason for change:

  - To align terminology between PHY and MAC specifications

- Summary of change:

  - In Step of 5LTE2, “LTE V2X” is replaced with “LTE V2X sidelink” in Step 5LTE2.

- Consequences if not approved:

  - No consistency between PHY and MAC specifications.

---------------- Start of Text Proposal for TS 38.214 ----------------------------- ### 8.1.4 UE procedure for determining the subset of resources to be reported to higher layers in PSSCH resource selection in sidelink resource allocation mode 2 < Unchanged parts are omitted > 5LTE2) In case of dynamic co-channel coexistence of LTE sidelink and NR sidelink: The UE shall exclude any candidate single-slot resource Rx,y from the set SA if all the following conditions are met: - the UE has a selected sidelink grant for LTE V2X sidelink according to [19, TS 36.321]. - the selected sidelink grant for LTE V2X sidelink determines the set of LTE resource blocks and LTE subframes which overlaps in time with Rx,y+j×PrsvpTX' for j=0, 1, …, Cresel-1; - the priority value associated with the selected sidelink grant for LTE V2X sidelink is lower than prioTX; It is up to UE implementation whether or not to apply this exclusion step if the priority value associated with selected sidelink grant for LTE V2X sidelink is higher than or equal to prioTX . < Unchanged parts are omitted > ---------------- End of Text Proposal for TS 38.214 ------------------------------

Agreement

Text Proposal 7 (I) in Section 4.1.6 of R1-2309240 is endorsed for TS 38.214 clause 8.1.4.

Agreement

Text Proposal 2 (III) in Section 4.2.1 of R1-2309241 is endorsed for TS 38.214 clause 8.1.4.

- Maintenance in RAN1#115

Conclusion

There is no consensus in RAN1 to endorse Text Proposal 2 (I) in Section 4.1.2 of R1-2312259 (for TS 38.214 clause 8.1.4) for capturing the information shared by the E-UTRA radio access, and the TP is not pursued in Rel-18.

Conclusion

There is no consensus in RAN1 to endorse Text Proposal 3 (I) in Section 4.1.3 of R1-2312259 (for TS 38.214 clause 8.1.4), for the conditions under which NR SL candidate resource exclusion based on LTE SL own transmissions is performed in Step 5LTE2, and the TP is not pursued in Rel-18.

Conclusion

There is no consensus in RAN1 to endorse Text Proposal 5 (I) in Section 4.1.4 of R1-2312259 (for TS 38.214 clause 8.1.4), for performing exclusion of NR SL candidate resource overlapping with LTE PSCCH resources for non-adjacent LTE PSCCH/PSSCH resources in Step 5LTE1, and the TP is not pursued in Rel-18.

Conclusion

There is no consensus in RAN1 to endorse Text Proposal 6 (I) in Section 4.1.5 of R1-2312259 (for TS 38.214 clause 8.1.4), for clarification of LTE SCI format 1 being received by LTE SL module in Step 5LTE3, and the TP is not pursued in Rel-18.

Conclusion

There is no consensus in RAN1 to endorse Text Proposal 12 (I) in Section 4.1.11 of R1-2312259 (for TS 38.214 clause 8.1.4), for further enhancement of performing pre-emption of NR SL resources overlapping with LTE SL resources selected to be used by its own LTE SL module, and the TP is not pursued in Rel-18.

Agreement

Text Proposal 1 (II) in Section 4.2.1 of R1-2312260 is endorsed for TS 38.214 clause 8.1.4.

Conclusion

RAN1 does not pursue specific enhancement on alignment between reserved slots of NR SL and reserved subframes of LTE SL.

Conclusion

RAN1 does not pursue specific enhancement on alignment of SFN/DFN indices between LTE SL and NR SL for dynamic resource pool sharing.

Conclusion

RAN1 does not pursue specific enhancement on further exclusion of NR SL candidate resources of which PSFCH slots overlapping with its own LTE SL resources for dynamic resource pool sharing.

Conclusion

RAN1 does not pursue specific enhancement on Q formula to derive periodic LTE SL resources for dynamic resource pool sharing.

NR sidelink enhancement in FR2 licensed spectrum

- Study completed in RAN1#114, no handling in Q4 2023.

#### 2.2.2	Remaining Open issues

None.

## 2.2	RAN2

#### 2.2.1	Agreements

Organizational

- Progress made in RAN2#123bis

R2-2311497	Summary of [AT123bis][106][V2XSL] MAC detailed open issues (LG)	LG

Proposal 1 (8/0): Condition for stopping the ongoing Random Access procedure in SL consistent LBT failure recovery similar to NR-U is introduced in SL-U. Detail wording on this UE procedure is discussed in MAC running CR discussion (“[POST123bis][105][V2X/SL] 38.321 running CR”).

Proposal 2 (8/0): UE behaviour related to Inter-UE LBT blocking is specified using NOTE-based approach.

Proposal 3 (1/4): UE behaviour for S-SSB transmission (i.e., whether the MAC entity performs LBT counting for S-SSB transmission in the RB set that does not belong to the resource pool(s).) is not specified in the MAC running CR.

Proposal 4 (2/3): How to specify the UE procedure for selecting the resource pool considering the packet-related HARQ attribute and PSFCH attribute of a pool(s) is discussed in detail in the Running CR discussion (“[POST123bis][105][V2X/SL] 38.321 running CR”).

Proposal 5 (option 3: 5, option 4: 4): The available SL carriers for SL RLF declaration are the carriers selected by UE among the carrier set configured by the network.

Proposal 6 (1/6): Proposal 8 (i.e., “When SL consistent LBT failure of a RB set has been cancelled, UE should stop the SL consistent LBT failure recovery timer associated with this RB set, if running”) in R2-2309814 is not agreed.

Proposal 10 (1/6): Proposal 13 (i.e., “Upon successful transmission of the SL consistent LBT failure MAC CE to the network, UE shall cancel all the triggered consistent LBT failure(s) in RB sets for which consistent LBT failure was indicated.”) in R2-2309814 is not agreed.

Proposal 11 (6/2): Proposal 10 (i.e., “For COT sharing, the selected LCH should have a CAPC smaller than or equal to the CAPC indicated in the COT sharing information.” and correspoiding TP) in R2-2309815 is agreed.

Proposal 12 (8/0): Proposal 9 (i.e., “As in NR-U, SL consistent LBT failure MAC CE may be mapped to zero or one SR configuration.”) in R2-2310143 is agreed.

Proposal 13 (0/8): Proposal 3 (i.e., “RAN2 to revise the running CR text covering exclusion of pools with C-LBT detected to state that the UE may select any pool of resources with at least one RB-set where C-LBT has not been detected.”) in R2-2310159 is not agreed.

Proposal 14 (7/1): UE should clear the selected sidelink grant and regenerate a new sidelink grant even if C-LBT failure detected in only some RB sets in the sidelink grant generated from the selected resource pool that spans multiple RB sets.

Proposal 16 (1/5): Proposal 2a (i.e., “Remove the separate MAC entity behaviors for “if single carrier frequency is used for NR sidelink” and “else (i.e. multiple carrier frequencies are used for NR sidelink)” in 5.22.1.1. Instead just add TX carrier selection procedure on top of common MAC entity behavior for each SL carrier.”) in R2-2310969 is not agreed.

Proposal 17 (5/0): Proposal 2b (i.e., “If proposal 2a is not agreed, it is proposed to change “is/are used” to “is/are configured” in “if single carrier frequency is used for NR sidelink” and “else (i.e. multiple carrier frequencies are used for NR sidelink”.”) in R2-2310969 is agreed.

Proposal 18: P3/4a/4b/5/6/7 (CA related suggestions) in R2-2310969 is discussed in MAC running CR discussion (“[POST123bis][105][V2X/SL] 38.321 running CR”).

Proposal 19 (0/8): Proposal 8 (i.e., “Remove new section 5.22.1.2c and instead simply add SL LBT failure indication reception as an additional condition into 5.22.1.2.”) in R2-2310969 is not agreed.

Proposal 20: SL-CA RLF related proposals (i.e., proposal 5 in R2-2309816, proposal 11/12 in R2-2310132, proposal 9 in R2-2310969) are discussed in MAC running CR discussion (“[POST123bis][105][V2X/SL] 38.321 running CR”).

=> All proposals are agreed.

R2-2311499	Summary on [AT123bis][108][V2X/SL] 38.306 running CR (Huawei)

Proposal 1: Remove per UE capability ca-Sidleink-r18 in current running 306/331 CRs.

Proposal 2: Remove Introduce sl-LBT-FailureDetectionRecovery-r18 as per UE capability.

Proposal 3: Introduce pdcp-DuplicationSRB-sidelink-r18 and pdcp-DuplicationDRB-sidelink-r18.

Proposal 4: No suffix for added value "rel18" for field AccessStratumReleaseSidelink-r16.

=> All proposals are agreed

R2-2311500	Running CR of TS 38.306 for Rel-18 SL evolution	=> Endorsed

R2-2311501	Running CR of TS 38.331 on UE capability for Rel-18 SL evolution	=> Endorsed

- Progress made in RAN2#124

RAN2 understands TX profile for CA/PDCP duplication is applied only to GC/BC.

R2-2313611	Summary of [AT124][109][V2X/SL] Rel-18 UE capability CR (Huawei)

Proposal 1: For higher layer UE capability signaling, RAN2 to define pdcp-DuplicationSRB-sidelink-r18 and pdcp-DuplicationDRB-sidelink-r18 as UE capability parameters for all cast types for Rel-18 SL evolution.

Proposal 2: For higher layer UE capability signaling to gNB, RAN2 to define sl-LBT-FailureDetectionRecovery-r18 as per UE and for all cast type for Rel-18 SL evolution.

Proposal 3: No need for RAN2 to introduce a further higher layer UE capability for NR SL communication with SL CA, other than RAN1 defined capability “47-v1, NR SL communication with SL CA”.

=> All proposals are agreed.

R2-2313612	Draft introduction of SL evolution for TS 38.306

=> Endorsed.

R2-2313613	Draft introduction of SL evolution UE capabilities for TS 38.331

=> Endorsed.

R2-2313614	Draft Rel-18 RAN2 TP for TR 37.985

=> Endorsed.

R2-2313615	LS on Rel-18 RAN2 TP for TR 37.985

=> Approved.

WI is completed.

NR sidelink CA operation

- Progress made in RAN2#123bis

Agreements on PC5-RRC

1.	Confirm the working assumption “SL CA/PDCP duplication is applied to PC5-RRC after SL link is established”.

Agreements on need of primary leg

1.	Not to define primary leg, RLC entity

2.	PDCP control PDU is sent over one leg, RLC entity, determined by UE implementation.

Agreements on duplicated PDU discard

1.	Duplicate PDU discard procedure applied to the Uu PDCP entity associated with AM RLC entities is reused for SL PDCP duplication in unicast.

Agreements on PC5-RRC

1.	Include NR SL-CA-related capability into UECapabilityInformationSidelink message.

2.	Include carrier configuration into RRCReconfigurationSidelink message.

3.	If UE-A delivers RRCReconfigurationSidelink to UE-B including carrier configuration, it takes effect for the subsequent transmission from UE-A to UE-B for all SLRBs, after receiving RRCReconfigurationCompleteSidelink.

4.	Legacy single carrier is used for PC5-S/PC5-RRC signaling exchange before receiving RRCReconfigurationCompleteSidelink.

Agreements on SRBs

1.	SL PDCP duplication can be applied to SL-SRB3 only after receiving RRCReconfigurationCompleteSidelink.

2.	SL PDCP duplication can be applied to SL-SRB1/2 only after receiving RRCReconfigurationCompleteSidelink.

3.	Will not discuss the scenario that is related to SL relay.

Agreements on Security

1.	Small LCID (between 1 to 19) among all LCIDs associated with PDCP entity is used in security handling for PDCP duplication.

Agreements on CSI reporting MAC CE

1.	Working assumption: It is up to UE implementation in which carrier the UE sends CSI reporting MAC CE.

Agreements on SL RLF

1.	In TX UE, per carrier “carrier failure” is introduced. If “carrier failure” is declared for a carrier, the carrier should be removed/released. The carrier (re)selection can be triggered. For UC, this carrier can be released via PC5 RRC reconfiguration.

Agreements on CA/PDCP duplication configuration

1.	For STCH, if TX profile indicates backwards-incompatible, for RRC_IDLE/RRC_INACTIVE/OOC case, leave the decision of per-LCH carrier set for PDCP duplication to Tx UE implementation.

2.	For STCH, if TX profile indicates backwards-incompatible, for RRC_CONNECTED, dedicated-RRC provides per-LCH carrier set configuration

3.	For STCH, if TX profile indicates backwards-incompatible, for RRC_CONNECTED, for a SLRB configured with duplication, Tx UE uses duplication

4.	For SCCH, at least for RRC_IDLE/RRC_INACTIVE/OOC cases, leave the decision of per-LCH carrier set for PDCP duplication to Tx UE implementation

5.	For SCCH, add additional RLC leg configuration into specified SCCH configuration (w/o disable/enable flag), and leave the enable/disable decision of PDCP duplication to Tx UE implementation.

6.	Include flow-to-carrier mapping for each destination into SUI message.

7.	For STCH, if TX profile indicates backwards-incompatible, for RRC_IDLE/RRC_INACTIVE/OOC case, the Tx UE uses duplication based on SIB/Preconfiguration (e.g. if PDCP duplication is configured for the SLRB)

8.	For STCH, if TX profile indicates backward compatible, leave it to UE implementation on whether to use single carrier transmission or PDCP duplication.

Agreements on PC5-RRC

1.	For UC, include the PDCP duplication configuration into PC5-RRC, for SRB and DRB. For SRB, PDCP duplication configuration just indicates whether PDCP duplication is used or not.

Agreements on PDCP duplication activation/deactivation SL MAC CE

1.	Not to define separate PDCP duplication activation/deactivation SL MAC CE (including Uu MAC CE).

- Progress made in RAN2#124

Agreements on QoS flows mapping to carriers

1.	Intersection among QoS flow ids belonging to a SLRB is considered in LCP. RAN2 understand NW/upper layer provides appropriate intersections if the service wants CA/PDCP duplication.

R2-2313623	LS to SA2 on QoS to Carrier Mapping for SL CA	=> Approved

Agreements on CSI reporting MAC CE:

1.	Working assumption (It is up to UE implementation in which carrier the UE sends CSI reporting MAC CE) is confirmed.

R2-2313621	LS on Sidelink CSI Reporting MAC-CE for SL-CA	=> Approved.

Agreements on carrier set determination for SCCH (for RRC connected UE):

1.	NW configures carrier set, but if no carrier set in NW configuration, it’s up to UE implementation.

Agreements on additional carrier determination for STCH in PDCP duplication:

1.	When TX profile extension indicates backward-compatible and if the UE decides to use PDCP duplication, a) Leave it to UE implementation for RRC idle/inactive state and b) Dedicated-RRC provides per-LCH carrier set configuration for RRC connected state.

Agreements on TX UE’s determination of carrier set to be delivered to the RX UE:

1.	Include simple normative text indicating TX UE determines the carrier configuration with the consideration of at least upper layer configuration, gNB configuration and both TX and RX UEs’ capabilities. Detailed wordings are relied on RRC CR rapporteur.

SUI enhancement:

1.	Include per-carrier RLF information

2.	Per-carrier RLF information is included as explicit information.

SUI enhancement:

1.	Include TX profile extension information.

Per-carrier CBR measurement configuration:

1.	Introduce frequency dimension (i.e. carrier index) for SL CBR measurement object configuration. How to capture it in RRC will be discussed in RRC CR implementation.

NR Sidelink operation in FR1 unlicensed spectrum

- Progress made in RAN2#123bis

Agreements on resource (re)selection:

1.	R2 not pursue the UE behavior of prioritizing the resources within a shared COT during resource selection step.

2.	R2 not pursue the UE behavior of triggering a resource reselection upon reception of a usable shared COT.

3.	MAC layer, based on UE implementation, decides whether to indicate a “number of consecutive slots for MCSt” larger than 1.

4.	MAC layer, based on UE implementation, decides the value of “number of consecutive slots for MCSt”, as long as it meets the CAPC maximum COT duration requirement.

5.	For a resource pool configured with PSFCH resource, UE can NOT select consecutive slots (i.e., MCSt) for transmissions of a single TB.

6.	In case of MCSt, still rely on the legacy remaining PDB indication from MAC to PHY upon resource (re)selection.

Agreements on resource (re)selection:

1.	R2 confirm the WA that UE may avoid selection of N consecutive resource(s) before a reserved resource of its own, if the two cannot constitute a MCSt transmission. Where the selection of N from {0,1,2} and the judgment of whether MCSt transmission is feasible are both up to UE implementation.

2.	R2 confirm the WA that UE may avoid selection of N consecutive resource(s) after a reserved resource of its own, if the two cannot constitute a MCSt transmission. Where the selection of M (at least including 0). and the judgment of whether MCSt transmission is feasible are both up to UE implementation.

Agreements on HARQ RTT:

1.	For Groupcast, Rx UEs start the sl-drx-HARQ-RTT-Timer for the corresponding Sidelink process in the first slot following the last PSFCH occasion for SL HARQ feedback.

Agreements on the need of C-LBT failure indication to the peer UE:

1.	Not to introduce C-LBT failure indication to the peer UE

Agreements on MCSt:

1.	RAN2 confirms that only Approach 1 and 2 are supported for MCSt in Rel-18 SL-U

Agreements on MCSt:

1.	Working assumption: Trigger resource (re)selection if all initial transmission and retransmission within MCSt fail due to LBT failure. It should provide minimum specification change.

Agreements on MCSt:

1.	No additional mechanism is needed to handle multiple TB case.

Agreements on MCSt:

1.	For the subsequent slots in MCSt, LCP procedure for COT initiating UE is enhanced: the LCHs with lower or equal CAPC than the CAPC value used for LBT check for the first TB.

Agreements on MCSt:

1.	Not to introduce reporting a “number of consecutive slots for MCSt” to the gNB

Agreements on CG:

1.	Not support cross-CG period autonomous retransmission and asynchronous HARQ.

Agreements on SL C-LBT failure cancellation:

1.	C-LBT-F cancellation based on UL C-LBT-F MAC-CE report does not apply to RRC_CONNECTED mode-2 UE.

Agreements on LBT type determination

1.	R2 not pursue specifying which layer to decide on LBT type

Agreements on DTX based SL RLF:

1.	TX UE will not regard the SL transmission as SL DTX, when LBT failure is detected for its SL transmission.

2.	the TX UE increases the DTX counter by one when it fails to detect the HARQ feedback on all the associated PSFCH resources. Stage 3 spec impact can be further checked.

- Progress made in RAN2#124

Agreements on NACK only based HARQ feedback for GC:

1.	For SL-U, RAN2 confirms NACK-only HARQ feedback cannot be supported for groupcast.

2.	Add (update) a note for the clarification into MAC. It is up to MAC CR rapporteur how to capture it as a note. Simple normative sentence is also added to 38.300 (up to 38.300 CR rapporteur).

Agreements on MCSt resource (re)selection triggering:

1.	Working assumption (Trigger resource (re)selection if all initial transmission and retransmission within MCSt fail due to LBT failure. It should provide minimum specification change.) is confirmed.

2.	For MCSt, during resource (re)selection, leave it to UE implementation, regarding whether to calculate HARQ retransmission number based on the number of MCSt transmissions, or the number of slot(s) within MCSt transmission.

Agreements on E-LCP impact on MCSt:

1.	RAN2 to withdraw below RAN2 agreement (For the subsequent slots in MCSt, LCP procedure for COT initiating UE is enhanced: the LCHs with lower or equal CAPC than the CAPC value used for LBT check for the first TB.).

MCSt (multiple TB case):

1.	For remaining slot(s) in case transmission is successful for one TB in MCSt (multiple TB case), the UE still performs retransmission for this TB in the remaining slot(s).

MCSt (multiple TB case):

1.	Not introduce “For MCSt with multiple TB case, retransmit TB associated with dropped transmission due to LBT failure on next available MCSt resource, if TB sizes matches.”.

Control plane

- Progress made in RAN2#124

RRC details:

1.	Upper layer indicate Tx profile per-flow. Send LS to SA2 and CT1 to inform RAN2 decision on granularity of Tx Profile to AS-layer.

2.	The “legacy single carrier” in the NR SL CA context is the SL carrier configured by sl-FreqInfoList-r16/sl-FreqInfoToAddModList-r16.

3.	For STCH in SL unicast, an RRC_IDLE/INACTIVE/OoC UE use PDCP duplication, in case the SL-DRB is configured with PDCP duplication in SIB/pre-configuration, and if peer UE’s capability supports it. How to capture that can be up to running-CR discussion.

4.	Rely on clause 16.9.Y of the Stage 2 TS 38.300 CR to clarify that “the additional frequency list for sidelink CA operation is only used for V2X case in this release”.

5.	Confirm trigger condition in running CR for QoS flow to carrier mapping information reporting, but remove “sl-FreqInfoList/”.

6.	If at least one QoS flow having Tx profile with value set to backwards compatible is mapped to the radio bearer, legacy carrier is used for transmission for this radio bearer, for RRC_IDLE/RRC_INACTIVE/OOC case. How to capture that is up to running-CR discussion.

User plane

- Progress made in RAN2#124

PDCP details:

1.	As in LTE SL CA, configuration of two RLC entities for an SL PDCP entity is only used for PDCP duplication, but not used to support any other functionality (e.g. split bearer and related operation).

2.	As in LTE SL PDCP duplication, if the transmitting PDCP entity is configured with PDCP duplication (i.e. configuration of two associated RLC entities), it shall activate and perform PDCP duplication until de-configuration/release of the additional RLC entity. No additional PDCP duplication activation/deactivation mechanism is supported.

MAC details:

1.	SL DRX and IUC is not considered in resource selection of co-channel coexistence of LTE sidelink and NR sidelink until it becomes clear that SL DRX and IUC are supported in co-channel coexistence.

2.	RAN2 agrees to capture UE behavior in the MAC as a NOTE or simple normative text, ensuring that the Mode 2 UE transmits the SL LBT failure MAC CE only once.

3.	RAN2 confirm that UE cannot select any MCSt resources at all, even for the transmission of the “HARQ feedback disabled” TB, in a resource pool configured with PSFCH resource.

4.	RAN2 agree to add a description that excludes RB set resources where SL C-LBT failure was detected in the random selection part of clause 5.22.1.1.

5.	The per-LCH carrier set restriction is to be indicated from RRC-layer to MAC-layer, for LCP procedure.

NR sidelink enhancement in FR2 licensed spectrum

- Progress made in RAN2#123bis

For R18 SL-FR2 initial beam-pairing, no need for further study work at R2. => Agreed.

For R18 SL-FR2 beam management, no need for further study work at R2. => Agreed.

For R18 SL-FR2 beam-based RRM measurement report, no need for further study work at R2. => Agreed.

For R18 SL-FR2 beam failure detection, no need for further study work (also including whether TX based or RX based detection) at R2. => Agreed.

For R18 SL-FR2 beam failure report/handling, no need for further study work at R2. => Agreed.

Agreement on SL-FR2

1.	Study for SL FR2 for Rel-18 is completed from RAN2 perspective

#### 2.2.2	Remaining Open issues

None.

## 2.3	RAN3

#### 2.3.1	Agreements

NR sidelink CA operation

- Progress made in RAN3#122

R3-237950	Introduction of SL CA over F1 interface	ZTE Corporation, Nokia, Nokia Shanghai Bell, Samsung Electronics Co., Ltd, Philips International B.V., CATT, LG Electronics Inc., China Telecom, Intel Corporation, Qualcomm Inc., Sanechips

=> Agreed

#### 2.3.2	Remaining Open issues

None.

## 2.4	RAN4

#### 2.4.1	Agreements

1) Core part:

- The RF core part work for SL enh WI is completed.

- RAN4 RRM core part work of NR_SL_enh2 WI can be closed.

- NR sidelink CA operation

- Progress made in RAN4#108bis

RF part (As captured in WF R4-2317731 WF on NR_SL_enh2_UERF_part3)

Issue 1-1: PEMAX,CA for SL CA

<Way Forward>: Send LS to RAN2 to capture PEMAX,CA for SL CA.

Issue 1-2: Configured trasmitted power for SL CA

Option 4: OPPO

PCMAX_L ≤ PCMAX ≤ PCMAX_H

PCMAX_L  = MIN{10 log10 ∑ pEMAX,c  - TC , PPowerClass,CA – MAX(MAX(MPR, A-MPR) + ΔTIB,c + TC, P-MPR),  PRegulatory }

PCMAX_H  = MIN{10 log10 ∑ pEMAX,c , ,PPowerClass,CA, PRegulatory}

<Online Agreement>: Add PEMAX,CA based on Option 4.

Issue 1-3: PSSCH/PSCCH MPR for SL CA

<Online Agreement>:

Table: PSSCH/PSCCH MPR simulation results for SL Contiguous CA [with Contiguous RB allocations]

| Modulation |  | MPR for bandwidth class B(dB) |  |
| --- | --- | --- | --- |
|  |  | inner | outer |
| CP-OFDM | QPSK | ≤ 3.0 | ≤ 5.0 |
|  | 16QAM | ≤ 3.0 | ≤ 5.0 |
|  | 64QAM | ≤ 4.5 | ≤ 5.0 |
|  | 256QAM | ≤ 6.5 | ≤ 7.0 |

Issue 1-4: PSFCH and S-SSB MPR for SL CA

<Way Forward>: Encourage companies to bring simulation results for PSFCH and S-SSB MPR in SL CA.

Issue 1-5: A-MPR for SL CA

<Online Agreement>: Consider NS_52 for SL CA A-MPR

<Way Forward>: Encourage companies to check the FCC regulation, whether NS_52 is regulated to be applied.

RRM part (As agreed in R4-2317375	WF on R18 NR SL RRM requirements (part 2))

Issue 1-1: Constraints on interruptions to WAN at SL carrier addition/release due to paging and SIB reception

  - Option 1(Ericsson, LGE, OPPO, Nokia): Add the constraints on interruptions to WAN at SL carrier addition/release during WAN paging or system information reception

  - Option 2(Xiaomi, QC): Do not introduce constraints on interruptions to WAN at SL carrier addition/release during WAN paging or SIB reception.

Agreement:

FFS if interruptions to WAN at SL carrier addition/release is allowed during WAN paging or system information reception

FFS whether the scenario is valid that SL carrier addition/release can collide with WAN paging or SIB reception in RRC_IDLE/RRC_INACTIVE mode and whether LS is needed.

FFS if RLF and CBD should be protected.

- Progress made in RAN4#109

RF part

None

RRM part (As agreed in WF R4-2321585 WF on R18 NR SL RRM requirements (part 2))

Agreement:

- Introduce constraints on interruptions to WAN at SL carrier addition/release ONLY due to paging and SIB reception for UE in RRC_IDLE/INACTIVE mode.

- Companies to further discuss on the RLF and CBD parts. Prepare the draft CR based on the agreed scenario for the interruption constraint in this meeting.

- NR Sidelink operation in FR1 unlicensed spectrum

- Progress made in RAN4#108bis

RF part (As agreed in WF R4-2317720 WF on NR_SL_enh2_UERF_part1)

Sub-topic 2-1 Simulation assumption

Agreement

  - The simulation scenarios are quite aligned.

  - No need to further discuss.

  - Focus on the MPR and A-MPR simulation results based on these scenarios.

Issue 2-1-2: Simulation assumption for PSFCH

Agreement:

  - With the above statement, it is suggested to add below text for simulation assumption:

Table 6 SL-U UE’s MPR simulation assumptions for PSFCH transmission

| Items | Assumption |
| --- | --- |
| Modulation for PSSCH | QPSK |
| PSFCH | ZC sequence |
| Structure of Slot | Baseline is follow RAN1 agreements |
| RB allocation | - Power per RB is same in PSFCH for all users - Total power is 20dBm - Single RB-set and multiple RB-sets will be considered based on RAN1 decision. For single RB-set, RAN4 consider interlacing RBs for PSFCH For multiple RB-sets, RAN4 considers both contiguous RB sets and non-contiguous RB sets. - N gap from RBstart to RBend of interlaced transmission should meet at least 80% of channel bandwidth in a single RB-set [, Ngap = RBend – RBstart ]. - RB allocation method as NR SL legacy RB allocation is also considered. |

Issue 2-1-4: SEM for SL-U with contiguous and non-contiguous RB-sets

Agreement:

Capture the SEM as appendix in R4-2315542 into TR

Issue 2-2-2: MPR simulatrion results for PSSCH/PSCCH:

Agreement:

Table: SL-U MPR requirement

| Pre-coding | Modulation | RB Allocation |  |
| --- | --- | --- | --- |
|  |  | Full (dB) | Partial (dB) |

| CP-OFDM | QPSK | ≤ 3.5 | ≤ 3.5 |
| --- | --- | --- | --- |
|  | 16 QAM | ≤ 4.0 | ≤ 4.0 |
|  | 64 QAM | ≤ 5.5 | ≤ 5.5 |
|  | 256 QAM | TBD | TBD |
| NOTE 1: The average method will be used to derive the MPR values NOTE 2: The wide band operation MPR will be further discussed next meeting. |  |  |  |

Issue 2-3-1: A-MPR simulatrion results for PSSCH/PSCCH:

Issue 2-3-1-1: NS_31 A-MPR simulatrion results for PSSCH/PSCCH:

Agreement:

Capture the ranges in the table for NS_31 A-MPR based on companies’ results and use it as the starting point to derive the values.

Consider different regions, i.e., inner and outer, when companies provide the simulation results next meeting.

| Pre-coding | Modulation | RB Allocation (Note 2) | RB Allocation (Note 3) |  |
| --- | --- | --- | --- | --- |
|  |  | Full/Partial | Full (dB) | Partial (dB) |
| CP-OFDM | QPSK | See Table 6.2F.2-1 | ≤ [4.5~8.3] | ≤ [5.7~8.6] |
|  | 16 QAM |  | ≤ [4.5~8.0] | ≤ [5.8~9.0] |
|  | 64 QAM |  | ≤ [4.5~8.0] | ≤ [6.0~9.3] |
|  | 256 QAM |  | ≤ [5.6~8.0] | ≤ [5.9~9.5] |

Issue 2-3-1-2: NS_53 A-MPR simulatrion results for PSSCH/PSCCH:

Agreement:

Capture the ranges in the table for NS_53 A-MPR based on companies’ results and use it as the starting point to derive the values.

| Pre-coding | Modulation | Channel bandwidth (Sub-band allocation) / RB Allocation |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | 20MHz |  | 40MHz |  | 60MHz |  | 80MHz |  | 100MHz |  |
|  |  | Full (dB) | Partial (dB) | Full (dB) | Partial (dB) | Full (dB) | Partial (dB) | Full (dB) | Partial (dB) | Full (dB) | Partial (dB) |
| CP-OFDM | QPSK | ≤[7.5~9.0] | ≤[7.6~12.0] | ≤[6.5~7.0] | ≤ [7.3~8.5] | ≤[4.5~6.7] | ≤ [6.5~7.4] | ≤[4.0~6.4] | ≤ [5.5~7.4] | ≤[3.5~4.0] | ≤ [4.5] |
|  | 16 QAM | ≤ [7.5~9.0] | ≤[7.8~12.0] | ≤ [6.5~6.9] | ≤ [7.4~8.5] | ≤ [4.5~6.8] | ≤ [6.5~7.6] | ≤ [4.0~6.4] | ≤ [5.5~7.6] | ≤ [4.0] | ≤ [4.5] |
|  | 64 QAM | ≤ [7.5~9.0] | ≤[8.0~12.0] | ≤ [6.5~7.0] | ≤ [7.6~8.5] | ≤ [5.5~6.8] | ≤ [6.5~7.8] | ≤ [5.5~6.5] | ≤ [5.5~7.8] | ≤ [5.5] | ≤ [5.5] |
|  | 256 QAM | ≤ [7.5~9.0] | ≤[8.0~12.0] | ≤[7.0~9.0] | ≤ [7.5~8.5] | ≤ [6.8~9.0] | ≤ [7.0~7.7] | ≤ [6.6~9.0] | ≤ [7.0~7.7] | ≤ [7.0~9.0] | ≤ [7.0] |

Issue 2-3-1-3: NS_58 A-MPR simulatrion results for PSSCH/PSCCH:

Agreement:

Capture the ranges in the table for NS_58 A-MPR based on companies’ results and use it as the starting point to derive the values.

Consider different regions, i.e., inner and outer, when companies provide the simulation results next meeting.

| Pre-coding | Modulation | RB Allocation (Note 2) | RB Allocation (Note 3) |  |
| --- | --- | --- | --- | --- |
|  |  | Full/Partial | Full (dB) | Partial (dB) |
| CP-OFDM | QPSK | See Table 6.2F.2-1 | ≤ [3.5~5.9] | ≤[ 2.5~6.0] |
|  | 16 QAM |  | ≤ [4.0~5.8] | ≤ [3.0~6.2] |
|  | 64 QAM |  | ≤ [5.5~5.8] | ≤ [5.5~6.2] |
|  | 256 QAM |  | ≤[ 5.8~9.0] | ≤ [6.2~9.0] |

Issue 2-3-1-4: NS_60 A-MPR simulatrion results for PSSCH/PSCCH:

Recommended WF:

For QPSK, 16QAM and 64QAM the numbers are aligned with OPPO, LGE while for 256QAM, it is averaged of OPPO and LGE number. They are marked as blue for better tracking.

| Pre-coding | Modulation | Channel bandwidth (Sub-band allocation) / RB Allocation |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | 20MHz |  | 40MHz |  | 60MHz |  | 80MHz |  | 100MHz |  |
|  |  | Full (dB) | Partial (dB) | Full (dB) | Partial (dB) | Full (dB) | Partial (dB) | Full (dB) | Partial (dB) | Full (dB) | Partial (dB) |
| CP-OFDM | QPSK | ≤ [6.0] | ≤ [8.5] | ≤ [5.5] | ≤ [5.5] | ≤[ 5.0] | ≤ [5.5] | ≤ [4.5] | ≤ [5.5] | ≤ [4.5] | ≤ [5.5] |
|  | 16 QAM | ≤ [6.0] | ≤ [8.5] | ≤ [5.5] | ≤[ 5.5] | ≤ [5.0] | ≤ [5.5] | ≤[ 4.5] | ≤ [5.5] | ≤[ 4.5] | ≤ [5.5] |
|  | 64 QAM | ≤ [6.0] | ≤[ 8.5] | ≤[ 5.5] | ≤[ 5.5] | ≤ [5.5] | ≤ [5.5] | ≤ [5.5] | ≤[ 5.5] | ≤ [5.5] | ≤ [5.5] |
|  | 256 QAM | ≤ [7.0~9.0] | ≤[ 8.5] | ≤ [7.0~9.0] | ≤ [7.0] | ≤ [7.0~9.0] | ≤ [7.0] | ≤ [7.0~9.0] | ≤ [7.0] | ≤ [7.0~9.0] | ≤ [7.0] |

Issue 2-3-1-5: NS_61 A-MPR simulatrion results for PSSCH/PSCCH:

Recommended WF:

For QPSK, 16QAM and 64QAM the numbers are aligned with OPPO, LGE while for 256QAM, it is averaged of OPPO and LGE number. They are marked as blue for better tracking.

| Pre-coding | Modulation | Channel bandwidth (Sub-band allocation) / RB Allocation |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | 20MHz |  | 40MHz |  | 60MHz |  | 80MHz |  | 100MHz |  |
|  |  | Full (dB) | Partial (dB) | Full (dB) | Partial (dB) | Full (dB) | Partial (dB) | Full (dB) | Partial (dB) | Full (dB) | Partial (dB) |
| CP-OFDM | QPSK | ≤ [7.5] | ≤ [10.0] | ≤ [6.5] | ≤ [6.5] | ≤ [6.0] | ≤ [6.0] | ≤ [6.0] | ≤ [6.0] | ≤[ 6.0] | ≤ [6.0] |
|  | 16 QAM | ≤ [7.5] | ≤ [10.5] | ≤ [6.5] | ≤ [6.5] | ≤[ 6.0] | ≤ [6.0] | ≤ [6.0] | ≤ [6.0] | ≤ [6.0] | ≤ [6.0] |
|  | 64 QAM | ≤ [7.5] | ≤ [10.5] | ≤ [6.5] | ≤ [6.5] | ≤ [6.0] | ≤ [6.0] | ≤ [6.0] | ≤ [6.0] | ≤ [6.0] | ≤[ 6.0] |
|  | 256 QAM | ≤ [7.5~9.0] | ≤ [10.5] | ≤[7.0~9.0] | ≤[7.0~9.0] | ≤[7.0~9.0] | ≤ [7.0] | ≤[7.0~9.0] | ≤ [7.0] | ≤ [7.0] | ≤ [7.0] |

RRM part (As agreed in WF R4-2317356 on R18 NR SL RRM requirements (part 1))

Issue 1-1: Specification structure

<Agreement>

Define RRM requirements for sidelink unlicensed spectrum in clause 12 with suffix A with below example

12.2A UE Transmit Timing under CCA 12.3A Initiation/Cease of SLSS Transmissions under CCA 12.4A Selection / Reselection of Sidelink Synchronization Reference Source under CCA

Issue 1-2: The term of SyncRef UE is not available

<Agreement>

The term SyncRef UE in SL-U is not available at the UE refers to when all the candidate S-SSB positions [monitored] in every S-SSB period are not available during the last 1280 ms; otherwise the SyncRef UE in SL-U is considered as available at the UE.

Issue 2-1: Transmit timing error requirement

< Agreement>

In R18, transmit timing requirements will be specified for 15kHz and 30kHz.

Issue 3-1: Requirements for SyncRef UE as a synchronization reference source (x_max)

< Agreement>

Single value for x_max = [4]

Issue 4-1: Requirement for selection/reselection of SL synchronization reference source

<Agreement>

Reuse existing requirement with adding condition below

“all the SSB periods are available during the Tdetect,SyncRef UE_V2X seconds.”

The wording can be further polished in the CR wrok.

E.g.,

UE shall not drop any sidelink data transmission for the purpose of selection/reselection to the SyncRef UE. The UE shall be able to identify newly detectable intra-frequency SyncRef UE within Tdetect,SyncRef UE_V2X seconds if the SyncRef UE meets the selection / reselection criterion defined in TS 38.331[2] and all the SSB periods are available during the Tdetect,SyncRef UE_V2X seconds.

Issue 4-2: Requirement for Tmeasure,PSBCH-RSRP (y_max)

<Agreement>

Single value for y_max is specified.

y_max = [2]

Issue 4-3: Requirement when exceeding the maximum allowed LBT failures

<FFS>

Option 1: Discuss UE behaviour when y exceeding y_max for measuring the PSBCH-RSRP of the current selected SyncRef UE

Issue 4-4: Requirements for fast sync SyncRef UE detection

<FFS>

Option 1: Since both the sync SyncRef UE and async SyncRef UE detection times (1.6+x*1.6; 8+x*8 seconds) can be long with LBT failures of the newly detectable SyncRef UEs, we can speed up sync SyncRef UE search by allowing more SLSS Tx drop, e.g. allow 50% SLSS Tx drop and require 0.96+x*0.96 seconds detection time when the following conditions are satisfied

No detected SyncRef UE is available, or

The RSRP of the current SyncRef UE as sync source is lower than a threshold of z.

z can follow the SLSS evaluation threshold, or a separately configured threshold.

Option 2: Open to discuss whether further updates are required with respect to RAN1 agreements on the number of additional SSB occasions in single RB set and more than one RB set

Issue 4-5: Additional Tx dropping for SyncRef UE detection

<FFS>

Option 1: When GNSS is the highest priority and the sync source SyncRef UE is not directly or indirectly synchronized to GNSS, or when gNB is the highest priority,

an SL-U UE should be allowed to drop SLSS transmission besides data transmission to search for new SyncRef UE, at least when the current synchronization source is weak or experiencing too many consecutive LBT failures.

in addition to allowing 6% data Tx dropping, allowing 30% SLSS Tx dropping and the requirement for sync SyncRef UE detection applies.

Option 2: When GNSS is the highest priority and the sync source SyncRef UE is not directly or indirectly synchronized to GNSS, or when gNB is the highest priority, reuse the legacy Tx dropping rate for Selection / Reselection of SL synchronization Reference source.

Issue 5-1: SL-RSRP measurement requirement

<Agreement>

The legacy requirements for L1 SL-RSRP measurement could be reused for SL-U based on NW configuration or pre-configuration.

Issue 6-1: RSSI measurement

<Agreement>

The legacy requirements for SL RSSI measurement could be reused for SL-U.

Issue 7-1: Interruption requirements

<Agreement>

The existing interruption requirements for legacy sidelink communications are reused

For common understanding in RAN4, on how to handle interruption requirements to WAN options like SL-DRX reconfiguration and MCSt configuration of SL transmission are already covered in the existing interruption requirements

Issue 8-1: Impact on RRM requirement due to new S-SSB design

<Agreement>

The legacy requirement will be reused for the case with repeated S-SSB in frequency domain.

FFS on the side condition with repetition.

For multiple RB sets, UE is assumed to measure S-SSB on anchor RB sets only.

- Progress made in RAN4#109

RF part (As agreed in WF R4-2321766 WF on NR_SL_enh2_UERF_part1)

Sub-topic 2-2 MPR requirement

Issue 2-2-1: MPR requirement structure

Agree on below Outer/Inner sub-band configuration

Table: Outer/Inner sub-band configuration for SL-U wideband operation

| Wideband operation channel bandwidth (MHz) | Contiguous sub-band configuration |  | Non-contiguous sub-band configuration |  |
| --- | --- | --- | --- | --- |
|  | Outer | Inner | Outer | Inner |
| 40 | 11, 10, 01 | N/A | N/A | N/A |
| 60 | 111, 110, 011, 100, 001 | 010 | 101 | N/A |
| 80 | 1111, 1110, 0111, 1100, 0011, 1000, 0001 | 0110, 0100, 0010 | 1101, 1011, 1010, 0101, 1001 | N/A |
| 100 | 11111, 11110, 01111, 11100, 00111, 11000, 00011, 10000, 00001 | 01110, 01100, 00110, 01000, 00010, 00100 | 11011, 11010, 01011, 11001, 10011, 10101, 10110, 01101, 10100, 00101, 10010, 01001, 11101, 10111, 10001 | 01010 |
| NOTE 1: The sub-band configuration is represented as a bitmap where ‘1’ indicates that a sub-band is transmitted and ‘0’ indicates a sub-band is not transmitted. The bitmap is ordered with MSB mapped to the lowest frequency sub-band and LSB mapped to highest frequency sub-band within the wideband channel. |  |  |  |  |

Issue 2-2-2: MPR simulatrion results for PSSCH/PSCCH:

Agreement:

Agree on below table for MPR for PSSCH/PSCCH

| Pre-coding | Modulation | Proposed MPR |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  |  | Outer RB set configuration5 |  | Inner RB set configuration5 |  |
|  |  | Full2 (dB) | Partial3 (dB) | Full2 (dB) | Partial3 (dB) |
| CP-OFDM | QPSK | ≤ 3.5 | ≤ 3.5 | ≤ 3.5 | ≤ 2 |
|  | 16 QAM | ≤ 4.0 | ≤ 4.0 | ≤ 4.0 | ≤ 3.0 |
|  | 64 QAM | ≤ 5.5 | ≤ 5.5 | ≤ 5.5 | ≤ 5.5 |
|  | 256 QAM | ≤ 7.5 | ≤ 7.5 | ≤ 7.5 | ≤ 7.5 |

Issue 2-2-4: MPR simulatrion results for S-SSBs:

Agreement:

Agree on below table for MPR for S-SSB

|  | RB Allocation |  |
| --- | --- | --- |
|  | Outer RB set configuration | Inner RB set configuration |
| Contiguous/Non-contiguous sub-band RB sets | ≤ 12.5 | ≤ 9.5 |
| NOTE 1: Outer sub-band configuration and inner sub-band configuration in issue 2-2-1 apply. |  |  |

Sub-topic 2-3 A-MPR

Issue 2-3-1: A-MPR simulatrion results for PSSCH/PSCCH:

Issue 2-3-1-1: NS_31 A-MPR simulatrion results for PSSCH/PSCCH:

Agreement:

Agree on below table for A-MPR for PSSCH/PSCCH for NS_31

| Pre-coding | Modulation | RB Allocation (Note 4) |  |  |  | RB Allocation (Note 3) |
| --- | --- | --- | --- | --- | --- | --- |
|  |  | Outer RB set configuration5 |  | Inner RB set configuration5 |  |  |
|  |  | Full (dB) | Partial (dB) | Full (dB) | Partial (dB) | Full/Partial |
| CP-OFDM | QPSK | ≤ 5.5 | ≤ 6.5 | ≤ 4.5 | ≤ 6.5 | Follow SL-U MPR table |
|  | 16 QAM | ≤ 5.5 | ≤ 7.0 | ≤ 4.5 | ≤ 7.0 |  |
|  | 64 QAM | ≤ 5.5 | ≤ 7.0 | ≤ 4.5 | ≤ 7.0 |  |
|  | 256 QAM | ≤ 7.5 | ≤ 7.5 | ≤ 7.5 | ≤ 7.5 |  |

Issue 2-3-1-2: NS_53 A-MPR simulatrion results for PSSCH/PSCCH:

Agreement:

Agree on below table for A-MPR for PSSCH/PSCCH for NS_53

| Pre-coding | Modulation | Channel bandwidth (Sub-band allocation) / RB Allocation |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | 20MHz |  | 40MHz |  | 60MHz |  | 80MHz |  | 100MHz |  |
|  |  | Full (dB) | Partial (dB) | Full (dB) | Partial (dB) | Full (dB) | Partial (dB) | Full (dB) | Partial (dB) | Full (dB) | Partial (dB) |
| CP-OFDM | QPSK | ≤ 9.0 | ≤ 12.0 | ≤ 6.5 | ≤ 8.5 | ≤ 4.5 | ≤ 6.5 | ≤ 4.0 | ≤ 5.5 | ≤ 4.0 | ≤ 4.5 |
|  | 16 QAM | ≤ 9.0 | ≤ 12.0 | ≤ 6.5 | ≤ 8.5 | ≤ 4.5 | ≤ 6.5 | ≤ 4.0 | ≤ 5.5 | ≤ 4.0 | ≤ 4.5 |
|  | 64 QAM | ≤ 9.0 | ≤ 12.0 | ≤ 6.5 | ≤ 8.5 | ≤ 5.5 | ≤ 6.5 | ≤ 5.5 | ≤ 5.5 | ≤ 5.5 | ≤ 5.5 |
|  | 256 QAM | ≤ 9.0 | ≤ 12.0 | ≤ 8.0 | ≤ 8.5 | ≤ 8.0 | ≤ 7.0 | ≤ 8.0 | ≤ 7.0 | ≤ 8.0 | ≤ 7.0 |

Issue 2-3-1-3: NS_58 A-MPR simulatrion results for PSSCH/PSCCH:

Agreement:

Agree on below table for A-MPR for PSSCH/PSCCH for NS_58

| Pre-coding | Modulation | RB Allocation (Note 4) |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  |  | Outer RB set configuration5 |  | Inner RB set configuration5 |  |
|  |  | Full (dB)2 | Partial (dB)3 | Full (dB) 2 | Partial (dB) 3 |
| CP-OFDM | QPSK | ≤ 3.5 | ≤ 4.5 | ≤ 3.5 | ≤ 2.5 |
|  | 16 QAM | ≤ 4.0 | ≤ 4.5 | ≤ 4.0 | ≤ 3.0 |
|  | 64 QAM | ≤ 5.5 | ≤ 5.5 | ≤ 5.5 | ≤ 5.5 |
|  | 256 QAM | ≤ 8.0 | ≤ 8.0 | ≤ 8.0 | ≤ 8.0 |

Issue 2-3-1-4: NS_60 A-MPR simulatrion results for PSSCH/PSCCH:

Agreement:

Agree on below table for A-MPR for PSSCH/PSCCH for NS_60

| Pre-coding | Modulation | Channel bandwidth (Sub-band allocation) / RB Allocation |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | 20 MHz |  | 40 MHz |  | 60 MHz |  | 80 MHz |  | 100 MHz |  |
|  |  | Full (dB) | Partial (dB) | Full (dB) | Partial (dB) | Full (dB) | Partial (dB) | Full (dB) | Partial (dB) | Full (dB) | Partial (dB) |
| CP-OFDM | QPSK | ≤ 6.0 | ≤ 8.5 | ≤ 5.5 | ≤ 5.5 | ≤ 5.0 | ≤ 5.5 | ≤ 4.5 | ≤ 5.5 | ≤ 4.5 | ≤ 5.5 |
|  | 16 QAM | ≤ 6.0 | ≤ 8.5 | ≤ 5.5 | ≤ 5.5 | ≤ 5.0 | ≤ 5.5 | ≤ 4.5 | ≤ 5.5 | ≤ 4.5 | ≤ 5.5 |
|  | 64 QAM | ≤ 6.0 | ≤ 8.5 | ≤ 5.5 | ≤ 5.5 | ≤ 5.5 | ≤ 5.5 | ≤ 5.5 | ≤ 5.5 | ≤ 5.5 | ≤ 5.5 |
|  | 256 QAM | ≤ 8.0 | ≤ 8.5 | ≤8.0 | ≤ 7.0 | ≤ 8.0 | ≤ 7.0 | ≤ 8.0 | ≤ 7.0 | ≤ 8.0 | ≤ 7.0 |

Issue 2-3-1-5: NS_61 A-MPR simulatrion results for PSSCH/PSCCH:

Agreement:

Agree on below table for A-MPR for PSSCH/PSCCH for NS_61

| Pre-coding | Modulation | Channel bandwidth (Sub-band allocation) / RB Allocation |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | 20 MHz |  | 40 MHz |  | 60 MHz |  | 80 MHz |  | 100 MHz |  |
|  |  | Full (dB) | Partial (dB) | Full (dB) | Partial (dB) | Full (dB) | Partial (dB) | Full (dB) | Partial (dB) | Full (dB) | Partial (dB) |
| CP-OFDM | QPSK | ≤ 7.5 | ≤ 10.0 | ≤ 6.5 | ≤ 6.5 | ≤ 6.0 | ≤ 6.0 | ≤ 6.0 | ≤ 6.0 | ≤ 6.0 | ≤ 6.0 |
|  | 16 QAM | ≤ 7.5 | ≤ 10.5 | ≤ 6.5 | ≤ 6.5 | ≤ 6.0 | ≤ 6.0 | ≤ 6.0 | ≤ 6.0 | ≤ 6.0 | ≤ 6.0 |
|  | 64 QAM | ≤ 7.5 | ≤ 10.5 | ≤ 6.5 | ≤ 6.5 | ≤ 6.0 | ≤ 6.0 | ≤ 6.0 | ≤ 6.0 | ≤ 6.0 | ≤ 6.0 |
|  | 256 QAM | ≤ 8 | ≤ 10.5 | ≤ 8 | ≤ 7.0 | ≤ 8 | ≤ 7.0 | ≤ 8 | ≤ 7.0 | ≤ 8.0 | ≤ 7.0 |

Issue 2-3-3: A-MPR simulatrion results for S-SSB:

Issue 2-3-3-1: NS_31 A-MPR simulatrion results for S-SSB:

Agreement

Agree on below table for A-MPR for S-SSB for NS_31

Table 2-55: NS_31 S-SSB A-MPR for SL-U UE power class 5

|  | RB Allocation |  |  |  |
| --- | --- | --- | --- | --- |
|  | Outer RB set configuration |  | Inner RB set configuration |  |
| # of S-SSB repetition/RBset | > 2 | 2 | > 2 | 2 |
| Contiguous/Non-contiguous sub-band RB sets | ≤ 13.5 | ≤ 10.0 | ≤ 10.0 | ≤ 10.0 |
| NOTE 1: The A-MPR shall apply to all SCS in all active 20 MHz sub-bands contiguously or non-contiguously allocated in the channel. NOTE 2: Applicable for 20 MHz channels centered at the nearest NR-ARFCN corresponding to 5180, 5200, 5220, 5280, 5300, 5320, 5500, 5520, 5540, 5560, 5580, 5600, 5620, 5640, 5660, 5680, 5745, 5765, 5785, and 5805 MHz. NOTE 3: Applicable for all valid channels and bandwidths other than those enumerated in NOTE 2. |  |  |  |  |

Issue 2-3-3-2: NS_53 A-MPR simulatrion results for S-SSB:

Agreement

Agree on below table for A-MPR for S-SSB for NS_53

| RB set configuration | Channel bandwidth (Sub-band allocation) / RB Allocation |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | 20MHz |  | 40MHz |  | 60MHz |  | 80MHz |  | 100MHz |  |
| # of S-SSB repetition/RBset | > 2 | 2 | > 2 | 2 | > 2 | 2 | > 2 | 2 | > 2 | 2 |
| Contiguous/Non-contiguous | ≤13.5 | ≤17.5 | ≤13.5 | ≤17.5 | ≤13.5 | ≤14.5 | ≤13.5 | ≤14.5 | ≤13.5 | ≤13.5 |
| NOTE 1: The A-MPR shall apply to all SCS in all active 20 MHz sub-bands contiguously or non-contiguously allocated in the channel. |  |  |  |  |  |  |  |  |  |  |

Issue 2-3-3-3: NS_58 A-MPR simulatrion results for S-SSB:

Agreement

Agree on below table for A-MPR for S-SSB for NS_58

Table 2-63: NS_58 S-SSB A-MPR for SL-U UE power class 5

|  | RB Allocation |  |  |  |
| --- | --- | --- | --- | --- |
|  | Outer RB set configuration |  | Inner RB set configuration |  |
| # of S-SSB repetition/RBset | > 2 | 2 | > 2 | 2 |
| Contiguous/Non-contiguous sub-band RB sets | ≤ 13.5 | ≤ 10.0 | ≤ 9.5 | ≤ 7.5 |
| NOTE 1: The A-MPR shall apply to all SCS in all active 20 MHz sub-bands contiguously or non-contiguously allocated in the channel. NOTE 2: The A-MPR applies instead of MPR for 20 MHz channel centered at the nearest NR-ARFCN corresponding to 5955 MHz, 40 MHz channel at the nearest NR-ARFCN corresponding to 5965 MHz, 60 MHz channel at the nearest NR-ARFCN corresponding to 5975 MHz, and 80 MHz channel at the nearest NR-ARFCN corresponding to 5985 MHz. For all other channels, A-MPR is zero and MPR applies. |  |  |  |  |

Issue 2-3-3-4: NS_60 A-MPR simulatrion results for S-SSB:

- Proposals

Agree on below table for A-MPR for S-SSB for NS_60

Table 2-67: NS_60 S-SSB A-MPR for SL-U UE power class 5

| RB set configuration | Channel bandwidth (Sub-band allocation) / RB Allocation |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | 20MHz |  | 40MHz |  | 60MHz |  | 80MHz |  | 100MHz |  |
| # of S-SSB repetition/RBset | > 2 | 2 | > 2 | 2 | > 2 | 2 | > 2 | 2 | > 2 | 2 |
| Contiguous/Non-contiguous | ≤13.5 | ≤14.5 | ≤13.5 | ≤14.5 | ≤13.5 | ≤13.5 | ≤13.5 | ≤13.5 | ≤13.5 | ≤13.5 |
| NOTE 1: The A-MPR shall apply to all SCS in all active 20 MHz sub-bands contiguously or non-contiguously allocated in the channel. |  |  |  |  |  |  |  |  |  |  |

Issue 2-3-3-5: NS_61 A-MPR simulatrion results for S-SSB:

Proposals

Agree on below table for A-MPR for S-SSB for NS_61

Table 2-71: NS_61 S-SSB A-MPR for SL-U UE power class 5

| RB set configuration | Channel bandwidth (Sub-band allocation) / RB Allocation |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | 20MHz |  | 40MHz |  | 60MHz |  | 80MHz |  | 100MHz |  |
| # of S-SSB repetition/RBset | > 2 | 2 | > 2 | 2 | > 2 | 2 | > 2 | 2 | > 2 | 2 |
| Contiguous/Non-contiguous | ≤13.5 | ≤15.5 | ≤13.5 | ≤15.5 | ≤13.5 | ≤13.5 | ≤13.5 | ≤13.5 | ≤13.5 | ≤13.5 |
| NOTE 1: The A-MPR shall apply to all SCS in all active 20 MHz sub-bands contiguously or non-contiguously allocated in the channel. |  |  |  |  |  |  |  |  |  |  |

Reply LS on PSFCH power control

Agreement:

Below Reply LS is agreed:

The SL-U PSFCH MPR requirements do not limit the power control design for PSFCH transmission. It is up to RAN1. RAN4 applies same SL-U PSFCH MPR requirements for all PSFCH transmissions, i.e, Alt 1-1b, Alt 2-3a, and NR SL legacy RB allocation method. P_common < P_dedicated is feasible given that the evaluated MPR value is no higher than that for P_common= P_dedicated for all PSFCH transmissions with Alt 1-1b based on RAN4’s current understanding in Rel-18.

Agreement: Update the simulation assupmtions for PSFCH power control under the section for Huawei’s simulation results in TR.

Issue 1-1-1: UE feature list

Agreement:

Include 45-1 and 45-2 in the RAN4 Rel-18 feature list

| Features | Index | Feature group | Components | Prerequisite feature groups | Need for the gNB to know if the feature is supported | Applicable to the capability signalling exchange between UEs (V2X WI only)”. | Consequence if the feature is not supported by the UE | Type (the ‘type’ definition from UE features should be based on the granularity of 1) Per UE or 2) Per Band or 3) Per BC or 4) Per FS or 5) Per FSPC) | Need of FDD/TDD differentiation | Need of FR1/FR2 differentiation | Capability interpretation for mixture of FDD/TDD and/or FR1/FR2 | Note | Mandatory/Optional |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 45. # NR_SL_enh2 | 45-1 | SL reception in intra-carrier guard band | Capability of reception in the non-zero intra-cell guardband between contiguous RB sets in SL wideband carrier operation wider than 20MHz when LBT is successful only in a subset of RB sets |  | Yes | Yes | UE cannot receive in the intra-cell guard band specified in 38.101-1 | Per band | No | No |  |  | Optional with capability signalling |
|  | 45-2 | Power class for sidelink CA | power class the UE supports when operating according to this band combination used for sidelink. If the field is absent, the UE supports the default power class. If this power class is higher than the power class that the UE supports on the individual bands of this band combination (ue-PowerClassSidelink-r16 in BandNR), the latter determines maximum TX power available in each band. The UE sets the power class parameter only in band combinations that are applicable as specified in TS 38.101-1. |  | Yes | Yes | UE cannot transmit in proper power class as specified in 38.101-1 | Per BC | No | No |  |  | Optional with capability signalling |

RRM part (As agreed in WF R4-2321353 WF on R18 NR SL RRM requirements (part 1))

Issue 1-1: When exceeding the maximum unavailable S-SSB periods (allowed LBT failures) during the evaluation

<Agreement>

Clarify that UE is expected to reselect to a different reference resource as per TS38.331 when the requirements cannot be met due to that the number of LBT failures exceeds the maximum allowed LBT failures during the evaluation period, where the current SyncRefUE is considered as invalid.

Issue 2-1: Condition for sync detection requirements

< Agreement>

Revise the condition to meet sync detection requirements for selection/reselection sync reference source in SL-U

All S-SSB periods selected for selection/reselection to SyncRefUE are available during the Tdetect,SyncRef UE_V2X seconds.

Issue 2-2: Requirement when exceeding the maximum allowed LBT failures (for current SyncRef UE)

< Agreement>

With the agreement under Issue 1-1, no need to discuss this issue

Issue 2-3: Requirements for fast sync SyncRef UE detection

< Agreement>

When gNB is the highest priority sync source, or when GNSS is the highest priority sync source and the source SyncRef UE is not synchronized directly or indirectly to GNSS, in addition to allowing 6% data Tx dropping, allowing 30% SLSS Tx dropping; only when UE is dropping 30% of SLSS Tx, the requirement for sync SyncRef UE detection applies

  - The additional dropping rate and requirements can be conditionally applied when one or all the following conditions are met:

    - No detected SyncRef UE is available, or

    - FFS the RSRP of the current SyncRef UE as sync source is lower than a threshold of z, or maximum LBT is reached during the evaluation for initialization/cease of SLSS transmission.

  - z can follow the SLSS evaluation threshold, or a separately configured threshold.

  - Only applicable when GNSS is not available and SL-U only.

  - UE is not mandated to perform sync search under this scenario.

Issue 3-1: Definition for SL-RSSI measurement

< Agreement>

For congestion control purpose, SL-RSSI measurements use the OFDM symbols starting from the next symbol of the 2nd candidate starting symbol.

RAN4 will send LS to RAN1 to address this revision.

Issue 4-1: Side condition for sync detection

<Agreement>

The side condition of SNR >= 0dB for SyncRef UE search and measurement is based on legacy 11RB S-SSBs

- Co-channel coexistence for LTE sidelink and NR sidelink

- Progress made in RAN4#108bis

RF part (As agreed in WF R4-2317727 WF on NR_SL_enh2_UERF_part2)

Issue 2-1-1: RF requirement impact due to NR 2nd slot power limitation of RAN1 agreement for LTE SL and NR SL co-channel coexistence scenario)

Proposals

Option 1: Define and clarify the related UE RF requirements (LGE) (R4-2315549)

Define Relative Power Tolerance requirement for NR V2X UE supporting co-channel coexistence with LTE V2X

Clarify the reference to sub-clause 6.2.4 in 6.2E.4.1 General

Clarify the sub-clause 6.2E.4.1 General and reference to clause  6.2.4

Option 2: Not define UE RF requirement and capture RAN1 constraint in TR (Oppo)

Option 3:  If RAN4 is necessary to apply the RAN1 agreements in the configured Tx power, then we prefer to measure the 1st slot only for PUMAX,f,c. (Meta)

WF

Continue discussion on the related UE RF requirements in next meeting

RRM part (As agreed in WF R4-2317375WF on R18 NR SL RRM requirements (part 2))

Issue 2-1: Applicability for LTE SL and NR SL co-channel co-existence

Agreement:

  - The requirements for the UE capable of V2X sidelink communication when the UE is out of coverage or in coverage on the carrier used for V2X sidelink operation in section 12.1 in TS 38.133 apply when the UE is:

- 	configured in co-channel coexistence for LTE SL and NR SL operation with same carrier

- NR sidelink con-current operation

- Progress made in RAN4#108bis

RF part (As agreed in WF R4-2317727 WF on NR_SL_enh2_UERF_part2)

Issue 1-1-1: MOP for Uu@Licensed and SL@Un-licensed

Proposals

Option 1: Defines MOP per UE as the total transmitted power from each operating band (LGE, Meta)

Option 2: Define MOP per each operating band in Rel-18 (vivo)

Option 3: Use PC3 and the MOP limit for Rel-18 inter-band concurrent operation as PC5@unlicensed band and PC3@licensed band (Oppo)

WF

Defines MOP per UE as the total transmitted power from each operating band

Issue 1-1-3: PCMAX,L & PCMAX,H of configured transmitted power

Proposals

Option 1:  Introduce the Ppowerclass,concurrent (Oppo)

PCMAX_L (p,q) =  min{10 log10 [pCMAX_L,c,NR (p) + pCMAX_L,c,V2X (q)] - ΔTIB,c, Ppowerclass,concurrent}

PCMAX_H (p,q) = min{10 log10 [pCMAX_H,c,NR (p) + pCMAX_H,c,V2X (q)], Ppowerclass,concurrent}

Option 2: (LGE) :  Introduce the Ppowerclass,concurrent and PEMAX,con-current

PCMAX_L (p,q) =  MIN {10log10 [pCMAX_L,c,NR (p) + pCMAX_L,c,SL(q)], PPowerClass,con-current, PEMAX,con-current}

PCMAX_H (p,q) = MIN {10 log10 [pCMAX_H,c,NR (p) + pCMAX_H,c,SL(q)], PPowerClass,con-current, PEMAX,con-current}

Option 3:  (Meta)

PCMAX_L (p,q) =  MIN {10log10 [pCMAX_L,c,NR (p)+ pCMAX_L,c,SL (q)], PPowerClass_CA, PEMAX,CA}

PCMAX_H (p,q) = MIN {10 log10 [pCMAX_H,c,NR (p) + pCMAX_H,c,SL (q)], PPowerClass_CA, PEMAX,CA}

Option 4:  (Huawei)

Reuse Rel-17 inter-band con-current Pcmax for V2X

WF

Reuse Rel-17 inter-band con-current Pcmax for V2X

2)  Performance part

- RRM performance part

- Progress made in RAN4#108bis

Agree on updated work plan of test case design for R18 SL RRM performance part.

(1) 3GPP RAN4 #108-bis meeting (Oct, 2023) • Discuss to achieve consensus on the updated work plan [RAN4] • Initial discussion on the work splitting for test case design [RAN4] (2) 3GPP RAN4 #109 meeting (Nov, 2023) • Discuss and agree on the work splitting for test case design [RAN4] • Initial discussion on configurations/parameters for test cases [RAN4] (3) 3GPP RAN4 #110 meeting (Feb, 2024) • Continue the discussion on the configurations/parameters for test cases [RAN4] • Continue the discussion on draft test cases [RAN4] • Draft CR for test cases for SL-CA and SL-U are expected (4) 3GPP RAN4 #110bis meeting (Apr, 2024) • Finalize the configurations/parameters for test cases [RAN4] • Discuss and endorse/agree on the CRs of test cases [RAN4] (5) 3GPP RAN4 #111 meeting (May, 2024) • Discuss and finalize the remaining issue of test cases [RAN4] • Endorse/agree on all CRs of test cases [RAN4]

    - Agreement:  RAN4 not to define new test case for co-channel coexistence for LTE SL and NR SL in R18.

    - Other agreements and open issues are captured in R4-2317375 WF on R18 NR SL RRM requirements (part 2)

- Progress made in RAN4#109

    - Agreement: Collect views on the test case list in RAN4#109 and conclude on CR splitting in next meeting

    - Details are captured in R4-2321585 WF on R18 NR SL RRM requirements (part 2)

- UE demodulation performance:

- Progress made in RAN4#108bis

    - The agreements and open issues are captured in R4-2316969 WF on UE demod perf for R18 NR SL

    - Agreed on work plan

| Meeting | Works |
| --- | --- |
| RAN4#108-bis (Oct.2023) | Performance part - Discussion and approvement on work plan - Discussion on work scope and the list of performance test cases |
| RAN4#109 (Nov.2023) | Performance part - Discussion and finalization on work scope and the list of performance test cases - Discussion on initial link simulation assumptions |
| RAN4#110 (Feb.2024) | Performance part - Collection of initial simulation results - Update simulation assumptions for final performance requirements - Discussion and finalization on CR work split |
| RAN4#110-bis (Apr.2024) | Performance part - Collection of final simulation results - Finalization performance requirements based on collected simulation results - Submit draft CRs |
| RAN4#111 (May.2024) | Performance part - Discussion and conclusion on remaining issues - Finalization draft CRs and approvement on Big CR based on the draft CRs - Completion Sidelink demodulation performance requirements |

NR sidelink CA scenario

Way Forward:

- Option 1: Consider defining PSSCH requirements for NR sidelink CA with the same performance metric as in LTE sidelink CA. (Nokia)

- Option 2: Define following tests for sidelink CA: (HW)

  - PSSCH performance requirements

  - HARQ buffer test

  - PSCCH decoding capability test

  - PSFCH decoding capability test

- Option 3: Consider CA scenario as work scope for demodulation performance. (LGE)

NR sidelink unlicensed band scenario

    - Agreement:  Do not define requirement for PSBCH

Co-existence of NR sidelink and LTE sidelink scenario

    - Agreement: For NR PSSCH performance in NR sidelink and LTE sidelink scenario,  no need to consider co-existence scenario

- Progress made in RAN4#109

    - The agreements and open issues are captured in R4-2321131 WF on UE demod perf for R18 NR SL

#### 2.4.2	Remaining Open issues

Specify the following requirements

- UE demodulation performance requirements

- UE RRM performance requirements

The open issues are captured in WF R4-2321585 for RRM perf part and WF R4-2321131 for UE demod perf

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN1#114bis

- R1-2308832	LS on SL RB set index and LBT failure indication for PSFCH	RAN2, CATT

- R1-2309036	Draft LS reply on RB set index	vivo

- R1-2309119	About LS on SL RB set index and LBT failure indication for PSFCH	ZTE, Sanechips, CAICT

- R1-2309233	Discussion on LS on SL RB set index and LBT failure indication for PSFCH	LG Electronics

- R1-2309340	Draft reply LS on SL RB set index and LBT failure indication for PSFCH	Samsung

- R1-2309419	[Draft] Reply LS on SL RB set index and LBT failure indication for PSFCH	xiaomi

- R1-2309468	Discussion on LS from RAN2 on SL RB set index and LBT failure indication for PSFCH	CATT, CICTCI

- R1-2309469	Draft reply LS on SL RB set index and LBT failure indication for PSFCH	CATT, CICTCI

- R1-2309584	Discussion on SL RB set index	OPPO

- R1-2309585	Draft reply LS on SL RB set index and LBT failure indication for PSFCH	OPPO

- R1-2309755	Discussion on LS on SL RB set index and LBT failure indication for PSFCH	Huawei, HiSilicon

- R1-2309810	Discussion on RAN2 LS on SL RB Set Index and LBT Failure Indication for PSFCH	Apple

- R1-2309811	Draft Reply LS on SL RB Set Index and LBT Failure Inidcation for PSFCH	Apple

- R1-2309993	Discussion on RAN2 LS on SL RB set index and LBT failure indication for PSFCH	MediaTek Inc.

- R1-2310092	Discussion on LS on SL RB set index and LBT failure indication for PSFCH	Lenovo

- R1-2310217	[Draft] Reply LS on SL RB set index and LBT failure indication for PSFCH	Ericsson

- R1-2310218	Discussion on SL RB set index and LBT failure indication for PSFCH	Ericsson

- R1-2309586	Higher layer parameters list for Rel-18 NR sidelink evolution WI	OPPO, Huawei, HiSilicon, LG Electronics

- R1-2308839	Remaining issues for Channel Access Mechanism for SL-U	Nokia, Nokia Shanghai Bell

- R1-2308884	Maintenance of channel access mechanism and resource allocation for sidelink operation over unlicensed spectrum	Huawei, HiSilicon

- R1-2308944	Discussion on channel access mechanism for sidelink on unlicensed spectrum	FUTUREWEI

- R1-2308980	Remaining issues on channel access mechanism for sidelink on unlicensed spectrum	Spreadtrum Communications

- R1-2309067	Remaining issues on channel access mechanism for sidelink on unlicensed spectrum	vivo

- R1-2309112	Remaining issues for channel access mechanism for SL-U	ZTE, Sanechips

- R1-2309235	Remaining issues on channel access mechanism for sidelink on unlicensed spectrum	LG Electronics

- R1-2309281	Remaining Issues on Channel Access of Sidelink on Unlicensed Spectrum	NEC

- R1-2309368	Remaining issues on channel access mechanism	Samsung

- R1-2309452	Remaining details on SL-U channel access mechanism	xiaomi

- R1-2309519	Remaining issues on channel access mechanism for sidelink on unlicensed spectrum	CATT, CICTCI

- R1-2309587	On maintenance of SL-U channel access mechanism and resource allocation	OPPO

- R1-2309666	Maintenance on channel access mechanism for sidelink on unlicensed spectrum	CMCC

- R1-2309699	Remaining issues on channel access mechanism for sidelink on unlicensed spectrum	Lenovo

- R1-2309701	Remaining issues on channel access mechanism for sidelink on unlicensed spectrum	ETRI

- R1-2309717	Remaining issues of channel access mechanism for sidelink in unlicensed spectrum	Transsion Holdings

- R1-2309827	On remaining issues for sidelink channal access procedure for unlicensed spectrum	Apple

- R1-2309868	Sidelink channel access on unlicensed spectrum	Panasonic

- R1-2309932	Channel Access Mechanism for SL-U	ITL

- R1-2309934	Remaining issues for channel access on SL-U	InterDigital, Inc.

- R1-2309994	Discussion on remaining issue for channel access mechanism	MediaTek Inc.

- R1-2310029	Remaining issue on channel access mechanism in SL-U	NTT DOCOMO, INC.

- R1-2310102	Remaining issues on Channel access mechanism for NR sidelink evolution	Sharp

- R1-2310134	Channel Access Mechanism for Sidelink on Unlicensed Spectrum	Qualcomm Incorporated

- R1-2310212	On maintenance of channel access mechansim for SL-U	Ericsson

- R1-2310231	Remaining issues on channel access mechanism for SL-U	WILUS Inc.

- R1-2310433	Draft reply LS on SL RB set index and LBT failure indication for PSFCH	Moderator (OPPO)

- R1-2310434	Reply LS on SL RB set index and LBT failure indication for PSFCH	RAN1, OPPO

- R1-2310288	FL summary #1 for AI 8.2.1.1: SL-U channel access mechanism	Moderator (OPPO)

- R1-2310289	FL summary #2 for AI 8.2.1.1: SL-U channel access mechanism	Moderator (OPPO)

- R1-2310290	FL summary #3 for AI 8.2.1.1: SL-U channel access mechanism	Moderator (OPPO)

- R1-2310291	FL summary #4 for AI 8.2.1.1: SL-U channel access mechanism	Moderator (OPPO)

- R1-2310292	FL summary #5 for AI 8.2.1.1: SL-U channel access mechanism	Moderator (OPPO)

- R1-2310599	FL summary #6 for AI 8.2.1.1: SL-U channel access mechanism	Moderator (OPPO)

- R1-2310600	FL summary #7 for AI 8.2.1.1: SL-U channel access mechanism	Moderator (OPPO)

- R1-2310293	FL summary for AI 8.2.1.1: SL-U channel access mechanism (EOM)	Moderator (OPPO)

- R1-2308840	Remaining issues for Physical Channel Design Framework for SL-U	Nokia, Nokia Shanghai Bell

- R1-2308885	Maintenance of physical channel design for sidelink operation over unlicensed spectrum	Huawei, HiSilicon

- R1-2308945	Discussion on physical channel design for sidelink on unlicensed spectrum	FUTUREWEI

- R1-2308981	Remaining issues on Physical channel design for sidelink on unlicensed spectrum	Spreadtrum Communications

- R1-2309068	Remaining issues on physical channel design framework for sidelink on unlicensed spectrum	vivo

- R1-2309113	Remaining issues for physical layer structures and procedures for SL-U	ZTE, Sanechips

- R1-2309236	Remaining issues on physical channel design framework for sidelink on unlicensed spectrum	LG Electronics

- R1-2309272	Remaining issues on physical channel design framework	NEC

- R1-2309369	Remaining issues on physical channel design framework	Samsung

- R1-2309453	Remaining details on SL-U physical channel structures and procedures	xiaomi

- R1-2309520	Remaining issues on physical channel design framework for sidelink on unlicensed spectrum	CATT, CICTCI

- R1-2309588	On maintenance of SL-U PHY channel designs and procedures	OPPO

- R1-2309667	Maintenance on physical channel design framework for sidelink on unlicensed spectrum	CMCC

- R1-2309700	Remaining issues on physical layer design framework for sidelink on unlicensed spectrum	Lenovo

- R1-2309702	Remaining issues on physical channel design framework for SL-U	ETRI

- R1-2309718	Remaining issues of physical channel design for sidelink in unlicensed spectrum	Transsion Holdings

- R1-2309828	On Remaining Issues of Sidelink Physical Channel Design Framework for Unlicensed Spectrum	Apple

- R1-2309870	Physical channel design for sidelink on unlicensed spectrum	Panasonic

- R1-2309879	Discussion on channel design for SL-U	ASUSTeK

- R1-2309935	Remaining issues for SL U physical layer design	InterDigital, Inc.

- R1-2309995	Discussion on remaining issue for physical channel design framework	MediaTek Inc.

- R1-2310030	Remaining issue on channel design framework in SL-U	NTT DOCOMO, INC.

- R1-2310103	Remaining issues on physical channel design framework for NR sidelink evolution on unlicensed spectrum	Sharp

- R1-2310135	Physical Channel Design for Sidelink on Unlicensed Spectrum	Qualcomm Incorporated

- R1-2310213	On maintenance of physical channel design framework for SL-U	Ericsson

- R1-2310232	Remaining issues on PHY channel design for SL-U	WILUS Inc.

- R1-2310350	FL summary#1 for AI 8.2.1.2 SL-U physical channel design framework	Moderator (Huawei)

- R1-2310351	FL summary#2 for AI 8.2.1.2 SL-U physical channel design framework	Moderator (Huawei)

- R1-2310352	FL summary#3 for AI 8.2.1.2 SL-U physical channel design framework	Moderator (Huawei)

- R1-2310353	FL summary#4 for AI 8.2.1.2 SL-U physical channel design framework	Moderator (Huawei)

- R1-2310354	FL summary#5 for AI 8.2.1.2 SL-U physical channel design framework	Moderator (Huawei)

- R1-2310355	FL summary#6 for AI 8.2.1.2 SL-U physical channel design framework	Moderator (Huawei)

- R1-2308841	Remaining issues for Co-channel Coexistence for LTE Sidelink and NR Sidelink	Nokia, Nokia Shanghai Bell

- R1-2308886	Maintenance of co-channel coexistence for LTE sidelink and NR sidelink	Huawei, HiSilicon

- R1-2308982	Remaining issues on co-channel coexistence for LTE sidelink and NR sidelink	Spreadtrum Communications

- R1-2309069	Remaining issues on co-channel coexistence for LTE sidelink and NR sidelink	vivo

- R1-2309114	Maintenance on co-channel coexistence for LTE sidelink and NR sidelink	ZTE, Sanechips

- R1-2309237	Remaining issues on co-channel coexistence for LTE sidelink and NR sidelink	LG Electronics

- R1-2309370	Remaining issues on co-channel coexistence for LTE sidelink and NR sidelink	Samsung

- R1-2309521	Remaining issues on co-channel coexistence for LTE sidelink and NR sidelink	CATT, CICTCI

- R1-2309589	On maintenance of co-channel coexistence for LTE and NR SL	OPPO

- R1-2309703	Remaining issues on co-channel coexistence for LTE sidelink and NR sidelink	ETRI

- R1-2309778	Dynamic co-channel coexistence for LTE sidelink and NR sidelink	TOYOTA InfoTechnology Center

- R1-2309829	On Remaining Issues of Co-channel Coexistence	Apple

- R1-2309936	Remaining issues for Co-channel coexistence between LTE sidelink and NR sidelink	InterDigital, Inc.

- R1-2310031	Maintenance on co-channel coexistence for LTE sidelink and NR sidelink	NTT DOCOMO, INC.

- R1-2310104	Remaining issues on co-channel coexistence for LTE sidelink and NR sidelink	Sharp

- R1-2310136	Co-channel Coexistence Between LTE SL and NR SL	Qualcomm Incorporated

- R1-2310190	On remaining co-channel coexistence issues for LTE sidelink and NR sidelink	Mitsubishi Electric RCE

- R1-2310214	On maintenance of co-channel coexistence between LTE sidelink and NR sidelink	Ericsson

- R1-2310233	Remaining issue on co-channel coexistence for LTE sidelink and NR sidelink	WILUS Inc.

- R1-2309239	FL Summary #1 for AI 8.2.2: Co-channel coexistence for LTE sidelink and NR sidelink	Moderator (LG Electronics)

- R1-2309240	FL Summary #2 for AI 8.2.2: Co-channel coexistence for LTE sidelink and NR sidelink	Moderator (LG Electronics)

- R1-2309241	FL Summary #3 for AI 8.2.2: Co-channel coexistence for LTE sidelink and NR sidelink	Moderator (LG Electronics)

- R1-2308842	Remaining issues for Sidelink Carrier Aggregation for NR	Nokia, Nokia Shanghai Bell

- R1-2309070	Remaining issues on Rel-18 sidelink CA	vivo

- R1-2309115	Remaining issues for sidelink CA operation	ZTE, Sanechips

- R1-2309238	Remaining issues on sidelink CA operation	LG Electronics

- R1-2309371	Remaining issues on sidelink CA operation	Samsung

- R1-2309454	Remaining details on Sidelink CA operation	xiaomi

- R1-2309522	Maintenance on NR sidelink CA operation	CATT, CICTCI

- R1-2309562	Enhanced SL Operation in FR2	Quectel

- R1-2309590	On maintenance of carrier aggregation in NR Sidelink evolution	OPPO

- R1-2309704	Remaining issues on sidelink CA operation	ETRI

- R1-2309744	Maintenance of sidelink CA operation	Huawei, HiSilicon

- R1-2309937	Remaining issues for Sidelink CA operation	InterDigital, Inc.

- R1-2310032	Maintenance on sidelink CA operation	NTT DOCOMO, INC.

- R1-2310105	Remaining issues on Carrier Aggregation for NR sidelink evolution	Sharp

- R1-2310137	NR Sidelink Carrier Aggregation	Qualcomm Incorporated

- R1-2310215	On maintenance of sidelink carrier aggregation operation	Ericsson

- R1-2309242	FL Summary #1 for AI 8.2.3: Sidelink CA operation	Moderator (LG Electronics)

- R1-2309243	FL Summary #2 for AI 8.2.3: Sidelink CA operation	Moderator (LG Electronics)

- R1-2309244	FL Summary #3 for AI 8.2.3: Sidelink CA operation	Moderator (LG Electronics)

RAN1#115

- R1-2310793	LS reply to RAN4 LS R4-2314351	RAN2, Ericsson

- R1-2310806	LS on a capability of UE power class and IE on PEMAX,CA for SL CA     RAN4, LG Electronics, OPPO

- R1-2312148	Discussion on RAN4 LS on a capability of UE power class and IE on PEMAX,CA for SL CA	Huawei, HiSilicon

- R1-2311235	Higher layer parameters list for Rel-18 NR sidelink evolution WI	OPPO, Huawei, HiSilicon, LG Electronics

- R1-2310811	Remaining issues for Channel Access Mechanism for SL-U	Nokia, Nokia Shanghai Bell

- R1-2310824	Maintenance of sidelink unlicensed channel access	FUTUREWEI

- R1-2310851	Maintenance of channel access mechanism and resource allocation for sidelink operation over unlicensed spectrum	Huawei, HiSilicon

- R1-2311090	Remaining issues on channel access mechanism for sidelink on unlicensed spectrum	vivo

- R1-2311161	Remaining issues on channel access mechanism for sidelink on unlicensed spectrum	Spreadtrum Communications

- R1-2311236	On maintenance of SL-U channel access mechanism and resource allocation	OPPO

- R1-2311336	Maintenance on channel access mechanism for sidelink on unlicensed spectrum	CATT, CICTCI

- R1-2311400	Remaining details on SL-U channel access mechanism	xiaomi

- R1-2311414	Remaining Issues on Channel Access of Sidelink on Unlicensed Spectrum	NEC

- R1-2311515	Discussion on channel access mechanism for SL-U	ZTE, Sanechips

- R1-2311525	Remaining issues on channel access mechanism for sidelink on unlicensed spectrum	Sony

- R1-2311563	Sidelink channel access on unlicensed spectrum	Panasonic

- R1-2311588	Remaining issues on channel access mechanism for sidelink on unlicensed spectrum	Lenovo

- R1-2311619	Remaining issues on channel access mechanism in SL-U	NTT DOCOMO, INC.

- R1-2311679	On remaining issue for sidelink channal access for unlicensed spectrum	Apple

- R1-2311751	Remaining issues on channel access mechanism for sidelink on unlicensed spectrum	ETRI

- R1-2311766	Remaining issues on Channel access mechanism for NR sidelink evolution	Sharp

- R1-2311795	Remaining issues of channel access mechanism for sidelink in unlicensed spectrum	Transsion Holdings

- R1-2311837	Remaining issues on channel access mechanism	Samsung

- R1-2311884	Remaining issues for channel access on SL-U	InterDigital, Inc.

- R1-2311975	Discussion on remaining issue for channel access mechanism	MediaTek Inc.

- R1-2312031	Channel Access Mechanism for Sidelink on Unlicensed Spectrum	Qualcomm Incorporated

- R1-2312121	Remaining issues on channel access mechanism for sidelink on unlicensed spectrum	LG Electronics

- R1-2312171	Remaining issues on channel access mechanism for SL-U	WILUS Inc.

- R1-2312248	FL summary #1 for AI 8.2.1.1: SL-U channel access mechanism	Moderator (OPPO)

- R1-2312249	FL summary #2 for AI 8.2.1.1: SL-U channel access mechanism	Moderator (OPPO)

- R1-2312250	FL summary #3 for AI 8.2.1.1: SL-U channel access mechanism	Moderator (OPPO)

- R1-2312251	FL summary #4 for AI 8.2.1.1: SL-U channel access mechanism	Moderator (OPPO)

- R1-2312252	FL summary #5 for AI 8.2.1.1: SL-U channel access mechanism	Moderator (OPPO)

- R1-2312253	FL summary #6 for AI 8.2.1.1: SL-U channel access mechanism	Moderator (OPPO)

- R1-2312254	FL summary for AI 8.2.1.1: SL-U channel access mechanism (EOM)	Moderator (OPPO)

- R1-2312666	[Draft] LS on re-evaluation and pre-emption checking for MCSt	CATT, CICTCI, OPPO

- R1-2310812	Remaining issues for Physical Channel Design Framework for SL-U	Nokia, Nokia Shanghai Bell

- R1-2310852	Maintenance of physical channel design for sidelink operation over unlicensed spectrum	Huawei, HiSilicon

- R1-2310969	Remaining issues on physical channel design of sidelink on unlicensed spectrum	Quectel

- R1-2311091	Remaining issues on physical channel design framework for sidelink on unlicensed spectrum	vivo

- R1-2311162	Remaining issues on Physical channel design for sidelink on unlicensed spectrum	Spreadtrum Communications

- R1-2311237	On maintenance of SL-U PHY channel designs and procedures	OPPO

- R1-2311337	Maintenance on physical channel design framework for sidelink on unlicensed spectrum	CATT, CICTCI

- R1-2311401	Remaining details on SL-U physical channel structures and procedures	xiaomi

- R1-2311425	Remaining issues on physical channel design framework	NEC

- R1-2311516	Discussion on physical layer structures and procedures for SL-U	ZTE, Sanechips

- R1-2311565	Physical channel design for sidelink on unlicensed spectrum	Panasonic

- R1-2311589	Remaining issues on physical layer design framework for sidelink on unlicensed spectrum	Lenovo

- R1-2311620	Remaining issues on channel design framework in SL-U	NTT DOCOMO, INC.

- R1-2311680	On Remaining Issues of Sidelink Physical Channel Design Framework for Unlicensed Spectrum	Apple

- R1-2311752	Remaining issues on physical channel design framework for SL-U	ETRI

- R1-2311767	Remaining issues on physical channel design framework for NR sidelink evolution on unlicensed spectrum	Sharp

- R1-2311796	Remaining issues of physical channel design for sidelink in unlicensed spectrum	Transsion Holdings

- R1-2311838	Remaining issues on physical channel design framework	Samsung

- R1-2311885	Remaining issues for SL U physical layer design	InterDigital, Inc.

- R1-2311976	Discussion on remaining issue for physical channel design framework	MediaTek Inc.

- R1-2312032	Physical Channel Design for Sidelink on Unlicensed Spectrum	Qualcomm Incorporated

- R1-2312122	Remaining issues on physical channel design framework for sidelink on unlicensed spectrum	LG Electronics

- R1-2312135	Discussion on channel design for SL-U	ASUSTeK

- R1-2312172	Remaining issues on PHY channel design for SL-U	WILUS Inc.

- R1-2312324	FL summary#1 for AI 8.2.1.2 SL-U physical channel design framework	Moderator (Huawei)

- R1-2312325	FL summary#2 for AI 8.2.1.2 SL-U physical channel design framework	Moderator (Huawei)

- R1-2312326	FL summary#3 for AI 8.2.1.2 SL-U physical channel design framework	Moderator (Huawei)

- R1-2312327	FL summary#4 for AI 8.2.1.2 SL-U physical channel design framework	Moderator (Huawei)

- R1-2312328	FL summary#5 for AI 8.2.1.2 SL-U physical channel design framework	Moderator (Huawei)

- R1-2312531	FL summary#6 for AI 8.2.1.2 SL-U physical channel design framework	Moderator (Huawei)

- R1-2310813	Remaining issues for Co-channel Coexistence for LTE Sidelink and NR Sidelink	Nokia, Nokia Shanghai Bell

- R1-2310853	Maintenance of co-channel coexistence for LTE sidelink and NR sidelink	Huawei, HiSilicon

- R1-2311092	Remaining issues on co-channel coexistence for LTE sidelink and NR sidelink	vivo

- R1-2311238	On maintenance of co-channel coexistence for LTE and NR SL	OPPO

- R1-2311338	Maintenance on co-channel coexistence for LTE sidelink and NR sidelink	CATT, CICTCI

- R1-2311517	Maintenance on co-channel coexistence for LTE sidelink and NR sidelink	ZTE, Sanechips

- R1-2311621	Maintenance on co-channel coexistence for LTE sidelink and NR sidelink	NTT DOCOMO, INC.

- R1-2311768	Remaining issues on co-channel coexistence for LTE sidelink and NR sidelink	Sharp

- R1-2311839	Remaining issues on co-channel coexistence for LTE sidelink and NR sidelink	Samsung

- R1-2311886	Remaining issues for Co-channel coexistence between LTE sidelink and NR sidelink	InterDigital, Inc.

- R1-2312259	FL Summary #1 for AI 8.2.2: Co-channel coexistence for LTE sidelink and NR sidelink	Moderator (LG Electronics)

- R1-2312260	FL Summary #2 for AI 8.2.2: Co-channel coexistence for LTE sidelink and NR sidelink	Moderator (LG Electronics)

- R1-2312261	FL Summary #3 for AI 8.2.2: Co-channel coexistence for LTE sidelink and NR sidelink	Moderator (LG Electronics)

- R1-2310814	Remaining issues for Sidelink Carrier Aggregation for NR	Nokia, Nokia Shanghai Bell

- R1-2310854	Maintenance of sidelink CA operation	Huawei, HiSilicon

- R1-2311093	Remaining issues on Rel-18 sidelink CA	vivo

- R1-2311239	On maintenance of carrier aggregation in NR Sidelink evolution	OPPO

- R1-2311518	Remaining issues for sidelink CA operation	ZTE, Sanechips

- R1-2311681	On Remaining Issue of Sidelink CA Operation	Apple

- R1-2311753	Remaining issues on sidelink CA operation	ETRI

- R1-2311769	Remaining issues on Carrier Aggregation for NR sidelink evolution	Sharp

- R1-2311840	Remaining issues on sidelink CA operation	Samsung

- R1-2311887	Remaining issues for Sidelink CA operation	InterDigital, Inc.

- R1-2312262	FL Summary #1 for AI 8.2.3: Sidelink CA operation	Moderator (LG Electronics)

- R1-2312263	FL Summary #2 for AI 8.2.3: Sidelink CA operation	Moderator (LG Electronics)

- R1-2312264	FL Summary #3 for AI 8.2.3: Sidelink CA operation	Moderator (LG Electronics)

- R1-2312494	LS on Sidelink CSI Reporting MAC-CE for SL-CA	RAN2, OPPO

RAN2#123bis

- R2-2311505		LS reply to RAN4 LS R4-2314351

- R2-2309433	LS on resource selection for MCSt	RAN1, OPPO

- R2-2309451	LS on NR SL unlicensed LBT failures UE behavior	RAN4, Ericsson

- R2-2309506	Running CR of TS 38.331 for SL Evolution	OPPO

- R2-2309749	Running CR of TS 38.321 for SL Evolution	LG Electronics Inc.

- R2-2309750	Open issue list of stage 3 MAC running CR for R18 SL-Evo	LG Electronics Inc.

- R2-2311497		Summary of [AT123bis][106][V2XSL] MAC detailed open issues (LG)	LG

- R2-2309494	Running PDCP CR for NR Sidelink Evolution	CATT

- R2-2309495	PDCP open issue list for Rel-18 NR sidelink evolution	CATT

- R2-2310072	Discussion on UE capability for Rel-18 SL evolution	Huawei, HiSilicon

- R2-2310073	Running CR of TS 38.306 for Rel-18 SL evolution	Huawei, HiSilicon

- R2-2310074	Running CR of TS 38.331 on UE capability for Rel-18 SL evolution	Huawei, HiSilicon

- R2-2311499		Summary on [AT123bis][108][V2X/SL] 38.306 running CR (Huawei)	Huawei

- R2-2311500		Running CR of TS 38.306 for Rel-18 SL evolution	Huawei, HiSilicon

- R2-2311501		Running CR of TS 38.331 on UE capability for Rel-18 SL evolution	Huawei, HiSilicon

- R2-2309504	Work plan of R18 SL-Evo	OPPO, LG

- R2-2309505	Open Issue list for R18 SL-Evo	OPPO, LG

- R2-2309511		Summary of [POST123][511] Additional conditions to trigger resource (re)selection (OPPO)	OPPO

- R2-2311253	Discussion on resource allocation for MCSt and LCP enhancement for COT sharing	CATT, CICTI

- R2-2311253	Discussion on resource allocation for MCSt and LCP enhancement for COT sharing	CATT, CICTCI

- R2-2309497	Remaining issues on SL C-LBT failure handling	CATT

- R2-2309507	Discussion on C-LBT-F report to peer UE	OPPO, MediaTek Inc., Xiaomi, vivo, NEC, Qualcomm, Samsung, CATT, TCL

- R2-2309508	Left issues on SL-U	OPPO

- R2-2309638	Discussion on SL C-LBT failure and LCP enhancement	Huawei, HiSilicon

- R2-2309639	Impact on leftover issues for SL-U	Huawei, HiSilicon

- R2-2309718	Discussion on remaining issues of SL-U	LG Electronics

- R2-2309744	Remaining issues on SL LBT failure	vivo

- R2-2309745	Remaining issues on resource (re)selection and others for SLU	vivo

- R2-2309811	Discussion on LS on NR SL unlicensed LBT failures UE behavior	LG Electronics

- R2-2309814	Discussion on remaining issues on SL-U	Xiaomi

- R2-2309815	Discussion on resource allocation and enhanced LCP for SL-U	Xiaomi

- R2-2309867	Remaining issues on SL-U	SHARP

- R2-2309889	Discussion on resource (re)selection for MCSt regarding LBT failure	ASUSTeK

- R2-2309933	Discussion on resource (re)selection and other remaining issues for NR SL-U	Lenovo

- R2-2310005	Discussion on remaining issues of SL-U	Spreadtrum Communications

- R2-2310051	Discussion on remaining issues for SL-U	ZTE, Sanechips

- R2-2310052	Discussion on reporting C-LBT failure indication to the peer UE ZTE, Sanechips, InterDigital, Lenovo, Nokia

- R2-2310091	Discussion on remaining issues of SL-U	NEC

- R2-2310131	Remaining aspects on SL-U		Ericsson

- R2-2310138	On HARQ DTX and multiple PSFCH occasions	Nokia, Nokia Shanghai Bell

- R2-2310143	Remaining details of SL LCP and SL consistent LBT procedure		Lenovo

- R2-2310159	Open issues on SL-U	Nokia, Nokia Shanghai Bell

- R2-2310162	Reporting Consistent LBT Failure to the Peer UE	InterDigital

- R2-2310163	Handling SL RLF due to LBT Failure	InterDigital

- R2-2310164	Mode 2 Resource Selection Considering LBT Impacts	InterDigital

- R2-2310236	Remaining issue on SL Consistent LBT failure	TCL

- R2-2310298	Remaining issues on SL-U	Apple

- R2-2310431	Remaining issue on SL DRX in SL-U	ITL

- R2-2310902	Discussion on remaining issues of SL-U	Qualcomm

- R2-2310969	MAC Issues for SL-U	Samsung

- R2-2310970	Remaining issues for SL-U	Samsung

- R2-2310971	Additional ID in COT sharing	Samsung

- R2-2311222		Left issues on SL-U	OPPO

- R2-2310128	Draft LS reply to LS R4-2314351	Ericsson

- R2-2310129	discussion on RAN4 LS R4-2314351	Ericsson

- R2-2309509	Discussion on SL-FR2 impact	OPPO

- R2-2309498	Discussion on Sidelink Operation on FR2	CATT

- R2-2310053	Discussion on sidelink FR2	ZTE, CAICT, Sanechips

- R2-2309716	Discussion on RAN2 aspects of SL-FR2	LG Electronics

- R2-2309746	Discussion on RAN2 aspects for FR2 procedure	vivo

- R2-2309767	Discussion on SL-FR2	Huawei, HiSilicon

- R2-2309806	Discussion on SL-FR2 impact to RAN2	Xiaomi

- R2-2309934	Discussion on FR2 operation for NR SL	Lenovo

- R2-2310130	SL in FR2	Ericsson

- R2-2310299	Discussion on RAN2 aspects of SL FR2	Apple

- R2-2310463	Discussion on SL-FR2 aspects in RAN2	Nokia

- R2-2310903	Discussion on SL FR2	Qualcomm

- R2-2311502		Summary of [AT123bis][109][V2X/SL] RRC related open issues for CA/Duplication (OPPO)	OPPO

- R2-2309499	Discussion on NR Sidelink CA	CATT

- R2-2309510	Left issues on SL Carrier Aggregation	OPPO

- R2-2309717	Discussion on remaining issues of SL-CA enhancements	LG Electronics

- R2-2309747	Discussion on remaining issues on NR Sidelink CA	vivo

- R2-2309768	Discussion on SL CA enhancements	Huawei, HiSilicon

- R2-2309816	Discussion on carrier aggregation for NR sidelink	Xiaomi

- R2-2309902	SL RLF in SL CA	Fujitsu

- R2-2309935	Discussion on multi-carrier operation for NR SL	Lenovo

- R2-2310054	Discussion on sidelink CA	ZTE, Sanechips

- R2-2310092	Discussion on remaining issues of SL CA	NEC

- R2-2310094	Discussion on carrier selection procedure of running CR		NEC

- R2-2310132	Aspects of SL CA	Ericsson

- R2-2310165	Carrier Aggregation in NR SL for Unicast	InterDigital

- R2-2310300	Remaining issues on SL carrier mapping	Apple, ZTE, Sanechips, Ericsson, InterDigital

- R2-2310301	Remaining issues on SL CA		Apple, Ericsson

- R2-2310878	Remaining issues in support of sidelink CA	Nokia, Nokia Shanghai Bell

- R2-2310904	Discussion on Tx Profile for SL CA	Qualcomm

- R2-2310905	Discussion on remaining issues of SL CA 	Qualcomm

- R2-2310972	Remaining issues for SL-CA	Samsung

- R2-2311056	Discussion on Tx Profile for SL CA	Qualcomm, Apple

- R2-2311115	Left issues on SL Carrier Aggregation	OPPO

RAN2#124

- R2-2311705	Reply LS on SL RB set index and LBT failure indication for PSFCH (R1-2310434; contact: OPPO)

- R2-2311755	LS on a capability of UE power class and IE on PEMAX,CA for SL CA (R4-2317751; contact: LGE, OPPO)

- R2-2311764	Reply LS on TX Profile for SL CA (S2-2311811; contact: LGE)

- R2-2311787	Work plan of R18 SL-Evo	OPPO, LG

- R2-2311788	Per-WI Open Issue list for R18 SL-Evo	OPPO, LG

- R2-2311789	Stage-3 RRC Open Issue list for R18 SL-Evo	OPPO, LG

- R2-2311790	Introduction of Release-18 SL Evolution	OPPO	CR	Rel-18	38.331

- R2-2311955	Introduction of Release-18 SL Evolution in TS 38.321	LG Electronics France

- R2-2312185	Introduction of NR Sidelink Evolution	InterDigital	CR	Rel-18	38.300

- R2-2311943	Introduction of Release-18 SL Evolution in TS 38.304	ZTE Corporation, Sanechips

- R2-2311952	Introduction of NR sidelink PDCP duplication in TS 38.323	CATT

- R2-2313041	Discussion on open issues of UE capabilities for Rel-18 SL evolution

- R2-2313042	Draft introduction of SL evolution for TS 38.306	Huawei, HiSilicon

- R2-2313043	Draft introduction of SL evolution UE capabilities for TS 38.331	Huawei, HiSilicon

- R2-2313612	Draft introduction of SL evolution for TS 38.306	Huawei, HiSilicon

- R2-2313613	Draft introduction of SL evolution UE capabilities for TS 38.331	Huawei, HiSilicon

- R2-2313044	Draft Rel-18 RAN2 TP for TR 37.985	Huawei, HiSilicon

- R2-2313045	Draft LS on Rel-18 RAN2 TP for TR 37.985	Huawei, HiSilicon

- R2-2313614	Draft Rel-18 RAN2 TP for TR 37.985	Huawei, HiSilicon

- R2-2313615	LS on Rel-18 RAN2 TP for TR 37.985	LS out

- R2-2311791	Summary of [POST123bis][113][V2XSL] QoS flows mapping to carriers (OPPO)	OPPO

- R2-2312032	Discussion on remaining issues of SL-CA enhancement	LG Electronics Inc.

- R2-2313620	LS to SA2 on QoS to Carrier Mapping for SL CA	LS out

- R2-2313623	LS to SA2 on QoS to Carrier Mapping for SL CA	LS out

- R2-2313621	LS on Sidelink CSI Reporting MAC-CE for SL-CA	LS out

- R2-2311944	Discussion on NACK-only for SL-U	ZTE Corporation, Ericsson, Xiaomi, Nokia, Nokia Shanghai Bell, vivo, Sanechips

- R2-2311792	Left issues on SL-CA and SL-U	OPPO

- R2-2311793	Discussion on R4-2317751	OPPO

- R2-2311803	Discussion on open issues of SL-U	vivo

- R2-2311804	Discussion on open issues of NR sidelink CA	vivo

- R2-2311998	Discussion on open issues for SL CA	China Telecom

- R2-2312037	Discussion on CSI reporting MAC CE for SL CA	Huawei, HiSilicon, NEC, ASUSTek, Qualcomm

- R2-2312100	Remaining open issues	Lenovo

- R2-2312177	Open Issues on SL-U	InterDigital

- R2-2312178	Open Issues on SL CA	InterDigital

- R2-2312216	Discussion on remaining issues of SL-U	NEC

- R2-2312217	Discussion on remaining issues of SL CA	NEC

- R2-2312251	Remaining issues for SL-U	Huawei, HiSilicon

- R2-2312325	Remaining issues on SL-U	Apple

- R2-2312326	Remaining issues on SL CA	Apple

- R2-2312431	Discussion on remaining issues on SL-U	Xiaomi

- R2-2312432	Discussion on remaining issues on SL CA	Xiaomi

- R2-2312514	Discussion on RAN4 LS R4-2317751	Ericsson

- R2-2312515	Remaining aspects on SL-U	Ericsson

- R2-2312516	Aspects of SL CA	Ericsson

- R2-2312824	On SL-U open issues	Nokia, Nokia Shanghai Bell

- R2-2312928	Discussion on remaining issues of SL-U	Qualcomm India Pvt Ltd

- R2-2312930	Discussion on remaining issues of SL CA	Qualcomm India Pvt Ltd

- R2-2312994	Discussion on left issues for SL CA enhancements	Huawei, HiSilicon

- R2-2313025	7.15.2  Remaining issues for SL-U	Samsung Electronics Co., Ltd	discussion	Rel-18	NR_SL_enh2

- R2-2313026	7.15.2  Remaining issues for SL-CA	Samsung Electronics Co., Ltd

- R2-2313178	Open issues on SL-CA	Nokia, Nokia Shanghai Bell

- R2-2313266	Discussion on remaining issues for SL-U	LG Electronics France

- R2-2312184	Draft LS on QoS Flow to Carrier Mapping	InterDigital

- R2-2313313	Discussion on PEMAX,CA for NR SL CA	LG Electronics Inc.

- R2-2312183	Stage 2 Open Issues	InterDigital

- R2-2312218	Discussion on terminology alignment for SL-U and SL CA	NEC

- R2-2311805	Remaining issues for Control plane		vivo

- R2-2311941	Discussion on remaining FFS issues on control plane for SL evo	ZTE Corporation, Sanechips

- R2-2312050	Remaining CP open issues for NR SL CA	CATT

- R2-2312455	Stage-3 issues of control plane for NR SL	Lenovo

- R2-2313616	Summary of [AT124][111][V2X/SL] RRC details (OPPO)	OPPO

- R2-2312049	Finalization on remaining Stage-3 issues in TS 38.323 running CR	CATT, CICTCI, Xiaomi, Apple, OPPO, LG Electronics Inc., vivo, Huawei, HiSilicon, NEC, MediaTek Inc.

- R2-2312194	Open issue on stage-3 MAC running CR	LG Electronics France

- R2-2311876	Left issue on stage-3 MAC running-CR	OPPO

- R2-2311942	Discussion on remaining FFS issues on user plane for  SL evo	ZTE Corporation, Sanechips

- R2-2312051	Remaining UP open issues for SL-U	CATT

- R2-2312179	MAC Stage 3 Issues	InterDigital

- R2-2312433	Further clarification on MAC CR	Xiaomi

- R2-2312456	Stage-3 issues of user plane for NR SL	Lenovo

- R2-2312788	UP issues for SL-U and SL-CA	Nokia, Nokia Shanghai Bell

- R2-2312933	Correction to LTE V2X and NR V2X Co-channel	Qualcomm India Pvt Ltd

- R2-2313027	MAC issues	Samsung Electronics Co., Ltd

- R2-2313154	Remaining issues on SL-U	SHARP Corporation

- R2-2313617	Summary of [AT124][112][V2X/SL] MAC details (LG)	LG

RAN3#122

- R3-237313	Discussion on sidelink CA	ZTE Corporation

- R3-237855	Introduction of SL CA over F1 interface	ZTE Corporation

- R3-237950	Introduction of SL CA over F1 interface	ZTE Corporation, Nokia, Nokia Shanghai Bell, Samsung Electronics Co., Ltd, Philips International B.V., CATT, LG Electronics Inc., China Telecom, Intel Corporation, Qualcomm Inc., Sanechips

RAN4#108bis

- R4-2315089	Discussion on work scope and test cases for SL evolution demodulation performance	LG Electronics Inc.

- R4-2315146	Work plan for Demodulation Performance of Rel-18 NR Sidelink Evolution	LG Electronics Inc., OPPO

- R4-2315151	Remaining RF requirements for inter-band concurrent operation between NR Uu @n78  and SL-U @n46	Meta Ireland

- R4-2315152	TP for TR 38.786 on the Remaining RF requirements for inter-band concurrent SL-U operation	Meta Ireland

- R4-2315153	Remaining UE RF requirements for Intra-band contiguous SL CA in ITS spectrum	Meta Ireland

- R4-2315154	TP for TR 38.786 on the Remaining RF requirements for NR SL CA operation	Meta Ireland

- R4-2315155	Draft CR TS38.101-1 on NR SL CA RX requirements	Meta Ireland

- R4-2315226	Sidelink on a single unlicensed spectrum	Huawei, HiSilicon

- R4-2315227	MPR evaluation for sidelink CA	Huawei, HiSilicon

- R4-2315228	TP to TR38.786 sidelink CA	Huawei, HiSilicon

- R4-2315229	draftCR to 38.101-1 Tx requirements for SL CA	Huawei, HiSilicon

- R4-2315311	SL enhancement RRM discussion	Qualcomm, Inc.

- R4-2315312	SL enhancement demod discussion	Qualcomm, Inc.

- R4-2315423	Discussion on RRM core requirements for sidelink CA	Xiaomi

- R4-2315424	draftCR on interruptions to WAN due to sidelink carrier aggregation	Xiaomi

- R4-2315425	Discussion on RRM core requirements for SL unlicensed operation	Xiaomi

- R4-2315440	Discussion on MPR of SL-U	Xiaomi

- R4-2315525	draft CR on SL-U NR_values	LG Electronics

- R4-2315526	Discussion on NR sidelink CA operation	LG Electronics Inc.

- R4-2315527	Discussion on NR sidelink unlicensed operation	LG Electronics Inc.

- R4-2315528	UE RF requirements of con-current operation on Uu and sidelink	LG Electronics

- R4-2315529	Draft CR on UE transmit timing for SL-U	LG Electronics Inc.

- R4-2315530	TP to TR on con-current operation on Uu and sidelink	LG Electronics

- R4-2315531	LS on supported SCS of S-SSB in SL unlicensed band	LG Electronics Inc.

- R4-2315532	UE RF requirements of SL CA	LG Electronics

- R4-2315533	Discussion on RRM performance for NR sidelink evolution	LG Electronics Inc.

- R4-2315534	LS on a capability of UE power class and IE on PEMAX,CA for SL CA	LG Electronics

- R4-2315535	Draft Big CR for RRM requirements for NR sidelinlk evolution	LG Electronics Inc., OPPO

- R4-2315536	TP for TR 38.786 on SLCA MPR and Configured transmitted power	LG Electronics

- R4-2315542	On Tx requirements for NR sidelink evolution	LG Electronics Finland

- R4-2315543	TP for TR 38.786 on the SL-U MPR and A-MPR	LG Electronics Finland

- R4-2315549	On Co-channel coexistence for LTE SL and NR SL	LG Electronics Finland

- R4-2315550	TP for TR 38.786 On Co-channel coexistence for LTE SL and NR SL	LG Electronics Finland

- R4-2315825	TP for TR 38.786: Addition of definitions and symbols to Chapter 3	vivo

- R4-2315826	Draft CR on system parameters for SL unlicensed operation for single CC	vivo

- R4-2315827	Draft CR on Rx requirements for inter-band con-current operation	vivo

- R4-2315828	Further discussion on sidelink inter-band con-current operation	vivo

- R4-2315829	Further discussion on SL CA	vivo

- R4-2315934	Discussion on RRM core requirements for NR SL unlicensed operation	Nokia, Nokia Shanghai Bell

- R4-2315946	Discussion on NR sidelink evolution RRM performance requirements	Nokia, Nokia Shanghai Bell

- R4-2315963	TR38.786 v1.1.0 for SL evoluation	OPPO

- R4-2315986	General views on Rel-18 sidelink performance requirements	Huawei,HiSilicon

- R4-2316031	Discussion on RRM requirements for SL-U operations	Huawei, HiSilicon

- R4-2316032	DraftCR on interruption requirements for SL CA operations	Huawei, HiSilicon

- R4-2316033	Discussion on RRM test cases for R18 SL enhancement	Huawei, HiSilicon

- R4-2316119	on SL-U MPR simulation	OPPO

- R4-2316120	on SL-U A-MPR simulation	OPPO

- R4-2316121	TP to TR 38.786 on MPR and A-MPR	OPPO

- R4-2316122	draft CR 38.101-1 SL-U MPR A-MPR requirement	OPPO

- R4-2316123	on remaining issue for sidelink con-current operation	OPPO

- R4-2316124	TP to TR 38.786 on concurrent operation	OPPO

- R4-2316125	draft CR 38.101-1 SL-U inter-band concurrent operation	OPPO

- R4-2316126	on remaining issue for LTE and NR co-existence	OPPO

- R4-2316127	TP to TR 38.786 on LTE and NR co-existence	OPPO

- R4-2316128	on remaining issue for Sidelink CA	OPPO

- R4-2316129	TP to TR 38.786 on SL CA	OPPO

- R4-2316130	draft CR 38.101-1 SL CA	OPPO

- R4-2316185	On remaining RRM issues for SL-CA	OPPO

- R4-2316186	On RRM requirements for NR SL-U	OPPO

- R4-2316187	Draft CR on applicability for LTE SL and NR SL co-channel co-existence	OPPO

- R4-2316188	Work plan for RRM performance requirements of R18 SL	OPPO, LG Electronics Inc.

- R4-2316345	Discussions on RRM requirements for sidelink unlicensed	Ericsson

- R4-2316346	DraftCR: RRM requirements for initiation/cease of SLSS Transmissions with CCA	Ericsson

- R4-2316347	Discussions on RRM requirements for sidelink CA	Ericsson

- R4-2316348	Discussions on RRM performance requirements for sidelink	Ericsson

- R4-2316503	Draft CR on Selection / Reselection of Sidelink Synchronization Reference Source under CCA	Nokia, Nokia Shanghai Bell

- R4-2316638	NR Sidelink Evolution: UE Demodulation Performance Requirements	Nokia, Nokia Shanghai Bell

- R4-2316655	Discussion on RRM core requirements for SL unlicensed operation	MediaTek Inc.

- R4-2316725	RRM Core Requirements for NR Sidelink CA	Nokia, Nokia Shanghai Bell

- R4-2316726	Draft CR on Selection or Reselection of Synchronization Reference Source for Sidelink Carrier Aggregation	Nokia, Nokia Shanghai Bell

- R4-2316791	Sidelink PSSCH PSCCH MPR and A_MPR in unlicensed spectrum	Qualcomm Incorporated

- R4-2316965	Offline meeting minutes for NR_SL_enh2_demod	LGE

- R4-2316969	WF on NR_SL_enh2_demod	LGE

- R4-2317217	Topic summary for [108-bis][225] NR_SL_enh2_part1	Moderator (LGE)

- R4-2317218	Topic summary for [108-bis][226] NR_SL_enh2_part2	Moderator (OPPO)

- R4-2317265	Topic summary for [108-bis][142] NR_SL_enh2_UERF_part1	Moderator (OPPO)

- R4-2317266	Topic summary for [108-bis][143] NR_SL_enh2_UERF_part2	Moderator (LGE)

- R4-2317267	Topic summary for [108-bis][144] NR_SL_enh2_UERF_part3	Moderator (Huawei)

- R4-2317278	Ad-hoc minutes for NR_SL_enh2 WI	Apple

- R4-2317353	Draft CR on UE transmit timing for SL-U	LG Electronics Inc.

- R4-2317354	DraftCR: RRM requirements for initiation/cease of SLSS Transmissions with CCA	Ericsson

- R4-2317355	Draft CR on Selection / Reselection of Sidelink Synchronization Reference Source under CCA	Nokia, Nokia Shanghai Bell

- R4-2317356	WF on R18 NR SL RRM requirements (part 1)	LGE

- R4-2317361	draftCR on interruptions to WAN due to sidelink carrier aggregation	Xiaomi

- R4-2317362	DraftCR on interruption requirements for SL CA operations	Huawei, HiSilicon

- R4-2317363	Draft CR on Selection or Reselection of Synchronization Reference Source for Sidelink Carrier Aggregation	Nokia, Nokia Shanghai Bell

- R4-2317364	Draft CR on applicability for LTE SL and NR SL co-channel co-existence	OPPO

- R4-2317375	WF on R18 NR SL RRM requirements (part 2)	OPPO

- R4-2317415	Draft CR on Selection / Reselection of Sidelink Synchronization Reference Source under CCA	Nokia, Nokia Shanghai Bell

- R4-2317718	WF on NR_SL_enh2_UERF_part1	OPPO

- R4-2317720	WF on NR_SL_enh2_UERF_part1	OPPO

- R4-2317721	Draft CR on system parameters for SL unlicensed operation for single CC	vivo

- R4-2317722	TP for TR 38.786 on the SL-U MPR and A-MPR	LG Electronics Finland

- R4-2317723	TP to TR 38.786 on concurrent operation	OPPO, Meta Ireland

- R4-2317724	Draft CR on Rx requirements for inter-band con-current operation	vivo, Meta

- R4-2317725	draft CR 38.101-1 SL-U inter-band concurrent operation	OPPO, Meta Ireland

- R4-2317726	TP for TR 38.786 On Co-channel coexistence for LTE SL and NR SL	LG Electronics Finland

- R4-2317727	WF on NR_SL_enh2_UERF_part2	LGE

- R4-2317728	TP for TR 38.786 on the Remaining RF requirements for NR SL CA operation	Meta Ireland

- R4-2317729	TP to TR38.786 sidelink CA	Huawei, HiSilicon

- R4-2317730	draftCR to 38.101-1 Tx requirements for SL CA	Huawei, HiSilicon

- R4-2317731	WF on NR_SL_enh2_UERF_part3	Huawei

- R4-2317751	LS on a capability of UE power class and IE on PEMAX,CA for SL CA	LG Electronics, OPPO

- R4-2317957	Topic summary for [108bis][326] NR_SL_enh2_demod	Moderator(LGE)

RAN4#109

- R4-2318149	Topic summary for [109][143] NR_SL_enh2_UERF_part1	Moderator (OPPO)

- R4-2318150	Topic summary for [109][144] NR_SL_enh2_UERF_part2	Moderator (LGE)

- R4-2318151	Topic summary for [109][145] NR_SL_enh2_UERF_part3	Moderator (Huawei)

- R4-2318185	Topic summary for [109][229] NR_SL_enh2_part1	Moderator (LGE)

- R4-2318186	Topic summary for [109][230] NR_SL_enh2_part2	Moderator (OPPO)

- R4-2318220	Topic summary for [109][328] NR_SL_enh2_demod	Moderator (LGE)

- R4-2318316	Draft CR for 38.101-1: SL-U RB set and intra-cell guard band determination	CATT,CICTCI

- R4-2318445	Draft CR to TS38.101-1 on UE RF requirements for SL-U features	Meta Ireland, OPPO

- R4-2318446	Draft CR to TS38.101-1 on operating band and system parameters for SL-U features	Meta Ireland

- R4-2318447	Draft CR on TS38.101-1 to update configured Tx power for SL-CA operation	Meta Ireland

- R4-2318806	Co-channel coexistence for LTE SL and NR SL	Qualcomm Technologies Int

- R4-2318807	draft CR on UE RF requirements of con-current operation on Uu and sidelink	LG Electronics

- R4-2318808	UE RF requirements of SL CA	LG Electronics

- R4-2318809	draft CR on SL CA UE RF requirements	LG Electronics

- R4-2318811	TP for TR 38.786 on SLCA MPR and A-MPR 	LG Electronics

- R4-2318831	Discussion on NR sidelink CA operation	LG Electronics Inc.

- R4-2318832	Discussion on NR sidelink unlicensed operation	LG Electronics Inc.

- R4-2318833	Draft CR for RRM requirements for NR sidelink unlicensed operation	LG Electronics Inc.

- R4-2318839	Discussion on RRM performance for NR sidelink evolution	LG Electronics Inc.

- R4-2318840	Big CR for RRM requirements for NR sidelink evolution	LG Electronics, OPPO

- R4-2318870	Discussion on RRM core requirements for sidelink CA	Xiaomi

- R4-2318871	draftCR on interruptions to WAN due to sidelink carrier aggregation	Xiaomi

- R4-2318872	Discussion on RRM core requirements for SL unlicensed operation	Xiaomi

- R4-2318879	Discussion on MPR of SL-U	Xiaomi

- R4-2318937	SL enhancement RRM discussion (SL-U, SL-CA core and performance included)	Qualcomm, Inc.

- R4-2318938	SL enhancement demod discussion	Qualcomm, Inc.

- R4-2318995	Maintenance TP to TR 38.786	vivo

- R4-2318996	Draft CR on introduction of definitions, symbols and abbreviations for SL evolution	vivo

- R4-2318997	Discussion on PSFCH power control	vivo

- R4-2318998	Draft reply LS on PSFCH power control	vivo

- R4-2318999	Draft CR on Rx requirements for SL-U single carrier operation	vivo

- R4-2319000	Draft CR on RF requirements for SL-U con-current operation	vivo

- R4-2319001	Draft CR on RF requirements for SL CA operation	vivo

- R4-2319170	On Tx requirements for NR sidelink evolution	LG Electronics Finland

- R4-2319236	draft CR on SL-U MPR and A-MPR (alt1)	LG Electronics Finland

- R4-2319237	draft CR on SL-U MPR and A-MPR (alt2)	LG Electronics Finland

- R4-2319252	Discussion on LS on PSFCH power control	LG Electronics Finland

- R4-2319253	Reply LS on PSFCH power control	LG Electronics Finland

- R4-2319258	on NR SL co-channel coexistence with LTE SL	LG Electronics Finland

- R4-2319263	TP for TR 38.786 on NR SL co-channel coexistence with  LTE SL	LG Electronics Finland

- R4-2319265	Draft CR on NR SL co-channel coexistence with LTE  SL	LG Electronics Finland

- R4-2319266	Discussion on work scope and test cases for SL evolution demodulation performance	LG Electronics Inc.

- R4-2319493	On remaining RRM issues for SL-CA	OPPO

- R4-2319494	Draft CR for RRM requirements for NR SL CA	OPPO

- R4-2319495	On RRM requirements for NR SL-U	OPPO

- R4-2319496	Discussion on test case design for R18 SL-CA and SL-U	OPPO

- R4-2319500	MPR for PSFCH and S-SSB for SL-U	Huawei, HiSilicon

- R4-2319501	On PSFCH power control	Huawei, HiSilicon

- R4-2319502	[draft]Reply LS on PSFCH power control	Huawei, HiSilicon

- R4-2319503	TP to TR38.786 updated MPR simulation assumptions for PSFCH transmission	Huawei, HiSilicon

- R4-2319504	On sidelink CA	Huawei, HiSilicon

- R4-2319505	TP to TR38.786 sidelink CA	Huawei, HiSilicon

- R4-2319506	draftCR to 38.101-1 Tx requirements for SL CA	Huawei, HiSilicon

- R4-2319632	Discussion on RRM core requirements for SL unlicensed operation	MediaTek Inc.

- R4-2319898	TR38.786 v1.2.0 for SL evolution	OPPO

- R4-2319924	remaining issue for SL-U MPR	OPPO

- R4-2319925	remaining issue for SL-U A-MPR	OPPO

- R4-2319926	DraftCR for SL-U	OPPO

- R4-2319927	on the remaining issue for the LTE NR SL coexistence	OPPO

- R4-2319928	TP on LTE NR SL co-existence	OPPO

- R4-2319929	DraftCR for LTE NR SL co-existence	OPPO

- R4-2319930	DraftCR for SL concurrent operation	OPPO

- R4-2319931	DraftCR for SL-CA	OPPO

- R4-2319932	Big CR for NR SL evoluation	OPPO

- R4-2319933	feature list discussion for SL enhancement	OPPO

- R4-2319934	on the PSFCH power issue of RAN1 LS	OPPO

- R4-2319969	Discussion on RRM open issues for R18 SL evolution	Huawei, HiSilicon

- R4-2319970	Discussion on RRM test cases for R18 SL evolution	Huawei, HiSilicon

- R4-2320048	LS reply on PSFCH power control	Nokia, Nokia Shanghai Bell

- R4-2320115	Discussion on RRM core requirements for NR SL unlicensed operation 	Nokia, Nokia Shanghai Bell

- R4-2320117	Discussion on NR sidelink evolution RRM performance requirements 	Nokia, Nokia Shanghai Bell

- R4-2320123	Discussions on remaining issues of sidelink RRM for unlicensed operation	Ericsson

- R4-2320124	DraftCR: RRM requirements for initiation/cease of SLSS Transmissions with CCA	Ericsson

- R4-2320125	Discussions on RRM requirements for sidelink CA	Ericsson

- R4-2320126	Discussions on RRM performance requirements for sidelink	Ericsson

- R4-2320195	Discussions on sidelink UE demodulation requirements	Huawei,HiSilicon

- R4-2320450	LS on SL-U RSSI measurement	Nokia, Nokia Shanghai Bell

- R4-2320584	NR Sidelink Evolution: UE Demodulation Performance Requirements	Nokia, Nokia Shanghai Bell

- R4-2320864	RRM Core Requirements for NR Sidelink CA	Nokia, Nokia Shanghai Bell

- R4-2321065	Ad-hoc meeting minutes for [109][328] NR_SL_enh2_demod	LGE

- R4-2321131	WF on [109][328] NR_SL_enh2_demod	LGE

- R4-2321336	Ad-hoc minutes on NR_SL_enh2 WI	Apple

- R4-2321352	Draft CR for RRM requirements for NR sidelink unlicensed operation	LG Electronics Inc.

- R4-2321353	WF on R18 NR SL RRM requirements (part 1)	LGE

- R4-2321354	Big CR for RRM requirements for NR sidelink evolution	LG Electronics, OPPO

- R4-2321473	DraftCR: RRM requirements for initiation/cease of SLSS Transmissions with CCA	Ericsson

- R4-2321535	LS on SL-U RSSI measurement	Nokia, Nokia Shanghai Bell

- R4-2321584	Draft CR for RRM requirements for NR SL CA	OPPO

- R4-2321585	WF on R18 NR SL RRM requirements (part 2)	OPPO

- R4-2321587	draftCR on interruptions to WAN due to sidelink carrier aggregation	Xiaomi

- R4-2321736	WF for NR_SL_enh2_UERF_part1	OPPO

- R4-2321766	WF for NR_SL_enh2_UERF_part1	OPPO

- R4-2321767	Reply LS on PSFCH power control	Huawei, HiSilicon

- R4-2321769	Draft CR for 38.101-1: SL-U RB set and intra-cell guard band determination	CATT,CICTCI

- R4-2321770	Draft CR to TS38.101-1 on operating band and system parameters for SL-U features	Meta Ireland

- R4-2321771	On Tx requirements for NR sidelink evolution	LG Electronics Finland

- R4-2321772	TP to TR38.786 updated MPR simulation assumptions for PSFCH transmission	Huawei, HiSilicon

- R4-2321773	draft CR on SL-U MPR and A-MPR (alt2)	LG Electronics Finland

- R4-2321774	DraftCR for SL-U	OPPO

- R4-2321775	Draft CR on NR SL co-channel coexistence with LTE  SL	LG Electronics Finland

- R4-2321776	draft CR on UE RF requirements of con-current operation on Uu and sidelink	LG Electronics

- R4-2321777	Draft CR on RF requirements for SL-U con-current operation	vivo

- R4-2321778	TP for TR 38.786 on SLCA MPR and A-MPR 	LG Electronics

- R4-2321779	TP to TR38.786 sidelink CA	Huawei, HiSilicon

- R4-2321780	Draft CR on RF requirements for SL CA operation	Vivo

- R4-2321781	draftCR to 38.101-1 Tx requirements for SL CA	Huawei, HiSilicon

- R4-2321782	DraftCR for SL-CA	OPPO

- R4-2321783	draft CR on SL CA UE RF requirements	LG Electronics

- R4-2321818	TP for TR 38.786 updated PSFCH MPR and A-MPR simulation results	LGE

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template