3GPP TSG-RAN WG3 Meeting #122	R3-237706

Chicago , US, 13 Nov – 17 Nov 2023

Title: 	Update Workplan for Rel-18 NR QoE Enhancement

Source: 	China Unicom (WI Rapporteur)

Agenda item:	11.1

Document Type:	Information

1	Introduction

At RAN#98, the revised Work Item on NR QoE enhancement was agreed [1]. As WI Rapporteur, in this contribution, we recommend a work plan for RAN2 and RAN3. The workplan captures dependencies among tasks and timeline for RAN2/3.

The WID [1] introduced the following objectives in the core part:

The detailed objectives of the WI are listed as follows: - Support for new service type, such as AR, MR, MBS and other new service type defined or to be supported by SA4. Support RAN-visible parameters for the additional service types, and the existing service if needed, and the coordination with SA4 is needed [RAN3, RAN2]. - Specify the new service and the existing service defined or to be supported by SA4, combined with high mobility scenarios, e.g., High Speed Trains. - Specify for QoE measurement configuration and collection in RRC_INACTIVE and RRC_IDLE states for MBS, at least for broadcast service [RAN3, RAN2]. - Specify the mechanism to support the alignment of the existing radio related measurement and QoE reporting. - Specify to support for QoE in NR-DC, e.g. enable QoE reporting via SN [RAN3, RAN2]. - Specify the QoE configuration, and measurement reporting over MN/SN for NR-DC architecture, and specify the QoE measurement reporting over the other DC leg in order to maintain the reporting continuity. Note 1: The QoE measurements are not performed separately for each leg. - Support RAN-visible QoE and radio related measurement configuration and reporting in NR-DC scenarios. - Specify the QoE measurement continuity in mobility scenarios in NR-DC. - Specify the alignment of QoE measurements (including legacy QoE and RAN visible QoE measurements) and radio related measurement in NR-DC. - Left-over features from Rel-17, as well as the enhancements of existing features which are not included in Rel-17 normative phase, should be supported in Rel-18 if consensus on benefits are reached [RAN3, RAN2]. - Specify per-slice QoE measurement configuration enhancement. - Specify RAN visible QoE enhancements for QoE value, RAN visible QoE trigger event, RAN visible QoE Report over F1. - Specify QoE reporting handling enhancement for overload scenario. - Support the continuity of legacy QoE measurement job for streaming and MTSI service during intra-5GC inter-RAT handover process [RAN2, RAN3]. Note 2: If needed, co-operate with other working groups, e.g. SA4/SA5/SA2/CT1. Note 3: Radio related measurement reporting should be specified in the SON/MDT WI. Note 4: When the support for QMC in NR-DC is completed, how to reuse the NR-DC solution for supporting QMC in EN-DC should be considered, if time permits. Note 5: Specification of RAN visible QoE for XR related Service types shall take into account the outcome of XR SI and XR WI if applicable.

2	Workplan

2.2	Timeline

Table 1 summarizes a timeline for RAN2/3. This timeline is based on RP-221925 [2].

Table 1: Timeline for RAN2, 3 efforts

| TSG/WG | Meeting Number | Date | TU | Task |
| --- | --- | --- | --- | --- |
| RAN2 | #124 | Nov 2023 | 0.5 | 1. Continue discussion on the open issues and make the final conclusion for the below topics led by RAN2: - QoE measurement in IDLE/INACTIVE state - QoE measurement in NR-DC - UE capabilities and other topics 2.Coordinate with other working groups e.g. RAN3/SA4/SA5/ CT1, and send the LS with capturing RAN2 agreements if needed. 3. Finalize all BL CRs and complete the RAN2 work for Rel-18 QoE. |
| RAN3 | #122 | Nov 2023 | 1 | Finalize stage-2 and stage-3 discussion lead by RAN3: -Support RAN-visible parameters for the additional service types. -Continue to discuss other issues for MBS QoE, UE-based solution, QoE report upon switching between unicast and multicast, MDT alignment in the new gNB, etc. -Discussion of high mobility scenario and the enhancement for high mobility scenario. -Continue to polish the stage-2 and stage-3 specification for QoE in NR-DC and Rel-17 leftover issues. -Stage-2 and stage-3 discussion for streaming and MTSI service during intra-5GC inter-RAT handover process. -Handling LSs from RAN2 and other working groups, and send LSs to RAN2 and other working groups, if needed. -Update and finalize all BL CRs |
| RAN | #102 | Dec 2023 |  | Functional freeze |

Proposal 1 : RAN3 working group is kindly asked to endorse the workplan of RAN3 for NR QoE enhancement WI.

In Rel-18, the mechanism for QoE measurements is supported for both RRC_IDLE and RRC_INACTIVE states, while the alignment of QoE measurements with radio related measurements in RRC_IDLE and RRC_INACTIVE state had not been discussed. Considering the alignment of QoE measurement and radio related measurements are critical for the user experience optimization, due to limited TU of Rel-18, it is impossible to have sufficient time to discuss how to support it. Therefore, this part can be considered as part of the contents of Rel-19 NR QoE enhancement.

For the alignment of QoE measurements (including legacy QoE and RAN visible QoE measurements) and radio related measurement in NR-DC, it also hadn’t been discussed in Rel-18 due to limited TU of Rel-18, it can be further discussed in Rel-19.

Observation 1: The alignment of QoE measurements (including legacy QoE and RAN visible QoE measurements) and radio related measurement in NR-DC may be further discussed in Rel-19.

Observation 2 : the mechanism to support the alignment of the existing radio related measurement and QoE reporting in RRC_IDLE and RRC_INACTIVE state may be further discussed in Rel-19.

References

- RP-223488: Revised WID for NR QoE enhancement; TSG RAN Meeting #98, Electronic Meeting, December 12-16, 2022