3GPP TSG RAN meeting #105									        RP-24xxxxx

Melbourne, Australia, September 9-12, 2024

Status Report to TSG

Agenda item:			9.2.7

| WI / SI Name | Study on additional topological enhancements for NR |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: Yes | Core part: No | Performance part: No |  | Testing part: No |
| Acronym | FS_NR_WAB_5GFemto |  |  |  |  |
| Unique ID | 1020082 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-241264 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: 09/2024 | Core part: n/a | Performance part: n/a | Testing part: n/a |  |
| Overall Completion level | Study Item: 100 % | Core part: n/a | Performance Part: n/a | Testing part: n/a |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN3 |
| --- | --- | --- |
| Rapporteur | Name | Min, Tianyang |
|  | Company | NTT DOCOMO |
|  | Email | tianyang.min.ex@nttdocomo.com |
| Secondary WG |  | RAN2 |
| Rapporteur | Name | Schumacher, Joe |
|  | Company | AT&T |
|  | Email | joseph.schumacher@att.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN2

No RAN2 work on this SI.

2.2	RAN3

2.2.1	Agreements

WAB

General and Architecture

The study focuses on the use of WAB-MT´s PDU session via NR Uu as backhaul of WAB gNB. Other options for the backhaul (including non-3GPP radio technology) are not precluded but not a part of the study.

It is agreed that the study is focused on NR-Uu backhaul

The WAB-MT may connect to a public PLMN or an SNPN.

The WAB-gNB may connect to a public PLMN or an SNPN.

A WAB-gNB cannot serve WAB MTs

The WAB-MT supports at least a subset of UE functionalities.

The NR-Uu backhaul link does not include the IP layer. The IP layer is included in the NG-U and NC-C. Amend Figure X.Y.3 by correcting the dashed vertical lines.

The scope of the study is limited to PDU Session Backhauling. Other options are not precluded but not treated in this study.

For Figure X.Y removing the white box and making the IP bold line to terminate at the WAB box.

BH-RAN-node: This is an NG-RAN node serving the WAB-MT.

BH-gNB: The gNB serving the WAB-MT.

BH-AMF: The AMF serving the WAB-MT.

BH-5GC: The 5GC serving the WAB-MT.

BH-UPF: The UPF serving the WAB-MT for backhauling.

UE´s 5GC: The 5GC connected to the WAB-gNB and serving the UEs.

UE´s AMF: The AMF connected to the WAB-gNB and serving the UEs.

UE´s UPF: The UPF connected to the WAB-gNB and serving the UEs.

WAB Authorization

RAN3 understands that authorization of the WAB-MT is different from the WAB-gNB service authorization/configuration/activation by e.g. OAM/SeGW.

WAB-MT authorization provides the WAB MT with the right to support BH PDU sessions.

In case MT authorization is based on slice, signaling enhancements to the AS layer for the support of WAB-MT authorization are not needed. SA2 to decide whether MT authorization based on slicing is supported.

Authorization of WAB-gNB provides service authorization, i.e., the right to serve UEs.

WAB mobility

Support the following scenarios for intra-PLMN WAB-node mobility:

- UE´s AMF/UPF remains unchanged as WAB-gNB moves inside a PLMN.

- UE´s AMF/UPF changes as WAB-gNB moves inside a PLMN.

- BH UPF/AMF remains unchanged as WAB-MT moves inside a PLMN.

- BH UPF/AMF changes as WAB-MT moves inside a PLMN.

Legacy mobility procedures can be supported for WAB-MT.

RAN3 assumes that roaming scenarios for WAB-MT are supported.

Establishment of Xn Connections of the WAB-gNB with BH-RAN nodes, as well as with surrounding RAN nodes, is supported and can follow legacy procedures.
Addition of new information in the legacy procedures is not precluded

If needed, the WAB-gNB may power up one or more new cells with new configuration parameters related to its current location and handover UEs between the old and new cell served by the WAB-gNB.

The two logical gNB solution (as described in the LS from SA2) is feasible.

The single gNB solution including the options below shall be captured in the TR:

-	Single gNB single cell using registration update due to TAC change

-	Single gNB two cells with different TAC using NG HO

-	Single gNB single cell without TAC change

Feedback from SA2 is needed concerning whether any of the options above is feasible and whether enhancements are needed.

In the TR conclude that solutions on mobility will be further analysed during normative phase. At study conclusion it is assessed that the two gNB solution is feasible. It remains to be verified whether the single gNB solution is feasible and acceptable.

Conclusion and recommendation for WAB

Based on the study, RAN3 can confirm the feasibility of WAB functionality from RAN3 perspective.

RAN3 recommends that a normative phase for WAB should be pursued.

The normative work for WAB should be based on the functionalities, terminology and requirements captured in TR 38.799. Addition of further details during normative phase is not precluded.

The normative work should consider the following architectural aspects for WAB according to TR 38.799:

•	Backhauling of the WAB-gNB NG, Xn and OAM traffic is conducted over the WAB-MT’s PDU session.

•	WAB-gNBs can establish Xn interface(s) with the WAB-MTs serving BH RAN node and with other surrounding gNBs.

•	The interface between WAB-MT and WAB-gNB is out-of-scope for the normative phase.

•	Split architecture of WAB-gNB is out-of-scope for the normative phase.

Authorization procedures for WAB-MT are out of RAN3 scope and are expected to be handled by SA2. RAN3 to define the WAB-node behavior in case the authorization status of WAB-MT and/or WAB-gNB changes.

The normative phase to define integration procedures for WAB nodes should follow the description in TR 38.799.

Mobility procedures to be used for UEs served by a WAB-gNB are legacy UE mobility procedures. Mobility for WAB-MTs is based on legacy UE mobility procedures.

During normative phase, handling of WAB-gNB’s traffic (including Xn, NG and OAM traffic) during WAB-node mobility should be defined, including the case where the MT´s BH PDU session changes.

During normative phase, define the procedure to support the UE’s AMF change for UEs connected to or camped on a WAB-gNB, in cooperation with SA2.

During normative phase, define enhancements to the UE’s ULI that reflect the WAB node’s location.

During normative phase, capture the handling of:

•	PCI collision.

•	Reconfiguration of TAC and RANAC on WAB-gNBs.

•	Avoidance of multi-hop WAB.

•	Radio-resource coordination between access and backhaul links.

5G Femto

General and Architecture

Option 1 does not require any architecture change.

RAN3 to use the term “NR Femto node”. The functionalities of an NR Femto node need to be further studied

An NR Femto node only supports NR.

Option A does not have any architecture impact in 3GPP.

Access control

Initial access control to a CAG supported by a NR Femto node is performed by the AMF, reusing current PNI-NPN functionality.

Reusing CAG configurations and mobility functionalities specified for PNI-NPN also for NR Femto nodes deployments. Whether enhancements to legacy CAG functionalities are needed is for further discussion.

For Access control, NR Femto reuses the existing CAG functionalities, no stage3 impact has been identified.

With the existing CAG mechanism, the open, hybrid and closed access modes can be supported as follows:

-	To support the open access mode: The NR Femto activates a PLMN cell, which can be accessed by legacy UE without access control.

-	To support the hybrid access mode: The NR Femto cell can be shared by both PLMN and CAG, through broadcast both the plmn-IdentityInfoList and the npn-IdentityInfoList-r16 in the SIB1, but without the cellReservedForOtherUse.  Then, this cell is accessible as a CAG cell by UEs which have the allowed CAG list including this cell. For the legacy UE not supporting CAG, this cell is viewed as a normal PLMN cell.

-	To support the closed access mode: The NR Femto activates an NPN-only cell by broadcasting the cellReservedForOtherUse IE with value to be set as “true”, then this cell can only be accessed by the UEs whose allowed CAG list includes a CAG-ID broadcasted by the NR Femto cell.

No impacts on the UE are in scope of the study.

Local service

Co-located UPF scenarios are in scope of the SID and shall be tackled by the analysis in the TR.

Conclusion and recommendation for 5G Femto

Option 1, namely direct connection of an NR Femto Node to the 5GC via the NG interface, is already possible.

In order to maintain the existing infrastructure for an operator who has deployed LTE HeNBs, Option 2 with an optional NR Femto GW is recommended for a normative phase.

Option A, namely direct connection of an NR Femto Node to other NR Femto Nodes / gNBs via the Xn interface, is already possible.

Co-located UPF scenarios are in scope of the SID and shall be tackled by the analysis in the TR.

2.2.2	Remaining Open issues

No remaining issue.

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

N/A

4.	References

RP-234041	New SID Study on additional topological enhancements for NR	AT&T

RAN3#123b

R3-241554	(TP to TR 38.799) Aspects related to WAB architecture (Qualcomm Inc.)	other

R3-241926	(pCR for TR 38.799) Functional Aspects of WAB-Nodes (Ericsson)	pCR

R3-241717	Consideration on integration procedure and resource multiplexing for WAB (Huawei)	pCR

R3-241997	Discussion on WAB architecture and high level aspects (Nokia, Nokia Shanghai Bell)	discussion

R3-241540	(TP to TR 38.799) Architecture and protocol stack for WAB (CATT)	other

R3-241541	Discussion on impact of WAB mobility (CATT)	discussion

R3-241542	Discusson on operation and signling for supporting WAB (CATT)	discussion

R3-241549	Discussion on Network Selection for WAB (Fraunhofer IIS, Fraunhofer HHI)	discussion

R3-241552	Aspects related to WAB mobility and resource multiplexing (Qualcomm Inc.)	discussion

R3-241553	(TP to TR 38.799) Discussion on requirements for WAB (Qualcomm Inc.)	other

R3-241601	Discussion on the enhancements for WAB (NEC)	discussion

R3-241625	Discussion on Wireless Access Backhaul (NTT DOCOMO INC.)	discussion

R3-241715	Consideration on the architecture design for WAB (Huawei)	pCR

R3-241716	Consideration on the QoS support and mobility for WAB (Huawei)	pCR

R3-241743	Discussion on architecture and protocol stack for WAB (Samsung)	discussion

R3-241744	Discussion on architecture requirement and deployment scenarios for WAB (Samsung)	discussion

R3-241751	(TP for TR 38.799) Architecture and protocol stack of MWAB (Xiaomi)	other

R3-241752	(TP for TR 38.799) Stage 2 procedures of MWAB (Xiaomi)	other

R3-241781	Architecture and Signalling Enhancements for Wireless Access Backhaul (China Telecom)	discussion

R3-241797	Architecture and protocol stacks of WAB node (Lenovo)	discussion

R3-241798	Discussion on integration and migration procedures for WAB node (Lenovo)	discussion

R3-241799	Discussion on resource multiplexing for WAB node (Lenovo)	discussion

R3-241893	Discussion on architecture and protocol stack for R19 WAB (ZTE)	discussion

R3-241894	Discussion on WAB mobility (ZTE)	discussion

R3-241895	Discussion on resource multiplexing and location service in WAB (ZTE)	discussion

R3-241925	(pCR for TR 38.799) WAB Architecture and Scenarios (Ericsson)	pCR

R3-241927	(pCR for TR 38.799): Handling of Reliability, Latency and Resource Multiplexing for WAB (Ericsson)	discussion

R3-241979	Discussion on support of WAB (LG Electronics)	discussion

R3-241998	Discussion on WAB mobility and XnAP/NGAP impact (Nokia, Nokia Shanghai Bell)	discussion

R3-241999	Resource Multiplexing for WAB (Nokia, Nokia Shanghai Bell)	discussion

R3-242158	Summary of Offline Discussion on additional topological enhancement (NTT DOCOMO INC.)	 Discussion

R3-241624	Discussion on 5G Femto (NTT DOCOMO INC.)	discussion

R3-241555	(TP to TR 38.799) Discussion on requirements for 5G Femto (Qualcomm Inc.)	other

R3-241556	Architecture, access control and local services for 5G Femto (Qualcomm Inc.)	discussion

R3-241543	(TP to TR 38.799) Discussion on 5G Femto architecture (CATT)	other

R3-241980	Discussion on support of 5G Femto (LG Electronics)	discussion

R3-241896	Discussion on RAN architecture and required functional for 5G femto (ZTE)	discussion

R3-241831	Solution for 5G Femto Architecture (Nokia, TMO US, AT&T, Verizon Wireless, BT, NTT Docomo, KDDI)	discussion

R3-241832	[TP for TR 38.799] Solution for 5G Femto architecture (Nokia, TMO US, AT&T, Verizon Wireless, BT, NTT Docomo, KDDI)	other

R3-241598	Considerations on 5G femto (NEC)	discussion

R3-241800	Architecture and protocal stacks of 5G femto (Lenovo)	discussion

R3-241565	On 5G Femto Support (China Telecommunication)	discussion

R3-241745	Discussion on architecture and functional impact for Femto (Samsung)	discussion

R3-241718	Discussion on the architecture design for 5G femto (Huawei)	pCR

R3-242040	Femto Architecture and NG-RAN (Ericsson LM)	pCR

R3-241897	Discussion on access control for 5G femto (ZTE)	discussion

R3-241545	Discussion on 5G Femto access control mechanism (CATT)	discussion

R3-241801	Access control and handover for 5G Femto with CAG (Lenovo)	discussion

R3-241833	[TP for TR 38.799] Initial Access Control of 5G Femtos  (Nokia )	other

R3-241834	[TP for TR 38.799] Access Control of 5G Femtos for Mobility (Nokia )	other

R3-241835	LS on security aspect for handover to target 5G Femto (Nokia)	LS out To: SA3 CC:

R3-241719	Discussion on the access control for 5G femto (Huawei)	pCR

R3-242041	Access Control with CAG (Ericsson LM)	pCR

R3-241898	Discussion on local services for 5G femto (ZTE)	discussion

R3-241544	Discussion on 5G Femto local service access (CATT)	discussion

R3-241684	Access to local services from the 5G Femto via collocated local UPF (Huawei)	pCR

R3-242042	Access to Local Services via Local UPF (Ericsson LM)	pCR

RAN3#124

R3-243362	(pCR for TR 38.799) Functional Aspects of WAB-Nodes (Ericsson)	pCR

R3-243199	(draft Reply LS) Discussion on reply LS to SA2 on VS_VMR_Ph2 solution impacts on RAN   (Qualcomm Inc.)	other

R3-243352	Discussion on WAB integration and mobility (Nokia, Nokia Shanghai Bell)	discussion

R3-243339	Discussion on the Architecture, Access control and QoS support of WAB (Huawei)	pCR

R3-243174	Discussion on Wireless Access Backhaul (NTTDOCOMO, INC.)	discussion

R3-243021	LS on FS_VMR_Ph2 solution impacts to RAN (SA2(Qualcomm))	LS in

R3-243217	(TP to TR 38.799) Discussion on architecture and protocol stack for R19 WAB (ZTE)	other

R3-243200	(TP to TR 38.799) WAB requirements and archtiecture (Qualcomm Inc.)	other

R3-243201	(TP to TR 38.799) WAB network integration and mobility (Qualcomm Inc.)	other

R3-243202	(TP to TR 38.799) WAB resource coordination (Qualcomm Inc.)	other

R3-243218	(TP to TR 38.799) Discussion on supporting WAB and the reply LS on FS_VMR_Ph2 solution     impacts to RAN (ZTE)	other

R3-243219	(TP to TR 38.799) Discussion on WAB mobility and resource multiplexing (ZTE)	other

R3-243247	Consideration on architecture and mobility for WAB (NEC)	discussion

R3-243305	(TP for TR 38.799) General aspects of WAB (Xiaomi)	other

R3-243306	(TP for TR 38.799) SA2’s LS for WAB (Xiaomi)	other

R3-243327	(TP to TR 38.799) Discussion on impact of WAB (CATT)	other

R3-243328	(draft reply LS) Discussion on LS for VMR from SA2 (CATT)	other

R3-243329	(TP to TR 38.799) Discusson on resource multiplexing for WAB (CATT)	other

R3-243340	Discussion on the procedures related to the WAB (Huawei)	pCR

R3-243341	Discussion on SA2's LS (S2-2405822/R3-243021) on FS_VMR_Ph2 solution impacts to RAN   (Huawei)	discussion

R3-243351	(TP to draft TR 38.799) Discussion on WAB architecture and high level aspects (Nokia, Nokia  Shanghai Bell)	other

R3-243353	Resource Multiplexing for WAB (Nokia, Nokia Shanghai Bell)	discussion

R3-243361	(pCR for TR 38.799) WAB Architecture and Scenarios (Ericsson)	pCR

R3-243363	Handling of Backhaul Link Degradation and Resource Multiplexing for WAB (Ericsson)	discussion

R3-243389	Discussion on integration procedure for WAB node (Lenovo)	discussion

R3-243390	Discussion on migration procedure for WAB node (Lenovo)	discussion

R3-243391	Discussion on resource multiplexing for WAB node (Lenovo)	discussion

R3-243581	Discussion on enhancements for WAB (CANON Research Centre France)	discussion

R3-243583	Discussion on RAN impact of SA2 solution in WAB (LG Electronics)	discussion

R3-243584	(TP for TR 38.799) Architecture and protocol stack for WAB’s Xn (LG Electronics)	other

R3-243585	Reply LS on FS_VMR_Ph2 solution impacts to RAN (LG Electronics)	LS out To: SA2 CC: RAN2

R3-243588	Views on FS_VMR_Ph2 Solution Impacts to RAN (China Telecom)	discussion

R3-243648	(TP to TR 38.799) Discussion on network integration for WAB (Samsung)	pCR

R3-243649	(TP to TR 38.799) Discussion on WAB mobility (Samsung)	pCR

R3-243809	Summary of Offline Discussion on additional topological enhancement (NTT Docomo)	discussion

R3-243025	LS to request clarification on the potential baseline system architecture of 5G NR Femto (SA3(China mobile))

R3-243187	5G femto architecture considerations (AT&T Services, Inc.)	discussion

R3-243197	Comment on Femto architecture options 1 and 2 (Charter Communications, Inc)	other

R3-243562	[TP for TR 38.799] Evaluation of NR Femto Architecture Options  (Nokia, TMO US, AT&T, Verizon Wireless, KDDI, British Telecom, NTT Docomo Charter)	other

R3-243608	On Architecture for NR Femto Support (China Telecom)	discussion

R3-243315	Discussion on NG connection and interface for Option 2 for NR Femto Architecture (Baicells)	discussion

R3-243316	(TP to TR 38.799)NG connection and interface for Option 2 for NR Femto Architecture (Baicells)	discussion

R3-243252	Open issues on NR femto (NEC)	discussion

R3-243330	(TP to TR 38.799) On 5G Femto architecture (CATT)	other

R3-243342	Discussion on the architecture and access control for NR Femto (Huawei)	pCR

R3-243753	(TP to TR 38.799)Discussion on architecture and access control of NR Femto (ZTE)	discussion

R3-243374	NR Femto Architecture and Ongoing Issues (Ericsson LM)	pCR

R3-243761	Draft Reply LS to request clarification on the potential baseline system architecture of 5G NR Femto (CMCC)	LS out To: SA3 CC: SA2

R3-243686	draft Reply LS to request clarification on the potential baseline system architecture of 5G NR Femto (NTTDOCOMO, INC.)	LS out To: SA3 CC: SA2

R3-243828	Adding SeGW to NR Femto Architecture Options 1, 3 and 4 (Ericsson LM)	Discussion

R3-243020	LS on Support of UE move between CAG cell of 5G Femto and CSG cell (SA2(Docomo))	LS in

R3-243175	Discussion on NR Femto (NTTDOCOMO, INC.)	discussion

R3-243176	draft Reply LS on Support of UE move between CAG cell of 5G Femto and CSG cell (NTTDOCOMO, LS out To: SA2 CC: RAN2

R3-243563	Support of UE Move between CAG cell and CSG cell (Nokia)	discussion

R3-243564	Reply LS on Support of UE move between CAG cell of 5G Femto and CSG Cell (Nokia)	LS out To: SA2 CC:

R3-243755	Discussion on CSG-CAG mobility (ZTE)	discussion

R3-243203	(draft Reply LS) Discussion on reply LS to SA2 on Support of UE move between CAG cell of 5G   Femto and CSG cell (Qualcomm Inc.)	other

R3-243394	Discussion on interworking between CAG and CSG cells (Lenovo)	discussion

R3-243586	Discussion on SA2 solutions to support HO between CAG and CSG cell (LG Electronics)	discussion

R3-243587	Reply LS on Support of UE move between CAG cell of 5G Femto and CSG cell (LG Electronics)	LS out To: SA2, RAN2 CC:

R3-243343	Discussion on SA2’s LS (S2-2405813/ R3-243020) on Support of UE move between CAG cell of 5G Femto and CSG cel (Huawei)	discussion

R3-243409	NR Femto Node Access Control with CAG (Ericsson LM)	pCR

R3-243607	On Access Control for NR Femto (China Telecom)	discussion

R3-243393	Access control and handover for NR Femto with CAG (Lenovo)	discussion

R3-243332	(TP to TR 38.799) On 5G Femto access control mechanism (CATT)	other

R3-243651	(TP to TR 38.799) Discussion on access control for NR Femto (Samsung)	pCR

R3-243198	Xn Gateway in Femto architecture (Charter Communications, Inc)	discussion

R3-243392	Architecture for NR Femto (Lenovo)	discussion

R3-243650	(TP to TR 38.799) Discussion on Femto architecture (Samsung)	pCR

R3-243835	(TP to TR38.799) for option B of Xn support (Huawei)	Other

R3-243837	(TP for TR 38.799) OptionA without Xn gateway (ZTE)	Other

R3-243565	[TP for TR 38.799] Access to Local Services (Nokia )	other

R3-243754	(TP to TR 38.799)Discussion on support of local services (ZTE)	discussion

R3-243232	Access to local services from the 5G Femto via distributed UPF (Huawei)	pCR

R3-243331	(TP to TR 38.799) On 5G Femto local service access (CATT)	other

R3-243411	Access to Local Services via Local UPF (Ericsson LM)	pCR

RAN3#125

R3-244019	LS on questions regarding FS_VMR_Ph2 (SA2(Samsung))	LS in

R3-244140	(draft Reply LS) Discussion on reply LS to SA2 on questions regaring VS_VMR_Ph2 (Qualcomm Inc.)	other

R3-244526	Discussion on the Architecture, access control and QoS mappingsupport of WAB (Huawei)	pCR

R3-244338	(TP to TR 38.799) Discussion on WAB mobility (Nokia, Nokia Shanghai Bell)	other

R3-244270	(pCR for TR 38.799): Handling of Reliability and Latency for WAB (Ericsson)	pCR

R3-244118	(TP to TR 38.799) Discussion on supporting WAB and the reply LS to SA2 (ZTE Corporation)	other

R3-244119	(TP to TR 38.799) Discussion on WAB mobility (ZTE Corporation)	other

R3-244120	(TP to TR 38.799) Discussion on other aspects in WAB (ZTE Corporation)	other

R3-244121	Discussion on Network Selection for WAB (Fraunhofer IIS, Fraunhofer HHI)	discussion

R3-244141	(TP to TR 38.799) Remaining issues for WAB (Qualcomm Inc.)	other

R3-244142	(TP to TR 38.799) Conclusion of study on WAB (Qualcomm Inc.)	other

R3-244154	Discussion on the architecture and mobility for WAB (NEC)	discussion

R3-244231	(TP to TR 38.799 & draft reply LS) On WAB architecture and authorization (CATT)	other

R3-244232	(TP to TR 38.799) Discussion on WAB mobility (CATT)	other

R3-244233	(TP to TR 38.799) Discusson on resource multiplexing for WAB (CATT)	other

R3-244269	(pCR for TR 38.799): Functional Aspects of WAB-Nodes (Ericsson)	pCR

R3-244271	Reply to SA2 Questions Regarding UE Access Control and Additional ULI (Ericsson)	discussion

R3-244316	Discussion on architecture and QoS mapping for WAB (Lenovo)	discussion

R3-244317	(TP to TR 38.799) Discussion on WAB-gNB migration (Lenovo)	other

R3-244318	(TP to TR 38.799) Discussion on resource multiplexing for WAB node (Lenovo)	other

R3-244334	Discussion on enhancements for WAB (CANON Research Centre France)	discussion

R3-244337	(TP to TR 38.799) Discussion on Xn support for WAB-gNB and Traffic Mapping (Nokia, Nokia Shanghai Bell)	other

R3-244339	Discussion on SA2 LS (Nokia, Nokia Shanghai Bell)	discussion

R3-244392	(TP for TR 38.799) Remaining open issues in WAB (LG Electronics)	other

R3-244394	(TP for TR 38.799) Access control and location information in WAB (LG Electronics)	other

R3-244395	Reply LS on questions regarding FS_VMR_Ph2 (LG Electronics)	LS out To: RAN2, SA2 CC:

R3-244527	Discussion on WAB mobility and other some remaining issues (Huawei)	pCR

R3-244528	Discussion on SA2's LS (S2-2407345) on questions regarding FS_VMR_Ph2 (Huawei)	discussion

R3-244541	(TP to TR 38.799) Discussion on support WAB (Samsung)	pCR

R3-244542	Discussion on WAB mobility (Samsung)	discussion

R3-244543	(draft Reply LS) Discussion on LS for VMR from SA2 (Samsung)	discussion

R3-244562	On WAB Awareness and Authorization (China Telecom)	discussion

R3-244563	On Xn Connection Management (China Telecom)	discussion

R3-244631	Discussion on Wireless Access Backhaul (NTT DOCOMO INC.)	discussion

R3-244701	Summary of Offline Discussion on additional topological enhancement (NTT Docomo)	Discussion

R3-244012	Reply LS on Support of UE move between CAG cell of 5G Femto and CSG cell (RAN2(LGE))	LS in

R3-244415	Answer to SA2 LS on UE Move between CAG cell and CSG cell (Nokia )	discussion

R3-244167	(Draft reply LS) Mobility between CAG cell and CSG cell (NEC)	discussion

R3-244143	(draft Reply LS) Discussion on reply LS to SA2 on Support of UE move between CAG cell of 5G Femto and CSG cell (Qualcomm Inc.)	other

R3-244369	(Non-Opinionated) Analysis of CAG-CSG Mobility Support (Ericsson, NTT Docomo, Huawei, ZTE, LG Electronics Inc., Deutsche Telekom)	discussion

R3-244319	Discussion on interworking between CAG and CSG cells (Lenovo)	discussion

R3-244258	(TP to TR 38.799) On Access Control and Mobility for NR Femto (China Telecom)	other

R3-244320	(TP to TR 38.799) Access control and handover for NR Femto with CAG (Lenovo)	other

R3-244545	(TP to TR 38.799) Discussion on access control and handover for NR Femto (Samsung)	pCR

R3-244171	(TP to TR 38.799)Discussion on architecture and access control of NR Femto (ZTE Corporation)	discussion

R3-244371	NR Femto Node Access Control with CAG (Ericsson)	pCR

R3-244590	Discussion on access control for 5G Femto with CAG (CMCC)	discussion

R3-244416	[TP for TR 38.799] Temporary Access Control for NR Femtos and Mobility (Nokia )	other

R3-244236	(TP to TR 38.799) On 5G Femto access control mechanism (CATT)	other

R3-244321	Local services for NR Femto via collocated local UPF (Lenovo)	discussion

R3-244172	(TP to TR 38.799)Discussion on support of local services (ZTE Corporation)	discussion

R3-244101	(TP for TR 38.799) Access to local services from the 5G Femto via distributed UPF (Huawei)	other

R3-244144	Support of local services with UPF at NR Femto (Qualcomm Inc.)	discussion

R3-244259	(TP to TR 38.799) On local service access for NR Femto (China Telecom)	other

R3-244530	Discussion on the access control for NR Femto (Huawei)	pCR

R3-244372	Access to Local Services via Local UPF (Ericsson)	pCR

R3-244419	[TP for TR 38.799] Access to Local Services (Nokia )	other

R3-244414	[TP for TR 38.799] Conclusion on NR Femto Architecture Options  (Nokia, TMO US, AT&T, Verizon Wireless, British Telekom, NTT Docomo, KDDI, Charter)	other

R3-244173	(TP for TR 38.799)Evaluation of NR Femto Architecture Options (ZTE Corporation)	discussion

R3-244202	(TP to TR 38.799) Proposals on NR Femto Architecture (Baicells)	discussion

R3-244544	(TP to TR 38.799) Discussion on Femto architecture (Samsung)	pCR

R3-244234	(TP to TR 38.799) Discussion on 5G Femto architecture (CATT)	other

R3-244370	Discussion and Potential Conclusions for NR Femto (Ericsson)	pCR

R3-244589	Discussion on 5G Femto architecture (CMCC)	discussion

R3-244529	Discussion on the architecture for NR Femto (Huawei)	pCR

R3-244632	Discussion on 5G Femto (NTT DOCOMO INC.)	discussion

R3-244145	Conclusion of study on NR Femto (Qualcomm Inc.)	discussion

R3-244168	NR femto (NEC)	discussion

R3-244396	(TP for TR 38.799) Remaining open issues in 5G Femto (LG Electronics)	other

R3-244235	(TP to TR 38.799) On 5G Femto local service access (CATT)	other

R3-244591	Draft Reply LS to request clarification on the potential baseline system architecture of 5G NR Femto (CMCC)	LS out To: SA3 CC: SA2

R3-244712 (TP for TR 38.799) Access to Local Services – Text Proposal (Ericsson)

R3-244710 (TP for TR 38.799) Conclusion and Recommendation of NR Femto Study (Nokia)

16.02.2024		minor adaptations for RAN #103

10.11.2023		minor adaptations for RAN #102

02.08.2023		minor adaptations for RAN #101

26.04.2023		minor adaptations for RAN #100

01.02.2023		minor adaptations for RAN #99

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template