3GPP TSG-RAN WG3 Meeting #128	R3-253238

Malta, MT, 19th - 23th May 2025

Agenda Item:	15.1

Source:	ZTE Corporation, CATT, MediaTek Inc.

Title:	Updated Work Plan for Rel-19 IoT NTN

WID/SID:               IoT_NTN_Ph3-Core

Document for:	Information

1  Introduction

In RAN#106 meeting, the “Revised WID on Non-Terrestrial Networks (NTN) for Internet of Things (IoT) Phase 3” has been approved in [1], and the objectives of this WID are listed below.

- Support of Store&Forward (S&F) satellite operation with full eNB as regenerative payload, therefore: - Define the necessary enhancements into E-UTRAN (network & UE) to support S&F operation for delay-tolerant services [RAN3, RAN2] - Specify necessary enhancements for full eNB as regenerative payload e.g. related to S1 protocol, especially to address the feeder link switch over as needed [RAN3] Note: Strive to minimise UE impact. Note: Coordination with SA2 (Rel-19 SA2 led Sat-Arch ph3 SI) is needed on the detail requirements (e.g. traffic type, or QoS parameters for S&F), network architecture (e.g. whether consider (partial) core network on satellite) etc.; further coordination with CT1 might be required - Support of Capacity enhancements for uplink - Study then specify, if beneficial, enhancements to enable multiplexing of multiple UEs (e.g. up to the min of 4 and the maximum allowed by the existing UL and DL signalling) in a single 3.75 kHz or 15 kHz subcarrier via orthogonal cover codes (OCC) for NPUSCH format 1 and NPRACH [RAN1, RAN2, RAN4] - Multi-tone support for 15 kHz SCS should also be considered - Specify necessary signalling, if needed - Update RF requirements accordingly, if needed Note: Impact of impairment shall be taken into account - Study and specify, if beneficial the following enhancements to reduce the necessary uplink and downlink signaling to complete an Early Data Transmission (EDT) transaction [RAN2]: - Msg3 transmission without msg1/ Random Access Response (RAR) - Efficient delivery (reduced overhead) of msg4 / RRCEarlyDataComplete - Study and specify RRM requirement, if identified [RAN4] - Support broadcast of PWS messages for NB-IoT re-using the LTE mechanisms [RAN2] Note: The solutions will be developed for NTN but can be applicable to TN (if possible). Specific NB-IoT TN optimizations will not be considered as part of this WI. Note: Support for indication of intended service area for ETWS will be considered based on NR NTN discussions/outcome.

In this contribution, we provide the work plan for Rel-19 IoT NTN work item for RAN1, 2, 3 and 4.

2  Work Plan

Based on the work plan from Rel-19 IoT NTN Rapporteur (MediaTek) in [2], our RAN3 shall follow the same guidance as below.

| Month | Meeting# | #TU | Work plan |
| --- | --- | --- | --- |
| 2024 Q1 | RAN1#116 | 0.5 | - Discuss RAN1 work plan Capacity enhancements for uplink - Initial discussion on OCC for NPUSCH and NPRACH |
|  | RAN2#125 | 0 |  |
|  | RAN3#123 | 0 |  |
|  | RAN4#110 | 0 |  |
| 2024 Q2 | RAN1#116bis | 0.5 | Capacity enhancements for uplink - Study the benefit and identify the options for usage of OCC on NPUSCH and NPRACH |
|  | RAN2#125bis | 0.5 | - Discuss RAN2 work plan Capacity enhancements for uplink - Initial discussion on enhancements of EDT |
|  | RAN3#123bis | 0 |  |
|  | RAN4#110bis | 0 |  |
|  | RAN1#117 | 0.5 | Capacity enhancements for uplink - Continue discussion on the benefits and the options to use OCC on NPUSCH and NPRACH |
|  | RAN2#126 | 1 | Capacity enhancements for uplink - Study the benefit and identify the options for enhancements of EDT |
|  | RAN3#124 | 0 |  |
|  | RAN4#111 | 0 |  |
| 2024 Q3 | RAN1#118 | 0.5 | Capacity enhancements for uplink Continue discussion on the benefits and the options to use OCC on NPUSCH and NPRACH |
|  | RAN2#127 | 1 | Capacity enhancements for uplink Continue discussion on the benefit and options for EDT enhancement Study the RAN2 impacts on usage of OCC (coordinate with RAN1 if needed) S&F operation for delay-tolerant services Study on potential RAN2 impact due to S&F operation (coordinate with CT1/SA2/RAN3 if needed) |
|  | RAN3#125 | 0.5 | Discuss RAN3 work plan S&F operation for delay-tolerant services Initial discussion on necessary enhancements for S&F |
|  | RAN4#112 | 0.5 (RD) 0.5 (RF) | Discuss RAN4 RRM core requirement impact and work plan |
| 2024 Q4 | RAN1#118bis | 0.5 | Capacity enhancements for uplink Down-select the options for the design of OCC on NPUSCH and NPRACH |
|  | RAN2#127bis | 1 | Capacity enhancements for uplink Continue discussion on the benefit and options for EDT enhancement Study the RAN2 impacts on usage of OCC (coordinate with RAN1 if needed) S&F operation for delay-tolerant services Study on potential RAN2 impact due to S&F operation (coordinate with CT1/SA2/RAN3 if needed) |
|  | RAN3#125bis | 0 |  |
|  | RAN4#112bis | 0.5 (RD) 0.5 (RF) | Discuss RAN4 RRM core requirement |
|  | RAN1#119 | 0.5 | Capacity enhancements for uplink Discuss on further details for usage of OCC on NPUSCH and NPRACH |
|  | RAN2#128 | 1 | Capacity enhancements for uplink Conclude on baseline procedure of EDT enhancement Study the RAN2 impacts on usage of OCC (coordinate with RAN1 if needed) S&F operation for delay-tolerant services Study on potential RAN2 impact due to S&F operation (coordinate with CT1/SA2/RAN3 if needed) Broadcast of PWS messages Discuss SPEC impact on supporting PWS in IoT NTN, reusing the LTE mechanism. |
|  | RAN3#126 | 0.5 | S&F operation for delay-tolerant services Continue discussion on the necessary enhancements for S&F (coordinate with CT1/SA2/RAN2 if needed) |
|  | RAN4#113 | 0.5 (RD) 0.5 (RF) | Discuss RAN4 RRM core requirement |
| 2025 Q1 | RAN1#120 | 0.5 | Further stage-3 works (draft CR, RRC Parameter list) on usage of OCC on NPUSCH and NPRACH |
|  | RAN2#129 | 1 | Capacity enhancements for uplink Stage-3 details discussion for EDT enhancement and usage of OCC Identify the RAN2 impacts on usage of OCC (coordinate with RAN1 if needed) S&F operation for delay-tolerant services Identify the RAN2 impact due to S&F operation (coordinate with CT1/SA2/RAN3 if needed) Broadcast of PWS messages Identify the RAN2 impact due to support of PWS message in IoT NTN. |
|  | RAN3#127 | 0.5 | S&F operation for delay-tolerant services Continue discussion on necessary enhancements for S&F (coordinate with CT1/SA2/RAN2 if needed) Endorse draft CRs Full eNB as regenerative payload Study necessary enhancements, especially for S1 interface Endorse draft CRs |
|  | RAN4#114 | 0.5 (RD) 0.5 (RF) | Discuss RAN4 RRM core requirement Initial discussion on UE feature list, if any |
| 2025 Q2 | RAN1#120bis | 0.5 | Further stage-3 works (draft CR, RRC Parameter list) on usage of OCC on NPUSCH and NPRACH Initial discussion on UE feature list |
|  | RAN2#129bis | 1 | Further stage-3 works (draft CRs) on UL capability enhancement and S&F operation, and PWS support. |
|  | RAN3#127bis | 0 |  |
|  | RAN4#114bis | 0.5 (RD) 0.5 (RF) | Discuss RAN4 RRM core requirement LS R2 on the UE feature list, if any Initial draft of corresponding CRs |
|  | RAN1#121 | 0.5 | - Approve corresponding CRs - Finalize RRC parameter list and UE feature list |
|  | RAN2#130 | 1 | - Remaining stage-3 details discussion for draft CR endorsement - UE Capability discussion |
|  | RAN3#128 | 0.5 | - Conclude the remaining details for S&F operation and full eNB as regenerative payload - Endorse draft CRs |
|  | RAN4#115 | 0.25 (RD) 0.5 (RF) | - Endorse corresponding draft CRs |
| 2025 Q3 | RAN1#122 | 0 | - Note: R1 in maintenance phase. |
|  | RAN2#131 | 1 | - Conclude on UE Capability - Approve corresponding CRs |
|  | RAN3#129 | 0.5 | - Approve corresponding CRs |
|  | RAN4#116 | 0.25 (RD) 0.5 (RF) | - Approve corresponding CRs |

Proposal: RAN3 to take above work plan into consideration.

4  Conclusion

Proposal: RAN3 to take above work plan into consideration.

References

- RP-250472, Revised WID on Non-Terrestrial Networks (NTN) for Internet of Things (IoT) Phase 3, MediaTek Inc. (Rapporteur)

- R2-2402941, Work Plan for Rel-19 IoT NTN, MediaTek Inc. (Rapporteur)