3GPP TSG RAN WG3 Meeting #129	R3-255569

Bengaluru, India, 25 - 29 August, 2025

Agenda item:	20.1

Source:	Ericsson (Rapporteur)

Title:	Work Plan for Rel-19 on AI/ML for PHY (Positioning)

WID/SID:	NR_AIML_air-Core

Document for:	Information, approval

# 1	Introduction

The Rel-19 WID for AI/ML for PHY (Positioning) lists the following RAN3 objectives [1]:

- Positioning accuracy enhancements, encompassing [RAN1/RAN2/RAN3]: - Direct AI/ML positioning: - Case 1: UE-based positioning with UE-side model, direct AI/ML positioning - Case 3b: NG-RAN node assisted positioning with LMF-side model, direct AI/ML positioning - AI/ML assisted positioning - Case 3a: NG-RAN node assisted positioning with gNB-side model, AI/ML assisted positioning - Specify necessary measurements, signalling/mechanism(s) to facilitate LCM operations specific to the Positioning accuracy enhancements use cases, if any - Investigate and specify the necessary signalling of necessary measurement enhancements (if any) - Enabling method(s) to ensure consistency between training and inference regarding NW-side additional conditions (if identified) for inference at UE for relevant positioning sub use cases

# 2	Plan

A work plan to address the remaining open issues for the final Rel-19 meeting on AI/ML for PHY is proposed below:

| Meeting | Work plan |
| --- | --- |
| RAN3#125bis | - Start discussion on RAN3 related objectives on NW-side data collection for Case 3b and Case 3a. - Identify impacted interfaces and protocols. - Identify RAN1 agreements with RAN3 impacts, and RAN1 aspects needing immediate RAN3 feedback. - For Case 3a, identify where the AI/ML model should be placed. - Designate responsible companies for BL Stage-2 & 3 CRs. |
| RAN3#126 | - Continue the discussion on how to support data collection for Case 3a and Case 3b. - Discuss and implement the RAN1 agreements with RAN3 impacts. - Agree the skeleton of Stage-3 BL CR(s). - If possible agree preliminary TPs for Stage 3 - Notify RAN1 of agreements and/or ask clarification questions to RAN1, if needed |
| RAN3#127 | - Continue discussion and agree on how to support data collection for Case 3a - Discuss how to implement the RAN1 agreements with RAN3 impacts. - Endorse first Stage-3 BL CR(s). - Notify RAN1 of RAN3 agreements and/or ask clarification questions to RAN1, if needed. - Reply to SA2 LS on LMF-based AI/ML Positioning for case 3b in R3-250074 with RAN3 agreement on re-using NRPPa procedures for data collection at LMF |
| RAN3#127bis | - Continue discussion on how to support data collection for Case 3a and Case 3b and discussion on identified RAN1 agreements with RAN3 impacts. - Agree the Stage-3 and Stage-2 TPs to BL CR(s). - Notify RAN1 of agreements and/or ask clarification questions to RAN1, if needed |
| RAN3#128 | - Finalize the discussion on how to support NW-side data collection for case 3a and case 3b. - Identify any outstanding issues. - Address all remaining issues from the BL CR(s) - Notify RAN1 of agreements and/or ask clarification questions to RAN1, if needed |
| RAN3#129 | - Discuss the RAN2 LS on Logged Data Handling During Handover in R3-255016 and provide a RAN3 LS reply, if needed. NOTE: This LS’s topic is not related to Positioning use case and no TUs are available. Only a Reply LS can be provided. - Discuss the implementation of the RAN1 Rel-19 AI/ML positioning higher layer parameters from R3-255009 to RAN3 specification, if any change needed, and update according to RAN3 understanding. - Discuss the SA2 reply in R3-255023 on AI/ML Positioning Case 3a and how to proceed with NGAP-based solution. - Discuss and resolve the remaining FFSes. Address remaining open issues and finalize stage 2 and stage 3 CRs. |

Table 1: Workplan for the AI/ML for PHY (Positioning) WI

# 3	Conclusion

This contribution has suggested a workplan for the final Rel-19 meeting on AI/ML for PHY (Positioning).

# 4	Reference

[1]: RP-251186, WID update of AIML for PHY, RAN#108, Prague, Czech Republic, June 9-13, 2025