3GPP TSG RAN WG3 99bis	R3-182294

Sanya, China, 16 - 20 April 2018

Agenda Item:	12

Source:	China Unicom, Orange, Telekom R&D Sdn. Bhd.

Title:	Time plan for WI eNB(s) Architecture Evolution for E-UTRAN and NG-RAN

Document for:	Discussion, Decision

Introduction

At the RAN plenary meeting #79 a new RAN3 work item (WI) entitled “eNB(s) Architecture Evolution for E-UTRAN and NG-RAN” has been approved [1]. The objectives of the WI are reported as follows:

Starting from NR CU and DU in higher layer split, the goal of this WI is to specify the eNB CU-DU split architecture for E-UTRAN and NG-RAN. The detailed objectives of the study item are:

- Specification of eNB-CU and eNB-DU interface (e.g. V1) general principles, functions and procedures;

- Specification of eNB-CU and eNB-DU interface (e.g. V1) signaling transport, to allow the exchange of control plane information;

- Specification of eNB-CU and eNB-DU interface (e.g. V1) application protocol, including the stage-3 description of elementary procedures and message.

The following specifications are expected as an output:

- TS 36.4x0, V1 general aspects and principles

- TS 36.4x1, V1 layer 1

- TS 36.4x2, V1 signalling transport

- TS 36.4x3, V1 application protocol (V1AP)

A proposed time-plan for the WI is provided in this contribution.

Discussion

The WI on “eNB(s) Architecture Evolution for E-UTRAN and NG-RAN” is to be completed in the framework of two technical RAN WG3 meetings. Time is limited and we therefore propose a step based organisation of the work to achieve a good achievement level in line with operators’ expectations and deployment plans.

We propose the following schedule of work in 2 major phases:

- Targeting TSG-RAN #80 (Rel15 for June 2018) (1TU at RAN3#99bis, and 1TU at RAN3#100)

  - Submission of V1 interface aligned with the F1 interface: This includes all the features with adapted copy/paste from the F1 interface when the ng-eNB is connected to 5GC and submission of the corresponding specifications TS 36.4x0, TS 36.4x1, TS 36.4x2 and TS 36.4x3.

    - Targeting TSG-RAN3#99bis meeting( April 2018)

      - Agree on a baseline for the specs: TS 36.4x0, TS 36.4x1, TS 36.4x2, TS 36.4x3.

      - Agree on moving text from TR 37.876 into the suitable BL specs (mainly TS 36.4x0);

      - Continue working on the stage-2 aspects of the V1 interface;

      - This includes the definition of the V1 principles, functions, and procedures. Specific focus should be on the aspects identified in the conclusions of TR 37.876.

      - Start working on the stage-3 details of the V1 interface;

      - This includes the V1 signalling transport, the description of the V1AP procedures and the content of the V1AP messages.

      - Discussion on the submission of V1 interface for a limited and prioritized list of LTE specific features when the eNB is connected to EPC and namely:

        - ACB

        - Inter-RAT mobility

    - Targeting TSG-RAN3#100 meeting( May 2018)

      - Continue working on the stage-2 aspects and stage-3 details of the V1 interface;

      - Continue to discuss on the LTE specific features wen eNB connecting to EPC and capture the stage-2 and stage-3 detail in the V1 specifications.

- Targeting TSG-RAN #81 (Rel15 CRs for September 2018) (2TU at RAN3#101)

  - Update of V1 interface specifications for the other identified LTE specific features when the eNB is connected to EPC and namely:

    - NB-IoT, eMTC

    - eDRX, Coverage Enhancements

    - MDT/SON for network optimization

    - Access Control: EAB/SSAC and ACDC

    - V2X

Conclusion

In this contribution, we discussed the time plan for the WI on eNB(s) Architecture Evolution for E-UTRAN and NG-RAN.

Proposal 1:	RAN3 is kindly asked to endorse the proposed time plan.

References

RP-180531, eNB(s) Architecture Evolution for E-UTRAN and NG-RAN