3GPP RAN WG4 Meeting #100e		R4-2112343

Electronic meeting, 16 – 27th August 2021

Agenda item:	8.2.1

Source:	Apple Inc.

Title:	Work plan for introduction of operation in full unlicensed band 5925-7125MHz for NR

WI/SI:	NR_6GHz_unlic_full

Release:	Rel-17

Document for:	Decision

# 1	Introduction

3GPP Rel-16 NR-U WI [1] specified how the NR technology can be used on the unlicensed spectrum thus offering more resources in frequency bands, such as 5GHz and 6GHz.  5GHz is a well-known band for the unlicensed operation, but 6GHz is a relative new band usage of which was approved recently in different regulatory regions. While the 6GHz band for the US is already part of the Rel-16 core functionality, current 3GPP specifications do not support it for other countries, such as South Korea and Canada, which have finalised their regulatory requirements only recently (refer to the latest regulatory status updated in  [2]). Thus, RAN#92 meeting approved a new WI aim of which is to enable support of the 6GHz unlicensed band for those countries and regions that have finalised recently the corresponding regulatory requirements [3].

In this discussion paper we present a work plan for this WI.

# 2	Work plan

Referring to the agreed WI, there three RAN WG4 meetings before the target deadline of March 2020. Based on that the following work plan is proposed.

-	RAN4#100:

-	analyse the band plan for the countries, which are in the scope of the WI, to conclude whether band n96 can be re-used;

-	analyse regulatory requirements for the countries, which are in the scope of the WI, to conclude which existing NS values can be re-used and how many new NS values might be needed;

-	start working on the required A-MPR values;

-	RAN4#101:

-	continue technical work on the required NS values and associated A-MPR requirements;

-	agree on preliminary A-MPR values;

-	introduce running CRs for required NS values and associated A-MPR requirements.

-	RAN4#102:

-	agree the final CRs implemented all necessary NS values and A-MPR requirements.

# 3	Conclusions

In this contribution we have proposed the work plan for the WI that aims at enabling support of the 6GHz unlicensed band in the full range of 5925-7125MHz.

Proposal:	Agree the proposed work plan for this WI.

# 4	References

- RP-1912926, "WID on NR-based Access to Unlicensed Spectrum ", Qualcomm Inc.

- 3GPP TR 37.890, "Feasibility Study on 6 GHz for LTE and NR in Licensed and Unlicensed Operations", v0.10.0

- RP-211602, "New WID for Introduction of operation in full unlicensed band 5925-7125MHz", Apple Inc.