3GPP TGS-RAN WG4 Meeting #100-e	R4-2114249
Electronic Meeting, August 16 – 27, 2021

Agenda item:	10.1.1

Source:	Intel Corporation, Apple Inc.

Title:	Work plan updates for Objective 7 of FS_FR2_enhTestMethods

Document for:	Approval

# 1	Introduction

During RAN #92e, a new objective to study and define testability aspects for the 52.6-71 GHz frequency range was added to the scope of the Study on enhanced test methods for FR2 [1].

In this contribution we provide an updated work plan for study item’s new objective based on the latest SID revision.

# 2	Discussion

The revised SID added Objective 7 to the scope below:

1.	Define test methodology for high DL power and low UL power test cases

-	Considering path loss reduction, measurement antenna gain improvement, DUT positioning improvement, and MU improvement

-	Considering NFTF (defined in Clause 5.2 of TR38.810) and direct near field test methodologies as possible alternative methods

-	The list of candidate non-permitted test systems is limited to NF based solutions

-	Study preliminary assessment of measurement uncertainty of new alternative methods

2.	Define solutions to minimize the impact of polarization basis mismatch between the TE and DUT on the RF testing

-	Considering polarization basis mismatch between the test equipment and UE and UE implementations which may be impacted by this mismatch

-	Study EIS test metric which can apply to different UE RF implementations considering downlink polarization sweep enhancement

- 	Limit the study of this objective to the permitted UE RF methods defined in Clause 5.2 of TR38.810

-	Possible enhancements may be described as

-	Downlink polarization sweeping by the test equipment (i.e. introducing an additional degree of freedom for polarization alignment of the measurement antenna)

-	The use of circular polarization to perform measurements

-	Coherent combining and demodulation of orthogonally polarized received signals in the test equipment

-	Uplink polarization sweeping by the test equipment to search for the optimal polarization angle to receive and demodulate the signal transmitted by the UE

-	Considering NFTF (defined in Clause 5.2 of TR38.810) test methodology for EIS measurement

-	TPMI side condition method, where TPMI side conditions are applicable to Rel-16 (and higher) UEs

-	Test mode to trigger TX diversity

-	Other approaches are not precluded

3.	Study testability enhancements to support the verification of RF requirements for inter-band (FR2+FR2) CA

-	Work on inter-band DL CA is prioritized

-	Whether the test setup shall be restricted to emulating the signal from the same direction for the aggregated bands shall be aligned with the UE RF architecture assumption taken in the work item on NR RF Requirement Enhancements for FR2 [UID 830189]

4.	Support extreme temperature conditions for all applicable FR2 UE RF test cases

-	Considering beam peak search, spherical coverage, and total radiated power procedures

- 	Limit the study of this objective to the permitted UE RF methods defined in Clause 5.2 of TR38.810

-	Study preliminary impacts on system measurement uncertainty under extreme temperature conditions

5.	Study testability enhancements to reduce test time

-	Including RF test method enhancement with reduced test time, and possible test time saving approach for UE Demodulation test and RRM test

6.	Study testability aspects for the introduction of the new band n262

-	Considering the extension of frequency applicability of the permitted methods in TR38.810 from 43.5 GHz up to at least 48.2 GHz

-	Considering the extension of frequency applicability of the test methodology enhancements in Objectives 1 through 5 above

7.	Study and define the over the air (OTA) test methods for UE RF, RRM, and demodulation requirements for the 52.6-71 GHz frequency range:

-	Extend the applicability of the FR2 OTA UE RF/RRM/demodulation test methods defined in TR 38.810, TR 38.884, and TS 38.508-1 whenever possible

-	Identify any changes needed, including general testing and calibration, permitted test methods, multi-path fading propagation conditions, measurement applicability criteria, channel models considered, etc.

-	Consider possible test time reduction techniques

-	Consider practical upper frequency limit for spurious emission measurements

-	Establish applicable frequency range for system

-	Determine whether the test system need to test different frequency bands in the same test system

-	Target device types

-	First priority: Handheld UE, laptop, tablet, vehicular UE, and FWA

-	Focus on devices prioritized in the NR > 52.6 GHz WI [UID 860041]

-	Utilize free space testing configuration for test methods definition

-	Study the preliminary measurement uncertainty

NOTE: unfinished UE testability aspects, if any, do not impact setting UE core requirements and completing the NR > 52.6 GHz WI [UID 860041]

The work plan below is proposed for Objective 7:

RAN4 #100e (August 2021)

- Objective 7 discussions start

  - Discuss applicable frequency range to be covered by test system

    - Determine whether the test system need to test different frequency bands in the same test system

    - Identify upper frequency limit

  - Start discussing extending the applicability of the FR2 OTA UE RF/RRM/demodulation test methods defined in TR 38.810, TR 38.884, and TS 38.508-1 whenever possible

    - Extension of applicability of permitted methods in TR 38.810 to FR2-2 frequency range (use per test case approach)

    - Identify aspects impacting MU

  - Start identifying any changes needed (including general testing and calibration, permitted test methods, multi-path fading propagation conditions, measurement applicability criteria, channel models considered, etc.)

RAN4 #101e (November 2021)

- Further progress on Objective 7

  - Finalize applicable frequency range to be covered by test system

  - Continue discussing extending the applicability of the FR2 OTA UE RF/RRM/demodulation test methods

  - Continue identifying changes needed (including general testing and calibration, permitted test methods, multi-path fading propagation conditions, measurement applicability criteria, channel models considered, etc.)

  - Start discussing applicability of Objectives 1 through 5 (enhancements) to FR2-2 frequency range

    - Identify new aspects impacting MU

RAN4 #102e (February 2022)

- Conclude Objective 7 and capture outcome in TR 38.884

  - Finalize discussion on extending the applicability of the FR2 OTA UE RF/RRM/demodulation test methods

  - Finalize changes needed

  - Finalize applicability of Objectives 1 through 5 (enhancements) to FR2-2 frequency range

RAN #95e (March 2022)

- Conclude study and submit TR 38.884 for approval

Proposal 1: Approve the work plan updates for Objective 7 of the Study on enhanced test methods for FR2.

Observation 1: Updates to TR 38.884 skeleton for Objective 7 related content will be shared in RAN4 #101e.

# 3	Conclusions

In this contribution we provided a work plan update for Objective 7 of the Study on enhanced test methods for FR2.

# 4	References

- RP-211600, “Revised SID: Study on enhanced test methods for FR2,” Apple, vivo, Intel, RAN #92e, June 2021