3GPP TSG-RAN WG4 Meeting # 100-e 												       R4-2115373

Electronic Meeting, August 16-27, 2021

Agenda item:			9.24

Source:	OPPO

Title:	WF on R17 NR SL Relay RRM

Document for:	Approval

Topic #1: Work Plan for NR_SL_relay_RRM

Agreement: RRM work plan for Rel-17 NR SL Relay in R4-2113289 is approved.

- 3GPP RAN4 #100e meeting (August, 2021, 0.5TU, Core part) - Discussions on: - Work plan - Potential impact on RRM core requirements, e.g., relay discovery and (re)selection - Agreement on: - Consensus on the work plan - Identification of RRM core requirements - 3GPP RAN4 #101e meeting (November, 2021, 0.5TU, Core part) - Discussions on: - Technical aspects of RRM core requirements for relay discovery and (re)selection and others if any - Agreement on: - RRM requirements for relay discovery and (re)selection - Work split on draft CR responsible companies - 3GPP RAN4 #102(e) meeting (February, 2022, 0.5TU, Core part) - Discussions on: - Remaining issues on RRM requirement for relay discovery and (re)selection - Draft CRs - List of Test Cases - Agreement on: - Finalization on RRM core requirements - Big CR - List of Test Cases - 3GPP RAN4 #102bis meeting (April, 2022, 0.25TU, Performance part) - Discussions on: - Test cases on RRM requirements for relay discovery and (re)selection - Potential RRM performance requirements - Agreement on: - Test cases on RRM requirements for relay discovery and (re)selection - Work split for draft CR for test cases - 3GPP RAN4 #103 meeting (May, 2022, 0.25TU, Performance part) - Discussions on: - Remaining issues on test cases - Draft CRs for test cases - Agreement on: - Conclusion on the remaining test cases - Draft CRs and Draft big CR - 3GPP RAN4 #104 meeting (August, 2022, 0.25TU, Performance part) - Discussions on: - Remaining issues on test cases - Draft CRs - Agreement on: - Finalization on RRM performance requirements - Big CR

Topic #2: RRM scope of NR_SL_relay_RRM

Note: The content marked with green highlight is what was agreed in 1st round discussion.

The content marked with blue highlight is what was agreed in 2nt round discussion.

Sub-topic#1: Scope of NR SL relay RRM

Agreements:

- RAN4 specifies NR SL relay discovery and (re)selection requirements, and re-use LTE relay discovery and (re)selection as baseline

- Whether to specify cell reselection requirements for NR sidelink discovery on non-serving carrier needs more RAN2’s input.

- Other RRM impact (if identified) should not be precluded, given the early phase in the WI and topic is being discussed in other WG.

- Multi-hop/UE-to-UE sidelink relay is not in the scope of this WI.

Companies’ views on RRM requirement category would be captured in the WF for information:

| RRM requirement category | Whether or not applicable to Rel-17 NR SL Relay RRM |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | OPPO | QC | Huawei | Ericsson |  |  |  |  |
| UE transmit timing | NO | No | No | FFS |  |  |  |  |
| Initiation / Cease of SLSS transmission | NO | No | No | No |  |  |  |  |
| L1-RSRP measurement | NO | No | No |  |  |  |  |  |
| Congestion control measurements | NO | No | No |  |  |  |  |  |
| Scheduling available requirements | NO | No | No |  |  |  |  |  |
| Interruptions to serving cells at discovery configuration | FFS | FFS | FFS | FFS |  |  |  |  |
| Interruptions to serving cells during discovery | FFS | FFS | FFS | FFS |  |  |  |  |
| Cell reselection for discovery on non-serving frequency | FFS | FFS | FFS | FFS |  |  |  |  |
| Selection / reselection of synchronization reference | NO | NO | No |  |  |  |  |  |
| Selection / reselection of relay UE | YES | YES | Yes | Yes |  |  |  |  |
| Intra-frequency measurement accuracy requirements | YES | YES | Yes |  |  |  |  |  |

Sub-topic#2: How to specify selection/reselection requirements

Issue 2-4: RSRP measurements for NR sidelink relay UE

Agreements:

- The definition of RSRP used for NR SL relay UE needs RAN2’s decision.

Discuss in next meeting based on further input from RAN2:

- Option 1: L1 SL-RSRP or PSBCH-RSRP could be considered.

- Option 2: wait for RAN2’s input on RSRP.

Issue 2-5: Measurement accuracy requirement

Agreements:

- Measurement accuracy requirement is depending on the definition of RSRP in issue 2-4.

Issue 2-6: Measurement and evaluation delay requirement

Agreements:

- The measurement and evaluation requirements for ProSe relay UE in LTE can be reused as baseline.

  - FFS the definition of discovery period

  - FFS the number of samples which depends on accuracy requirement.

Issue 2-7: Whether to use DRX for delay requirements of relay discovery and (re)selection.

Agreements:

- Option 1: DRX is not precluded from R17 NR SL relay WID. R17 NR SL relay WID can follow or reuse both R16 SL and R17 SL’s agreements as baseline.

- Option 2: The relay requirements should be defined without assuming DRX. R17 NR SL relay WID is just based on R16 SL procedure.

- Option 3: FFS. Depend on RAN2’s decision whether to consider DRX.

Issue 2-8: Synchronization assumption

Agreements:

FFS whether remote UE is only allowed to select candidate relay UE assuming the same synchronization source.