3GPP TSG-RAN WG4 Meeting #101-bis-e	R4-2201435

Electronic Meeting, 17 – 25 January 2022

Agenda Item:	6.20.4

Source:	Ericsson

Title:	Work plan for UE demodulation requirements for RedCap

Document for:	Approval

# 1	Introduction

RAN#94-e confirmed that the core part of WI Support of reduced capability NR devices is completed from RAN1 perspective and the completion level is set to 75% [1]. This contribution proposes the work plan for the RAN4 performance part of RedCap according to the objectives in WID [2].

# 2	Work plan for UE performance part (TS 38.101-4)

The work plan for UE demodulation requirement part is proposed as follows:

- RAN4#101-bis-e, January 2022 (This meeting)

  - Agree with the work plan for UE demodulation requirement part.

  - Discuss the scope of UE demodulation and CSI reporting requirements.

  - Agree with the initial simulation assumption for UE demodulation and CSI reporting requirements.

- RAN4#102-e, February 2022

  - Agree with the scope of UE demodulation and CSI reporting requirements.

  - Collect the initial simulation results for alignment.

  - Narrow down the simulation assumption based on the conclusion of the scope of UE demodulation and CSI reporting requirements.

  - Decide the CR work split.

- RAN4#103-e, May 2022

  - Collect the simulation results.

  - Finalize the test parameters for UE demodulation and CSI reporting requirements.

  - Review the draft CRs for TS38.101-4.

- RAN4#104, August 2022

  - Collect the simulation results.

  - Agree with the demodulation and CSI reporting requirements based on the simulation results with impairments.

  - Agree with the CR for TS38.101-4.

# References

- RP-212802, “Status report for WI: Support of reduced capability NR devices; rapporteur: Ericsson”, RAN1.

- RP-211574, “Revised WID on support of reduced capability NR devices”, Ericsson.