3GPP TSG-RAN WG4 Meeting #101bis-e 	R4-2201857

Electronic Meeting, January 17  25, 2022

Agenda Item:	6.20.3

Source:	Rapporteur (Ericsson)

Title:	Updated WI work plan for RedCap for RRM

Document for:	Approval

# 1	Introduction

This document presents a work plan for the RAN4 RRM parts of the Rel-17 work item (WI) on support of reduced capability (“RedCap”) NR devices [1] taking into account the overall RAN meeting plan [2] and time unit (TU) allocations [3].

# 2	WI objective

The core part of the WI objective that has RRM impact is shown below [1]:

This WI has the following objectives: - Specify support for the following UE complexity reduction features [RAN1, RAN2, RAN4]: - Reduced maximum UE bandwidth: - Maximum bandwidth of an FR1 RedCap UE during and after initial access is 20 MHz. - Maximum bandwidth of an FR2 RedCap UE during and after initial access is 100 MHz. - Reduced minimum number of Rx branches: - For frequency bands where a legacy NR UE is required to be equipped with a minimum of 2 Rx antenna ports, the minimum number of Rx branches supported by specification for a RedCap UE is 1. The specification also supports 2 Rx branches for a RedCap UE in these bands. - For frequency bands where a legacy NR UE (other than 2-Rx vehicular UE) is required to be equipped with a minimum of 4 Rx antenna ports, the minimum number of Rx branches supported by specification for a RedCap UE is 1. The specification also supports 2 Rx branches for a RedCap UE in these bands. - A means shall be specified by which the gNB can know the number of Rx branches of the UE. - Maximum number of DL MIMO layers: - For a RedCap UE with 1 Rx branch, 1 DL MIMO layer is supported. - For a RedCap UE with 2 Rx branches, 2 DL MIMO layers are supported. - Relaxed maximum modulation order: - Support of 256QAM in DL is optional (instead of mandatory) for an FR1 RedCap UE. - No other relaxations of maximum modulation order are specified for a RedCap UE. - Duplex operation: - HD-FDD type A with the minimum specification impact (Note that FD-FDD and TDD are also supported.) - Specify support for the following Extended DRX enhancements for RedCap UEs [RAN2, RAN3, RAN4]: - Extended DRX for RRC Inactive and Idle with eDRX cycles up to 10.24 s, without using PTW and PH, and with common design (e.g. common set of eDRX values) between RRC Inactive and Idle - Extended DRX for RRC Inactive and Idle with eDRX cycles up to 10485.76 s; the details of mechanisms and feasibility regarding maximum length of the extended DRX cycles for RRC Inactive and Idle need to be checked by SA2, CT1 and/or RAN4. - RAN2 to decide which Node(s) configure eDRX in RRC_Idle and RRC_Inactive. - RRM relaxations for neighbouring cells for RedCap devices: for RRC_Idle/Inactive/Connected, considering the alternatives identified in the RedCap SI: - Study until RAN#92e, and, if agreed, specify RRM measurement relaxation criteria (where, for RRC_Idle/Inactive the Rel-16 mechanism is the baseline, and for RRC_Connected the mechanism reuses the Rel-16 RRM relaxation criteria from RRC_Idle/Inactive so as to maximize the commonality with Idle/Inactive UEs) [RAN2] - Enabling/disabling of RRM relaxation should be under the network’s control. Specify both broadcast and dedicated signalling for enabling/disabling of RRM relaxation. - After RAN#92e, if agreed in RAN2, specify RRM measurement relaxation [RAN4] - No RRM relaxations are specified for the serving cell. - Specify RAN4 core requirements for the above. Notes: - Uplink coverage enhancement solutions specified in the NR Coverage Enhancement WI (NR_cov_enh) shall be assumed to be available also to RedCap UEs by default (with small modifications for RedCap UEs if found necessary). - Power saving enhancement solutions specified in the UE Power Saving Enhancements WI (NR_UE_pow_sav_enh) shall be assumed to be available also to RedCap UEs by default. - Rel-15 SSB bandwidth is reused and L1 changes minimized. - The work defined as part of this WI is not to overlap with LPWA use cases. - Coexistence with non-RedCap UEs is to be ensured. - This WI focuses on SA mode and single connectivity with operation in a single band at a time.

The performance part of the WI objective that has RRM impact is shown below [1]:

Specify necessary performance requirements, measurement accuracy requirements and test cases related to the above-mentioned enhancements and core requirements [RAN4].

# 3	Updated WI RRM work plan

## 3.1	January 2022

RAN4#101bis

Core (1 TU):

- Continue discussion on RRM impacts from UE complexity reduction features

- Discuss and align the simulation results

- Discuss work split for the CRs

Performance (0.25 TU):

- Initial discussions on demodulation work including time plan (details will be shared later)

## 3.2	February 2022

RAN4#102

Core (1 TU):

- Continue discussion on RRM impacts from UE complexity reduction features

- Discuss and align the results

- Discuss draft CRs

- Agree on the CRs for the core part

Performance (0.5 TU):

- Continue the demodulation work

- Initial discussions on RRM performance work

## 3.3	Beyond March 2022

The WI work plan for the RAN4 performance part work beyond March 2022 will be provided at a later meeting.

# 4	Work split

## 4.1	TS 38.133

| Section | Section for RedCap requirements | Volunteering company |
| --- | --- | --- |
| 3. Definitions, symbols and abbreviations | 3.1 Definitions, 3.2 Symbols, 3.3 Abbreviations | Company X |
|  | 3.5 Frequency bands grouping | Company X |
|  | 3.6 Applicability of requirements in this specification version | Company X |
| 4. IDLE state mobility | 4.2B.2.1x UE measurement capability | Ericsson |
|  | 4.2B.2.2x Measurement and evaluation of serving cell | Ericsson |
|  | 4.2B.2.3x Measurements of intra-frequency NR cells | Ericsson |
|  | 4.2B.2.4 Measurements of inter-frequency NR cells | Ericsson |
|  | 4.2B.2.5 Measurements of inter-RAT E-UTRAN cells | Ericsson |
|  | 4.2B.2.6 Maximum interruption in paging reception | Ericsson |
| 5. INACTIVE state mobility | 5.1B.2.1 UE measurement capability | Company X |
|  | 5.1B.2.2 Measurement and evaluation of serving cell | Company X |
|  | 5.1B.2.3 Measurements of intra-frequency NR cells | Company X |
|  | 5.1B.2.4 Measurements of inter-frequency NR cells | Company X |
|  | 5.1B.2.5 Measurements of inter-RAT E-UTRAN cells | Company X |
|  | 5.1B.2.6 Maximum interruption in paging reception | Company X |
| 6. CONNECTED state mobility | 6.1C Handover | Company X |
|  | 6.2.1B RRC re-establishment 6.2.2B Random Access | Company X |
|  | 6.2.3A RRC Connection Release with Redirection | Company X |
| 7. Timing | 7.1A UE transmit timing 7.2A UE timer accuracy 7.3A Timing Advance | Company X |
|  | 7.4 Cell phase synchronization accuracy | No change |
|  | 7.5 Maximum Transmission Timing Difference | N/A |
|  | 7.6 Maximum Receive Timing Difference | N/A |
|  | 7.7 deriveSSB-IndexFromCell tolerance | FFS |
| 8. Signalling characteristics | 8.1B Radio Link Monitoring | Company X |
|  | 8.2A Interruption | FFS |
|  | 8.3 SCell Activation and Deactivation Delay | N/A |
|  | 8.4A UE UL carrier RRC reconfiguration delay | N/A |
|  | 8.5B Link Recovery Procedures | Company X |
|  | 8.6A Active BWP switch delay | Company X //preferred that same company is responsible for active BWP, TCI switching and UE -specific CBW change |
|  | 8.8 NE-DC: E-UTRAN PSCell Addition and Release Delay | N/A |
|  | 8.9 NR-DC: PSCell Addition and Release Delay | N/A |
|  | 8.10B Active TCI state switching delay | Company X //preferred that same company is responsible for active BWP, TCI switching and UE -specific CBW change |
|  | 8.11 PSCell Change | N/A |
|  | 8.12A Uplink spatial relation switch delay | FFS |
|  | 8.13A UE-specific CBW change | Company X //preferred that same company is responsible for active BWP, TCI switching and UE -specific CBW change |
| 9. Measurement Procedure | 9.1A General measurement requirement 9.2B NR intra-frequency measurements | Company X |
|  | 9.3B NR inter-frequency measurements 9.4A Inter-RAT measurements | Company X |
|  | 9.5B L1-RSRP measurements for Reporting | Company X |
|  | 9.6 NE-DC: Measurements | N/A |
|  | 9.7 Cross Link Interference measurements | FFS |
|  | 9.8 L1-SINR measurements for Reporting | FFS |
|  | 9.9 NR measurements for positioning | N/A |
|  | 9.10 CSI-RS based L3 measurements | N/A |
|  | 9.11A NR measurements with autonomous gaps | Company X |
| 10. Measurement Performance requirements | 10.1 NR measurements // to introduce new subsections | Company X |
| 12. V2X Requirements | V2X Requirements | N/A |

## 4.2	TS 36.133

| Section | Type of requirements | Responsible company |
| --- | --- | --- |
| 3. Definitions, symbols and abbreviations | 3.1 Definitions, 3.2 Symbols, 3.3 Abbreviations |  |
| 4. E-UTRAN RRC_IDLE state mobility | 4.1 Cell Selection | N/A |
|  | 4.2 Cell Re-selection //new subsections to be created | Ericsson |
|  | 4.3 Minimization of Drive Tests (MDT) | N/A |
|  | 4.4 MBSFN Measurements | N/A |
|  | 4.5 Proximity-based Services | N/A |
|  | 4.6 Cell Selection and Re-selection Requirements for UE category NB1 | FFS |
|  | 4.7 Cell Selection and Re-selection Requirements for UE category M1 | FFS |
|  | 4.8 Idle State Positioning Measurement Requirements for UE category NB1 | N/A |
| 5. E-UTRAN RRC_CONNECTED state mobility | 5.1 E-UTRAN Handover | N/A |
|  | 5.3 Handover to other RATs | Company X //preferred that company who is responsible for NR inter-RAT section also takes responsibility of this section. |
|  | 5.4 Handover to Non-3GPP RATs | N/A |
|  | 5.5 E-UTRAN Handover for Cat-M1 UEs | FFS |
|  | 5.7 E-UTRAN DAPS Handover | N/A |
| 6. RRC Connection Mobility Control | 6.1 RRC Re-establishment | N/A |
|  | 6.2 Random Access | N/A |
|  | 6.3 RRC Connection Release with Redirection | Company X |
|  | 6.4 CSG Proximity Indication for E-UTRAN and UTRAN | N/A |
|  | 6.5 RRC Re-establishment for NB-IoT UEs | N/A |
|  | 6.6 Random Access for UE category NB1 | N/A |
|  | 6.7 RRC Re-establishment for Cat-M1 UEs | N/A |
|  | 6.8 RRC Connection Release with Redirection for Cat-M1 UEs | FFS |
|  | 6.9 RRC Connection Redirection to Non-anchor Carrier in NB-IoT | FFS |
| 7. Timing and signalling characteristics |  | N/A |
| 8. UE Measurements Procedures in RRC_CONNECTED State | General sections, e.g. gap applicability, Inter-RAT measurements to RedCap //new subsections to be created | Company X |
| 9. Measurements performance requirements for UE |  | N/A |
| 10. Measurements Performance Requirements for E-UTRAN |  | Company X |
| 11. ProSe Requirements in Any Cell Selection state |  | N/A |
| 12. V2V Sidelink Communication Requirements for V2V Operation on Dedicated V2V Carrier |  | N/A |
| 13. V2X Requirements |  | N/A |

# References

- RP-211574, “Revised WID on support of reduced capability NR devices”

- RP-212587, “RAN Timeline and Meeting Planning”

- RP-212638, “Status of time budgets for RAN1/2/3/4 ongoing and new WIs/SIs after RAN #93e”