3GPP TSG RAN WG4 Meeting #101-bis-e	R4-2202015

Electronic Meeting, 17-25 Januray 2022

Agenda Item:	6.21.2.1

Source: 	Ericsson

Title:	Work split on RRM core requirements for postioning

Document for:	Approval

- Introduction

The core requirements for positioning enhancement WI are planned to be completed in RAN4#102-e (Feb 2022). The timely completion of the core WI requires extension support and collaboration among companies interested in NR positioning WI.

This contribution provides breakdown of potential topics which may require individual draft CR.

# Main areas on positioning requirements and work split

Based on the WID objectives and current progress as captured in the last WFs [1-2], following main areas are expected to be specified to complete the core WI:

- Latency reduction (PRS requirements for reduced number of samples)

- PRS-RSRPP measurement requirements

- PRS measurement requirements in RRC_INACTIVE state

- PRS measurement requirements without gaps

- Timing error group (TEG) related requirements

- RRM impact on PRS measurements

- PRS measurement impact on RRM

- A-GNSS related requirements

Table 1 provides full list of potential sub-areas which are expected to require individual draft CR. Companies interested in provided the draft CR can be formally assigned for different CRs during the meeting.

Table 1: Work split on major areas and corresponding requirements

| No. | Requirements for | Detail | New or impacted section in TS 38.133Note1 | Responsible companies | Notes |
| --- | --- | --- | --- | --- | --- |
| 1 | All | Big DraftCR on Positioning Enhancement | All relevant sections in TS 38.133 | Ericsson | Provided by rapporteur |
| 2 | Latency reduction | RSTD measurement period with reduced number of samples | 9.9.2.6 | Ericsson |  |
| 3 |  | PRS-RSRP measurement period with reduced number of samples | 9.9.3.6 (new) |  |  |
| 4 |  | UE Rx-Tx time difference measurement period with reduced number of samples | 9.9.4.6 (new) |  |  |
| 5 | PRS-RSRPP | PRS-RSRPP measurement requirements including latency reduction | 9.9.6 (new) |  |  |
| 6 | PRS measurement in RRC_INACTIVE state | General section | 5.5, 5.5.1 (new) |  |  |
| 7 |  | RSTD measurement requirements | 5.2.2 (new) |  |  |
| 8 |  | PRS-RSRP measurement requirements | 5.2.3 (new) |  |  |
| 9 |  | UE Rx-Tx time difference measurement requirements | 5.2.3 (new) | Ericsson |  |
| 10 |  | PRS-RSRPP measurement requirements | 5.2.3 (new) |  |  |
| 11 | PRS measurement without gaps | General section | 9.9.1 |  |  |
| 12 |  | RSTD measurement period without gaps | 9.9.2.7 |  |  |
| 13 |  | PRS-RSRP measurement period without gaps | 9.9.3.7 (new) | Ericsson |  |
| 14 |  | UE Rx-Tx time difference measurement period without gaps | 9.9.4.7 (new) |  |  |
| 14 |  | PRS-RSRPP measurement period without gaps | 9.9.6.x.y (new) |  |  |
| 16 | Timing error group (TEG) | General | 9.9.7 |  |  |
| 17 |  | UE Rx TEG related requirements | 9.9.7.1 |  |  |
| 18 |  | UE Tx TEG related requirements | 9.9.7.2 |  |  |
| 19 | RRM impact on PRS measurements | Impact of RRM on PRS measurement requirements and UE behavior | TBD |  | Depends on the identified impact |
| 20 | PRS measurement impact on RRM | Impact of PRS measurement on RRM measurement requirements and UE behavior | TBD |  | Depends on the identified impact |
| 21 | A-GNSS positioning | Enhancement requirements for A-GNSS positioning | TBDNote 2 |  | Depends on the identified impact. |
| Note 1: All items 1-20 are for TS 38.133 Note 2: Impacts only TS 38.171 |  |  |  |  |  |

# Timeplan

- RAN4#101bis-e:

  - Formal work split of draft CRs among volunteer companies

  - Endorse Big CR with skeleton structure

- RAN4#102-e:

  - Companies provide draft CRs

  - Endorsement of draft CR

  - Agreement of Big CR

# References

- R4-2129419, WF on NR Positioning Enhancements (Part 1), Ericsson.

- R4-2120333, “WF on NR Positioning Enhancements (part 2)”, CATT.