3GPP TSG-RAN WG4 Meeting #101-e		R4-2118904
Electronic Meeting, 1st Nov. – 12th Vov., 2021

Agenda item:	8.1.2.1

Source:	OPPO

Title:	Views on PAD management

Document for:	Approval

1	Introduction

In the last RAN4 #100-e meeting, a PAD roaming scheme is proposed to guarantee the lab alignment activity performed smoothly. Some helpful comments and constructive suggestions are made to optimize the scheme. And the agreement concluded in WF [1] is to further discuss the measurement device handling.

This paper is to update the PAD roaming scheme combined with the feedback of last meeting and information of applied Lab alignment volunteers and PAD candidates.

2	Discussion

2.1 Applied lab volunteers and PAD candidates

As the application phase of FR1 MIMO OTA lab alignment activity has ended, 7 applications of lab volunteers has been received for lab alignment activity, which are located in four different cities, Beijing of China, Shanghai of China, Cupertino of USA and New Taipei City of Taiwan, China. The number of FR1 MIMO OTA lab volunteers is much more than that of LTE.

The collection of PAD candidates is not finished till 22nd of October, 2021. The replied candidates come from 4 companies, i.e. vivo, Xiaomi, OPPO and Samsung.

2.2 Views on comments from #100-e email discussion Sub topic 2-2 measurement device handling

Regarding the comments and suggestions on measurement device handling, our views are presented below.

For the proposal “Every PAD should be measured in three laboratory volunteers or more”:

Considering there are seven lab volunteers applied for lab alignment, it is better to measure the same PAD in all the labs, and it is also reasonable to require the PAD to be measured not less than three labs.

For the proposal “Every delivery of PADs (including customs clearance) should be not extend 14 days”:

Considering the lab volunteers located in different cities/countries, and the compact alignment time line arrangement, the efficiency of the delivery, especially among different countries, should be carefully considered. We agree that 14 days delivery time is not a controllable item. However, the labs are encouraged to select the most efficient way to deliver the PADs.

For the proposal “Every PAD should have a backup sample which will be measured in the first lab volunteer and then delivered together with the PAD during the following round robin test”:

The purpose of the proposal is to save the delivery time of PADs in case the reference UE does not work normally or broken unexpected. Considering lab volunteers in different cities/countries, this approach seems much more necessary. There are three or four PADs provided in total. Removing the broken PADs from PAD list may cause insufficient PAD test data for lab alignment.

2.3 Proposals to PAD roaming

The updated PAD roaming scheme is proposed as below.

- Every PAD is better to be measured in all the lab volunteers, and should be measured in at least three lab volunteers.

- the labs are encouraged to select the most efficient way to deliver the PADs.

- Every PAD should have a backup sample. The couple of PAD samples should be marked as “reference PAD” and “backup PAD” individually. Every lab volunteer should measure reference PAD during the lab alignment activity. The backup PAD will be measured by some of the labs under the rapporteur’s instruction to make the backup PAD being measured in two Chinese labs before roaming abroad.

- The PAD measurement progress in each lab should be shared in the NR MIMO OTA reflector for easy tracing, e.g. when PAD comes in, testing is finalized and PAD delivers out.

- The rapporteur will decide PAD’s first roaming stop based on the labs’ channel model validation results.

Proposal: Adopt the above updated PADs roaming scheme.

3	Conclusion

Proposal: Adopt the above updated PADs roaming scheme.

References

[1] R4-2115756 WF on NR MIMO OTA, RAN4 #100-e, August 2021