3GPP TSG-RAN WG4 Meeting #101-e	R4-2117789

Electronic Meeting, Nov. 1 - Nov. 12, 2021

Source:	China Unicom

Title:	Work plan for WI on high power UE (power class 2) for NR FDD band

Agenda item:			7.35.1

Document for:	Approval

1. Introduction

In RAN#93-e meeting, the new WID on high power UE (power class 2) for NR FDD band [1] was approved. This contribution provides a work plan for this WI.

2. Work Plan

RAN4 will have 3 electronic meetings towards the WI planned completion date by March 2022. Below is a time plan for the WI:

- 3GPP RAN4#101-e (Nov. 2021)

  - Agree on the work plan;

  - Discuss and agree on UE maximum output power, Tx power tolerance for band n1 and n3;

  - Initial discussion on A-MPR requirements for band n1 and n3, if needed;

  - Initial discussion on PC2 MSD requirements for NR band n1 and n3.

  - Initial discussion on release independent for NR FDD HPUE in n1 and n3

- 3GPP RAN4#101bis-e (Jan. 2022)

  - Continue discussion and initial conclusions on A-MPR requirements for band n1 and n3, if needed;

  - Continue discussion and initial conclusions on PC2 MSD requirements for NR band n1 and n3;

  - Target agreement on release independent for NR FDD HPUE in n1 and n3

- 3GPP RAN4#102-e (Feb. 2022)

  - Finalize the remaining discussion topics;

  - Conclude on the WI.

Reference

[1] 		RP-212633	New WID on high power UE (power class 2) for NR FDD band, China Unicom