3GPP TSG RAN WG4 Meeting #101-e	                          R4-2117972

Electronic Meeting, 1st  - 12th November  2021

Agenda item:	8.1.1

Source:	Apple Hungary Kft.

Title:                         Discussion on FR1 MIMO OTA Lab Alignment Timeline

Document for:	Discussion and Decision

# 1	Introduction

As defined on previous contributions [1,2], the FR1 MIMO OTA Lab Alignment activity is currently under way. Based on the initial timeline defined on [3] the volunteer test labs were defined prior to RAN4 #101-e as follows:

|  | Lab volunteer | City (Lab address) | Contact Info. |
| --- | --- | --- | --- |
| 1 | CAICT | Beijing, China | Xuan Yi, yixuan@caict.ac.cn Siting Zhu, zhusiting@caict.ac.cn |
| 2 | Huawei | Shanghai, China | Li jin xing, lijinxing3@huawei.com Lin hui, linhui20@huawei.com |
| 3 | Xiaomi | Beijing, China | Rui Zhou, zhourui1@xiaomi.com Baojun Feng, fengbaojun@xiaomi.com |
| 4 | MediaTek | Beijing, China | Ting-Wei, ting-wei.kang@mediatek.com |
| 5 | Apple | Cupertino, USA | Istvan Szini, iszini@apple.com |
| 6 | BUPT & CMCC Joint Lab | Beijing, China | Yuxiang Zhang, zhangyx@bupt.edu.cn Yichen Zhao, zhaoyichen@cmdc.chinamobile.com |
| 7 | SGS | New Taipei City, Taiwan | Peter Liao, Peter.liao@sgs.com |

PADs will be provided by vivo, Xiaomi, OPPO and SAMSUNG.

# 2	Discussion

As defined on [4] the RAN4 #102-bis meeting in April 2022 had been cancelled. The original timeline proposed on [3], considered activities related to Performance Alignment Result Review to take place during this period.

Considering that the Performance Alignment starts timely on  14th January 2021, and the average period of devices being in transit and testing is 10 business days. The seventh volunteer lab would finalize its test by 21st April 2022.

Understanding that the review of performance alignment results and sharing those results into the data pool, would be the most time consuming group activity during this effort. We would like to propose to extend this effort conclusion to RAN4 #104 in August 2022

# 3	Proposals

Proposal 1: Postpone the Performance Alignment Result Review  activity to RAN #103-	e

Proposal 2: Postpone the FR1 MIMO OTA measurement data collection activity to RAN#104

Proposal 3: Consider transfer PADs initially among labs located in China, then Taiwan, the final PADs destination should be the USA located lab.

# 4	References

R4-2108613, WF on NR MIMO OTA, RAN4 #99-e

R4-2108617, Framework on FR1 MIMO OTA requirements development, RAN4 #99-e

R4-2113312, Time plan for FR1 lab alignment and requirement development, RAN4 #100-e

RP-212587, RAN Timeline and Meeting Planning, RAN #93-e