3GPP TSG RAN WG4 Meeting #103-e	                          R4-2207690

Electronic Meeting, 9th  - 20th May  2022

Agenda item:	9.1.2.1

Source:	Apple Hungary Kft.

Title:                         Discussion on FR1 MIMO OTA Timeline

Document for:	Discussion and Decision

# 1	Introduction

As defined on previous contributions [1,2], the FR1 MIMO OTA Lab Alignment activity is currently under way. Based on the initial timeline defined on [3] the volunteer test labs were defined prior to RAN4 #101-e as follows:

|  | Lab volunteer | City (Lab address) | Contact Info. |
| --- | --- | --- | --- |
| 1 | CAICT | Beijing, China | Xuan Yi, yixuan@caict.ac.cn Siting Zhu, zhusiting@caict.ac.cn |
| 2 | Huawei | Shanghai, China | Li jin xing, lijinxing3@huawei.com Lin hui, linhui20@huawei.com |
| 3 | Xiaomi | Beijing, China | Rui Zhou, zhourui1@xiaomi.com Baojun Feng, fengbaojun@xiaomi.com |
| 4 | MediaTek | Beijing, China | Ting-Wei, ting-wei.kang@mediatek.com |
| 5 | Apple | Cupertino, USA | Istvan Szini, iszini@apple.com |
| 6 | BUPT & CMCC Joint Lab | Beijing, China | Yuxiang Zhang, zhangyx@bupt.edu.cn Yichen Zhao, zhaoyichen@cmdc.chinamobile.com |
| 7 | SGS | New Taipei City, Taiwan | Peter Liao, Peter.liao@sgs.com |

PADs are provided by vivo, Xiaomi, OPPO and SAMSUNG.

# 2	Discussion

The PAD transfer between the 5 labs located in China happened without further delays up to the 5th Lab (Huawei). In an attempt to expedite the transfer of those PADs from China to US, the rapporteur suggested that Apple could support the transfer logistics, which was proactively accepted by Apple.

Huawei indicated that the PADs were received by March 21st and the tests were completed by March 25th however due the COVID lockdown policy the transfer from Huawei office in Shanghai to Apple’s office in Beijing was postponed to after April 1st.

Issue 2-3-1: How to process the lab alignment results

GTW Agreement:

- To guarantee a timely progress of the WI, the average of the PAD measurement results submitted on or before April.30 2022 will be treated as the reference value of the PAD based on the condition at least 3 labs’ results collected

  - All labs shall have the opportunity to get PADs for test in time

- The framework for PAD alignment and pass/fail criteria need to be decided by Jan 2022 RAN4 meeting.

Issue 2-3-2: Which value shall be used for alignment comparison

Agreement:

TRMS value is used for alignment comparison.

Issue 2-3-3: Pass/fail limit for lab alignment

Agreement:

RAN4 should define the pass/fail limit for lab alignment, based on MU value of MPAC system.

Issue 2-4-1: Commercial devices preparation

Agreement:

Early discussion on commercial device preparation and handling is needed to fulfil the WI performance part objectives.

The PADs transfer from Huawei (Shanghai) to Apple (Beijing) is delayed [19] days, considering that the transfer from Apple Beijing to Apple US will take another 10 days, Apple will not be able to provide the PADs measurement results by April 30th as defined on [4]:

# 3	Proposals

Recognizing that Apple has no contribution on the delay providing PADs measurement results, in accordance with previous proposal on [5], Apple would like to propose the following:

Proposal 1: Postpone the final decision on Lab alignment and  Performance data Results to RAN4 #104e.

Proposal 2: To alleviate the workload on RAN4 #104e, schedule a MIMO OTA lab alignment off-line conference call this summer (prior to August meeting) to review the lab alignment data including all results.

Proposal 3: Consider labs that produced channel model validation results as aligned.

# 4	References

R4-2108613, WF on NR MIMO OTA, RAN4 #99-e

R4-2108617, Framework on FR1 MIMO OTA requirements development, RAN4 #99-e

R4-2113312, Time plan for FR1 lab alignment and requirement development, RAN4 #100-e

R4-2203067, Framework for FR1 MIMO OTA lab alignment activity

R4-2117972, Discussion on FR1 MIMO OTA Lab Alignment Timeline