3GPP TSG RAN WG4 Meeting #103-e	R4-2209917

Electronic meeting, May 9th  - 20th, 2022									    (rev of R4-2104879)

Title:	NR_NTN_solutions work plan

Source:	THALES

Type:	Work Plan

For:	Endorsement

Agenda Item:	9.12.1 - General and work plan [NR_NTN_solutions]

Release:	Rel-17

# Introduction

At the RAN#95-e meeting, the work item “Solutions for NR to support non-terrestrial networks (NTN)” was revised, with the RAN4 core part completion by June 2022 (RAN#96-e), and the RAN4 performance part by December 2022 (RAN#98) [1].

In this contribution, an updated work plan for the Rel-17 NR-NTN work item is proposed for RAN 4.

# WID Objective

The work item aims to specify the enhancements identified for NR NTN (non-terrestrial networks) especially LEO and GEO with implicit compatibility to support HAPS (high altitude platform station) and ATG (air-to-ground) scenarios according to the following principles:

- FDD is assumed for core specification work for NR-NTN.

  - NOTE: This does not imply that TDD cannot be used for relevant scenarios, e.g. HAPS, ATG.

- Earth fixed Tracking area is assumed with Earth fixed and moving cells.

- UEs with GNSS capabilities are assumed.

- Transparent payload is assumed

- Handheld devices in FR1 are supported (e.g. Power class 3)

- “VSAT” devices with external antenna (including fixed and moving platform mounted devices) at least in FR2 are supported for the RAN1-3 specifications. “VSAT” characteristics in TR 38.821 can be assumed for the RAN1-3 specifications.

The detailed objectives are to specify enhancing features to Rel-15 & Rel-16’s NR radio interface & NG-RAN as follows:

## RAN4

### Objective of core part [2]

Study the framework for how NTN core requirements are defined.

Specify the following requirements [RAN4] (Note 1)

  - UE RRM core requirements

- Study and identify which bands may be potentially relevant to NTN including:

  - Analysis of regulations in the spectrum considered

  - Adjacent channel co-existence

- Considering the potential bands to be used as example for the WID:

- Specify needed generic RF core requirements for the network and the UE such that adjacent channel co-existence scenarios are met and performance of other RF parameters (RX performance, TX signal quality etc.) are subject to acceptable minimum requirements

- Investigate and specify UE timing & frequency pre-compensation accuracy requirements as needed [RAN4].

Note 1: It is assumed that this work item will be frequency agnostic and therefore we can consider that NTN can operate in FR1 or FR2 ranges. Defining NR bands for NTN should be included as part of dedicated Rel-17 RAN4 led work items including an analysis of regulations in spectrum considered, which bands 3GPP should specify, as well as potential co-existence between NR terrestrial and satellite

Note 2: The spectrum usage on the service link for HAPS might be a different spectrum allocation than for Satellite. The details are part of the further discussion particular in RAN4

### Objective of Performance part [2]

Specify necessary UE and network performance requirements for the specified enhancements [RAN4].

Specify RRM test and network conformance tests [RAN4].

# Work Plan

## WG RAN4 RF

In this section RAN4 RF work plan for NR support non-terrestrial network WI is proposed:

May 2022, RAN4#103-e

- Agree on the RF core requirements (UE and “BS” requirements) for NTN;

- Agree on exemplary band(s) specific requirements ;

- Finalize demodulation requirements;

- Finalize RF conformance testing;

- Endorse CRs;

- Approve the TS skeleton and work split on RF conformance testing for TS 38.181 (exact split to company can be done be the TS rapporteur);

- General discussion on conformance testing and approve the guidance;

- Discussion on demodulation performance part.

August 2022, RAN4#104 meeting

- Further discuss the remaining issue for conformance test;

- Discussion for each test cases and approve the test cases as much as possible;

- Agree work split for demod performance testing part (exact split to company can be done by the TS rapporteur).

November 2022, RAN4#105-e-meeting

- Further discussion on RF conformance part testing and approve the TPs;

- Further discussion on demodulation part testing and approve the TPs;

- Approve all the TPs for all the remaining issues.

## WG RAN4 RRM

In this section RAN4 RRM work plan for NR support non-terrestrial network WI is proposed:

May 2022, RAN4#103-e

- Agree on the RRM core requirements for NTN;

- Agree if there is any specific requirement associated to the selected exemplary bands and simulations results;

- Agree CRs.

August 2022, RAN4#104, TBD

- Discuss and decide RRM test cases and related parameters;

- Discuss and specify measurement accuracy;

November 2022, RAN4#105, TBD

- approve the CRs for TS 38.133 for the RRM performance part.

# References

RP-213691, “Solutions for NR to support non-terrestrial networks (NTN)”, Thales, RAN#94-e, december 2021.

END