3GPP TSG-RAN WG4 Meeting # 104-e	R4-2211851

# Electronic Meeting, August 15 – August 26, 2022

Agenda item:	11.9.1

Source:	Apple, OPPO

Title:		Work plan for R18 Even Further RRM enhancement for NR and MR-DC WI

Document for:	Approval

# Introduction

In last RAN plenary #96 meeting, the revised WID of Further RRM enhancement for NR and MR-DC [1] has been approved. The scope of this WI is:

- FR2 SCell activation delay reduction - Identify cases where FR2 SCell activation delay can be reduced (e.g., unknown target cell cases), and specify reduced delay requirements for such cases, including but not limited to [RAN4] - Study and, if feasible, enhance cell detection for unknown SCell and time/frequency tracking - Study and, if feasible, enhance L1-RSRP measurement delay reduction on target SCell - Note: Subject to RAN4’s agreement, the technical solutions can be extended to other general RRM requirements if applicable. - Specify if needed, reference signal enhancement and/or signaling enhancement for the UE to meet the enhanced delay requirements [RAN4, RAN2] - Note: No RAN1 work, i.e. introducing new RS, is expected. - Note: the technical solutions can be extended to FR1, when applicable - Define RRM requirements for FR1-FR1 NR-DC scenarios [RAN4] - RRM requirements include the number of serving carriers, PSCell addition/release delay requirement, PSCell change and conditional PSCell change delay, scheduling availability, and CSSF. Other Rel-15 requirements are not precluded and are subject to WI stage discussion. - For R16 and R17 features, RRM requirements for FR1-FR1 NR-DC including HO with PSCell, SCG activation/deactivation and CPAC. - Note: no other R16/17 features are considered

Based on the time budget in RP-221060, the following work plan is proposed.

# Work plan for R17 NR RRM further enhancement WI

  - 3GPP RAN4 #104e meeting (Aug, 2022, 0.5TU, Core part)

    - Discuss to achieve consensus on the work plan [RAN4]

    - FR2 SCell activation delay reduction [RAN4]

  - Initial discussion on cases where FR2 SCell activation delay can be reduced

    - Define RRM requirements for FR1-FR1 NR-DC scenarios [RAN4]

  - Initial discussion on RRM requirements for FR1-FR1 NR-DC scenarios, including the number of serving carriers, PSCell addition/release delay requirement, PSCell change and conditional PSCell change delay, scheduling availability, and CSSF

  - Initial discussion on RRM requirements for FR1-FR1 NR-DC including HO with PSCell, SCG activation/deactivation and CPAC

  - 3GPP RAN4 #104-bis-e meeting (Oct, 2022, 1TU, Core part)

    - FR2 SCell activation delay reduction [RAN4]

  - Discussion on cases where FR2 SCell activation delay can be reduced

  - Initial discussion on the solutions for the above cases

    - Define RRM requirements for FR1-FR1 NR-DC scenarios [RAN4]

  - Discussion on RRM requirements for FR1-FR1 NR-DC scenarios, including the number of serving carriers, PSCell addition/release delay requirement, PSCell change and conditional PSCell change delay, scheduling availability, and CSSF

  - Discussion on RRM requirements for FR1-FR1 NR-DC including HO with PSCell, SCG activation/deactivation and CPAC

  - Sending LS to other working group(s) if needed

  - 3GPP RAN4 #105 meeting (Nov, 2022, 1TU, Core part)

    - FR2 SCell activation delay reduction [RAN4]

  - Discussion on cases where FR2 SCell activation delay can be reduced

  - Discussion on the potential solutions for the above cases

    - Define RRM requirements for FR1-FR1 NR-DC scenarios [RAN4]

  - Discussion on RRM requirements for FR1-FR1 NR-DC scenarios, including the number of serving carriers, PSCell addition/release delay requirement, PSCell change and conditional PSCell change delay, scheduling availability, and CSSF

  - Discussion on RRM requirements for FR1-FR1 NR-DC including HO with PSCell, SCG activation/deactivation and CPAC

  - Sending LS to other working group(s) if needed

  - 3GPP RAN4 #106 meeting (Feb-Mar, 2023, 1TU, Core part)

    - FR2 SCell activation delay reduction [RAN4]

  - Discussion to conclude on cases where FR2 SCell activation delay can be reduced

  - Discussion to narrow down solutions for the above agreed cases

    - Sending LS to other working group(s) if needed

    - Define RRM requirements for FR1-FR1 NR-DC scenarios [RAN4]

  - Discussion on RRM requirements for FR1-FR1 NR-DC scenarios, including the number of serving carriers, PSCell addition/release delay requirement, PSCell change and conditional PSCell change delay, scheduling availability, and CSSF

    - Initial TP on TS38.133 is expected if possible

  - Discussion on RRM requirements for FR1-FR1 NR-DC including HO with PSCell, SCG activation/deactivation and CPAC

    - Initial TP on TS38.133 is expected if possible

  - Sending LS to other working group(s) if needed

  - 3GPP RAN4 #106-bis meeting (Apr, 2023, 1TU, Core part)

    - FR2 SCell activation delay reduction [RAN4]

  - Discussion on the solutions for the agreed cases of enhancement

    - If needed, discussion on reference signal enhancement and/or signaling enhancement for the UE to meet the enhanced delay requirements

    - Sending LS to other working group(s) if needed

    - Draft CR on TS38.133 is expected

    - Define RRM requirements for FR1-FR1 NR-DC scenarios [RAN4]

  - Discussion on RRM requirements for FR1-FR1 NR-DC scenarios, including the number of serving carriers, PSCell addition/release delay requirement, PSCell change and conditional PSCell change delay, scheduling availability, and CSSF

    - Draft CR on TS38.133 is expected

  - Discussion on RRM requirements for FR1-FR1 NR-DC including HO with PSCell, SCG activation/deactivation and CPAC

    - Draft CR on TS38.133 is expected

  - Sending LS to other working group(s) if needed

  - 3GPP RAN4 #107 meeting (May, 2023, 1TU, Core part)

    - FR2 SCell activation delay reduction [RAN4]

  - Discussion to conclude on the solutions for the agreed cases of enhancement

    - If needed, discussion to conclude on reference signal enhancement and/or signaling enhancement for the UE to meet the enhanced delay requirements

    - Sending LS to other working group(s) if needed

    - Discussion on CR for TS38.133 to specify solutions (maybe some of the solutions are still open for further discussion in next meeting)

    - Define RRM requirements for FR1-FR1 NR-DC scenarios [RAN4]

  - Discussion to conclude on RRM requirements for FR1-FR1 NR-DC scenarios, including the number of serving carriers, PSCell addition/release delay requirement, PSCell change and conditional PSCell change delay, scheduling availability, and CSSF (at least part of these RRM requirements shall be concluded)

    - Discussion on CR for TS38.133 to specify the above agreed RRM requirements

  - Discussion to conclude on RRM requirements for FR1-FR1 NR-DC including HO with PSCell, SCG activation/deactivation and CPAC (at least part of these RRM requirements shall be concluded)

    - Discussion on CR for TS38.133 to specify the above agreed RRM requirements

  - Sending LS to other working group(s) if needed

  - 3GPP RAN4 #108 meeting (Aug, 2023, 0.5TU, Core part)

    - FR2 SCell activation delay reduction [RAN4]

  - If needed, discussion to conclude on remaining issues

  - Finalization on CR for TS38.133 to specify solutions

    - Define RRM requirements for FR1-FR1 NR-DC scenarios [RAN4]

  - If needed, discussion to conclude on remaining issues

  - Finalization on CR for TS38.133 to specify the corresponding RRM requirements

  - Core part after RAN4 #108 and Performance part would be planned in the future.

# References

[1] RP-221696, Revised WID: Even Further RRM enhancement for NR and MR-DC, Apple, OPPO, RANP #96