3GPP TSG-RAN WG4 Meeting # 104-e                                 R4-2211953

# Electronic Meeting, August 15 – August 26, 2022

Source: 	CMCC

Title:	Work plan on Rel-18 ATG

Agenda item:	11.12.1

Document for:	Approval

- Introduction

RAN#96 meeting approved RP-221369 [1] Revised WID on Air-to-ground network for NR in Rel-18. It is proposed to agree on the work plan for ATG.

- Work Plan

2.1	WID Objective

The core part of this work item includes

- Specify features to core specifications for ATG BS and UE [RAN4]

  - Scenario:

    - BS on the ground, and the CPE type of UE mounted in the aircraft

    - A direct radio link between BS on the ground and CPE type of UE mounted in the aircraft

    - Note: The deployment characteristics described in the justification section shall be taken as a basis for the technical discussion.

  - Specify core requirements for coexistence between ATG and IMT terrestrial network

    - Example bands include n1, n78 and n79.

    - Perform FR1 co-existence evaluation for ATG network (e.g. ACLR, ACS)

    - Indentify key characteristics where it is necessary to differentiate ATG ground-based BS and UEs from conventional ground based BS and UEs

      - Aim to reuse existing requirements for BS and UE where possible, e.g.,

        - Reuse TN BS requirements for ATG BS

    - Specify RF requirements for ATG UE/BS

      - Considering the results of co-existence simulations in terms of impact on emissions and RX requirements, cell sizes and link budgets, technology capabilities, likely BS and UE architectures and other relevant aspects.

      - Taking into account identified differences between ATG and fully ground based systems

      - Consider BS type 1-C/1-H/1-O and specify the requirements

      - Consider conductive requirements for UE

    - Specify RRM core requirements for ATG UE

      - Taking into account identified differences between ATG and fully ground based systems

      - Considering the different nature of ATG UEs and their view of the network, increased cell sizes and other relevant aspects

    - Specify new UE/BS type(s) for ATG network if necessary

The performance part of the work item includes

  - Specify corresponding RRM performance requirements and test cases for ATG UE [RAN4]

  - Specify corresponding demodulation performance requirements for ATG BS [RAN4]

  - Specify corresponding demodulation performance and CSI reporting requirements for ATG UE/BS [RAN4]

  - Specify test procedures for ATG BS conformance testing and conformance requirements [RAN4]

2.2	Timeline

# The work plan for Air-to-ground network for NR WI is proposed in table1,

Table 1: Work plan for ATG

| WG | Meeting Number | TU | Task |
| --- | --- | --- | --- |
| RAN4 | #104 | Core RF 0,5 | - Agreement on TR 38.876 skeleton. - Agreement on ATG work plan. - Discussion on the example bands relevant for ATG - Initial discussion on ATG BS and ATG CPE RF core requirements for ATG - Initial discussion how to Perform FR1 co-existence evaluation for ATG network |
|  |  | Core RD 0.5 | - Start the discussion on the RRM core requirements for ATG; - Identify the differences between ATG and fully ground based systems |
| RAN4 | #104bis | Core RF 1 | - Define the ATG bands and the simulation frequency band - Focus on ATG co-existence simulation parameters and scenarios - Discussion key characteristics where it is necessary to differentiate ATG ground-based BS and UEs from conventional ground based BS and UEs |
|  |  | Core RD 0.5 | - Further discuss the RRM core requirements for ATG - Identify and discuss the requirements which different from ground-based systems |
| RAN4 | #105 | Core RF 1 | - Agree on the use cases and scenarios - Define the ATG co-existence simulation parameters and conditions - Further discussion key characteristics where it is necessary to differentiate ATG ground-based BS and UEs from conventional ground based BS and UEs |
|  |  | Core RD 0.5 | - Further discuss the RRM core requirements for ATG - Further discuss the ATG RRM core requirements - Agree the requirements framework |
| RAN4 | #106 | Core RF 0.5 | - Discussion the results of coexistence simulation - Identify key characteristics where it is necessary to differentiate ATG ground-based BS and UEs from conventional ground based BS and UEs |
|  |  | Core RD 0.5 | - Further discuss the RRM core requirements for ATG - Discussion on CR work split |
|  |  | Perf RD 0.5 | - For Demod perf - Discuss the test case list and test parameters for UE demod and BS demod - Discuss the simulation assumption |
| RAN4 | #106bis | Core RF 0.5 | - Further discussion the results of coexistence simulation - Discussion on ATG BS and ATG CPE RF core requirements for ATG |
|  |  | Core RD 0.5 | - Further discuss the RRM core requirements for ATG - Start drafting CRs provided there is sufficient progress |
|  |  | Perf RD 0.25 | - For RRM perf - Discuss RRM test cases and related parameters (if needed) - For Demod perf - Decide the test case list, further discuss the test parameters for UE demod and BS demod - Decide the simulation assumption |
| RAN4 | #107 | Core RF 0.25 | - Agree on the results of coexistence simulation - Further discussion on ATG BS and ATG CPE RF core requirements for ATG |
|  |  | Core RD 0.25 | - Address all remaining issues - Agree the RRM core requirements for ATG - Further drafting CRs based on progress |
|  |  | Perf RD 0.5 | - For RRM perf - Decide the test case list, further discuss RRM test case related parameters (if needed) - For Demod perf - Further discuss the test parameters for UE demod and BS demod - Simulation results collection |
| RAN4 | #108 | Core RF 1 | - Discussion on the core requirements for coexistence between ATG and IMT terrestrial network - Further discussion on ATG BS RF core requirements - Further discussion on ATG CPE RF core requirements |
|  |  | Core RD 0.25 | - Endorse CRs |
|  |  | Perf RD 0.25 | - For RRM perf - Further discuss RRM test case related parameters and test requirements (if needed) - Discussion on CR work split - For Demod perf - Further discuss the test parameters and test setups for UE demod and BS demod - Simulation results collection - Discussion on CR work split |
| RAN4 | #108bis | Core RF 1 | - Agree on the core requirements for coexistence between ATG and IMT terrestrial network - Agree on the RF requirements for ATG CPE - Agree on the RF requirements for ATG BS - Drafting CRs |
|  |  | Pref RF 0.5 | - Drafting CRs |
|  |  | Pref RD 0.5 | - For RRM perf - Further discuss remaining issues - Provide draft CRs - For Demod perf - Further discuss the test parameters for UE demod and BS demod - Simulation results collection - Provide draft CRs |
| RAN4 | #109 | Core RF 1 | - Agree on ATG specific requirements - Endorse CRs |
|  |  | Pref RF 0.5 | - Drafting CRs |
|  |  | Pref RD 0.5 | - For RRM perf - Address all remaining issues - Endorse draft CRs - For Demod perf - Address all remaining issues - Simulation results collection - Endorse draft CRs |
| RAN4 | #110 | Pref RF 0.25 | - Endorse CRs |
|  |  | Pref RD 0.5 | - Endorse CRs |

- References

- RP-221369, “Revised WID on Air-to-ground network for NR”, CMCC