3GPP TSG-RAN WG4 Meeting # 108bis	R4-2315146

# Xiamen, China, October 09 – October 13, 2023

Source:	LG Electronics, OPPO

Title:	Work plan for Demodulation Performance of Rel-18 NR Sidelink Evolution

Agenda item:	5.30.5

Document for:	Approval

Introduction

According to the WID time budget plan, the demodulation performance of NR sidelink evolution start at RAN4#108bis meeting. Based on the WID [1], the objectives related to RAN4 of this WI are

- Specify mechanism to support NR sidelink CA operation based on LTE sidelink CA operation [RAN2, RAN1, RAN4] (This part of the work is put on hold until further checking in RAN#99) - Support only LTE sidelink CA features for NR (i.e., SL carrier (re-)selection, synchronization of aggregated carriers, handling the limited capability, power control for simultaneous sidelink TX, packet duplication) - The work is limited to FR1 licensed spectrum and ITS band in FR1. - No specific enhancements of Rel-17 sidelink features with sidelink CA support. - This feature is backwards compatible in the following regards - A Rel-16/Rel-17 UE can receive Rel-18 sidelink broadcast/groupcast transmissions with CA for the carrier on which it receives PSCCH/PSSCH and transmits the corresponding sidelink HARQ feedback (when SL-HARQ is enabled in SCI) - Study and specify support of sidelink on unlicensed spectrum for both mode 1 and mode 2 where Uu operation for mode 1 is limited to licensed spectrum only [RAN1, RAN2, RAN4] - Channel access mechanisms from NR-U shall be reused for sidelink unlicensed operation - Assess the applicability of sidelink resource reservation from Rel-16/Rel-17 to sidelink unlicensed operation within the boundaries of unlicensed channel access mechanism and operation - No specific enhancements for Rel-17 resource allocation mechanisms - If the existing NR-U channel access framework does not support the required SL-U functionality, WGs will make appropriate recommendations for RAN approval. - Physical channel design framework: Required changes to NR sidelink physical channel structures and procedures to operate on unlicensed spectrum - The existing NR sidelink and NR-U channel structure shall be reused as the baseline. - No specific enhancements for existing NR SL feature - Focus on FR1 unlicensed bands (n46 and n96/n102). - Note: In sidelink unlicensed operation, the gNB does not perform Type 1 channel access to initiate and share a channel occupancy, neither Type 2 channel access to share an initiated channel occupancy, nor semi-static channel access procedures to access an unlicensed channel. - Study enhanced sidelink operation on FR2 licensed spectrum [RAN1, RAN2] - … - Study and specify, if necessary, mechanism(s) for co-channel coexistence for LTE sidelink and NR sidelink including performance, necessity, feasibility, and potential specification impact if any [RAN1, RAN2, RAN4] - Reuse the in-device coexistence framework defined in Rel-16 as much as possible - Note, RAN1 continues the work on dynamic resource pool sharing based on existing agreements and WID with high priority for Type A devices and operating combination A - UE Tx and Rx RF requirement for supporting new features introduced in this WI, sidelink frequency bands for single-carrier operation and frequency band combinations for carrier aggregation operation [RAN4] - The exact frequency bands for both licensed and ITS-dedicated spectrum in FR1 and FR2 are to be determined based on company input during the WI. - The exact frequency band combinations for both FR1 licensed and ITS-dedicated spectrum are to be determined based on company input during the WI. - Frequency bands for the unlicensed spectrum in FR1 are [n46 and n96/n102] (i.e., 5GHz and 6GHz) in accordance with corresponding national regulatory requirements. - Support of new sidelink frequency bands and band combinations should ensure coexistence between sidelink and Uu interface in the same and adjacent channels in licensed spectrum. - UE RRM core requirement for the new features introduced in this WI [RAN4]

The scopes for demodulation performance of SL evolution of above the listed objectives are mainly the second objective, and the first objective could be considered after further discussion. Based on the TU allocation, the work plan for demodulation performance of NR SL Evolution is proposed in this contribution.

Work Plan on Rel-18 NR Sidelink evolution demodulation performance part

| Meeting | Works |
| --- | --- |
| RAN4#108-bis (Oct.2023) | Perfermance part - Discussion and approvement on work plan - Discussion on work scope and the list of performance test cases |
| RAN4#109 (Nov.2023) | Perfermance part - Discussion and finalization on work scope and the list of performance test cases - Discussion on initial link simulation assumptions |
| RAN4#110 (Feb.2024) | Perfermance part - Collection of initial simulation results - Update simulation assumptions for final performance requirements - Discussion and finalization on CR work split |
| RAN4#110-bis (Apr.2024) | Perfermance part - Collection of final simulation results - Finalization performance requirements based on collected simulation results - Submit draft CRs |
| RAN4#111 (May.2024) | Perfermance part - Discussion and conclusion on remaining issues - Finalization draft CRs and approvement on Big CR based on the draft CRs - Completion Sidelink demodulation performance requirements |

Conclusion

In this contribution, we provide the work plan on demodulation performance part of Rel-18 NR slidlink evolution, and we propose

- Proposal 1: Approve the work plan on demodulation performance part of Rel-18 NR sidelink evolution.

Reference

[1] RP-222806, “WID revision: NR sidelink evolution,” OPPO.