3GPP TSG-RAN WG4 Meeting#108bis      	R4-2315219

Xiamen, China, 9 – 13 Oct, 2023

Title: 	Work plan for introduction of new bands n31 and n72 WI

Agenda item:	4.34.1

Source:	Nokia

Document for:	Approval

# 1	Background

RAN#101 approved the new WID on introduction of NR bands n31 and n72 [1]. This contribution is a work plan for the WI.

# 2 	Discussion

This WI has short duration as the specifications are built based on exiting LTE specifications. RAN4 has two meetings to complete the work i.e. RAN4#108bis and RAN4#109 for core-part and additional three meeting in 2024 for perf-part. Work plan proposes to complete work ahead of what stated in WID as performance part do not likely need three RAN4 meetings.

RAN4#108bis

- Discuss BS and UE RF requirements.

- Discuss UE co-ex requirements.

- Discuss and Endorse draftCRs for core part.

- Agree work split among the companies for CRs for core part for RAN4#109.

RAN4#109

- Agree CRs for core part.

- Discuss and Endorse draftCRs for perf part.

- Agree work split among the companies for CRs for perf part for RAN4#110.

RAN4#110

- Agree CRs for perf part.

# 3	Conclusion

In this contribution we have proposed the work plan for New WID on introduction of NR bands n31 and n72 [1].

# 4	References

[1] RP-232691 New WID on introduction of NR bands n31 and n72