3GPP TSG-RAN WG4 Meeting # 108-bis	R4-2315987

# Xiamen, China, Oct.9th – Oct.13th, 2023

Title: 	Work plan for demodulation and CSI requirements for Rel-18 NES

Source: 	Huawei, HiSilicon

Agenda item:	5.34.5

Document for:	Approval

Background

According to the TU assignment,  it’s time to start the discussion on performance requirements for Rel-18 Network energy saving. This paper provides the work plan.

Discussions

The proposed work plan is shown as follows:

Table 2-1: Proposed work plan

| Meeting | Works |
| --- | --- |
| RAN4#108-bis (Oct.2023) | - Discuss the work plan - Discuss the work scope and the list of performance test cases |
| RAN4#109 (Nov.2023) | - Discuss the detailed test setup and simulation assumptions |
| RAN4#110 (Feb.2024) | - Collect the initial simulation results - Discuss the CR work split |
| RAN4#110-bis (Apr.2024) | - Collect the simulation results and align the simulation results - Submit the draft CR |
| RAN4#111 (May.2024) | - Discuss the remaining issues - Submit the BigCR and finalize the work |

- Proposal 1: Take the content in the table 2-1 as work plan.

Conclusion

In this paper we provide the work plan for Rel-18 NES demodulation and CSI requirements part. The proposal is:

- Proposal 1: Take the content in the table 2-1 as work plan.