3GPP TSG RAN WG4 Meeting #108bis	R4-2316786

Xiamen, China, October 9-13, 2023

Agenda Item:	5.22.2.1

Source: 	Ericsson

Title:	Work Split on RRM Core Requirements for Positioning Enhancement

Document for:	Approval

- Introduction

The RRM core requirements for Rel-18 WI on Expanded and improved NR positioning are supposed to be completed in RAN4#109 (November 2023) in accordance with the timeline in the latest approved WID [1].

This contribution provides work split among companies volunteering for providing draft CRs at the next RAN4 meeting to timely complete the core part of the WI.

# Positioning RRM core requirements and work split

According to the WID objectives and the ongoing work in RAN4 the RRM requirements for the following broad topics are expected to be specified to complete the core WI [1]:

- PRS measurement requirements in RRC idle state

- PRS measurement requirements for RedCap in RRC idle state

- PRS measurement requirements with bandwidth aggregation in RRC inactive state

- PRS measurement requirements for RedCap in RRC inactive state

- PRS measurement requirements for RedCap in RRC connected state

- PRS measurement requirements with bandwidth aggregation in RRC connected state

- Carrier phase positioning measurement requirements in RRC inactive state

- Carrier phase positioning measurement requirements in RRC connected state

- SL positioning measurement requirements

Table 1 provides full list of potential sub-areas which are expected to require individual draft CRs at the next RAN4 meeting. Based on the outcome at RAN#108bis meeting the list of the draft CRs in Table 1 will be updated.

Table 1: Work split on major topics and corresponding RRM core requirements for positioning measurements.

| No. | Requirements for | Detail | New or impacted section in TS 38.133 | Volunteer Company |
| --- | --- | --- | --- | --- |
| 1 | All | Draft Big CR for RRM Core Requirements for Positioning Enhancement | All relevant sections in TS 38.133 | Ericsson (Rapporteur) |
| 2 | PRS measurement requirements in RRC idle state | General aspects: introduction | 4x1.1 |  |
|  |  | RSTD measurement requirements | 4x1.2 |  |
| 3 |  | PRS-RSRP measurement requirements | 4x1.3 |  |
| 4 |  | PRS-RSRPP measurement requirements | 4x1.5 |  |
| 5 | PRS measurement requirements for RedCap in RRC idle state | General aspects: introduction | 4x1A.1 |  |
| 6 |  | RSTD measurement requirements | 4x1A.2 |  |
| 7 |  | PRS-RSRP measurement requirements | 4x1A.3 |  |
| 8 |  | PRS-RSRPP measurement requirements | 4x1A.5 |  |
| 9 | PRS measurement requirements in RRC inactive state (LPHAP related updates) | General aspects: introduction (including general aspects of PRS measurements with bandwidth aggregation and CPP) | 5.6.1 (existing section) |  |
| 10 |  | RSTD measurement requirements | 5.6.2 (existing section) |  |
| 11 |  | PRS-RSRP measurement requirements | 5.6.3 (existing section) |  |
| 12 |  | UE Rx-Tx time difference measurement requirements | 5.6.4 (existing section) |  |
| 13 |  | PRS-RSRPP measurement requirements | 5.6.5 (existing section) |  |
| 14 | PRS measurement requirements with bandwidth aggregation in RRC inactive state | RSTD measurement requirements | 5.6.2.x1 |  |
| 15 |  | UE Rx-Tx time difference measurement requirements | 5.6.4.x1 |  |
| 16 | CPP: DL RSCP and DL RSCPD in RRC inactive state | Carrier phase positioning measurement requirements in RRC inactive state | 5.6.x1 |  |
| 17 | PRS measurement requirements for RedCap in RRC inactive state | General aspects: introduction | 5.6A.1 |  |
| 18 |  | RSTD measurement requirements | 5.6A.2 |  |
| 19 |  | PRS-RSRP measurement requirements | 5.6A.3 |  |
| 20 |  | UE Rx-Tx time difference measurement requirements | 5.6A.4 |  |
| 21 |  | PRS-RSRPP measurement requirements | 5.6A.5 |  |
| 22 | PRS measurement requirements with bandwidth aggregation in RRC connected state | General aspects: introduction (including general aspects of CPP) | 9.9.1 (existing section) |  |
| 23 |  | RSTD measurement requirements | 9.9.2.x1 |  |
| 24 |  | UE Rx-Tx time difference measurement requirements | 9.9.4.x1 |  |
| 25 | PRS measurement requirements for RedCap in RRC connected state | General aspects: introduction | 9.9A.1 |  |
| 26 |  | RSTD measurement requirements | 9.9A.2 |  |
| 27 |  | PRS-RSRP measurement requirements | 9.9A.3 |  |
| 28 |  | UE Rx-Tx time difference measurement requirements | 9.9A.4 |  |
| 29 |  | PRS-RSRPP measurement requirements | 9.9A.5 |  |
| 30 | CPP: DL RSCP and DL RSCPD in RRC connected state | Carrier phase positioning measurement requirements in RRC connected state | 9.9.6.x1 |  |
| 31 | NR sidelink positioning measurements | General aspects: introduction | 12A.1 |  |
| 32 |  | SL-RSTD measurement requirements | 12A.2 |  |
| 33 |  | SL-RSRP measurement requirements | 12A.3 |  |
| 34 |  | SL-Rx-Tx time difference measurement requirements | 12A.4 |  |
| 35 |  | SL-RSRPP measurement requirements | 12A.5 |  |
| 36 |  | SL-AoA measurement requirements | 12A.6 |  |
| 37 |  | SL-RTOA measurement requirements | 12A.7 |  |

# Timeplan

- RAN4#108bis:

  - Endorsement of Big draft CR on structure and template.

  - Work split of draft CRs between companies.

- RAN4#109:

  - Companies provide draft CRs.

  - Endorsement of draft CRs.

  - Agreement of Big CR.

# References

- RP-232670, Revised WID on Expanded and Improved NR Positioning, Intel Corporation, CATT, MediaTek, RAN#101.