# 3GPP TSG-RAN WG4 Meeting # 109	R4-2318075

# Chicago, US, November 13 – 17, 2023

Agenda Item:	9.6.5

Source:	MediaTek Inc. (Rapporteur)

Title:	Work Plan on RRM performance part for IoT NTN enhancements

Document for:	Approval

# Introduction

According to the latest WID for IoT_NTN_enh [1], the objectives are as follows:

### 4.1 Objective of SI or Core part WI or Testing part WI The work item aims to specify further enhancements for E-UTRA (LTE-RAN) based NTN (non-terrestrial networks) according to the following assumptions: - GEO and NGSO (LEO and MEO). - Earth fixed Tracking area. Earth fixed & Earth moving cells for NGSO - FDD mode - UEs with GNSS capabilities The detailed objectives are to specify enhanced NB-IoT NTN and eMTC NTN radio interfaces and E-UTRAN/NG-RAN as follows: 4.1.1 IoT-NTN Performance Enhancements in Rel-18 to address remaining issues from Rel-17 This work considers Rel-17 IoT-NTN as baseline as well as Rel-17 NR-NTN outcome and the further IoT-NTN performance enhancements objectives are listed below: - Disabling of HARQ feedback to mitigate impact of HARQ stalling on UE data rates [RAN1,RAN2] - Study and specify needed improved GNSS operations for a new position fix for UE pre-compensation during long connection times and for reduced power consumption. Simultaneous GNSS and NTN NB-IoT/eMTC operation is not assumed. [RAN1, RAN2] - NOTE: The need for RAN4 Core requirements for this objective will be identified after the conclusion on the need for improvements. 4.1.2 Mobility enhancements The following mobility enhancements objectives are listed. - Support of neighbour cell measurements and corresponding measurement triggering before RLF, using Rel-17 (TN) NB-IoT, eMTC as a baseline. [RAN2] - Support signalling in system information of neighbour cell ephemeris, for eMTC and NB-IoT [RAN2] - Re-use the solutions introduced in Rel-17 NR NTN for mobility enhancements for eMTC, with minimum necessary changes to adapt them to eMTC [RAN2] - Define UE RRM core requirements for the above mobility enhancement features [RAN4]. 4.1.3 Further enhancement to discontinuous coverage - Study and specify, if needed, mobility management enhancements and power saving enhancements for discontinuous coverage, taking into account the conclusions from the SA2 study FS_5GSAT_Ph2. [RAN2, RAN3]. ### 4.2 Objective of Performance part WI NOTE: Leave empty if the WI proposal does not contain a RAN performance part. - Specify UE RRM performance requirements to support the agreed mobility enhancements for NB-IoT/eMTC [RAN4] - Specify UE and Base Station demodulation requirements for operation with disabled HARQ feedback for NB-IoT/eMTC [RAN4] NOTE: The need for Performance requirements for improved GNSS operations will be established once the need for specification work has been decided.

The work plan for performance part is provided in section 2.

# Work Plan

Based on the WID [1], the completion date for Performance Part is 06/2024.

## 2.1 RRM performance part (36.133)

- November, 2023 (RAN4#109)

  - RAN4#109 RRM Perf

    - Discuss the RRM performance impacts of relevant objectives in IoT NTN WI.

    - Discuss the test case list.

- February 2024 (RAN4#110)

  - RAN4#110 RRM perf

    - Continue discussion on remaining issues of RRM performance impacts if any.

    - Discuss possible work split for the CR work.

- April 2024 (RAN4#110bis)

  - RAN4#110bis RRM perf

    - Continue discussion on remaining issues of RRM performance impacts if any.

    - Provide CR/Draft CR based on work split and discuss CRs/Draft CRs.

- May 2024 (RAN4#111)

  - RAN4#111 RRM perf

    - Finalize CRs and close the performance part.

# References

- RP-231407, Revised WID on IoT NTN enhancements, MediaTek Inc., RANP #100 meeting, June 2023.