3GPP TSG-RAN WG4 Meeting #110-bis	R4-2404199

Changsha, China, 15th - 19th April, 2024

Source:	KDDI

Title:	RF/RRM work plan for NonCol_intraB_ENDC_NR_CA_Ph2  WI

Agenda Item:	9.7.1

Document for:	Approval

Introduction

The new WID[1] for Rel-19 Support of intra-band non-collocated EN-DC/NR-CA deployment Ph2 was approved in RAN #103 meeting, we provide a work plan based on the objectives for this WI. This work plan is focused on Type 4a/4b capable FWA UE.

Work Plan

- RAN4 #110-bis (Apr. 2024)

  - Agree on the work plan except for RD Perf

  - UE RF part (0.25 TU)

    - Discuss reference UE architecture and RF impacts due to the power imbalance

- RAN4 #111 (May 2024)

  - UE RF part (0.25 TU)

    - Further discuss reference UE architecture and RF impacts due to the power imbalance

      - Agree on the reference UE architecture

      - Agree on the UE RF requirements

- RAN4 #112 (Aug. 2024)

  - Agree on the work plan of RD Perf

  - UE RF part (0.25 TU)

    - Discuss and if needed, specify the UE behavior when the UE supports type 4a/b but operates in co-located scenarios depending on whether network signaling is provided.

    - Discuss the draft CRs to TS 38.101-1 and 38.101-3

  - RRM part (0.25 TU)

    - Discuss RRM requirements including MTTD and MRTD and other identified requirement such as scheduling restriction/availability, SCell operation related delay and interruption.

- RAN4 #112-bis (Oct. 2024)

  - UE RF part (0.25 TU)

    - Endorse the draft CRs to TS 38.101-1 and 38.101-3

    - Agree and if needed, specify the UE behavior when the UE supports type 4a/b but operates in co-located scenarios depending on whether network signaling is provided.

    - Send LS to RAN2, if necessary

  - RRM part (0.25 TU)

    - Agree RRM requirements including MTTD and MRTD and other identified requirement such as scheduling restriction/availability, SCell operation related delay and interruption.

- RAN4 #113 (Nov. 2024)

  - UE RF part (0.25 TU)

    - Agree on CRs to TS 38.101-1 and 38.101-3

  - RRM part (0.25 TU)

    - Discuss the draft CR to TS 38.133

- RAN4 #114 (Feb. 2025)

  - UE RF part (0.25 TU)

    - [Type 3a/3b related work]

  - RRM part (0.25 TU)

    - Agree the  CR to TS 38.133

- RAN4 #114-bis (Apr. 2025)

  - UE RF part (0.25 TU)

    - [TBD]

  - RRM part (0.25 TU)

    - [TBD]

- RAN4 #115 (May. 2025)

  - UE RF part (0.25 TU)

    - [TBD]

  - RRM part (0.25 TU)

    - [TBD]

- RAN4 #116 (Aug. 2025)

  - UE RF part (0.25 TU)

    - [TBD]

  - RRM part (0.25 TU)

    - [TBD]

References

- RP-240838, New WID on Support of intra-band non-collocated EN-DC/NR-CA deployment Phase2: new receiver type(s)

- Annex A: Work Item objective (RP-240838)

- 4	Objective

### 4.1	Objective of SI or Core part WI or Testing part WI

The core part of the work item includes:

- Specify the core requirements for type 4a/4b capable FWA UE that supports non-co-located scenarios for FR1 inter-band non-contiguous EN-DC with overlapping or partially overlapping bands and/or FR1 intra-band non-contiguous NR-CA for up to 4-layer DL MIMO per CC, where MRTD>CP is assumed.

  - RF power imbalance requirements of up to 25dB

  - RRM requirements including MTTD and MRTD requirements and other identified requirement such as scheduling restriction/availability, SCell operation related delay and interruption.

  - Work is limited to EN-DC/NR-CA for bands 42, n77/n78

- Discuss and if needed, specify the UE behavior when the UE supports type 4a/b but operates in co-located scenarios depending on whether network signaling is provided. R18 handling of UE behavior can be used as a reference.

### 4.2	Objective of Performance part WI

NOTE:	Leave empty if the WI proposal does not contain a RAN performance part.

The performance part of the work item includes:

- Specify the corresponding performance requirements for type 4a/4b capable FWA UE.

  - RRM performance requirements

  - PDSCH demodulation performance requirements