3GPP TSG-RAN WG4 Meeting #110-Bis														R4-2404735

Changsha, China, 15th – 19th April 2024

Source:	Intel Corporation

Title:	Workplan for Rel-19 NR channel BW less than 5MHz for TN work item

Agenda item:	9.10.1

Document for:	Approval

# Background

A new WI on NR channel BW less than 5MHz for FR1 Phase was approved [1]. According to the WID, core specification works begin at RAN4#110bis (April 2024). The core part of the WI is planned to be completed by RANP#106 (December 2024).

In this contribution, we propose the workplan for this WI.

# Workplan for RF and RRM core part

We propose the following workplan for RF and RRM work in RAN4. Since there is no RRM time budget in this meeting, RAN4 might want to focus on RF plan in this time and continue on RRM plan in the August meeting 2024 (RAN4#112).

Workplan for RF core parts

| Meeting | RF |
| --- | --- |
| RAN4#110bis Apr’24 | Discussions on - Scope of RF requirements and spec impact for BS and UE - Workplan for RF requirements and RRM requirements Agreements on - Workplan on RF core requirements |
| RAN4#111 May’24 | Discussions on - (continued) Scope of RF requirements and spec impact for BS and UE Agreements on - Scope of RF requirements and spec impact |
| RAN4#112 Aug’24 | Discussions on - UE and BS (if any) RF requirements for inter-band CA and DC with 3MHz in band n100 and 5 or 10MHz in band n101 - General RF requirements for inter-band CA and DC with 3MHz in one of the bands and 5 or 10MHz in the other - Possible draftCR or CR contents Agreements on - UE and BS (if any) RF requirements for inter-band CA and DC with 3MHz in band n100 and 5 or 10MHz in band n101 |
| RAN4#112bis Oct’24 | Discussions on - (continued) UE and BS (if any) RF requirements for inter-band CA and DC with 3MHz in band n100 and 5 or 10MHz in band n101 - (continued) General RF requirements for inter-band CA and DC with 3MHz in one of the bands and 5 or 10MHz in the other - draftCR or CR contents Agreements on - UE and BS (if any) RF requirements for inter-band CA and DC with 3MHz in band n100 and 5 or 10MHz in band n101 - General RF requirements for inter-band CA and DC with 3MHz in one of the bands and 5 or 10MHz in the other - draftCR contents |
| RAN4#113 Nov’24 | Discussions on - (continued) UE and BS (if any) RF requirements for inter-band CA and DC with 3MHz in band n100 and 5 or 10MHz in band n101 - (continued) General RF requirements for inter-band CA and DC with 3MHz in one of the bands and 5 or 10MHz in the other - (continued) CR contents Agreements on - UE and BS (if any) RF requirements for inter-band CA and DC with 3MHz in band n100 and 5 or 10MHz in band n101 - General RF requirements for inter-band CA and DC with 3MHz in one of the bands and 5 or 10MHz in the other - CR contents |

Workplan for RRM core parts

| Meeting | RRM |
| --- | --- |
| RAN4#112 Aug’24 | Discussions on - Scope of RRM requirements for PCell/SCell operating with 3MHz channel bandwidth Agreements on - Scope of RRM requirements |
| RAN4#112bis Oct’24 | Discussions on - RRM requirements for SCell operating with 3MHz channel bandwidth - Possible draftCR contents Agreements on - RRM requirements for SCell operating with 3MHz channel bandwidth - draftCR contents |
| RAN4#113 Nov’24 | Discussions on - (continued) RRM requirements for SCell operating with 3MHz channel bandwidth - CR contents Agreements on - RRM requirements for SCell operating with 3MHz channel bandwidth - CR contents |

Proposal 1: RAN4 to agree on the RF core parts of the workplan as presented in the above in this contribution.

Proposal 2: RAN4 continue discussion on RRM core parts in the August meeting.

# Summary

In this contribution, we propose the workplan for Rel-19 WI for NR channel bandwidth less than 5MHz.

Proposal 1: RAN4 to agree on the RF core parts of the workplan as presented in the above in this contribution.

Proposal 2: RAN4 continue discussion on RRM core parts in the August meeting.

# Reference

- RP-240832, New WID: WI resulting from discussion on NR channel BW less than 5MHz for TN, Moderator (vivo)