3GPP TSG-RAN WG4 Meeting # 110bis		R4-2405395

# Changsha, April. 15-26, 2024

Agenda Item:	9.5.1

Source: 		Qualcomm Incorporated

Title: 	Work plan for Rel-19 study on NR FR2 OTA testing phase 3

Document for:	Approval

# 1	Introduction

The new study on FR2 OTA testing enhancements was approved in RAN #103 meeting with the following objectives [1]:

Objectives for this study item are as follows - Study and define RF testing methodology for FR2 non-handheld UE that can transmit simultaneously with multi-panel - Define the measurement setup and test procedure for configured transmitted power requirements for simultaneous transmission to multiple directions - Selecting proper AoA pairs for verification perspective - Target CPE/FWA/vehicle/industrial devices. - Develop the related preliminary uncertainty assessments for the test methodology - FR2 test methods for multi-Rx chain DL reception defined in TR 38.871 should be used as the baseline. - The tests shall take the test system reuse, test system complexity and test time into account to keep the whole test costs within a reasonable level. - Note: check in RAN#105 regarding whether or not to study OTA testability related aspects such as beam management as related to AI/ML

In this paper, we propose the work plan for Rel-19 SI on NR FR2 OTA testing phase 3.

# 2	Work plan

Different from Rel-18 FR2 OTA testing enhancements on multi-Rx, test methodology for FR2 non-handheld UE in Rel-19 only forces on RF test method for simultaneous transmission with multi-panel (STxMP). Meanwhile, as stated in [1], FR2 test methods for multi-Rx defined in TR 38.871 will be used as the baseline which means the test setup for STxMP in Rel-19 would not be expected to change compared to Rel-18. Additionally, whether or not to study OTA testability related aspects such as beam management for AI/ML will be checked in RAN#105. Therefore, we suggest considering work plan shown in Table 1.

Table 1 Work plan for Rel-19 FR2 OTA testing phase 3

| Timeline | Objectives of FR2 OTA testing phase 3 |  |  |
| --- | --- | --- | --- |
| RAN4 #110bis, April '24 | Approve the work plan |  |  |
|  | - Identify the target RF testing requirements in the SI - Discuss the initial proposals on test methodology, measurement setup and test procedure - Discuss the TE’s capability to support CPE/FWA/vehicle/industrial devices such as QoZ sizes, etc. |  |  |
| RAN4 #111, May '24 | - Discuss AoA pairs selection for target RF testing requirements - Make progress on test methodology, measurement setup and test procedure - Conclude the TE’s capability to support CPE/FWA/vehicle/industrial devices - Discuss the preliminary uncertainty assessments for the test methodology |  |  |
| RAN #104, June '24 |  |  |  |
| RAN4 #112, Aug '24 | - Conclude AoA pairs selection for target RF testing requirements - Make progress on test methodology, measurement setup and test procedure - Make progress the related preliminary uncertainty assessments for the test methodology |  |  |
| RAN #105, Sep '24 |  |  |  |
| RAN4 #112bis, Oct '22 | - Conclude test methodology, measurement setup and test procedure - Conclude the related preliminary uncertainty assessments for the test methodology - Define work plan of test methodologies for AI/ML beam management (if applicable) |  |  |
| RAN4 #113, Nov '22 | - Finalize the remaining issue for STxMP test methodology if any - Discuss the test methodologies for AI/ML beam management (if applicable) |  |  |
| RAN #106, Dec '24 |  |  |  |
| RAN4 #114, Feb '25 | - Finalize the remaining issue for STxMP test methodology if any - Make progress the test methodologies for AI/ML beam management (if applicable) |  |  |
| RAN #107, March '25 |  |  |  |  |  |
| RAN4 #114bis, Aug '25 | - Finalize the remaining issue for STxMP test methodology if any - Make progress the test methodologies for AI/ML beam management (if applicable) |  |  |
| RAN4 #115, Aug '25 | - Finalize the remaining issue for STxMP test methodology if any - Finalize the baseline of test methodologies for AI/ML beam management (if applicable) |  |  |
| RAN #108, June '25 | Provide the TR for information at RAN plenary |  |  |  |  |
| RAN4 #116, Nov '23 | - Finalize test methodologies for STxMP and AI/ML beam management (if applicable) |  |  |
| RAN #109, Sep '25 | Conclude the study item and present the TR for approval at RAN plenary |  |  |

Proposal 1: To adopt the work plan, as shown in Table 1, for study item on Rel-19 FR2 OTA testing phase 3.

# 3	Conclusions

This contribution provided the work plan for study item on Rel-19 FR2 OTA testing phase 3 and made the following proposal:

Proposal 1: To adopt the work plan, as shown in Table 1, for study item on Rel-19 FR2 OTA testing phase 3.

# 4	References

RP-240856, “New SID: Study on NR FR2 OTA (Over the Air) testing enhancement Phase 3,” Qualcomm Incorporated