3GPP TSG-RAN WG4 Meeting #110bis                                                           R4-2406107

Changsha, China, 15th – 19th April, 2024

Agenda item:			9.12.3

Source:	Samsung

Title:	Way Forward for [110bis][313] NR_duplex_evo

Document for:	Approval

# Introduction

This document is provided for capturing agreements and way forward on the WI of NR_duplex_evo based on the discussion in RAN4#110bis.

# For Agreement

## Work Plan (RAN4 core part)

- Agreement:

  - Approve the work plan with the note as follows:

    - Note: During certain particular BS RF requirement is specified, FFS if the additional coexistence simulation to Rel-18 RAN4 co-existence study is required.

Table 1: WI plan for Evolution of NR duplex operation (RAN4 Part)

| Schedule and TU | Work plan |
| --- | --- |
| April, 2024 RAN4#110bis (0.25 TU) | RAN4 (core) - Start discussion on BS RF requirements for SBFD operation at gNB - Discuss on SBFD operation impact on existing BS RF requirements - Discuss on the necessity of introducing new requirements for SBFD operation, identified in study item |
| May, 2024 RAN4#111 (0.25 TU) | RAN4 (core) - Continue discussion on BS RF requirements for SBFD operation at gNB - Continue discussion on SBFD operation impact on existing BS RF requirements - Continue discussion on the necessity of introducing new requirements for SBFD operation, identified in study item |
| August, 2024 RAN4#112 (1.5 + 0.5 TU) | RAN4 (core) - Continue discussion on BS RF requirements for SBFD operation at gNB - Progress achieved on SBFD operation impact on some of existing BS RF requirements - Progress achieved on the necessity for some of new requirements for SBFD operation, identified in study item - Start discussion on RRM core requirements for CLI handling mechanism(s) - Discuss the necessity of measurement requirement(s) for CLI handling scheme(s), including gNB-to-gNB and/or UE-to-UE scheme(s) down-selected - Start discussion on other RRM core requirements impact identified for SBFD operation |
| October,2024 RAN4#112bis (1.5 + 0.5 TU) | RAN4 (core) - Continue discussion on BS RF requirements for SBFD operation at gNB - Progress achieved on SBFD operation impact on some of existing BS RF requirements - Progress achieved on the necessity for some of new requirements for SBFD operation, identified in study item - Continue discussion on RRM core requirements for CLI handling mechanism(s) - Further discuss the necessity of measurement requirement(s) for CLI handling scheme(s), including gNB-to-gNB and/or UE-to-UE scheme(s) down-selected - Continue discussion on other RRM core requirements impact identified for SBFD operation |
| November, 2024 RAN4#113 (1.5 + 0.5 TU) | RAN4 (core) - Continue discussion on BS RF requirements for SBFD operation at gNB - Progress achieved on SBFD operation impact on some of existing BS RF requirements - Agree on whether new requirements for SBFD operation identified in study item are introduced - Continue discussion on RRM core requirements for CLI handling mechanism(s) - Progress achieved on the necessity of measurement requirement(s) for CLI handling scheme(s), including gNB-to-gNB and/or UE-to-UE scheme(s) down-selected - Continue discussion on other RRM core requirements impact identified for SBFD operation |
| February, 2025 RAN4#114 (1.5 + 0.5 TU) | RAN4 (core) - Continue discussion on BS RF requirements for SBFD operation at gNB: - Agree on SBFD operation impact on all existing BS RF requirements - Agree on new requirements identified to be introduced for SBFD operation. - Continue discussion on RRM core requirements for CLI handling mechanism(s) - Progress achieved on the necessity of measurement requirement(s) for CLI handling scheme(s), including gNB-to-gNB and/or UE-to-UE scheme(s) down-selected - Continue discussion on other RRM core requirements impact identified for SBFD operation |
| April, 2025 RAN4#114bis (1.5 + 0.5 TU) | RAN4 (core) - Continue discussion on BS RF requirements for SBFD operation at gNB - Draft CR(s) on existing BS RF requirements’ impact for SBFD operation are provided for discussion - Draft CR(s) on new BS RF requirements for SBFD operation, if necessity identified, are provided for discussion - Continue discussion on RRM core requirements for CLI handling mechanism(s) and other identified impact(s) - Draft CR(s) on measurement requirement(s) for CLI handling scheme(s), if necessity identified - Draft CR(s) on RRM core requirements impact identified for SBFD operation |
| May, 2025 RAN4#115 (1.5 + 0.5 TU) | RAN4 (core) - Finalize discussion and endorse draft CR(s) on BS RF requirements and RRM requirements for SBFD operation at gNB RAN4 (performance) - Begin discussion on - BS RF conformance requirements to support SBFD operation at gNB - RRM performance requirements to support SBFD operation - SBFD-capable BS and/or SBFD-aware UE demodulation performance requirements to support SBFD operation |
| August, 2025 RAN4#116 (1.5 + 0.5 TU) | RAN4 (core) - Resolve remaining issues on BS RF requirements and RRM requirements for SBFD operation at gNB, and CR updates RAN4 (performance) - Continue discussion on - test issues identified for BS RF conformance requirements to support SBFD operation at gNB - RRM performance requirements to support SBFD operation - SBFD-capable BS and/or SBFD-aware UE demodulation performance requirements to support SBFD operation |
| October, 2025 RAN4#116bis (0.5 + 1 TU) | RAN4 (performance) - Continue discussion and prepare draft CR(s) on - BS RF conformance requirements to support SBFD operation at gNB - RRM performance requirements to support SBFD operation - SBFD-capable BS and/or SBFD-aware UE demodulation performance requirements to support SBFD operation |
| November, 2025 RAN4#117 (0.5 + 1 TU) | RAN4 (performance) - Finalize discussion and endorse draft CR(s) for - BS RF conformance requirements to support SBFD operation at gNB - RRM performance requirements to support SBFD operation - SBFD-capable BS and/or SBFD-aware UE demodulation performance requirements to support SBFD operation |
| January, 2026 RAN4#118 (0.5 + 1 TU) | RAN4 (performance) - Resolve remaining issues and CR updates on introduced performance requirements |

## Agreement achieved in Thursday Ad-Hoc

#### Issue 2-4-1: SBFD frequency-domain configuration in RAN4 specification

- Agreement:

  - It is within RAN4 scope to study/specify the limitation or restriction on the size of subband/guardband, by taking account different feasible BS/UE implementations.

    - FFS how RAN4 specification captures the subband configurations

    - FFS the necessity of standardize the guardband;

      - If needed, FFS the sizes of guardband in RAN4 shall be decided.

#### Issue 2-5-1: SBFD operation in BS configured with multi-carriers

- Agreement:

  - Rel-19 requirement shall consider both (1) single carrier operation for SBFD (2) SBFD operates in only one BS carrier, and legacy TDD operates in other intra-band BS carrier(s) contiguous or non-contiguous to the SBFD carrier.

#### Issue 2-6-1: Co-location requirement and reference antenna

- Way forward:

  - Continue the discussion on TX IMD requirement for SBFD, based on the existing assumption for co-location reference antenna.

    - The assumption of co-location reference antenna could be revised based on the outcome from BS RF enh. WI.

# Way Forward

Companies are encouraged to contribute on issues as summarized in the moderator summary [R4-2405833].