3GPP TSG-RAN WG4 Meeting #114                                                    R4-2500752
Athens, GR, 17th – 21st February, 2025

Agenda item:	 7.14.3.1

Source:	 vivo

Title:	Discussions on Rel-19 TRP TRS requirements work

Document for:	Approval

- Introduction

In last RAN4 meeting, there was good progress on requirements related work and lab alignment activity [1]. This contribution provides our further views on open issues.

- Discussion

- 2Tx lab alignment status

The 2Tx lab alignment is already started, but we are facing some issues on selecting available LAD to support TPMI index-2 UL-MIMO configurations. Firstly, it is confirmed that the LAD5 only supports band n41 UL MIMO, and LAD6 from OPPO is not available. Meanwhile Xiaomi would like to provide a new LAD6 to support band n78 2Tx testing, the smartphone configuration is still under checking.

- latest status of Rel-19 2Tx Lab Alignment Devices (LADs).

| Rel-19 2Tx Lab Alignment Devices (LADs) for non-coherent UL MIMO |  |  |  |  |
| --- | --- | --- | --- | --- |
| DUT | UL-MIMO Configuration | Provider/Owner | Contact | issue |
| LAD5 (new device for Rel-19 2Tx) | TPMI index 2 | vivo | Ruixin Wang ruixin. wang@vivo.com | Only support n41. |
| LAD6 (new device for Rel-19 2Tx) | TPMI index 2 | Xiaomi |  | For n78 testing. Checking configuration |

Proposal 1: due to LAD issues, the 2Tx lab alignment test case should be reduced. Two LADs, one for band n41 and the other one for n78.

- 1Tx measurement campaign and requirements

For 1Tx requirements, the following agreements in WF [1]:

Issue 4-2-4: Scope for 1Tx requirements in Rel-19

Agreements:

  - The number of band and which band will be decided in next RAN plenary meeting.

  - Feedback from interested operators is expected before RAN plenary meeting.

Based on RAN4 decision and further discussions in RAN, the WID has been updated in [2]:

For now, the candidate bands are n3, n5, n7, n8, n20, RAN4 should make final decision based on feedback from interested companies on potential available number of devices. Besides, encourage companies to provide deives to test labs for supporting Rel-19 data pool collection.

Proposal 2: RAN4 select 4 bands from n3, n5, n7, n8, and n20, encourage companies to provide feedback on available number of devices each band and provide devices to test labs for data collecting.

- RC harmonization issue

For 1Tx requirements, the following agreements in WF [1]:

Issue 4-2-6: For RC low band harmonization issue in Rel-19

Agreements:

  - Update WID in next RAN-P to add RC harmonization scope. RAN4 further discuss how to resolve the low band RC harmonization issue.

  - Consider the following solutions:

    - Increase the number of sample points per TRS measurement.

    - Provide a separate uplink path in the chamber for TRS.

    - Define a minimum system dwell time at each position for device adaptation.

Based on RAN4 agreements and RAN plenary discussions, the RC harmonization scope has been added into Rel-19 WID [2]:

To resolve the harmonization issues at low band, RAN4 should discuss whether a new harmonization activity among all test labs is needed, or RAN4 just focus on failed test labs in Rel-19.

Proposal 3: RAN4 should discuss whether a new harmonization activity among all test labs is needed, or group just focus on failed test labs in Rel-19.

- Conclusion

In this contribution, we propose several actions for Rel-19 TRP TRS work:

Proposal 1: due to LAD issues, the 2Tx lab alignment test case should be reduced. Two LADs, one for band n41 and the other one for n78.

Proposal 2: RAN4 select 4 bands from n3, n5, n7, n8, and n20, encourage companies to provide feedback on available number of devices each band and provide devices to test labs for data collecting.

Proposal 3: RAN4 should discuss whether a new harmonization activity among all test labs is needed, or group just focus on failed test labs in Rel-19.

# References

- R4-2419808, WF for [113][325] TRP_TRS_Ph3, vivo, RAN4#113

- RP-243277, Revised WID of Rel-19 OTA, vivo, CAICT, RAN#106