3GPP TSG-RAN WG4 Meeting #115	R4-2505504

Valletta, Malta, May 19th – May 23rd, 2025

Source:	Nokia

Title:	Discussion on General Aspects on SCM SI

Agenda item:	7.16.1

Document for:	Discussion

Introduction

During RAN#104 the study item on Spatial Channel Model was agreed, whereby the SI started during RAN4#112, within this contribution we present some views on the work plan of the Study Item as well as details of what Nokia believes should be included in TR 38.753.

Furthermore, during RAN#107 the study item was extended, such that the revised completion plenary was RAN#109, indicated in the new SID, to enable completion of the Study item.

Discussion

Work Plan

To provide a reminder the following table is the previous work plan agreed during RAN4#114-bis and captured in the way forward from there [2].

| Meeting No. | Date | Details |
| --- | --- | --- |
| RAN4#112 | August 24 | Identify Existing Limitations (Phase 1): Scenario Discussed and early Alignment Initial Scenario Configuration Alignment Explore Modelling Approaches (Phase 2): Potential approaches to channel modelling discussed |
| RAN #105 (September 24) |  |  |
| RAN4#112-bis | October 24 | Identify Existing Limitations (Phase 1): Scenarios agreed Explore Modelling Approaches (Phase 2): Initial simulation parameter alignment Considered channel model alignment |
| RAN4#113 | November 24 | Explore Modelling Approaches (Phase 2): Simulation parameters agreed Develop Test Methodology (Phase 3): Testability Discussions Initial simulations Document Conclusions (Phase 4): Draft TR structure agreed Work split agreed |
| RAN #106 (December 24) |  |  |
| RAN4#114 | Feb 25 | Develop Test Methodology (Phase 3): Simulation Alignment Document Conclusions (Phase 4): Initial discussion on potential conclusions Draft TPs |
| RAN #107 (March 25) |  |  |
| RAN4#114-bis | April 25 | Develop/Refine Test Methodology (Phase 3): Further Simulation Alignment, focus on SU-MIMO, in FR1 Down select to reduced set of AAVs for CDL Model Agree Table for CDL Model Assess potential other SCM candidates Document Conclusions (Phase 4): Draft TPs |
| RAN4#115 | May 25 | Develop Test Methodology (Phase 3): Final Simulations Alignment Decision of what Document Conclusions (Phase 4): Draft TPs |
| RAN #108 (June 25) |  |  |
| RAN4#116 | Aug 25 | Document Conclusions (Phase 4): big CR |
| RAN #109 (Sep 25) |  |  |

During RAN4 meetings so far significant efforts have been made to drive forward both the SU-MIMO scenarios and to continue discussion on MU-MIMO scenarios, however several SCM candidates are still on the table, and discussion on FR1 and FR2 is still open.

As very little discussion has been had on FR2 and we are nearing the conclusion of the release 19 study it is recommended that FR2 be discontinued in the Rel-19 SCM SI, and further study to be conducted at another time.

So far little discussion has occurred on FR2 study for SCM.

RAN4 to postpone discussion on FR2 out of Rel-19 SCM SI, and update SID accordingly.

Furthermore, SU-MIMO has taken a lot of discussion so far in the SI, and it is noted that at least for the 4 layer cases there is good alignment in both PDSCH and PMI.

For 8 layer cases for SU-MIMO alignment is still ongoing.

For MU-MIMO although some discussion has not progressed as far regarding alignment at this stage.

Discussion has occurred on MU-MIMO, with some results presented, however a conclusion is unlikely in the current timeframe of Rel-19 SI.

RAN4 to capture MU-MIMO Spatial Channel Model aspects in TR 38.753, however the focus for current SI time should be on SU-MIMO alignment, both 4 layer and 8 layer.

Regarding CDL and TDL options for the SCM, there is some ongoing discussion, it is proposed that following RAN#115 only fine-tuning of models to be considered as only one RAN4 meeting is planned before submission of the TR and completion of the SI.

RAN4 to attempt alignment of all SCM candidates at RAN4#115

RAN4 shall confirm no more changes to SCM candidates, and considered aligned models final at the end of RAN4#115.

Technical Report

During RAN4#112-bis the skeleton of TR 38.753 was agreed in [3], for which RAN4 is making progress on; however due to an inability to share a draft at RAN#107 the study item needed to be extended therefore it is important that the TR is progressed sufficiently to submit a stable draft of the TR to RAN#108.

To this end, a big pCR will be reserved for RAN4#115 and companies pCRs will be collated before editing of a big pCR either during the meeting itself, or if appropriate as post-meeting approval.

RAN4 shall aim to create a stable draft of the TR 38.753 through a big pCR during RAN4#115.

Conclusion

The paper discusses general items relating to the topic of Spatial Channel Modelling into RAN4 and presents some of the Nokia views on this topic for discussion during RAN4#115.

The following Observations and Proposals were made:

Observation 1: So far little discussion has occurred on FR2 study for SCM.

Proposal 1: RAN4 to postpone discussion on FR2 out of Rel-19 SCM SI, and update SID accordingly.

Observation 2: Discussion has occurred on MU-MIMO, with some results presented, however a conclusion is unlikely in the current timeframe of Rel-19 SI.

Proposal 2: RAN4 to capture MU-MIMO Spatial Channel Model aspects in TR 38.753, however the focus for current SI time should be on SU-MIMO alignment, both 4 layer and 8 layer.

Proposal 3: RAN4 to attempt alignment of all SCM candidates at RAN4#115

Proposal 4: RAN4 shall confirm no more changes to SCM candidates, and considered aligned models final at the end of RAN4#115.

Proposal 5: RAN4 shall aim to create a stable draft of the TR 38.753 through a big pCR during RAN4#115.

- References

- RP-241610; “Study on spatial channel model for demodulation performance requirements”, Nokia, BT Plc et al, RAN#104, Shanghai, June 2024.

- R4-2504756, “Way Forward for [114bis][320] FS_NR_demod_SCM”, Moderator (Nokia), RAN4#114-bis, Wuhan, April 2024

- R4-2416549, “TR 38.753 Skeleton”, Nokia, Ericsson, Qualcomm, RAN4#112-bis, Hefei, October 2024

- RP-241610, “Study on spatial channel model for demodulation performance requirements for NR”, Nokia, BT Plc, RAN#107, Incheon, Korea, March 2025.