3GPP TSG-RAN WG4 Meeting RAN4#86bis                                                    R4-1803841

Melbourne,AU, 23 -27 April, 2018

Agenda Item:   7.11.1.1

Source:        Samsung

Title:          Plan for UE performance requirements specification (38.101-4) drafting

Document for:  Discussion

Introduction

A dedicated specification was assigned for NR UE performance requirements as 38.101-4. The target competition time for Rel-15 NR performance part is RAN#82 in Dec 2018. In this contribution, preliminary plan for UE performance requirements specification (38.101-4) drafting was provided.

Discussion

In last RAN plenary, such TUs were assigned for Rel-15 NR WI in latest Status report. Overall we can observe that there are 5 regular RAN4 meetings plus one performance AH reserved for completing Rel-15 NR performance part in Dec 2018, and very limited TUs assigned for performance parts in April and May meetings.

Work plan

In order to meet such aggressive timeline, initial plan for specification drafting provided below:

RAN4#86bis April 16-20

- Identify overall performance scope of Rel-15 NR UE performance requirements in general

- List all the candidate skeleton structures for TS38.101-4 drafting

RAN4#87 May 21-15

- Agree skeleton structure for TS38.101-4 and drafting rules

- Agree generic simulation assumption, and list of candidate test cases for demodulation test cases and CSI test cases

RAN#80

RAN4 Performance-AH Jul 2-6

- Bring preliminary simulation results for 1st bullet of simulation cases

- Further decide test scope for remaining open issues, updated framework for UE performance requirements (demodulation and CSI)

RAN4#88 Aug 20-24

- Further collection results and fixed test set-up for 1st bullet of simulation cases

- Discussion simulation assumption for 2nd bullet of simulation cases

- Draft pCRs for corresponding agreed test cases

RAN#81

RAN4#88bis Oct 8-12

- Collection IM results for 1st bullet of simulation cases;

- Draft pCRs for remaining agreed test cases

RAN4#89 Nov 12-16

- Collection IM results for 2nd bullet of simulation cases

- Draft pCRs to update requirements for the introduced test cases

- Big CR provided for email approval and submission to RAN plenary

RAN#82

Proposed drafting rules in working group

Basically we will follow the procedure what we did for other specs i.e. 38.104, 38.133 to organize drafting work. Once spec structure come to be stable, ‘section editor work procedure’ can be started.

Conclusion

In this contribution, preliminary plan for UE performance requirements specification (38.101-4) drafting was provided.