## Slide 1: WF on 38.101-4 spec skeleton
Agenda Item: 7.11.1.3
Document for: Approval
Source: Samsung
3GPP TSG-RAN WG4 #86bis T-doc R4-1805537
Melbourne, Australia, 16 – 20 April 2018

## Slide 2: Spec drafting Plan
Phase 0:
  RAN4#86bis April 16-20
    Identify overall performance scope of Rel-15 NR UE performance requirements in general
    List candidates of skeleton structure for TS 38.101-4
  RAN4#87 May 21-15
    Agree generic simulation assumption, and list of candidate test cases for demodulation test cases and CSI test cases
    Agree specification skeleton
Phase 1:
  RAN4 Performance-AH Jul 2-6
    Bring preliminary simulation results for 1st bullet of simulation cases
    Further decide test scope for remaining open issues, updated framework for UE performance requirements (demodulation and CSI)
    Agree specification rules
  RAN4#88 Aug 20-24
    Further collection results and fixed test set-up for 1st bullet of simulation cases
    Discussion simulation assumption for 2nd bullet of simulation cases
    Draft pCRs for corresponding agreed test cases
Phase 2:
  RAN4#88bis Oct 8-12
    Collection IM results for 1st bullet of simulation cases;
    Collection alignment and fixed detailed test set-up for 2nd bullet of simulation cases;
    Draft pCRs for remaining agreed test cases
  RAN4#89 Nov 12-16
    Collection IM results for 2nd bullet of simulation cases
    Draft pCRs to update requirements for the introduced test cases
    Big CR provided for email approval and submission to RAN plenary

## Slide 3: Open issues (1/2)
Issue 1: How to differentiae frequency ranges / different test methods
  Option1: Using separate sections for Conductive test and OTA test (‘Pure baseband test’)
  Option2: Using separate tables or dedicated sub-section to clarify the applicable rules for frequency ranges and test methods
Issue 2: Sub-sections under demodulation requirements: the first level sub -sections can be divided by physical channels (PDSCH, PDCCH ,PBCH and SDR).
Issue 3: Sub-sections under CSI requirements: the first level sections can be divided by CSI reporting contents (CQI, PMI, CRI, RI, [SLI] and [L1 RSRP]).
Issue 4: Number of Receiver antennas: 1Rx, 2Rx, 4Rx
  1Rx (void for Rel-15), 2Rx, 4Rx (only applicable for FR1 in Rel-15)

## Slide 4: Open issues (2/2)
Issue 5: Duplex mode, CA/DC:
  Single carrier FDD, Single carrier TDD, CA/DC, EN DC, SUL
    Using different tables for different CA/DC combinations i.e. Intra-band contiguous EN-DC, Intra-band non-contiguous EN-DC ,Inter-band EN-DC within FR1, Inter-band EN-DC including FR2, Intra-band contiguous CA, Intra-band non-contiguous CA, Inter-band CA within FR1, Inter-band CA including FR2,Inter-band DC between FR1 and FR2, Inter-band CA between FR1 and FR2
Issue 6: How to differentiae WIs/features
  Option 1: Using separate sections for different WIs/features
  Option 2: Treating case by case pending on test cases introduced

## Slide 5: Skeleton Options-Option 1

## Slide 6: Skeleton Options-Option 2

## Slide 7: Skeleton Options-Option 3

## Slide 8: References
R4-1713200 “Test scope and UE performance spec 38.101-4 drafting rules”, Ericsson
R4-1713199 “Draft skeleton of 38.101-4 for UE performance”, Ericsson
R4-1803842 “Proposals on 38.101-4 specification structure”, Samsung
R4-1803844 “Draft skeleton of 38.101-4”, Samsung
R4-1804175 “TS 38.101-4 NR UE performance requirements specification structure”, Intel Corporation
R4-1804176 “Draft skeleton of TS 38.101-4”, Intel Corporation
R4-1805311 “Discussion on the specification structure for 38.101-4” Huawei, HiSilicon
R4-1805312 “Draft specification structure for 38.101-4”, Huawei, HiSilicon