3GPP TSG-RAN WG4 Meeting#88                	R4-1811298

Gothenburg, Sweden, August 20th – 24th 2018

Source:	Nokia, Nokia Shanghai Bell

Title:	Work plan for euCA performance part

Agenda item:	6.9.2

Document for:	Approval

Introduction

The WI enhanced utilization of CA is entering the performance work as the core requirements were mostly clarified in the Busan meeting. In this paper we provide a work plan for the performance part of the euCA work.

Discussion

According to the WID the performance part of the work should be finalized by December 2018. I.e. RAN4 has 3 meetings to finalize the work. Following work plan is proposed:

RAN4#88, 20th – 24th August 2018:

- Agree on a list of test cases

RAN4#88bis 8th – 12th October 2018:

- Initial CRs for the agreed test cases

RAN4#89 12th – 16th November 2018:

- finalize the CRs for the agreed test cases

Conclusion

- In this paper we provide a short a simple work plan for the euCA performance work, targeted at finalizing by end of 2018.

References