## Slide 1: Way forward on NR-U SI work in RAN4
Ericsson
3GPP TSG-RAN4 Meeting #88
Gothenburg, Sweden, 20 - 24 Aug 2018
R4-1811773

## Slide 2: Background
Following contributions are submitted in RAN4#88:
R4-1811290 | 10.2.1 | RAN4 work plan for Rel-15 NR unlicensed SI | Ericsson
R4-1811291 | 10.2.2 | Potential spectrum arrangements for NR-U | Ericsson
R4-1811292 | 10.2.2 | Assessing the need for adjacent channel coexistence studies in NR-U operation | Ericsson

## Slide 3: Way forward: Scope
Spectrum:
  [Focus for the SI will be on 5GHz and 6GHz]
    For 6GHz, only overview of currently ongoing regulatory work is included
Coexistence study:
  For 5GHz, since similar deployment is expected, there is no need to perform adjacent channel coexistence study

## Slide 4: Way forward: Workplan
RAN4#88bis:
  Provide information about current regulatory work on 6GHz
  Provide information on possible difference between NR-U and LAA UE and BS operation in 5GHz
RAN4#89:
  Capture the discussions and conclusions in text proposal for TR38.889