3GPP TSG-RAN WG4 Meeting #90	R4-1902509

# Athens, Greece, 25 February – 1 March 2019

Source: 	Huawei

Title:	Work plan for the 7-24 GHz study item

Agenda Item:	10.4.1

Document for:	Agreement

# Introduction

In this contribution we provide the proposed workplan for the 7-24 GHz SI.

# Discussion

During RAN#82, new SI on 7-24 GHz frequency range has been approved in [1]. Based on the SID, the following TR timeline is expected:

Table 1: Expected timeline of the TR [1]

| New specifications {One line per specification. Create/delete lines as needed} |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Type | Series | Title | For info at TSG# | For approval at TSG# | Remarks |
| TR | 38.xxx | Study on 7 – 24 GHz frequency range in NR | RAN#85 | RAN#86 |  |

Based on the above timeline and the SI objective, the study item workplan has been drafted in table 2.

The proposed workplan is subject to discussion, considering also splitting into UE and BS paths, as those are could be expected to be handled in separate sessions.

Comments and suggestions to the proposed workplan are welcome.

Table 2: Proposed workplan for the 7-24 GHz SI

| 3GPP meeting | Dates | Location | Proposed workplan |
| --- | --- | --- | --- |
| 3GPP RAN4 #90 | 25 Feb - 1 Mar 2019 | Athens | - Work kick-off in RAN4 - Formulation of the workplan - Discussion on TR skeleton / agreement - Inputs to the selection of proxy/example frequencies - Decision on the internal/external TR |
| 3GPP RAN #83 | 18 - 21 Mar 2019 | Shenzhen | Status report SID updates on the TR (internal vs. external) |
| 3GPP RAN4 #90-Bis | 8 - 12 Apr 2019 | Xi'an | - TR: further extensions of the skeleton structure - Selection of proxy/example frequencies: final decision - Regulatory survey: collection of inputs NOTE: no TPs to TR until RAN92bis/ RAN#93 - System parameters: discussion on expected modifications in case of future bands, and related TR scope - RF technology aspects: collect inputs - e.g. PA properties, antenna properties, receiver properties in particular noise factor, filter capabilities, noise figure, phase noise, etc. - BS specifications and requirements: continue discussion - Expected impacted on specs and requirements - Comparison with existing FR1 and FR2 requirements - Further discuss need for co-location requirements - UE specifications and requirements: continue discussion - Expected impacted on specs and requirements, e.g. comparison with existing FR1 and FR2 requirements - BS RF architecture: - Discussion on the potential BS architecture variants feasible (conducted, hybrid, OTA) - Consider antenna array sized - UE RF architecture: Discussion on the potential UE architecture variants feasible (conducted, hybrid, OTA) - EMC: discussion on EMC requirements impact |
| 3GPP RAN4 #91 | 13 - 17 May 2019 | Reno, Nevada | - System parameters: continue discussion - RF technology aspects: continue discussion - Deployment scenarios: trigger discussion on possible scenarios, considering technology capabilities - BS specifications and requirements: continue discussion - UE specifications and requirements: continue discussion - BS RF architecture: continue discussion on requirements classification - UE RF architecture: continue discussion on requirements classification - EMC: conclusion on requirements impact |
| 3GPP RAN #84 | 3 - 6 Jun 2019 | Newport Beach California | Status report |
| 3GPP RAN4 #92 | 26 - 30 Aug 2019 | Ljubljana | - System parameters: continue discussion - RF technology aspects: agree what and how to capture in TR - Key parameters: Begin consideration of which key parameters may be concluded on and ranges - E.g. ACLR, Noise Figure, Phase noise and need for CPE compensation, etc. - Deployment scenarios: continue discussion - BS specifications and requirements: continue discussion - Conclude on need for co-location requirements - UE specifications and requirements: continue discussion - BS RF architecture: continue discussion on requirements classification - UE RF architecture: continue discussion on requirements classification - FR terminology: Start discussion of how to deal with range - E.g. whether evaluated sub-ranges can be merged, whether new FR are needed, etc. - TR: preparation of the TR submission to RAN#85 (for information) |
| 3GPP RAN #85 | 16 - 19 Sep 2019 | Newport Beach California | Status report TR for information |
| 3GPP RAN4 #92-Bis | 14 - 18 Oct 2019 | China | - Regulatory survey: - Continue collection of inputs - Decide how to capture the regional regulatory aspects in TR - System parameters: completion - RF technology aspects: capture technology characteristics in TR - Key parameters: continue discussion - Deployment scenarios: completion - BS specifications and requirements: capture likely impact in TR, completion - UE specifications and requirements: capture likely impact in TR, completion - BS RF architecture: continue discussion on requirements classification - UE RF architecture: continue discussion on requirements classification - Useful frequency ranges for Mobile use: re-open discussion and decide what to capture in TR (if not already done) |
| 3GPP RAN4 #93 | 18 - 22 Nov 2019 | Reno, Nevada | - Regulatory survey: completion - Key parameters: Capture conclusions in TR, completion - BS RF architecture: completion - UE RF architecture: completion - Completion of all outstanding and remaining issues - Useful frequency ranges for Mobile use: capture in TR, completion - TR: completion - TR updates based on WRC-19 (28.10- 22.11.2019) conclusions |
| 3GPP RAN #86 | 9 - 12 Dec 2019 | Sitges | Status report TR for approval |

# Conclusion

Based on the workplan discussion, the following is proposed:

Proposal 1: agree on the 7-24 GHz SI workplan, as presented in table 2.

# References

[1]		RP-182884			Study on 7 - 24 GHz Frequency Range, SID