3GPP TSG-RAN WG4 Meeting #90bis												  	         R4-1903527

Xian, China 8th – 12th of April, 2019

Source: 	Nokia

Title: 					Work plan for New WID: Power Class 2 UE for LTE bands 31 and 72

Agenda Item: 			7.11.1

Document for:	Approval

# 1	Introduction

New WI was approved in RAN#83 [1]. It has following objectives

The objective of the work item is to specify the RF requirements for Power Class 2 UE with +26dBm TX power that are applicable to Band 31, and Band 72.

- The requirements will only cover the UE transmission and UE reception requirements, but no UE baseband demodulation performance requirements for;

  - Band 31 and Band 72

  - E-UTRA UE Power Class 2

  - E-UTRA and eMTC device categories M1 and M2

- The following specification work is required

- UE core RF requirements for FDD Band 31 and Band 72

- The work item will ensure that co-existence and compatibility issues with existing deployments in Band 31 and Band 72 or adjacent bands (including DTV) do not arise. New AMPR tables or other methods will be developed if needed.

- Smartphone form factors are excluded to avoid SAR issues.

- The base station requirements shall not be impacted.

In this contribution we discuss the time plan of the WI which has completion planned in RAN#85 which gives 3 RAN4 meeting.

# 2	Discussion

Proposed time plan is

RAN4#90bis:

- Discuss if there is a need for simulations and measurements, for-example TV band protection

- Discuss if current PC2 requirements can be reused for FDD

RAN4#91:

- Present simulation results if needed

- Create draft CR for 36.101

- Discuss the release independence aspect of introducing PC2 for FDD

RAN#4 92

- Agree CR for 36.101

- Agree CR for 36.307

# 3	Conclusion

This contribution proposes a time plan for New WID: Power Class 2 UE for LTE bands 31 and 72.

# 4	References

[1] RP-190665, New WID: Power Class 2 UE for LTE bands 31 and 72, RAN#83, Nokia, ArgoNET