3GPP TSG-RAN4#92 Meeting  		            R4-1908403

Ljubljana, Slovenia, 26th Aug – 30th Aug, 2019

Title:	Work plan for RRM requirements for CSI-RS based L3 measurement

Source:	CATT

Agenda Item:	9.15.1

Document for:	Approval

Introduction

In the last RAN Plenary #84 meeting, WI on RRM requirements for CSI-RS based L3 measurement was agreed [1]. In this contribution, we provide a work plan for the new WI on RRM requirements for CSI-RS based L3 measurement in Rel-16.

Objectives for RRM requirements for CSI-RS based L3 measurement

This new WID proposed to specify RRM requirements for CSI-RS based L3 measurements with the following aspects,

- Assumptions on Synchronization

  - Single FFT is assumed for multiple cell measurements per frequency layer for both intra- and inter-frequency measurements.

- Measurement bandwidth of CSI-RS for the minimum requirements

- CSI-RS based intra-frequency and inter-frequency definition

- Intra-frequency and inter-frequency measurement requirements

- Evaluate and specify CSI-RS based L3 measurement accuracy

- Introduce new UE measurement capability, including number of frequency layer and number of cells etc., for CSI-RS based measurement

Work plan for RRM requirements for CSI-RS based L3 measurement

The WI on RRM requirements for CSI-RS based L3 measurement will be specified in Rel-16 time frame and this new WI should be completed by March 2020 in Core requirement aspects.

- RAN4 # 92BIS

- Discuss and evaluate the measurement bandwidth of CSI-RS for RRM requirements

- Define CSI-RS based intra-frequency and inter-frequency measurement

- Discuss and introduce new UE measurement capability, including number of frequency layer and number of cells etc., for CSI-RS based measurement

- Initial discuss intra-frequency and inter-frequency measurement requirements

- RAN4 # 93

- Complete the requirements for CSI-RS based UE measurement capability, including number of frequency layer and number of cells etc.,

- Complete intra-frequency and inter-frequency measurement requirements

- Evaluate CSI-RS based L3 measurement accuracy requirements

- Provide draft CRs for CSI-RS based L3 measurement core requirements

- RAN4 # 94

- Approve CRs for CSI-RS based L3 measurement core requirements

- Finalize CSI-RS based L3 measurement core requirements

- Evaluate CSI-RS based L3 measurement accuracy requirements; approve simulation assumption for accuracy evaluation if needed.

- Identify list of test cases for CSI-RS based L3 measurement performance

- RAN4 # 94BIS

- Continue discuss identified test cases and configuration parameters for CSI-RS based L3 measurement performance

- Provide draft CRs CSI-RS based L3 measurement accuracy requirements

- Provide draft test case CRs for CSI-RS based L3 measurement performance

- RAN4 # 95

- Approve CRs on RRM performance test cases

- Complete RRM performance requirement

Conclusions

In this contribution, we provided work plan for CSI-RS based L3 measurement. Our proposal is as follows

Proposal 1: Approve the proposed work plan for RRM requirements for CSI-RS based L3 measurement to complete Core requirements in Rel-16 timeline (March 2020).

- References

- RP-191580, “New WID on RM requirements for CSI-RS based L3 measurement”, CATT