## Slide 1: WF for Introduction of band n259 WI
Ericsson
3GPP TSG-RAN4 Meeting #92bis
Chongqing, China, 14-18 October 2019
R4-1912182

## Slide 2: Agreements
Band n259 band plan
Completion target date extended to March 2020 RP-191880 Revised WID: Introduction of NR band n259
Band number | UL | DL | Duplex mode
N259 | 39.5 – 43.5 GHz | 39.5 - 43.5 GHz | TDD

## Slide 3: Updated workplan
RAN4#93 Nov 2019 | Discussions on (Continued) BS and UE transmitter requirements based on the agreed band plan (Continued) BS and UE receiver requirements based on the agreed band plan Agreements on BS and UE transmitter requirements BS and UE receiver requirements Provide draft CRs for all related specs
RAN4#94 Feb 2020 | Discussions on CRs to BS (38.104) and UE(38.101-2) and RRM(38.133) specs Agreements on All related CRs