**3GPP TSG RAN meeting #89e RP-201891**

**Electronic Meeting, September 14 - 18, 2020**

## Status Report to TSG

**Agenda item:** 9.9.12

|  |  |
| --- | --- |
| **WI / SI Name** | LTE/NR spectrum sharing in Band 38/n38 |
| included in this status report | Study Item: No | Core part: Yes | Performance part:No | Testing part:No |
| **Acronym** | DSS\_LTE\_B38\_NR\_Bn38-Core |
| **Unique ID** | 880195 |
| **TSG Tdoc of latest approved WI/SI description (if any)** | RP-201314 |
| **Target Completion Date****(indicate if changed)** | Study Item:  | Core part: 09/2020 | Performance part: | Testing part: |
| **Overall Completion level** | Study Item:  | Core part: 95% | Performance Part:  | Testing part: |

Note: Overall completion level percentage numbers should use one of the colors below:

* xx%: Normal progress, no RAN plenary action needed
* xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action
* xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

**Source:**

|  |  |
| --- | --- |
| **Leading WG** | RAN WG4 |
| **Rapporteur** | **Name** | Paul Harris |
| **Company** | Vodafone |
| **Email** | paul.harris1@vodafone.com |

## 1 Work plan related evaluation

|  |  |
| --- | --- |
| **Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting?** | No |

*If you answered No: Then please remove the Excel file from the zip file of this status report.*

*If you answered Yes: Then please fill out the attached Excel template to request a modification of the time budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and up to the target date of the WI/SI. The basis are the endorsed time budgets of the last RAN meeting. Please highlight all changes of the values.
 One time unit (TU) corresponds to ~ 2 hours in the meeting.
 If this status report covers a WI with Core and Performance part, then please have one line for each in the attached Excel table.
 Note: If no Excel table is attached, then this means no time budget change.*

**Additional explanations/motivations for the time budget changes in the attached Excel table:**

## 2. Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

 NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.4 RAN4

Following agreement of the WID in TSG#88, CRs were submitted to RAN4#96-e detailing the changes required to TS38101-1 and TS38.104 in order to enable DSS for band n38 with release independence from Rel-15. During RAN4#96-e, one company objected to the proposed approach for adding the requirements directly to the Rel-15 specifications. Therefore, an alternative approach was devised during a post-meeting email discussion [1], which the opposing company was willing to agree. However, a number of other companies indicated that they prefer the original approach. Therefore, no agreement was reached.

#### 2.4.2 Remaining Open issues

Approval of the final CRs.

## 4. References

NOTE: This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN4#96-e:

[1] R4-2011948 Post Meeting Email approval summary for [96e][138] n38 DSS band

 18.02.2020 minor adaptations for RAN #87e

 14.11.2019 minor adaptations for RAN #86

 18.08.2019 minor adaptations for RAN #85

 12.05.2019 minor adaptations for RAN #84

 27.02.2019 minor adaptations for RAN #83

 21.11.2018 completion levels with colours added (for RAN #82)

v04.81 31.07.2018 simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80 21.05.2018 minor adaptations for RAN #80

v04.79 26.02.2018 minor adaptations for RAN #79

v04.78 18.11.2017 minor adaptations for RAN #78

v04.77 06.08.2017 minor adaptations for RAN #77

v04.76 15.05.2017 minor adaptations for RAN #76

v04.75 31.01.2017 minor adaptations for RAN #75

v04.74 28.10.2016 minor adaptations for RAN #74

v04.73 01.09.2016 adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72 26.05.2016 adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71 10.02.2016 minor adaptations for RAN #71

v04.70 30.10.2015 minor adaptations for RAN #70

v04.69 12.08.2015 minor adaptations for RAN #69

v04.68 21.05.2015 minor adaptations for RAN #68

v04.67 01.02.2015 minor adaptations for RAN #67

v04.66 16.11.2014 minor adaptations for RAN #66

v04.65 16.08.2014 minor adaptations for RAN #65

v04.64 22.05.2014 minor adaptations for RAN #64

v04.63 24.01.2014 restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62 11.11.2013 section 1.2.3 adapted for RAN #62

v03 11.08.2013 section 1.2.3 added on time budget

v02 07.05.2010 history added, some spelling corrections

v01 13.11.2009 First version of the template