3GPP TSG-RAN4 Meeting #97-e	R4-2014224

# Online, 2-13 Nov., 2020

Agenda item:	12.5.1

Source:	Apple

Title:		Work plan for measurement gap enhancement

Document for:	Approval

# Introduction

In RANP#89e a new work item “NR measurement gap enhancements” was approved in [1], in which the following objectives are included:

- Pre-configured MG pattern(s) (fast MG configuration) [RAN4, RAN2]

  - RRM requirements for pre-configured MG pattern(s) [RAN4]

    - Study requirements of the mechanisms of activation/deactivation of MG following a DCI or timer based BWP switch, e.g., per BWP MG configuration

    - Specification of rules and UE behaviour for activation/deactivation of a MG following a DCI or timer based BWP switch

    - Define measurement period requirements with pre-configured MG pattern(s) in the presence of one or more BWP switch per measurement period

  - Specification of applicability of pre-configured MG pattern(s) [RAN4]

  - Procedures and signaling for pre-configured MG pattern(s) [RAN2]

    - Specification of protocol impacts of the mechanisms of activation/deactivation of MG following a DCI or timer based BWP switch, e.g., per BWP MG configuration based on RAN4 input

- Multiple concurrent and independent MG patterns [RAN4, RAN2]

  - RRM requirements for concurrent and independent MG patterns [RAN4]

    - Define requirements for UE maximum number of concurrent and independent MG patterns active at any time

    - Specification of requirements for multiple concurrent and independent MG patterns (MGL, MGRP)

    - Specification of requirements and UE behavior for proximity of MG instances in time, priority, and partial or full overlap of MG instances

    - Define the corresponding measurement requirements

  - Specification of applicability of multiple concurrent and independent gap patterns [RAN4]

  - Procedures and signaling for simultaneous RRC (re-)configuration of one or more gap patterns [RAN2]

    - Specification of protocol impacts for multiple concurrent and independent MG patterns based on RAN4 input

- Network Controlled Small Gap (NCSG) specification [RAN4, RAN2]

  - RRM requirements for NCSG [RAN4]

    - Requirements for Visible Interruption Length (VIL) for different numerologies in FR1 and FR2

    - Specification of NCSG patterns, Measurement Length (ML), and Visible Interruption Repetition Period (VIRP)

    - Requirements for DL reception and UL transmission during ML, before start VIL and after end VIL

    - Measurement requirements with NCSG

  - Specification of applicability of NCSG patterns [RAN4]

  - Procedures and signaling for NCSG patterns [RAN2]

Notes:

- The joint requirements for objectives (1), (2) and (3) can be discussed in the WI stage after stabilizing individual requirements.

- The work on all objectives should consider UEs in RRC CONNECTED mode only.

- The work includes EN-DC, NE-DC, NR-NR DC and standalone operations and includes both per-FR MG capable UE and per-UE MG capable UE.

Work plan for this work item is expected to be approved in this RAN4 meeting. In this contribution detailed work plan for core part will be provided.

# Work plan

- 3GPP RAN4#97e (Nov., 2020)

- Discuss and approve work plan for core part.

- 3GPP RAN4#98e (Feb., 2021)

- Pre-configured MG pattern(s)

  - Initial discussion on the mechanisms of activation/deactivation of MG following a DCI or timer based BWP switch.

  - Initial discussion on applicability of pre-configured MG pattern(s).

- Multiple concurrent and independent MG patterns

  - Initial discussion on maximum number of concurrent and independent MG patterns active at any time.

  - Initial discussion on applicability of multiple concurrent and independent gap patterns.

- Network Controlled Small Gap (NCSG) specification

  - Initial discussion on NCSG design, including VIL, ML and VIRP, for different numerologies in FR1 and FR2.

- 3GPP RAN4#98bis-e (Apr., 2021)

- Pre-configured MG pattern(s)

  - Further discussion on the mechanisms of activation/deactivation of MG following a DCI or timer based BWP switch.

  - Further discussion on applicability of pre-configured MG pattern(s).

  - Initial discussion on potential RRM impact.

- Multiple concurrent and independent MG patterns

  - Further discussion on maximum number of concurrent and independent MG patterns active at any time.

  - Further discussion on applicability of multiple concurrent and independent gap patterns.

  - Initial discussion on potential RRM impact.

- Network Controlled Small Gap (NCSG) specification

  - Further discussion on NCSG design, including VIL, ML and VIRP, for different numerologies in FR1 and FR2.

  - Initial discussion on potential RRM impact.

- 3GPP RAN4#99e (May., 2021)

- Pre-configured MG pattern(s)

  - Further discussion on the mechanisms of activation/deactivation of MG following a DCI or timer based BWP switch.

  - Further discussion on applicability of pre-configured MG pattern(s).

  - Conclusion on RRM impact.

  - Initial discussion on CR for corresponding RRM requirement.

- Multiple concurrent and independent MG patterns

  - Further discussion on maximum number of concurrent and independent MG patterns active at any time.

  - Further discussion on applicability of multiple concurrent and independent gap patterns.

  - Conclusion on RRM impact.

  - Initial discussion on CR for corresponding RRM requirement.

- Network Controlled Small Gap (NCSG) specification

  - Further discussion on NCSG design, including VIL, ML and VIRP, for different numerologies in FR1 and FR2.

  - Conclusion on RRM impact.

  - Initial discussion on CR for corresponding RRM requirement.

- 3GPP RAN4#100 (Aug., 2021)

- Pre-configured MG pattern(s)

  - Further discuss and agree on the mechanisms of activation/deactivation of MG following a DCI or timer based BWP switch.

  - Further discuss and agree on applicability of pre-configured MG pattern(s).

  - Further discuss and agree on CR for corresponding RRM requirement.

- Multiple concurrent and independent MG patterns

  - Further discuss and agree on maximum number of concurrent and independent MG patterns active at any time.

  - Further discuss and agree on applicability of multiple concurrent and independent gap patterns.

  - Further discuss and agree on CR for corresponding RRM requirement.

- Network Controlled Small Gap (NCSG) specification

  - Further discuss and agree on NCSG design, including VIL, ML and VIRP, for different numerologies in FR1 and FR2.

  - Further discuss and agree on CR for corresponding RRM requirement.

# References

- RP-202119, New WI Proposal: NR measurement gap enhancements, Intel Corporation, MediaTek Inc.