3GPP TSG-RAN4 Meeting #97-e	R4-2015721

# Online, , 2nd November – 13 th November 2020

Source:	Ericsson

Title:	Work Plan for Study on Efficient utilization of licensed spectrum that is not aligned with existing NR channel bandwidth

Agenda item:	13.3.1

Document for:	Approval

# Introduction

This contribution provides description of the work plan for the study on efficient utilization of licensed spectrum that is not aligned with existing NR channel bandwidth [1]

# Discussion

During the study item, analysis will be captured in TR with the skeleton provided [2]

| New specifications |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Type | TS/TR number | Title | For info at TSG# | For approval at TSG# | Remarks |
| SI TR | TR 38.8xx | Study on Efficient utilization of licensed spectrum that is not aligned with existing NR channel bandwidths |  | TSG-RAN#92 |  |

The objectives of this study item are:

- Identify operator licensed channel bandwidths in FR1 that do not align with existing NR channel bandwidths.

  - Only licensed spectrum wider than 5 MHz to be considered in this SID.

  - Spectrum block of 33MHz in n28 require further investigation since there is dual duplexer assumption (2x30MHz) for this band.

- Evaluate the potential use of larger channel bandwidths than operator licensed bandwidth, including the impacts on regulatory emission requirements/UE output power implications and UE ACS/blocking impacts depending on the guard band and the SCS.

- Study the use of overlapping UE channel bandwidths (from both UE and network perspective) to cover operator’s license spectrum for both UL and DL, and if new gNB channel bandwidths are needed.

NOTE:	For all considered solutions, new (dedicated) channel filters (e.g. non-integer-multiples of 5MHz) are not considered for the UE and not prioritized for the gNB.

- Identify operator licensed bandwidths that are not compatible with the use of techniques like overlapping UE channel bandwidths. Every proposed method shall be summarized with respect to whether all considered spectrum scenarios are supported or whether there are specific limitations. Some limitations for a specific method shall not disqualify such method if there is a trade-off between flexibility and implementation challenges.

- Study the complexity and efficiency of adding new channel bandwidths vs. using other including testing aspects.

- Generic solution(s) should be intended as much as possible, with priority should be given to approaches that avoid the introduction of new channel BWs on the UE side. Proprietary solutions if proven relevant should not be precluded. Spectrally efficient methods providing a fine channel bandwidth granularity as well as low to moderate guard band width and signalling overhead should be preferred

- Impact on RAN1 and RAN2 should be considered and minimized

- For any considered solution, UEs not supporting such solution (both legacy and new UEs) should be able to use the next lower supported channel bandwidth in the UL and DL without implications.

- Impact (if any) on RAN4 requirements should be identified for the preferred solutions.

# Work Plan

The following channel bandwidths have been requested so far:

| Band (s) | Channel Bandwidth(s) |
| --- | --- |
| n5 | 7, 11, 12.5 MHz |
| n12 | 12 MHz |
| n26 | 7 MHz |
| n28 | 13, 33 MHz |
| n29 | 6, 11 MHz |

End of RAN4 #97e (November 2020):

Initial discussions on requested bandwidths proposed in [1]

Initial discussions on the potential and impacts for using larger bandwidth than the operator licensed bandwidth

Initial discussion on the potential and impacts for overlapping channel bandwidths, from either/both UE and BS perspective

Initial discussion on the potential and impacts of adding new bandwidths

Initial discussion on BS/UE general possible specification requirement(s) impact from the proposals

Identify any band specific requirements

Approve TR skeleton

End of RAN4 #98-e (January 2021):

Reach agreement on CBWs to study as part of the SI

Continue discussions on the potential and impacts for using larger bandwidth than the operator licensed bandwidth

Continue discussion on the potential and impacts for overlapping channel bandwidths, from either/both UE and BS perspective

Continue discussion on the potential and impacts of adding new bandwidths

Identify which CBWs are supportable/not supportable by overlapping bandwidths or wider bandwidths

Initial discussions on specification and testing complexity

Initial discussions on impacts to other WG of the solutions

Identify key UE RF requirements such as MPR/A-MRP

Identify key aspects for BS RF requirements

Initial discussions on complexity and efficiency of standardized solutions vs. proprietary solutions

Consider flexibility of proposed solutions

Initial drafts to TR on BS/UE general requirements

End of RAN4 #99-e (April 2021):

Initial conclusions on RAN specification and testing complexity for the proposed solutions

Initial conclusions on impacts to other WG of the solutions

Initial conclusions on wider bandwidths

Initial conclusions on overlapping bandwidths

Initial conclusions on complexity and efficiency of standardized solutions vs. proprietary solutions

Initial drafts to TR on band specific requirements

End of RAN4 #99bis-e (May 2021):

Reach agreements on proprietary/standardized solution aspects and impact to all WG

Finalize TR capturing conclusion on study objectives

Conclude on SID

# References

[1]  	RP-202103, “New SID: Study on Efficient utilization of licensed spectrum that is not aligned with existing NR channel bandwidths”, T-Mobile USA, Ericsson

[2]  	R4-2015722, “TR Skeleton on CH BW not aligned with existing BWs”, Ericsson