3GPP TSG-RAN4#97e	R4-2014514

2nd – 13th Nov 2020

Source: 	Nokia, Nokia Shanghai Bell

Title: 					Work plan for New WID on NR RF Enhancements for FR2

Agenda Item: 			12.3.1

Document for:	Approval

# 1	Introduction

In RAN#89 New WID on NR RF Enhancements for FR2 was approved [1]. Objectives of the WI are

- Inter-band DL CA enhancements [RAN4 RF/RRM]

  - Agree a method how applicable CBM/IBM information is captured into specification for a particular CA configuration. Agree how it is decided whether a certain CA configuration is assuming CBM or IBM based requirements (for-example is applicability based on operator request or some general rule or are all CA configurations applicable for both CBM and IBM).

  - Study and if feasible define UE requirements for CBM between different freq. groups (e.g. 28GHz + 37GHz).

  - Define requirements for CA_n258A-n260A and CA_n257A-n259A based on IBM (Note these CA configurations will be moved to Basket WI in RAN#90 and more combinations may be added to Basket WI later).

  - Define UE requirements for inter-band CA within the same freq. group (e.g. 28GHz + 28GHz) for common beam management (CBM) based on requested band combinations. Evaluate performance impact based on deployment conditions and design constraints, including outcome of MRTD requirement if any.

  - Study and if feasible define UE RF requirements for inter-band CA within the same freq. group (e.g. 28GHz + 28GHz) for (IBM) based on explicitly requested band combinations.

  - Both RF and RRM requirement aspects are in scope for DL interband CA.

- Inter-band UL CA [RAN4 RF/RRM]

  - Specify requirements for inter-band UL CA for two bands.

  - Define requirements for  CA_n257A-n259A based on IBM (Note this CA configuration will be moved to Basket WI in RAN#90 and more combinations may be added to Basket WI later).

  - Study and if feasible define UE requirements for CBM between different freq. groups (e.g. 28GHz + 37GHz).

  - Study and if feasible define UE requirements for CBM and/or IBM CA within the same freq. group (e.g. 28GHz + 28GHz), on hold until there is operator request.

  - Both RF and RRM requirement aspects are in scope for UL interband CA.

- UL gaps for self-calibration and monitoring. [RAN4 RF/RRM, RAN2] Study and, if feasible, introduce UE specific and NW configured gap for general self-calibration and monitoring purposes including

    - PA efficiency and power consumption

    - Transceiver calibration due to temperature variation

    - UE Tx power management

    - Others self-calibration and monitoring are not precluded

  - Phase 1: Study and clearly identify the performance gain over the current baseline (Rel.16 requirements) Study of RF performance evaluation/testability related to UE self-calibration and monitoring. Study network impact of UE emissions during UL gap, if any.

  - Phase 2: Specify the UL gap configuration(s), related UE capability and interruptions, if needed, based on the identified performance gain in Phase 1 and UE fall back behaviour i.e. if gaps are not available for UE requesting gaps.

This contribution is a time plan for this WI.

# 2	Discussion

According to the WID RAN4 has five meetings to complete the core-part and after that two more meeting to complete the perf-part.

Figure 1:TU request

- 97e

  - General

    - Approve this work plan

    - Approve TR skeleton

  - Interband DL CA

    - Initial discussions on applicability of CBM/IBM on individual CA configuration

    - Initial discussion on aspects of CBM between different freq. groups

    - Initial discussions on requirements for CA_n258A-n260A and CA_n257A-n259A based on IBM

    - Initial discussion on aspects of IBM within same freq. groups

  - Interband UL CA

    - Initial discussion on aspects of CBM between different freq. groups

    - Initial discussions on requirements for CA_n257A-n259A based on IBM

  - UL gaps for self-calibration and monitoring, phase 1.

    - Initial discussion on identification of areas that can be improved with UL gaps

- 98e

  - Interband DL CA

    - Continue discussions on applicability of CBM/IBM on individual CA configuration

    - Continue discussion on aspects of CBM between different freq. groups

    - Continue discussions on requirements for CA_n258A-n260A and CA_n257A-n259A based on IBM

    - Continue discussion on aspects of IBM within same freq. groups

    - Initial discussions of RRM aspects of DL interband CA

  - Interband UL CA

    - Continue discussion on aspects of CBM between different freq. groups

    - Continue discussions on requirements for CA_n257A-n259A based on IBM

    - Initial discussions of RRM aspects of UL interband CA

  - UL gaps for self-calibration and monitoring, phase 1.

    - Continue discussion on identification of areas that can be improved with UL gaps

    - Initial discussion RF performance evaluation/testability aspects related to UE self-calibration and monitoring.

    - Initial discussion network impact of UE emissions during UL gap

- 98-bis-e

  - Interband DL CA

    - Conclude the discussions on applicability of CBM/IBM on individual CA configuration

    - Continue discussion on aspects of CBM between different freq. groups

    - Continue discussions on requirements for CA_n258A-n260A and CA_n257A-n259A based on IBM

    - Continue discussion on aspects of IBM within same freq. groups

    - Continue discussions of RRM aspects of DL interband CA

    - Initial discussions of RRM performance aspects of DL interband CA

  - Interband UL CA

    - Continue discussion on aspects of CBM between different freq. groups

    - Continue discussions on requirements for CA_n257A-n259A based on IBM

    - Continue discussions of RRM aspects of UL interband CA

    - Intial discussions of RRM performance aspects of UL interband CA

  - UL gaps for self-calibration and monitoring, phase 1.

    - Conclude the discussion on identification of areas that can be improved with UL gaps

    - Continue discussion RF performance evaluation/testability aspects related to UE self-calibration and monitoring.

    - Continue discussion network impact of UE emissions during UL gap

    - Intial discussion of RRM aspects including UL gap configuration(s) and interruptions

- 99e

  - Interband DL CA

    - Conclude the discussion on aspects of CBM between different freq. groups

    - Conclude the discussions on requirements for CA_n258A-n260A and CA_n257A-n259A based on IBM

    - Conclude the discussion on aspects of IBM within same freq. groups

    - Conclude the discussions of RRM aspects of DL interband CA

    - Continue discussions of RRM performance aspects of DL interband CA

  - Interband UL CA

    - Conclude the discussion on aspects of CBM between different freq. groups

    - Conclude the discussions on requirements for CA_n257A-n259A based on IBM

    - Conclude the discussions of RRM aspects of UL interband CA

    - Continue discussions of RRM performance aspects of UL interband CA

  - UL gaps for self-calibration and monitoring, phase 2.

    - Conclude the discussion RF performance evaluation/testability aspects related to UE self-calibration and monitoring.

    - Conclude the discussion network impact of UE emissions during UL gap

    - Initial discussion on UE fall back behaviour i.e. if gaps are not available for UE requesting gaps

    - Initial discussion on possible UE capability

    - Conclude the discussion of RRM aspects including UL gap configuration(s) and interruptions

    - Continue discussions of RRM performance aspects related to UL gaps for self-calibration and monitoring

- 100

  - Interband DL CA

    - Agree CR on requirements for CA_n258A-n260A and CA_n257A-n259A based on IBM

    - Agree/Approve CR/TP if seen necessary and feasible on aspects of CBM between different freq. groups

    - Agree/Approve CR/TP if seen necessary and feasible on aspects of IBM within same freq. groups

    - Agree/Approve CR/TP if seen necessary on RRM aspects of DL interband CA

    - Continue discussions of RRM performance aspects of DL interband CA

  - Interband UL CA

    - Agree CR on requirements for CA_n257A-n259A based on IBM

    - Agree/Approve CR/TP if seen necessary and feasible on aspects of CBM between different freq. groups

    - Agree/Approve CR/TP if seen necessary on RRM aspects of UL interband CA

    - Continue discussions of RRM performance aspects of UL interband CA

  - UL gaps for self-calibration and monitoring, phase 2.

    - Agree/Approve CR/TP if seen necessary and feasible for RF aspects

    - Agree/Approve CR/TP if seen necessary and feasible for RRM aspects including UL gap configuration(s) and interruptions

    - Conclude the discussion on possible UE capability and if needed approve LS to RAN2

    - Continue discussions of RRM performance aspects related to UL gaps for self-calibration and monitoring

- 100-bis

  - Interband DL CA

    - Conclude the discussions of RRM performance aspects of DL interband CA

  - Interband UL CA

    - Conclude the discussions of RRM performance aspects of UL interband CA

  - UL gaps for self-calibration and monitoring, phase 2.

    - Conclude discussions of RRM performance aspects related to UL gaps for self-calibration and monitoring

- 101

  - Interband DL CA

    - Agree/Approve CR/TP if seen necessary for RRM performance aspects of DL interband CA

  - Interband UL CA

    - Agree/Approve CR/TP if seen necessary for UL interband CA

  - UL gaps for self-calibration and monitoring, phase 2.

  - Agree/Approve CR/TP if seen necessary for aspects related to UL gaps for self-calibration and monitoring

# 3	Conclusion

In this contribution is a time plan for New WID on NR RF Enhancements for FR2.

# 4	References

[1] RP-202107, New WID on NR RF Enhancements for FR2, Nokia, Nokia Shanghai Bell.