3GPP TSG-RAN WG4 Meeting #98-e														R4-2101929

Electronic meeting, January 25th – 2nd February 2021

Source:	Nokia, Nokia Shanghai Bell

Title:	Work plan for Introduction of lower 6GHz NR unlicensed operation for Europe

Agenda item:	9.35.1

Document for:	Approval

# Introduction

In RAN#90 WID on introduction of lower 6GHz NR unlicensed operation for Europe [1]. Objectives of the WI are:

The objectives of the core part work item are:

- Depending on the details of the European regulatory requirements, determine whether they are best handled by relevant updates (if any) of band n96 or whether a new band is needed.

  - If a new band is needed, determine the band plan for unlicensed operation in the range 5945-6425 MHz

- Define or update (if needed) system parameters such as channel bandwidths and channel arrangements

- Define or update (if needed) transmitter and receiver characteristics requirements for the UE

- Define or update (if needed) transmitter and receiver characteristics requirements for the BS

The objective of the performance part work item is:

- Define or update (if needed) conformance requirements for BS testing.

Changes are to be made in a release-independent manner.

# Work Plan

According to the approved TU request the planned completion date will be Jun. 2021 for RF core part and Sep. 2021 performance part as shown below [1].

Given the plan above the RF core part will have 3 meetings while the performance part will have 2 meetings.

Below is a plan for the RAN4 WG Meetings:

- 3GPP RAN4#98-e (Jan. 2021)

  - Agree or endorse on the work plan, TR 38.849 skeleton and revised WID if any updates;

  - Agree if the frequency range for unlicensed operation in Europe are best introduced to the specification by relevant updates (if any) of band n96 or whether a new band is needed.

  - Agree WF or TP to TR 38.849 detailing the remaining work needed to complete the objectives of the WID

  - Agree work split, if needed, for the WI

- 3GPP RAN4#98bis-e (Apr. 2021)

  - Agree or endorse TR 38.849 and revised WID if any updates;

  - Discussions on core requirements for UE and BS;

- 3GPP RAN4#99-e (May. 2021)

  - Agree or endorse TR 38.849 and revised WID if any updates;

  - Conclude discussions related to core requirements for UE and BS

  - Endorse BIG CRs for impacted core TSs;

  - Discussions on conformance requirements for BS testing

- 3GPP RAN#92-e (Jun. 2021)

  - Present TR 38.849 for information;

- 3GPP RAN4#100-e (Aug. 2021)

  - Agree or endorse TR 38.849 and revised WID if any updates;

  - Conclude discussions related to conformance requirements for BS testing

  - Endorse BIG CRs for impacted performance TSs;

- 3GPP RAN#93-e (Sep. 2021)

  - Approve TR 38.849;

  - Approve CRs to introduce operation in the frequency range for unlicensed operation in Europe to TSs;

# Conclusion

In this contribution is a time plan for New WID on Introduction of lower 6GHz NR unlicensed operation for Europe.

# References

- RP-202592, WID on introduction of lower 6GHz NR unlicensed operation for Europe, Nokia