## Slide 1: Work Plan for NR-U Demodulation Performance Requirements
Qualcomm
3GPP TSG-RAN4 Meeting #98-bis-e
Online, Apr 12-20, 2021 Agenda Item: 5.1.4.1/2/3
Tdoc Num: R4-2106008
R4-2106008
Document for: Approval

## Slide 2: Work Plan
RAN4 #96-e (Aug 2020)
  Way forward on general framework
RAN4 #97-e (Oct 2020)
  Link simulation assumptions agreed
RAN4 #98-e (Feb 2021)
  Discussion on general framework;
  Baseline link simulation assumptions agreed for PDSCH;
  Baseline link simulation assumptions agreed for PUSCH, PUCCH and PRACH;
RAN4 #98-bis-e (Apr 2021)
  Remaining details on DL model and test setup agreed for PDSCH and CQI;
  Collection of ideal and impairment simulation results for PDSCH;
  Baseline link simulation assumptions agreed for CQI reporting;
  Remaining parameters for BS demod;
  Collection of ideal and impairment simulation results for PUSCH, PUCCH and PRACH
  First Draft CRs for 38.104, 38,141-1 and 38.141-2.
RAN4 #99-e (May 2021)
  Collection of ideal and impairment simulation results for PDSCH and CQI reporting;
  Collection of ideal and impairment simulation results for PUSCH, PUCCH, PRACH, and CG-UCI;
  CRs agreed;