3GPP TSG-RAN WG4 Meeting #98bis-e	R4-2106858

Electronic Meeting, 12 April – 20 April 2021

Agenda Item:	8.15.1

Source:	Ericsson, Nokia, Nokia Shanghai Bell

Title:	Work plan for DL 1024QAM for NR FR1

Document for:	Approval

# 1	Introduction

RAN#91-e confirmed the RAN1 work on DL 1024QAM for NR FR1 has completed and the core part completion level was set to 50% [1]. This contribution propose the work plan for DL 1024QAM for NR FR1 in RAN4, according to the objectives in WID [2] and TU allocation requests in [3].

# 2	Work plan

RAN4#98bis-e (12 April – 20 April 2021),

- RF core (0.25 TU)

  - Initial discussion on the UE RF receiver characteristics requirement impacts due to DL 1024QAM in FR1, e.g., maximum input level requirements.

  - Initial discussion on the BS RF transmitter characteristics requirement impacts due to DL 1024QAM in FR1, e.g., RE power control dynamic range and transmit signal quality requirements.

  - Discuss the CR work split for RF core part.

RAN4#99-e (19 May – 27 May 2021)

- RF core (0.25 TU)

  - Agree with the UE RF receiver characteristics requirements. Discuss the draft CR.

  - Agree with the BS RF transmitter characteristics requirements. Discuss the draft CR.

RAN4#100 (23 August – 27 August 2021)

- RF core (0.25 TU)

  - Agree with the CR for UE RF requirements.

  - Agree with the CR for BS RF requirements.

RAN4#100bis (11 October – 15 October 2021)

- RF performance (0.25 TU)

  - Discuss the DL FRC for DL 1024QAM. Discus the draft CR.

  - Discuss the BS conducted/radiated transmitter characteristics conformance test requirements. Discuss the draft CR.

- UE demodulation and CQI reporting performance (0.5 TU)

  - Initial discussion of UE demodulation requirements.

  - Agree with the initial simulation assumption.

RAN4#101 (15 November – 19 November 2021)

- RF performance (0.25 TU)

  - Agree with the CR for UE RF FRC.

  - Agree with the CR for BS RF conformance test requirements.

- UE demodulation and CQI reporting performance (0.5 TU)

  - Continue the discussion of the UE demodulation requirements.

  - Alignment of simulation results.

  - Discuss the draft CR.

RAN4#102 (21 February – 25 February 2022)

- UE demodulation and CQI reporting performance (0.5 TU)

  - Alignment of the simulation results.

  - Agree with the CR.

# References

- RP-210342, “Status report for WI Introduction of DL 1024QAM for NR FR1”, Ericsson, Nokia.

- RP-202886, “Revised WID on Introduction of DL 1024QAM for NR FR1”, Nokia.

- RP-202044, “New WID on Introduction of DL 1024QAM for NR FR1”, Ericsson.