## Slide 1: WF on R17 NR FR1 RF enhancement
Huawei, HiSilicon
3GPP TSG-RAN WG4 Meeting #99
Electronic Meeting, May. 19-27, 2021
      R4-2108339
Document for: Approval

## Slide 2: Work Plan
According to WID [RP-202088], core part aims to be finalized by March 2022, performance part aims to be finalized by September 2022
  RAN4#99-e
    Discuss and approve the work plan for RRM part.
    Discuss and identify which RRM requirements need to be specified for
      2Tx-2Tx switching between two uplink carriers for SUL and UL CA
      1Tx-2Tx and 2Tx-2Tx switching between 1 carrier on band A and 2 contiguous aggregated carriers on band B for SUL and UL CA
  RAN4#100-e
    Discuss the identified RRM requirements on
      2Tx-2Tx switching between two uplink carriers for SUL and UL CA
      1Tx-2Tx and 2Tx-2Tx switching between 1 carrier on band A and 2 contiguous aggregated carriers on band B for SUL and UL CA
  RAN4#100-e-bis
    Continue to discuss the identified RRM requirements on
      2Tx-2Tx switching between two uplink carriers for SUL and UL CA
      1Tx-2Tx and 2Tx-2Tx switching between 1 carrier on band A and 2 contiguous aggregated carriers on band B for SUL and UL CA
    Provide draft CR on TS38.133

## Slide 3: Work Plan
According to WID [RP-201040], core part aims to be finalized by March 2022, performance part aims to be finalized by September 2022
  RAN4#101-e
    Further discuss the RRM requirements on
      2Tx-2Tx switching between two uplink carriers for SUL and UL CA
      1Tx-2Tx and 2Tx-2Tx switching between 1 carrier on band A and 2 contiguous aggregated carriers on band B for SUL and UL CA
    Provide and refine the draft CR
  RAN4#102-e
    Approve the CRs on TS38.133
  RAN4#102-e-Bis (RRM performance part only)
    Discuss and decide test case list and related parameters
  RAN4#103-e (RRM performance part only)
    Provide draft test cases for RRM
  RAN4#104-e (RRM performance part only)
    Approve test cases for RRM

## Slide 4: Way Forward
In RRM, DL interruption requirements are to be specified for Rel-17 Tx switching enhancements.
The following Tx switching scenarios need to be considered for specify DL interruption requirements.
  2Tx-2Tx switching between two uplink carriers for SUL and UL CA
  1Tx-2Tx and 2Tx-2Tx switching between 1 carrier on band A and 2 contiguous aggregated carriers on band B for SUL and UL CA
DL interruption requirements for Rel-17 Tx switching enhancements are only specified for SA.
Further to discuss whether reuse Rel-16 values for length of DL interruption
Whether to create new subclauses for Rel-17 DL interruptions at UE switching for CA and SUL respectively?
  Option 1: Create new subclauses for Rel-17 DL interruptions at UE switching for CA and SUL respectively, including:
      -DL Interruptions at UE switching between two uplink carriers with two transmit antenna connectors
      -DL Interruptions at UE switching between one uplink band with one transmit antenna connector and one uplink band with two transmit antenna connectors
      -DL Interruptions at UE switching between two uplink bands with two transmit antenna connectors
  More discussion are needed