3GPP TSG-RAN WG4 Meeting #99e             	R4-2108366

e-Meeting, May 19th – 27th, 2021

Source:	Nokia, Nokia Shanghai Bell

Title:		Work plan for NR_IIOT_URLLC_enh_RRM

Agenda item:	9.22.1

Document for:	Approval

# 1	Introduction

Based on the discussions in [1][2], this paper is to establish a RAN4 work plan for NR Rel-17 enhanced industrial internet of things (IIoT) and ultra-reliable and low latency communication (URLLC) support.

2 	Work Plan

With the target completion date of September 2022 at RAN #97, we have the following work plan proposal. Note that the work plan will be updated accordingly depends on the agreements from RAN1.

RAN4 accepts the following work plan for Rel-17 enhanced IIOT/URLLC RRM part. The work plan will be updated accordingly depends on the agreements from RAN1.

| RAN4 meeting | Objective | RRM core requirements | RRM performance requirements |
| --- | --- | --- | --- |
| RAN4 #99 (May 2021) | All | - Discuss and agree on work plan for RRM part - Continue the discussion on UE transmit timing reference point |  |
| RAN4 #100 (Aug 2021) | All | - Start RRM high-level core requirements discussion (depend on RAN1 results) - PUCCH carrier switching - propagation delay compensation - Continue the discussion on the reference point, if needed |  |
| RAN4 #101 (Nov 2021) | All | - Continue the discussion on RRM core requirements, if needed. - Provide draft CRs, if needed |  |
| RAN4 #102 (Feb 2022) | All | - Finalize RRM core requirements |  |
| RAN4 #102bis (Apr 2022) | All |  | - Start RRM performance requirements discussion (depend on RAN1 results) - PUCCH carrier switching. - propagation delay compensation - Discuss test case list and related parameters, if needed |
| RAN4 #103 (May 2022) | All |  | - Continue the discussion of the test case list and related parameters, if needed - Provide draft test cases, if needed |
| RAN4 #104 (Aug 2022) | All |  | - Finalize RRM performance requirements |

Table 1 RAN4 work plan for Rel-17 enhanced IIOT/URLLC

References

[1] R4-2111153, Work Plan for Enhanced IIOT and URLLC support, Nokia, Nokia Shanghai Bell, RAN4#99e

[2] RP-210854, Revised WID: Enhanced Industrial Internet of Things (IoT) and ultra-reliable and low latency communication (URLLC) support for NR, Nokia, Nokia Shanghai Bell, RAN#91e.